## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair: Xizeng Dai
3GPP RAN WG4 Vice Chairs: Gene Fong, Shan Yang
3GPP TSG RAN Meeting #105
Melbourne, Australia, September 9-12, 2024
Agenda Item: 5.4
RP-241703

## Slide 2: Summary (1/3)
In Q3 2024, RAN4 had 1 face to face meeting, i.e., RAN4#112 in Maastricht, Netherlands, 19/08/2024 to 23/08/2024
  Three parallel sessions (Main, RRM, and BSRF_Demod_Test) + one ad hoc session were scheduled for RAN4#112 meeting
  Full agendas including maintenance were set only for RAN4#112 meeting
  NWM tool is used to handle the maintenance topics, which improves the meeting efficiency
Rel-15/Rel-16, Rel-17 and Rel-18 closed spectrum-related items maintenance
  In RAN4#112, there were totally 494 contributions (17.17% of total tdocs, 19.16% in Q2 2024) for Rel-15/Rel-16/Rel-17 maintenance.
  In RAN4#112, there were totally 729 contributions (25.33% of total tdocs) for Rel-18 maintenance.
Rel-18 WI Perf. part
  In RAN4#112, the two remaining items, i.e., NR_pos_enh2-Perf and NR_FR1_TRP_TRS_enh-Perf, were finalized.
    After a very long period of discussions, TRP/TRS requirements are finalized.
Rel-19 WI/SI
  From Q3 2024, RAN4 were focusing on working for Rel-19. The good progresses are observed for almost all the items.
  The status for each item can be found in the attached spread sheet.
  The additional email discussions for AI/ML for sharing data set for training were held after RAN4#112 meeting.

## Slide 3: Summary: Rel-18 Perf. part (2/3)
Rel-18 WI Perf. part (total 52 items: 52 closed): all items are completed.
  Green color: to be completed/stopped. Black color: on-going.
RAN1~3 led WI/SI (RAN4 perf. part)（15/15）
RAN4 non-spectrum WI/SI(core)（13/13）
RAN4 led spectrum WI/SI（24/24）
NR_bands_UL_MIMO_R18-Perf
DC_R18_1BLTE_1BNR_2DL2UL-Perf
DC_R18_2BLTE_1BNR_3DL2UL-Perf
DC_R18_xBLTE_1BNR_yDL2UL-Perf
DC_R18_xBLTE_2BNR_yDL2UL-Perf
DC_R18_xBLTE_yBNR_zDL2UL-Perf
DC_R18_xBLTE_yBNR_zDL3UL-Perf
NR_CA_R18_Intra-Perf
NR_CADC_R18_2BDL_xBUL-Perf
NR_CADC_R18_3BDL_xBUL-Perf
NR_CADC_R18_yBDL_xBUL-Perf
NR_SUL_combos_R18-Perf
NR_2SUL_cell_combos_R18-Perf
HPUE_NR_FR1_FDD_R18-Perf
HPUE_NR_FR1_TDD_intra_CA_R18-Perf
HPUE_FR1_DC_LTE_NR_R18-Perf
HPUE_FR1_TDD_NR_CADC_SUL_R18-Perf
HPUE_FR1_FDD_NR_CADC_R18-Perf
LTE_NR_Simult_RxTx_R18-Perf
4Rx_NR_bands_R18-Perf
IoT_NTN_extLband-Perf
IoT_NTN_FDD_LS_band-Perf
NR_FR1_lessthan_5MHz_BW-Perf
NR_ENDC_RF_FR1_enh2-Perf
NR_RF_FR2_req_Ph3-Perf
NR_FR2_multiRX_DL-Perf
NR_HST_FR2_enh-Perf
NR_RRM_enh3-Perf
NR_MG_enh2-Perf
NR_ATG-Perf
NonCol_intraB_ENDC_NR_CA-Perf
NR_demod_enh3-Perf
NR_MIMO_OTA_enh-Perf
NR_FR1_TRP_TRS_enh-Perf
NR_BWP_wor-Perf
NR_DSS_enh-Perf
NR_MC_enh-Perf
NR_cov_enh2-Perf
NR_MIMO_evo_DL_UL-Perf NR_SL_enh2-Perf
NR_netcon_repeater-Perf
NR_redcap_enh-Perf
Netw_Energy_NR-Perf
NR_pos_enh2-Perf
NR_Mob_enh2-Perf
NR_DualTxRx_MUSIM-Perf
NR_SL_relay_enh-Perf
NR_NTN_enh-Perf
NR_mobile_IAB-Perf
IoT_NTN_enh-Perf

## Slide 4: Summary: Rel-19 Core part (3/3)
Rel-19 SI and WI core part with RAN4 impacts (total 48 items: 0 closed, 0 extended, 48 on-going)
  Red color: to be extended. Green color: to be completed/stopped. Black color: on-going.
RAN1~3 led WI/SI (RAN4 core. part)（11/0）
RAN4 non-spectrum WI/SI(core)（16/0）
RAN4 led spectrum WI/SI（21/0）
NR_FDD_1400MHz
NR_bands_n87_n88
NR_band_n68
NR_NTN_Sband
NR_NTN_combinedLband
NR_NTN_Ku_bands
NR_bands_xFeature_R19-Core
DC_R19_xBLTE_yBNR-Core
NR_CADC_SUL_R19-Core
LTE_NR_R19_Simult_RxTx-Core
DL_intrpt_combos_TxSW_R19-Core
HPUE_DC_LTE_NR_R19-Core
HPUE_NR_CADC_SUL_R19-Core
NR_PC2_RedCap_UE-Core
HPUE_NR_FR1_bands_R19-Core
NR_n28_PC2_40MHz_CBW-Core
NR_bands_CA_ENDC_R19_BWs-Core
LTE_FDD_1800_1830MHz_CAN
IoT_NTN_FDD_S_band
HPUE_LTE_bands_R19-Core
LTE_CA_R19_xBDL_yBUL-Core
FS_NR_demod_SCM
FS_NR_FR2_OTA_Ph3
FS_NR_IMT_4400_7125_14800MHz
FS_NR_FR1_DL_Frag_Carrier
NR_ENDC_RF_Ph4
NR_BS_RF_req_evo
NR_RRM_Ph5
NR_FR1_lessthan_5MHz_BW_Ph2
NonCol_intraB_ENDC_NR_CA_Ph2
NR_ATG_enh
NR_SL_intraB_CA_ITS-Core
TRP_TRS_MIMO_OTA_Ph3
NR_IoT_NTN_req_test_enh
NR_demod_Ph5
NR_PC2_RedCap_UE
NR_NTN_Ku_bands
FS_Ambient_IoT_solutions
FS_NR_AIML_Mob
NR_MIMO_Ph5
NR_duplex_evo
NR_AIML_air
NR_LPWUS
Netw_Energy_NR_enh
NR_Mob_Ph4
NR_NTN_Ph3
NR_XR_Ph3
IoT_NTN_Ph3

## Slide 5: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #112 | 19th – 23rd August 2024 | Maastricht, Netherlands | EF3 | 575/443 | 3064/2877
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107 | #108 | #108bis | #109 | #110 | #110bis | #111 | #112
Uploaded Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903 | 3450 | 2663 | 3690 | 3628 | 3619 | 2231 | 2647 | 2881 | 2084 | 2816 | 3464 | 2451 | 3533 | 2854 | 2348 | 3368 | 2877
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107 | #108 | #108bis | #109 | #110 | #110bis | #111 | #112
Attendees | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403 | 396 | 404 | 444 | 382 | 452 | 441 | 457 | 466 | 493 | 572 | 574 | 427 | 421 | 383 | 301 | 457 | 443

## Slide 6: Rel-19 status and RAN4 related issues
The proposals to modify scope and/or open issues related RAN4 work, which may need discussions in RAN#105
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
9.2.5 | FS_NR_AIML_Mob | Sep. 2025 | 38% | Proposals for detailed RAN4 objectives related to checking point: RP-241804, RP-241818, RP-241987, RP-241990, RP-242095, RP-242119,RP-242136
9.2.8 | FS_NR_FR2_OTA_Ph3 | Sep. 2025 | 70% | Add AI/ML test method objective in this SI, which is related to AI/ML air interface discussions. RP-241986 is relevant to this topic.
9.2.9 | FS_NR_IMT_4400_7125_14800MHz | Dec. 2024 | 50% | In RP-242137, it is suggested to focus on 15GHz issues in Q4 2024.
9.3.1.1 | NR_MIMO_Ph5 | Sep. 2025 | 55%, 0% | The potential additional objectives may need involve RAN4 efforts: RP-241762, RP-241765, RP-241774, RP-241819, RP-241820, RP-241849, RP-241903, RP-241941, RP-241965
9.3.1.3 | NR_AIML_air | Sep. 2025 | 20%, 0% | Discussions on scope and how to move forward, which may impact RAN4.
9.3.1.4 | NR_LPWUS | Sep. 2025 | 30%, 0% | To create an 3GPP internal TR to record RF aspects for LP-WUS/WUR
9.3.4.3 | NR_RRM_Ph5 | Sep. 2025 | 25%, 0% | In the revised WID RP-241973 & RP-241972: it is proposed to change the objective to only consider the CSSF enhancement for the case when UE is not performing multiple-Rx based simultaneous L3 measurement. Revised WID also updates the acronym and UID
9.3.4.5 | NonCol_intraB_ENDC_NR_CA_Ph2 | Sep. 2025 | 35%, 0% | In the revised WID RP-242083, it is proposed to change objective to prioritize the following scenario of the number of CCs for Type 4a/4b.
9.3.4.6 | NR_ATG_enh | Sep. 2025 | 25%, 0% | In the revised WID & RP-241935, the acronym updated and it is proposed add the objective for DL-MIMO, which will not be treated.
9.4.X | Basket WIs & spectrum WIs | -- | -- | For most of them, the band or band combination requests are updated, and the title/acronym/UID/justification/objectives/related WIDs/TR numbers are updated according to MCC requests. The changes may not be controversial.

## Slide 7: RAN tasks and other open issues
Specification quality improvement
  UE RF specifications
    R4-2414430 WF on UE RF Specification quality improvement was approved, where the solutions for each identified issue were agreed and the plan for drafting CRs in Q4 2024 was agreed.
    In Q4 2024, the formal CRs will be agreed/approved.
    In Q4 2024, whether or not and how to have PRD in RAN4 will be discussed.
  RRM specifications
    R4-2414103 WF on RRM_Spec_Improvement was approved, where the solutions and actions for each identified issue were agreed and the CR drafting plan was agreed. Accordingly the review of the drafting CRs are on-going in RAN4 reflector to facilitate the discussions in Q4.
Solution to enable HPUE maximum transmit power in downlink CA with single UL transmission
  No tdocs were treated in the first round during online session according to the conclusions in RAN#104.
  R4-2414436 Way forwards for RAN task on HPUE with 1UL and DL CA was drafted based on the offline discussions but was not approved.
  In Q4 2024, the dedicated agenda for it will be kept and the same approach for treatment of tdocs will be followed.

## Slide 8: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals
Tdoc num | Title | Source companies | Agenda
RP-241751 | New WID proposal: Intra-SAN Carrier Aggregation (CA) for NR-NTN | Inmarsat, Viasat, Terrestar Corporation, Thuraya, Omnispace, Mediatek, Eutelsat Group, AccelerComm, ESA, JSAT, Novamint, SES, Lockheed Martin | 9.1.4
RP-241841 | Background on Intra-SAN Carrier Aggregation (CA) for NR NTN | Inmarsat, Viasat, Terrestar Corporation, Thuraya, Omnispace, Mediatek, Eutelsat Group, AccelerComm, ESA, JSAT, Novamint, SES, Lockheed Martin | 9.1.4
RP-242110 | Further complexity reduction for eRedcap devices enabling single SKU design (SAW-less) | Sony, Nordic Semiconductor ASA, Semtech, Sequans Communications, vivo, OPPO | 9.1.4
RP-242112 | New SID on VSAT Test Methods | Eutelsat Group | 9.1.4
RP-242113 | Motivation for new SID on VSATTest Methods | Eutelsat Group | 9.1.4
RP-242334 | Background on Intra-SAN Carrier Aggregation (CA) for NR NTN | Inmarsat, Viasat, Terrestar Corporation, Thuraya, Omnispace, Eutelsat Group, AccelerComm, ESA, JSAT, Novamint, SES, Lockheed Martin | 9.1.4
RP-242335 | New WID proposal: Intra-SAN Carrier Aggregation (CA) for NR-NTN | Inmarsat, Viasat, Terrestar Corporation, Thuraya, Omnispace, Eutelsat Group, AccelerComm, ESA, JSAT, Novamint, SES, Lockheed Martin | 9.1.4
RP-241839 | Considerations on new bands for NTN | THALES | 9.1.5
RP-241900 | Motivation paper for band plan for satellite communication in terrestrial bands | Apple | 9.1.5
RP-241901 | New SID on band plan for satellite communication in terrestrial bands | Apple | 9.1.5
RP-242023 | New WID on mmWave UE spurious emission | China Unicom, Deutsche Telekom, Vodafone, CATT, Huawei, HiSilicon, OPPO, Qualcomm, Xiaomi, ZTE | 9.1.5
RP-242064 | Motivation of new WI proposal on HAPS additional operating Bands | SoftBank Corp. | 9.1.5
RP-242065 | New WID Proposal: Introduction of HAPS additional operating bands | SoftBank Corp., Deutsche Telekom, NTT DOCOMO, KDDI | 9.1.5
RP-242089 | Discussion on SUL for 2.6 GHz TDD band (n41) and 4.9 GHz TDD band (n79) | Huawei, HiSilicon | 9.1.5
RP-242090 | New WID on SUL for 2.6 GHz TDD band (n41) and 4.9 GHz TDD band (n79) | Huawei, HiSilicon | 9.1.5

## Slide 9: RAN4 TU Planning
The RAN4 TU budget (based on RP-240901): only small TUs are available TUs after Q3 2024 for RD (RRM&demodulation)

## Slide 10: TEI CR
The following Rel-18 TEI Cat-B/F/A CRs were agreed in RAN4 this quarter (RAN4#112) (corresponding Rel-17 CRs also provided)
  No corresponding CRs in other WGs are observed.
TDoc | Title | Source | Release | Spec | Version | Related WIs | CR | CR category
R4-2412469 | (TEI17) CR to correct the note 1 indication from NS_05 to NS_05U - TS38.101-1 | Anritsu Limited | Rel-17 | 38.101-1 | 17.14.0 | TEI17 | 2438 | F
R4-2412470 | (TEI17) CR to correct the note 1 indication from NS_05 to NS_05U - TS38.101-1 | Anritsu Limited | Rel-18 | 38.101-1 | 18.6.0 | TEI17 | 2439 | A
R4-2413286 | (TEI17) CR to TS 38.104 - BS spurious receiver protection note [MSR_BSRF_RX] | Huawei, HiSilicon | Rel-18 | 38.104 | 18.6.0 | TEI17 | 0663 | A
R4-2413545 | (TEI17) CR to TS 38.104 - BS spurious receiver protection note [MSR_BSRF_RX] | Huawei, HiSilicon | Rel-17 | 38.104 | 17.14.0 | TEI17 | 0662 | B
R4-2413288 | (TEI17)CR to TS 38.141-1 - BS spurious receiver protection note [MSR_BSRF_RX] | Huawei, HiSilicon | Rel-18 | 38.141-1 | 18.6.0 | TEI17 | 0472 | A
R4-2413546 | (TEI17)CR to TS 38.141-1 - BS spurious receiver protection note [MSR_BSRF_RX] | Huawei, HiSilicon | Rel-17 | 38.141-1 | 17.14.0 | TEI17 | 0471 | B
R4-2413290 | (TEI17)CR to TS 38.141-2 - BS spurious receiver protection note [MSR_BSRF_RX] | Huawei, HiSilicon | Rel-18 | 38.141-2 | 18.6.0 | TEI17 | 0599 | A
R4-2413547 | (TEI17)CR to TS 38.141-2 - BS spurious receiver protection note [MSR_BSRF_RX] | Huawei, HiSilicon | Rel-17 | 38.141-2 | 17.14.0 | TEI17 | 0598 | B
R4-2413563 | (TEI18) [NR NTN HAPS] CR for 38.141-1 on PRACH format 1 demodulation requirements | Ericsson, NTT DOCOMO | Rel-18 | 38.141-1 | 18.6.0 | TEI18 | 0460 | B
R4-2413564 | (TEI18) [NR NTN HAPS] CR for 38.141-2 on PRACH format 1 demodulation requirements | Ericsson, NTT DOCOMO | Rel-18 | 38.141-2 | 18.6.0 | TEI18 | 0594 | B
R4-2414423 | R18 Cat-F CR 38.101-3 channel spacing for intra-band EN-DC[Intra-Band_EN-DC_Channelspacing] | Huawei, HiSilicon | Rel-18 | 38.101-3 | 18.6.0 | TEI18 | 1292 | B

## Slide 11: TEI CR
The following Rel-18 TEI Cat-B/F/A CRs were agreed in RAN4 this quarter (RAN4#112) (corresponding Rel-17 CRs also provided)
  The following CRs were re-submitted as company CRs in RAN#105.
TDoc | Title | Source | Release | Spec | Version | Related WIs | CR | CR category
R4-2413609 | (TEI18) [NR_bands_R17_BWs] CR to 38.141-2: Correction of regional requirement table | NEC | Rel-18 | 38.141-2 | 18.6.0 | TEI18 | 0597 | F
R4-2413607 | (TEI18) [NR_bands_R17_BWs-core] CR to 38.104: Correction of regional requirement table | NEC | Rel-18 | 38.104 | 18.6.0 | TEI18 | 0653 | F
R4-2413608 | (TEI18) [NR_bands_R17_BWs-core] CR to 38.141-1: Correction of regional requirement table | NEC | Rel-18 | 38.141-1 | 18.6.0 | TEI18 | 0464 | F

## Slide 12: Milestone：UE FR1 TRP/TRS requirements
Thanks to all OTA experts, especially Ruixin (Rapporteur) and Gene!!
RAN4 finalized OTA requirements after years of hard work.

## Slide 13: Cricket on Wednesday
We have the great team as well as the greatest cheer team!! Experts really enjoy the work and life.

## Slide 14: Farewell Achraf and many thanks for his great support to RAN4
Our RAN4 secretary Achraf Khsiba left RAN4 and pursue other adventure in the future.

## Slide 15: Thank You All!
Many thanks to：
Vice chair Gene Fong, Shan Yang for chairing sessions
Carolyn Taylor and Achraf Khsiba for excellent MCC supports
All the moderators for leading the discussions and providing summaries
Delegates for great contributions and discussions.