3GPP TSG RAN Meeting #105										    RP-241738

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			10.4.1

| WI / SI Name | Introduction of LTE FDD band in 1800–1830 MHz for Canada |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | LTE_FDD_1800_1830MHz_CAN |  |  |  |
| Unique ID | 1040117 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241649 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2024 | Performance part: 03/2025 | Testing part: |
| Overall Completion level | Study Item: | Core part: 25% | Performance Part: 0% | Testing part: |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Giovanni Romano |
|  | Company | Novamint |
|  | Email | gromano@novamint.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NO |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

#112

This was the first meeting to discuss this work item in RAN4. The LTE work plan is endorsed in R4-2411031.

Band 111 reserved with the following agreement

R4-2411220, “New LTE band 1800-1830 MHz – System parameters”

- channel BW and SCS agreed 1.4, 3, 5, 10 MHz

- Channel raster agreed

The RAN4 way forward was approved in R4-2414271

Table 5.5-1 Operating bands

Add a new row with band 111 and note 19

| 11119 | 1800 MHz | – | 1810 MHz | 1820 MHz | – | 1830 MHz | FDD |
| --- | --- | --- | --- | --- | --- | --- | --- |

NOTE 19:	 UEs operating in this band are subject to the following conditions:

- [Only large form factor UEs are targeted for FDD LTE operation and FD-FDD Cat NB and Cat M operation.

- Smaller form factor UEs may target HD-FDD cat NB and Cat M operation but may be restricted to channel bandwidths that do not create own band protection issue.]

WF agreed on parameters for 36.101, 36.104, 36.307

WID to be revised to add TSs 38.104, 38.141-1, 38.141-2

2.4.2			Remaining Open Issues

Clause 6.6.3.2 Spurious UEtoUE co-ex Table 6.6.3.2-1 Requirements

Agree on the following modification to the table with bands in square brackets

Whether own band DL is protected is TBD

Companies are encouraged to verify if bands needs to be added or can be removed

| 111 | E-UTRA Band [4], [5], [7], [12], [13], [14], [17], [24], [26], [27], [29], [30], [38], [41], [53], [54], [66], [70], [71], [85], [103], [106] | FDL_low | - | FDL_high | -50 | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | E-UTRA Band [2], [25] | FDL_low | - | FDL_high | -50 | 1 | 15 |
|  | E-UTRA Band [48] NR Band [n77] | FDL_low | - | FDL_high | -50 | 1 | 2 |

Section 7.3.1 Minimum requirements (QPSK)

Values to be defined at RAN4#112bis

Option 1: Agree on the proposed modification to the table

Option 2: adopt the values specified for band 31

Option 3: other

TS37.105, 38.106, 38.174 and TS36.133

Come back in RAN4#112bis

## 3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 3.5 RAN WG4#112

- R4-2411031, “Work plan for LTE FDD new band in 1800–1830 MHz for Canada,” Novamint, Ubiik, Semtech, Telit, Sequans Communications

- R4-2411032, “Regulation for LTE FDD new band in 1800–1830 MHz for Canada,” Novamint, Ubiik, Semtech, Telit, Sequans Communications

- R4-2411033, “UE RF Specification impact due to Introduction of LTE FDD new band in 1800–1830 MHz for Canada,” Novamint, Ubiik, Semtech, Telit, Sequans Communications

- R4-2411034, “BS RF Specification impact due to Introduction of LTE FDD new band in 1800–1830 MHz for Canada,” Novamint, Ubiik, Semtech, Telit, Sequans Communications

- R4-2411035, “RRM Specification impact due to Introduction of LTE FDD new band in 1800–1830 MHz for Canada,” Novamint, Ubiik, Semtech, Telit, Sequans Communications

- R4-2411220, “New LTE band 1800-1830 MHz – System parameters,” Ericsson

- R4-2412618, “Initial considerations on RF filtering and UE Co-Existence,” Qualcomm