3GPP TSG RAN Meeting #105								RP- 241854

Melbourne, Australia, September 9-12, 2024

Agenda Item:		9.2.3

Source:			Nokia

Title:			On Rel-19 study on channel model for ISAC

Document for:		Discussion and Decision

# 1	Introduction

In RAN#102 the study item on channel modelling for ISAC for NR has been approved and further updated in [1], which included a checkpoint for decision in RAN#105 regarding other potential studies beyond channel model for ISAC. In this contribution we present our views given the progress on the study so far.

# 2	Status on channel model study for ISAC

The study item for channel model for ISAC includes the following statement: It will be discussed at RAN#105 whether to include additional study beyond channel modelling for ISAC.

Despite the relatively good progress with the work in RAN1, the status report on ISAC is expected to report a completion level of 35%, which reflects the challenges of updating the existing channel models for a sensing application. RAN1 has decided not to prioritize any particular scenario or sensing mode over the others, so while progress is not exactly uniform for all possible sensing modes given the peculiarities of each one, it is safe to say that significant work is still needed on channel modelling before any further studies can be performed on ISAC performance and further technical aspects.

Hence, we propose the following:

Proposal: Studies on ISAC in Rel-19 to remain focused on channel model only for the remainder of the release.

# Conclusion

In this contribution we have discussed RAN1’s progress and propose the following:

Proposal: Studies on ISAC in Rel-19 to remain focused on channel model only for the remainder of the release.

# References

[1] RP-240799, “Study on channel modelling for Integrated Sensing and Communication (ISAC) for NR,” Mar. 2024.