## Slide 1: Discussion on rel-19 mobility enhancements WID revision
Apple Inc., China Telecom
3GPP TSG RAN 105 Melbourne, Australia Sep 9- Sep12 2024
RP-241917

## Slide 2: Rel-19 Mobility Enhancements WI Progress
WI is progressing per plan
  Two quarters in, with majority of work done in RAN WG2 and RAN WG3
  RAN WG1 and RAN WG4 have started last quarter.
  Status Report[1] submitted to RAN-105 document provides further info on the progress.
Per WID objectives [2], RAN-105 has two checkpoints for this WID.
  In this document we propose next set of actions for these checkpoints.

## Slide 3
WID objective #2 from [2] has the below checkpoint for the potential overlap between R19 MIMO Enhancements and R19 Mobility Enhancements work-items.
Checkpoint 1 (MIMO overlap)
Measurements related enhancements for purpose of supporting LTM: [RAN2, RAN1]
  Measurement related enhancements are applicable to Intra-CU MCG/SCG LTM and Inter-CU MCG/SCG LTM
  Specify necessary components to support event triggered L1 measurement reporting [RAN2, RAN1]
    RAN1 and RAN2 to progress independently on the event triggered measurements objectives of their respective MIMO and Mobility enhancement WIs. Review progress at RAN#105 to see if any modification of objectives is required to avoid/manage any overlap in the work
  Specify support for CSI-RS measurements for LTM procedures and enable CSI-RS based beam management, and/or other necessary physical layer operations on candidate cells before LTM [RAN1]
The potential overlapping was expected to be in L1 measurement reporting handling.
  However, MIMO WI and Mob Enh WI agreed on different means of reporting. Also, there is a difference in the events that are defined as part of their respective objective, with Mobility Enhancements WI having more than MIMO WI.

## Slide 4
MIMO Enhancements WI has agreed on using UCI based measurement reporting
Checkpoint 1 (MIMO overlap) - contd.
RAN1-116bis:
R1-2402713 Moderator Summary #2 on UE-initiated/event-driven beam management Moderator (ZTE)
Agreement
On beam report transmission procedure for UE-initiated/event-driven beam reporting, following modes are supported:
Mode A (dynamically scheduling UCI by gNB):
  …
Mode B (UCI in pre-configured resource(s) for second UL channel):
  …
On the other hand, Mobility Enhancements WI agreed on using MAC CE based measurement reporting for their WI
RAN2-127:
Agreements on L1 measurement reporting
1. Event-triggered L1-measurements are reported by the UE to the network via MAC CE.
Observation: With the main aspect of reporting now having no overlap, each WI can progress with their objectives without any future overlap of work and the SR from both Wis reflect no such overlap as well.
Proposal 1: Remove the checkpoint from the L1 event triggered measurement objective with no additional follow-up.

## Slide 5
WID objective #3 from [2] has the below checkpoint for evaluating the next steps on the topic of conditional LTM.
Checkpoint 2 (Conditional LTM)
Specify support of conditional LTM [RAN2, RAN3, RAN1]
  Specify UE evaluated conditions for triggering LTM
  Aim to support conditional LTM including subsequent LTM
  Prioritise intra-CU LTM
  Checkpoint to review objective at RAN#105. RAN WG work to not start before this checkpoint
RAN WGs progress on the current planned objectives is as per plan (also reflected in the SR[1] submitted to RAN-105).
  Inter-CU LTM is progressing in RAN WG2 and WG3 while RAN WG1 and WG4 have joined RAN WG2 on the L1 event measurement objectives
  We do not see any need to prevent RAN WGs 1/2/3 from taking up conditional LTM:
    The framework from L1 event measurement objective can infeed into the conditional LTM objective, and both can progress together in the next quarters.
  For inter-CU based conditional LTM, SA WG3 input would be needed for RAN WG2 and RAN WG3 to progress.
    While the relevant inputs needed from SA WG3 could be triggered by liasons from RAN WGs, SA WG3 is still working on Inter-CU LTM (objective #1) with anticipated completion by end of RAN-107.

## Slide 6
Checkpoint 2 (Conditional LTM) – contd.
Observations:
  RAN WGs can start conditional LTM for intra-CU (which is already prioritized as per current WID), as this has no dependency on SA WG3
  Since SA WG3 is planned to complete SA3 security requirement related work for inter-CU LTM by RAN-107, at least until then, RAN WGs progress on conditional inter-CU LTM would be not complete.
  Conditional mobility (UE triggered mobility) is very important for mobility robust-ness while also helping with reduction in mobility latency, and all of these apply to conditional LTM as well
    RAN should strive for a complete solution in Rel-19 for conditional LTM (for both intra and inter)
  Since SA3 is going to discuss security solutions, it would be good for the ecosystem to have SA3 discuss solutions that can extend to UE-triggered LTM mobility as well.
  On the direction of removing conditional inter-CU LTM in RAN would likely lead to SA3 discussing solutions that do not necessarily consider UE-triggered inter-CU, and if(/when) we take that part up (for eg in Rel-20), a new round of discussions in SA3 and assimilation of solutions to existing R19 solutions need to done. Instead, it would be efficient if SA3 develop solutions “now” keeping conditional inter-CU mobility in mind.
  It would be better to re-assess the situation in RAN-107 (considering SA3 progress and RAN progress) to see if we can specify conditional inter-CU LTM in Rel-19
Proposal 2: Have a checkpoint in RAN-107 to evaluate if conditional inter-CU LTM is to be considered in Rel-19 Mobility Enhancements.

## Slide 7
Proposed revisions to the WID
Specify support for inter-CU Layer1/Layer 2 Triggered Mobility (LTM) [RAN2, RAN3]
  Prioritize the case when CU is acting as MN when DC is not configured
  When DC is configured, inter-CU LTM can be configured either in MN or in SN but not both at the same time. For such cases:
    As secondary priority, support the case where CU is acting as SN and MN is unchanged
    As secondary priority, support the case where CU is acting as MN and SN is unchanged or SN is released
  Specify support for subsequent LTM mobility procedures aiming to avoid RRC configuration between cell switches as per Rel-18 LTM
    Coordination with SA3 needed with respect to security key handling
  Note: Rel. 18 intra-CU LTM procedure is considered as baseline for adding inter-CU support
Measurements related enhancements for purpose of supporting LTM: [RAN2, RAN1]
  Measurement related enhancements are applicable to Intra-CU MCG/SCG LTM and Inter-CU MCG/SCG LTM
  Specify necessary components to support event triggered L1 measurement reporting [RAN2, RAN1]
    RAN1 and RAN2 to progress independently on the event triggered measurements objectives of their respective MIMO and Mobility enhancement WIs. Review progress at RAN#105 to see if any modification of objectives is required to avoid/manage any overlap in the work
  Specify support for CSI-RS measurements for LTM procedures and enable CSI-RS based beam management, and/or other necessary physical layer operations on candidate cells before LTM [RAN1]
Specify support of conditional LTM [RAN2, RAN3, RAN1]
  Specify UE evaluated conditions for triggering LTM
  Aim to support conditional LTM including subsequent LTM
  Prioritise intra-CU LTM
  Checkpoint to review objective for conditional Inter-CU LTM at RAN#107105. RAN WG work to not start before this checkpoint
Specify RRM requirements related to the above objectives as necessary [RAN4]

## Slide 8
References
[1] RP-241915 Status Report for Work Item: NR mobility enhancements Phase 4 (rapporteur: Apple)
[2] RP-241515 Revised Work Item: NR mobility enhancements Phase 4