3GPP TSG RAN meeting #105										RP-241923

Melbourne, Australia, September 9-12, 2024

Status Report to TSG

Agenda item:			9.4.1.7

| WI / SI Name | Additional NR bands for NR features in Rel-19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_bands_xFeature_R19 |  |  |  |  |
| Unique ID | 1040121 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241677 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 15% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Wubin Zhou |
|  | Company | ZTE |
|  | Email | zhou.wubin@zte.com.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

RAN4#112 meeting:

- Band n13 was introduced for 4Rx handheld UE in R4-2411324;

- Band n13 was introduced for 8Rx FWA/CPE/Vehicle/Industrial devices in R4-2411740

2.1.2	Remaining Open issues

The status of the additional NR band in NR_bands_xFeature_R19 WID is provided in the appended Excel sheet.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

The endorsed draft CRs in RAN4 #112 meeting are listed:

- R4-2411324	Draft CR for TS 38.101-1[R19] 4Rx handheld UE for n13

- R4-2411740	(NR_bands_xFeature_R19-Core) Draft CR for 38.101-1 to introduce n34 support 8Rx

- R4-2400915	Draft CR for TS 38.101-1 on sub-table for inter-band CA configurations with two bands

- R4-2400672	DraftCR 38.101-1 Addition of CA_n5B_n12A CA_n5B_n14A CA_n5B_n29A Combinations

- R4-2403715	draftCR to 38.101-1 - Correction to CA_n48-n96 harmonic mixing

- R4-2403790	draftCR to 38.101-1 removal non-existent of UL CA_n66(2A)

- R4-2400926	TS 38.101-1: DraftCR for introducing UL CA_n77C configuration

- R4-2403746	TP for TR38.718-02-01_CA_n1A-n78C

- R4-2403747	TP for TR38.718-02-01_CA_n3A-n78C

- R4-2403748	TP for TR38.718-02-01_CA_n8A-n41C

- R4-2403749	TP for TR38.718-02-01_CA_n8A-n78C

- R4-2401270	TP for TR38.718-02-01_CA_n8A-n79C

- R4-2403750	TP for TR38.718-02-01_CA_n28A-n41C

- R4-2401273	TP for TR38.718-02-01_CA_n40A-n79C

- R4-2403751	Draft CR for adding UL CA_n25A-n41C to DL CA_n25(2A)-n41C

- R4-2401486	draft CR 38.101-1 removing UL CA_n3B  from 2 bands combinations

- R4-2401496	draft CR 38.101-1 adding missing harmonic mixing MSD for CA_n3-n5

- R4-2401766	Draft CR for TS 38.101-1 to introduce FR1 inter-band BCS 4 and 5 with two bands CA

- R4-2403752	Draft CR for 38.101-1 to add bandwidth combination set 4 and 5 for CA_n7A-n71A

- R4-2403753	TP for addition of UL Intra-band CA to NR CA band combinations

- R4-2402354	Draft CR for TS 38.101-1 to add CA_n71A-n77(2A) as PC3 missing fallback of CA_n71A-n77(3A)

- R4-2400231	Correction draft CR to add previously completed NR CA FR2 configurations

- R4-2400281	draft CR to add NR CA and DC configurations including n25 and FR2 bands

- R4-2400916	Draft CR for TS 38.101-3 on subclause for inter-band CA configurations with two bands

- R4-2400917	Draft CR for TS 38.101-3 to add inter-band CA configurations for CA_n3-n257, CA_n3-n258, CA_n78-n257 and CA_n78-n258

- R4-2401487	draft CR 38.101-3 removing UL CA_n3B  from 2 bands combinations

- R4-2403757	Draft CR for 38.101-3 to add new bandwidth combinations sets 4 and 5 for CA_n71A-n260A

- R4-2402091	Draft CR 38.101-3 to add missed approved 2CA of n71 and n260

- R4-2403758	draftCR to 38.101-3 - Add CA_n48-n258

- Big CRs:

- 1. R4-2401282 TS 38.101-1 big CR for NR_CADC_R18_2BDL_xBUL

- 2. R4-2401284 TS 38.101-3 big CR for NR_CADC_R18_2BDL_xBUL

The agreed big CRs in RAN4 #111 meeting are listed:

- R4-2408393 TS 38.101-1 big draft CR for NR_CADC_R18_2BDL_xBUL

- R4-2408394 TS 38.101-2 big draft CR for NR_CADC_R18_2BDL_xBUL

- R4-2408395 TS 38.101-3 big draft CR for NR_CADC_R18_2BDL_xBUL

31.08.2020		minor adaptations for RAN #89e

# 20.04.2020		minor adaptations for RAN #88e

# 18.02.2020		minor adaptations for RAN #87e

# 14.11.2019		minor adaptations for RAN #86

# 18.08.2019		minor adaptations for RAN #85

# 12.05.2019		minor adaptations for RAN #84

# 27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template