## Slide 1: Views on 3GPP RAN 6G requirements study
CMCC, NTT DOCOMO
3GPP TSG RAN#105 RP-241946
Melbourne, Sep 9 - 12, 2024
Agenda: 9.3.1.3
Document for: Discussion & Decision

## Slide 2: Background: 3GPP TSG decision
2017--2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030
RAN1 5G R20 (18 Months)
6G RAN1 WI
3GPP 6G
first version
③ ITU SI
ready for commercialization
③ 6G General SI
Rel-21 timeline to be decided
① For 5G-Advanced: 18-month. Assuming no delay of Rel-19
②
①
④
5G NR
Rel-15 – Rel-19
2025.3
3GPP RAN
6G workshop
② TSG-Wide 6G Workshop (WS):
March 10th – 11th (Monday – Tuesday)
③ RAN plenary work is split into an ITU focused SI (study item) and General RAN SI
IMT-2030 discussion is expected in RAN from 09/24 to 12/24
RP SI Rel-20 focusing on ITU– IMT-2030: approval 12/24 until 06/25
RP SI Rel-20 focusing on 6G General: approval 03/25 (after WS), until 06/26
④
RAN WGs: 21 months (RAN1 starts in Q3/25 until Q1/27; RAN2/3/4 start in Q4/25 until 2Q/27)
Rel-21 timeline is to be decided no later than June 2026
  However, ASN.1/OpenAPI freeze date is no earlier than March 2029
6G RAN1 SI
（21 Months）
④
Refer to RP-240823, RP-241604

## Slide 3: Consideration on 3GPP RAN 6G SI
2024
WP5D#45
Jan.
2025
2026
WP5D#46
June
WP5D#47
Oct.
WP5D#48
Feb.
WP5D#49
June
WP5D#50
Oct.
WP5D#51
Feb.
According to the workplan, until Feb. 2025, WP5D will focus on discussing and reaching preliminary agreements on items for technical performance requirements.
Send out LS
Agree on the items for technical performance requirements.
Discuss and preliminarily agree on the detailed definition and the target value(s) for technical performance requirements.
Finalize a document as draft new Report and send it to ITU-R SG 5 for consideration.
According to the workplan of ITU WP5D TPR
Until Feb. 2025, WP5D will focus on the discussing the items for TPR.
From June 2025, WP5D will start to discuss the detailed definition and target values for TPR.
It is proposed that RAN plenary work is split into:
Study on items to be defined for Technical Performance Requirements of IMT-2030 radio interface
Study on Scenarios and Requirements for Next Generation Access Technologies
Study on items to be defined for Technical Performance Requirements of IMT-2030 radio interface(s): Approval 12/24 until 06/25
Study on Scenarios and Requirements for Next Generation Access Technologies: approval 03/25 (after WS), until 06/26
ITU WP5D WORKPLAN

## Slide 4: Consideration on 3GPP RAN 6G SI
2024
WP5D#45
Jan.
2025
2026
WP5D#46
June
WP5D#47
Oct.
WP5D#48
Feb.
WP5D#49
June
WP5D#50
Oct.
WP5D#51
Feb.
Send out LS
Scope of Study on items to be defined for Technical Performance Requirements of IMT-2030 radio interface
  Aim to interact with ITU WP5D and send LS to WP5D if necessary
  Discuss the LS received from WP5D if any, focusing on the discussion of items to be defined for TPR
Scope of Study on Scenarios and Requirements for Next Generation Access Technologies
  Aim to develop deployment scenarios and requirements of 6G access technologies, and to provide guidance to the technical work to be performed in RAN WGs.
  Develop the typical deployment scenarios and specific requirements for 6G access technologies
Study on items to be defined for Technical Performance Requirements of IMT-2030 radio interface(s): Approval 12/24 until 06/25
Study on Scenarios and Requirements for Next Generation Access Technologies: approval 03/25 (after WS), until 06/26
Finalize a document as draft new Report and send it to ITU-R SG 5 for consideration.