3GPP TSG RAN Meeting #105	RP-241947

Melbourne, Australia, Sep 9 - 12, 2024

Status Report to TSG

Agenda item:			13.4.7

| WI / SI Name | UE Conformance Test Aspects - Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: Yes |
| Acronym | NR_ATG-UEConTest |  |  |  |  |
| Unique ID | 1020087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233412 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun. 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 57% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#104 (the details can be found in R5-244476):

- 57% overall completeness achieved.

- For common test environment, 3 Tdocs were agreed.

- For RF conformance test cases, 11 Tdocs were agreed

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-244476 WP Rel-18 ATG for NR after RAN#104, CMCC

TS 38.508-1 CRs

- R5-244485 Editorial correction to ATG RF/Demod IE values, CMCC

- R5-244486 Editorial correction to ATG RRM IE values, CMCC

- R5-244488 Update of ATG RRC messages and information elements, CMCC

TS 38.521-1 CRs

- R5-244478 Update to general description of ATG Tx TCs, CMCC

- R5-246055 Update to ATG MOP TC, CMCC

- R5-246056 Update to ATG Configured Tx power TC, CMCC

- R5-246057 Update to Editor notes and Message contents of ATG Tx TCs, CMCC

- R5-246058 Update of 6.3J for the uncompleted contents, CAICT

- R5-244482 Update to general description of ATG Rx TC, CMCC

- R5-246059 Update to ATG Rx TCs, CMCC

- R5-246060 Update of ATG Receiver test cases for the uncompleted contents, CAICT

- R5-244477 Update to definitions and symbols for ATG UE, CMCC

- R5-246061 Update to MU and TT of ATG TCs, CMCC

- R5-246062 Update of MU and TT for ATG test cases, CAICT

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template