3GPP TSG RAN Meeting #105	RP-241951

Melbourne, Australia, Sep 9 - 12, 2024

Status Report to TSG

Agenda item:			13.2.1

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233414 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2024 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 53% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Luyang ZHAO, Kuba Kolodziej, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | zhaoluyang@chinamobile.com, kuba.kolodziej@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#104 (the details can be found in R5-244492):

- 53% overall completeness achieved

- For test environment, 4 Tdocs were agreed.

- For Common ICS, 1 Tdoc was agreed.

- For RF, 18 Tdocs were agreed.

- For Applicability, 1 Tdoc was agreed.

- For TT analysis, 2 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-244492	WP NR_Rel-16_CA_DC after RAN5#104, CMCC

- R5-244465	PRD21 CDS: CA_n48C, BCS0, Ericsson

- R5-244596	PRD21 CDS: NR CA PC3 FR1 CA_n41C-n79A, CMCC

- R5-245064	PRD21 CDS: EN-DC FR1 DC_2A-2A-66A_n66A and DC_2A-66A_n66A with PC3, Bureau Veritas ADT, Sporton

TS 38.508-1 CRs

- R5-245972	Update for additional Rel-16 NR-CA band configurations, Verizon France

- R5-244461	Correction of test frequencies for CA_n66(2A), Ericsson, Anritsu

- R5-244464	Addition of test frequencies for CA_n48C, Ericsson

- R5-245068	Addition of test frequency for R16 Inter-band EN-DC FR1 configurations with three bands, Bureau Veritas ADT, Sporton

TS 38.508-2 CRs

- R5-245069	Addition of test frequency for R16 Inter-band EN-DC FR1 configurations with three bands, Bureau Veritas ADT, Sporton

TS 38.521-1 CRs

- R5-244814	Definition of RB allocation for intra-band contiguous CA with DFT-s 70 MHz CC, Anritsu

- R5-245821	Clean up of test configuration table and editorial corrections in 6.5A.3.2, Anritsu, Huawei, HiSilicon

- R5-244816	Addition of note for CA_n3A-n77A in 6.5A.3.2.1, Anritsu

- R5-244925	Corrections on 6.2B.4 for transmitter power for the Pcmax tolerance for inter-band NR-DC, ZTE Corporation

- R5-244493	Addition of Ref Sense power level for CA_n41C-n79A, CMCC

- R5-245822	Addition of new test case 7.6A.4.4 Narrow band blocking for CA (5DL CA), KTL

- R5-245823	Addition of new test case 7.7A.4 Spurious response for CA (5DL CA), KTL

- R5-245824	Correction to test requirement table of 7.3A.1_1 for Release 16 CA configurations, Anritsu

- R5-244453	General updates of TS 38.521-1 clause 5 for R16 CA configurations, China Unicom, Ericsson

TS 38.521-3 CRs

- R5-244533	Addition of new test case 6.4B.1.4_1.4 Frequency Error for Inter-band EN-DC including FR2 for 5 NR CCs, NTT DOCOMO INC.

- R5-244534	Addition of new test case 6.4B.1.4_1.5 Frequency Error for Inter-band EN-DC including FR2 for 6 NR CCs, NTT DOCOMO INC.

- R5-244535	Addition of new test case 6.4B.1.4_1.6 Frequency Error for Inter-band EN-DC including FR2 for 7 NR CCs, NTT DOCOMO INC.

- R5-244536	Addition of new test case 6.4B.1.4_1.7 Frequency Error for Inter-band EN-DC including FR2 for 8 NR CCs, NTT DOCOMO INC.

- R5-244827	Addition of DC_1A_n3A_n78A to Reference sensitivity, Anritsu

- R5-245850	Corrections on 7.3B.2.0.3 for harmonic mixing MSD valid test point notes, ZTE Corporation

- R5-245986	Addition of test requirement for Inter-band EN-DC FR1 configurations with three bands, Bureau Veritas ADT, Sporton

- R5-245851	Addition of MSD test points for R16 inter-band EN-DC within FR1, KT Corp.

- R5-245122	Update of R16 Configuration for inter-band EN-DC, KT Corp.

TS 38.522 CRs

- R5-245914	Update to R16 NR CADC configuration test cases applicability, CMCC

TS 38.905 CRs

- R5-244494	Update REFSENSE TP analysis for CA_n41C-n79A, CMCC

- R5-244773	Addition of REFSENS TP analysis for Rel-16 EN-DC combo, Sporton, Bureau Veritas

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template