3GPP TSG RAN Meeting #105	RP-242008

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			13.3.15

| WI / SI Name | UE Conformance - Rel-17 LTE CA Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_CA_R17-UEConTest |  |  |  |  |
| Unique ID | 1010051 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232260 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: Dec-2024 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 70% (+20%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO |
|  | Company | China Telecom |
|  | Email | gaol8@chinatelecom.cn |
| Rapporteur | Name | Zhifeng Ma |
|  | Company | ZTE |
|  | Email | ma.zhifeng@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan has been agreed.

The latest status of configurations will be captured in PRD20.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

RAN5#101

- R5-236269, WP for LTE_CA_R17-UEConTest RAN5#101, China Telecom

- R5-236270, SR for LTE_CA_R17-UEConTest RAN5#101, China Telecom

- R5-236924, Update PRD20 E-UTRA CA list v150, ZTE Corporation

RAN5#102

- R5-241853, Update to CBW for multiples CA combos, Bureau Veritas ADT, Sporton International

- R5-240941, Update to Transmit test cases for CA_30A-48A, Bureau Veritas ADT, Sporton International

- R5-241874, Update to Receiver test cases for multiple CA combos, Bureau Veritas ADT, Sporton International

- R5-240937, Additional supported capabilities for multiple CA combos, Bureau Veritas ADT, Sporton International

- R5-241202, Adding Test Point Analysis for 4DL and 5DL RefSens, Sporton, Bureau Veritas

- R5-240939, Additional CA_30A-48A for CA signalling test, Bureau Veritas ADT, Sporton International, CATT

- R5-240938, Additional supported capabilities for multiple CA combos, Bureau Veritas ADT, Sporton International, CATT

RAN5#103

- R5-242701, Addition of Inter-band DL CA and CA_30A-48A band for A-MPR & Spurious emission test cases

- R5-242782, Update of Receiver test cases for multiple CA combos

- R5-243810, Update Annex B for PRD20 E-UTRA CA list v170

- R5-242712, Addition of test point analysis for Inter-band DL CA and UL CA_30A-48A for A-MPR & Spurious emission

RAN5#104

- R5-244900	Update of reference sensitivity CA test cases	ROHDE & SCHWARZ

- R5-244911	Update Annex B for PRD20 E-UTRA CA list v180	ZTE Corporation

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time