3GPP TSG RAN meeting #105										       RP-242031

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			9.3.4.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_FR1_lessthan_5MHz_BW_Ph2 |  |  |  |  |
| Unique ID | 1030081 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241622 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: Dec./2024 | Performance part: June/2025 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 70% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Zhang, Meng |
|  | Company | Intel Corporation |
|  | Email | meng.zhang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	Decisions during RAN4#112

- The agreements for UE RF requirements for inter-band NR CA/DC with less than 5MHz CBW are shown below (R4-2414451):

  - Support of 5MHz CBW in band n100:

    - 5MHz channel bandwidth in band n100 included in CRs but with square brackets, and brackets can be removed after the update is approved in the revised WID.

  - UE capability signaling:

    - Option 1: Request RAN2 to introduce UE capability signaling to enable less than 5MHz CBW operation for CA/DC

      - The following Rel-18 capabilities for NR less than 5MHz CBW operation need to be extended or new capabilities defined to enable CA/DC operation scenario with one or more component carriers with less than 5MHz CBW

        - [support12PRB-CORESET0-r18]

        - [support3MHz-ChannelBW-Asymmetric-r18]

        - [support3MHz-ChannelBW-Symmetric-r18]

        - [support5MHz-ChannelBW-20PRB-CORESET0-r18]

        - [support12PRB-CORESET0-GSCN-41637-r18]

      - UE capability signalling granularity is FFS

      - The respective UE capabilities shall be early-implementable from Rel-18

      - The details including whether to update existing Rel-18 capabilities or introduce new Rel-19 capabilities are up to RAN2

    - Option 2: Do not introduce new UE capability signaling to enable less than 5MHz CBW operation for CA/DC

      - RAN4 to define BCSs for band combination CA_n100A-n101A or combinations with other band where 3 MHz is supported as usual where 3MHz / 5MHz channel bandwidths are listed for each band. BCS5 with supportedMinBandwidthUL-r17 set to 5 MHz can be used to indicate that a UE supports CA channel BWs other than 3 MHz for a given band.

      - RAN2 specs need to remove “This feature is only applicable to single-carrier operation from Rel-19. RAN2 to confirm no NBC issues.

      - No new RAN2 UE capability signaling is required.”

    - Other options are not precluded

  - Network signaling on Scell transmission bandiwdth:

    - No new signalling from network to inform UE the number of PRB transmission is required in the RF scope of this item.

  - Sync raster applicability:

    - For band n100

      - SCell with 12 PRB transmission bandwidth configuration within 3 MHz channel can be configured only with SS Block frequency position same as defined in TS 38.101-1 Table 5.4.3.1-3

      - SCell with 20 PRB transmission bandwidth configuration within 5 MHz channel can be configured only with SS Block frequency position same as defined in TS 38.101-1 Table 5.4.3.1-3

      - Whether and how to capture the respective notes in the specification can be decided subject to the decisions on UE capability signaling in the WI RF maintenance stage.

        - The candidate CR text

          - Option 1: “SCell with 12 PRB transmission bandwidth configuration within 3 MHz channel bandwidth or 20 PRB transmission bandwidth configuration within 5 MHz channel bandwidth can be configured only in band n100 with SS Block frequency position defined in Table 5.4.3.1-3.”

          - Other options not precluded

- Big draftCR for less than 5MHz UE RF requirements in Rel-19 was endorsed in R4-2414319.

- The agreements for RRM requirements for inter-band NR CA/DC with less than 5MHz CBW are shown below (R4-2406624):

  - Workplan for RRM scope is endorsed:

| Meeting | RRM |
| --- | --- |
| RAN4#112 Aug’24 | Discussions on - Scope of RRM requirements for PSCell/SCell operating with 3MHz channel bandwidth Agreements on - Scope of RRM requirements |
| RAN4#112bis Oct’24 | Discussions on - RRM requirements for PSCell/SCell operating with 3MHz channel bandwidth - Possible draftCR contents Agreements on - RRM requirements for PSCell/SCell operating with 3MHz channel bandwidth - draftCR contents |
| RAN4#113 Nov’24 | Discussions on - (continued) RRM requirements for PSCell/SCell operating with 3MHz channel bandwidth - CR contents Agreements on - RRM requirements for PSCell/SCell operating with 3MHz channel bandwidth - CR contents |

  - SCell activation and deactivation delay requirements:

    - Specify new SCell activation delay requirements to support less than 5MHz bandwidth in the target SCell in FR1.

    - Start from single SCell activation delay requirements.

  - Measurement requirements for deactivated SCC:

    - Specify SSB index identification delay requirements for UE with deactivated SCell measurements on a target cell with less than 5MHz SSB BW in FR1, taking into consideration the impacts from PBCH puncturing.

  - PSCell addition and release, conditional PSCell addition delay requirements:

    - Specify new PSCell addition delay requirements for PSCell configured with less than 5MHz channel bandwidth.

  - Handover with PSCell, conditional handover including target MCG and SCG:

    - SSB index acquisition of less than 5MHz cell can be extended in legacy requirement.

  - SCG activation delay requirements:

    - FFS, if target PSCell is using 3MHz, the SSB index acquisition of less than 5MHz cell may extend the SCG activation requirement.

  - CGI reading:

    - not consider the CGI reading related requirement in Rel-19.

  - EMR requirements:

    - Further discuss the options

      - Option 2: RAN4 to study impact of reduced PBCH BW of 12PRBs for 3MHz channel bandwidth on EMR measurement with SSB index reading.

      - Option 3: not define IDLE mode EMR requirement.

  - Requirements applicability:

    - the features/scenarios not considered in R18 less than 5MHz RRM shall not be discussed in R19 CA/DC with less than 5MHz band, e.g., CSI-RS based L1/L3/RLM/BFD/CBD measurement.

#### 2.4.2	Remaining Open issues

- Define, if needed, the sync raster applicability for band n100 when SCell is configured in the band.

- Define, if needed, UE capability signaling to enable less than 5MHz CBW operation for CA/DC.

- Define RRM requirements for inter-band CA and DC with UE supporting less than 5MHz channel bandwidth.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

###### RAN4 #112

- R4-2411096	Further discussion on UE RF requirements for Rel-19 NR channel BW less than 5MHz for FR1 Phase 2	CATT

- R4-2411097	draftCR on CA configuration for less than 5MHz UE RF requirements in Rel-19	CATT

- R4-2411295	Discussion on RRM requirements for NR CA/DC in less than 5 MHz	Ericsson

- R4-2411448	On RRM core for less than 5MHz Phase 2	Apple

- R4-2411809	Topic summary for [112][214] NR_FR1_lessthan_5MHz_BW_Ph2	Moderator (Intel)

- R4-2411854	Discussion on UE RF requirements for inter-band NR CADC with 3MHz CBW	ZTE Corporation, Sanechips

- R4-2412272	CA/DC using PC1 in bands n100 and n101	Union Inter. Chemins de Fer

- R4-2412386	Initial discussion on RRM impacts for less than 5MHz BW	ZTE Corporation, Sanechips

- R4-2412411	Remaining open issues for NR CA_DC with 3MHz CBW	Huawei, HiSilicon

- R4-2412413	Discussion on the remaining issues for Rel-19 less than 5MHz work item for TN phase 2	Intel Corporation

- R4-2412414	Big draftCR for less than 5MHz UE RF requirements in Rel-19	Intel Corporation

- R4-2412415	RRM scope for Rel-19 less than 5MHz work item phase 2	Intel Corporation

- R4-2412416	RRM work plan for Rel-19 less than 5MHz work item phase 2	Intel Corporation

- R4-2412429	 LS on inclusion of 3MHz CBW in inter band NR CA_DC applications	Huawei, HiSilicon

- R4-2412594	UE RF requirements for inter-band NR CA/DC with 3MHz CBW	Nokia

- R4-2412667	Initial discussion on RRM requirements for less than 5MHz Ph2	Huawei, HiSilicon

- R4-2412799	Discussion on RRM impact for NR_FR1_lessthan_5MHz_BW_Ph2	Nokia

- R4-2412825	Topic summary for [112][123] NR_FR1_5MHz_BW_Ph2	Moderator(Intel)

- R4-2413148	Scell bandwidth and sync raster	Qualcomm Incorporated

- R4-2413882	Coffee break discussion minutes for [112][214] NR_FR1_lessthan_5MHz_BW_Ph2	Intel

- R4-2413883	WF for [112][214] NR_FR1_lessthan_5MHz_BW_Ph2	Intel

- R4-2414319	Big draftCR for less than 5MHz UE RF requirements in Rel-19	Intel Corporation

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template