3GPP TSG RAN meeting #105								                      RP-242054

Melbourne, Australia, Sep, 2024

Status Report to TSG

Agenda item:			9.2.10

| WI / SI Name | Study on NR FR1 DL fragmented carriers |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_FR1_DL_Frag_Carrier |  |  |  |  |
| Unique ID | 1040101 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241669 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: Jun. 2025 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 5% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Primary: Huanren (Henry) Fu Secondary: |
|  | Company | MediaTek Inc. |
|  | Email | huanren.fu@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#112

Study Item:

- WF was approved in R4-2414457.

- The goal of the DL fragmented carrier study is to study the method to enable support of DL non-contiguous 2CC by using a single Rx RF chain

  - The two non-contiguous CCs is still under the current DL non-contiguous CA framework

    - Each fragment is treated as an individual CC

  - The study should be future-proof for the higher order inter/intra-band combinations or additional CC(s) within the same band with fragments within 100MHz.

  - [The scope should be those bands, where the fragments are fully confined within 100MHz, which includes all FDD/SDL bands and TDD bands

    - Consider n2/n25, n3, n7, n66, n41, n39 as the example bands.

      - Provide the details related to gap between fragmented DL blocks]

- Means for a UE to inform the network of appropriate CA configuration it can support with adjusted RF requirements

  - Proposal 1: put off the signalling related discussions until the UE performance aspects are clear

2.4.2	Remaining Open issues

RAN4#112

- Reference architecture

- Study on power spectral density difference between carriers of co-located adjacent channel operators

- Assumptions on test configurations for evaluation

- Prerequisite conditions

- Requirements for evaluation

- Other issues

Details of open issues are captured in appendix of WF R4-2414457

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#112

- R4-2412827	Topic summary for [112][125] FS_NR_DL_Frag_Carrier	Moderator(MediaTek Inc.)

- R4-2414457	WF on fragmented DL	MediaTek Inc.

- R4-2411554	Work plan for fragment carriers study	MediaTek Inc.

- R4-2411553	TR 38.755 skeleton FR1 Fragmented carriers 	MediaTek Inc.

- R4-2411310	Views on UE RF architecture and NW deployment assumption for fragmented carriers	Samsung, TELUS, Bell mobility

- R4-2411404	On methods for reducing the number of UE Rx chains for fragmented carriers	Apple

- R4-2411555	Discussion on methods for reducing the number of UE Rx chains	MediaTek Inc.

- R4-2411691	On general aspects of fragmented carriers	Huawei, HiSilicon

- R4-2412087	Discussion on methods for reducing the number of UE RX chains	vivo

- R4-2412274	Discussion on methods for reducing the number of UE RX chains	Spreadtrum Communications

- R4-2412278	Operator’s initial views on FR1 fragmented carriers study	CHTTL

- R4-2413031	On architecture options for fragmented spectrum reception	Skyworks Solutions Inc.

- R4-2413270	Discussion on UE Rx chains of Fragmented Carriers	Ericsson

- R4-2413339	Discussion on methods for reducing the number of UE Rx chains for Fragmented Carriers Nokia

- R4-2411114	Discussion on impacts on UE RF requirements and DL performance for fragmented carriers	CATT

- R4-2411311	Views on UE RF requirements for fragmented carriers	Samsung, TELUS, Bell mobility

- R4-2411405	On UE RF requirements for fragmented carriers	Apple

- R4-2411556	Discussion on UE RF requirements and DL performance impacts	MediaTek Inc.

- R4-2411692	On RF requirements of fragmented carriers	Huawei, HiSilicon

- R4-2411886	View on Fragmented carrier	ZTE Corporation, Sanechips

- R4-2412088	Discussion on impacts on UE RF requirements and DL performance	vivo

- R4-2413271	Discusson on impact on UE RF requirement of fragmented carriers	Ericsson

- R4-2413340	Discussion on impacts on UE RF requirements and DL performance for Fragmented Carriers	Nokia

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template