3GPP TSG RAN meeting #105										RP-242071

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			13.4.2

| WI / SI Name | Rel-18 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R18-UEConTest |  |  |  |  |
| Unique ID | 1000057 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240285 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 76% (+71%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#104:

- Document [2] continues the discussion on improving RAN5 specification quality. Several examples test cases are brought in to simplify the test effors. The proposal is accepted.

- Document [3] discusses the handling of SUL with Inter-band CA configurations, and the proposals are implemented in [6~8]

- Document [9~12] move the information of handling DeltaTIB into a general section.

- 8 CRs [13~20] updating CA/DC configurations are agreed. A few EN-DC configurations are completed.

- The overall progress is 76%

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General document

[1]	R5-245021	WP of Rel-18 NR CA and DC; and NR and LTE DC Configurations	Huawei, HiSilicon

[2]	R5-246009	Discussion on simplifying RF testing among different features	Huawei, Hisilicon

[3]	R5-245813	Discussion on introducing SUL with Inter-band CA configuration in RAN5	Huawei, Hisilicon

TS 38.508-1 CR

[4]	R5-244331	Updates for additional test configurations	Verizon

[5]	R5-245802	Addition of Test frequencies for CA_n41A-n79C	CMCC

TS 38.521-1 CR

[6]	R5-246012	Adding new test case Reference sensitivity power level for SUL (4CC)	Huawei, HiSilicon

[7]	R5-244868	Adding new test case 7.6C.2_1.2 Inband Blocking for SUL with 3 DL CA	Huawei, HiSilicon

[8]	R5-244869	Adding new test case 7.6C.3_1.2 Out-of-band Blocking for SUL with 3 DL CA	Huawei, HiSilicon
[9]	R5-246032	Updates on 6.2 for delta TIB description for single carrier transmitter power	ZTE Corporation

[10]	R5-246033	Updates on 6.2A for delta TIB description for CA transmitter power	ZTE Corporation

[11]	R5-246034	Updates on 6.2B for delta TIB description for NR-DC transmitter power	ZTE Corporation

[12]	R5-246035	Updates on 6.2C for delta TIB description for SUL transmitter power	ZTE Corporation

[13]	R5-244502	Update PICS of CA_n41A-n79C	CMCC

[14]	R5-244872	Adding PICS for new R17 SUL configurations	Huawei, HiSilicon

[15]	R5-246011	Updating SUL test cases for SUL operation with inter-band CA	Huawei, HiSilicon

[16]	R5-244870	Updating delta T_IB,c for new SUL with inter-band CA configuration	Huawei, HiSilicon

[17]	R5-244501	Addition of Ref Sense power level for CA_n41A-n79C	CMCC

[18]	R5-244871	Updating Rx requirements for new SUL with inter-band CA configuration	Huawei, HiSilicon

[19]	R5-245827	General updates of TS 38.521-1 clause 5 for R18 CA configurations	China Unicom, Verizon, CMCC, Huawei

TS 38.905 CR

[20]	R5-244500	Update REFSENSE TP analysis for CA_n41A-n79C	CMCC

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template