3GPP TSG RAN meeting #105										RP-242073

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			13.4.8

| WI / SI Name | UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC-UEConTest |  |  |  |  |
| Unique ID | 1020088 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233771 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 45% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1] based on RAN5#104 meeting output.

21 CRs are agreed. The detailed progress is listed as below:

- Spurious emissions test cases for inter-band CA and EN-DC are introduced.

- 4Rx requirements for handheld UE are introduced in reference sensitivity test case.

- Minimum output power and OBW for inter-band CA with TxD are introduced.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-245165	WP UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC	Huawei, HiSilicon

TS 38.508-2 CRs

- R5-246036	Addition of FDD 4Rx antenna ports capabilities for handheld UE	Huawei, HiSilicon

TS 38.521-1 CRs

- R5-244690	Addition of test case 6.3L.3.1 Minimum output power for inter-band UL CA with Tx Diversity	TTA

- R5-244746	Addition of test case 6.5L.3.1 Occupied bandwidth for inter-band UL CA with Tx Diversity	TTA

- R5-246037	Addition of new test case 6.5H.3.3.1 for inter-band CA with UL MIMO	Huawei, HiSilicon

- R5-245151	Addition of new test case 6.5H.3.3.2 for inter-band CA with UL MIMO	Huawei, HiSilicon

- R5-246038	Addition of new test case 6.5L.3.3.1 for inter-band CA with TxD	Huawei, HiSilicon

- R5-245153	Addition of new test case 6.5L.3.3.2 for inter-band CA with TxD	Huawei, HiSilicon

- R5-245146	Addition of 4Rx reference sensitivity for handheld UE	Huawei, HiSilicon

- R5-245147	Addition of inter-band CA 4Rx reference sensitivity for handheld UE	Huawei, HiSilicon

- R5-245155	Addition of Rx requirements for inter-band UL CA with 3Tx	Huawei, HiSilicon

- R5-245149	Correction to clause 5 for 3Tx inter-band CA configurations	Huawei, HiSilicon

- R5-245814	Addition of Annex F for spurious emissions test cases for inter-band CA with 3Tx	Huawei, HiSilicon

TS 38.521-3 CRs

- R5-245157	Addition of new test case 6.5H.3.3.1 for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-245158	Addition of new test case 6.5H.3.3.2 for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-245159	Addition of new test case 6.5L.3.3.1 for inter-band EN-DC with TxD		Huawei, HiSilicon

- R5-245160	Addition of new test case 6.5L.3.3.2 for inter-band EN-DC with TxD		Huawei, HiSilicon

- R5-245162	Addition of Rx requirements for inter-band EN-DC with 3Tx	Huawei, HiSilicon

- R5-245816	Correction to clause 5 for 3Tx inter-band EN-DC configuration	Huawei, HiSilicon

- R5-245815	Addition of Annex F for spurious emissions test cases for inter-band EN-DC with 3Tx	Huawei, HiSilicon

TS 38.522 CRs

- R5-245163	Addition of applicabilities for 3Tx spurious emissions test cases	Huawei, HiSilicon

TR 38.905 CRs

- R5-245164	Addition of test point analysis for 3Tx spurious emissions test cases 	Huawei, HiSilicon