3GPP TSG RAN meeting #106										RP-242460

Madrid, Spain, December 9-12, 2024

## Status Report to TSG

Agenda item:			10.4.1

| WI / SI Name | Introduction of LTE FDD band in 1800–1830 MHz for Canada |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_FDD_1800_1830MHz_CAN |  |  |  |  |
| Unique ID | 1040117 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241739 |  |  |  |  |
| Target Completion Date | Study Item: | Core part: 03/2025 | Performance part: 03/2025 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 99% | Performance Part: 99% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Giovanni Romano |
|  | Company | Novamint |
|  | Email | gromano@novamint.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

#### 2.1.1	Agreements

#112bis

- Agreement to add note 19 in table 5.5-1 in TS 36.101

- Section 7.3.1 Minimum requirements (QPSK) agreed based on [1]

Draft CRs for the Core part endorsed by RAN4

- Affected specifications TS 36.101, TS 36.133, TS 36.104, TS 36.307, TS 37.104, TS 37.105, TS 38.104, TS 38.106, TS 38.174 [2-10]

#113

Draft CRs for the Performance part endorsed by RAN4

- Affected specifications TS 36.141, TS 37.141, TS 37.145-1, TS 37.145-2, TS 38.115-1, TS 38.141-1, TS 38.141-2, TS 38.176-1, TS 38.176-2 [12-20]

#### 2.1.2	Remaining Open issues

Finalize the formal CRs at RAN4#114

## 3.	References

[1]	R4-2416261, “UE Co-existence and REFSENS for B111”, Qualcomm

[2]	R4-2417069, “draft CR to 36.101 on introduction of Band 111”, Novamint

[3]	R4-2417072, “draft CR to 36.133 on introduction of Band 111”, Novamint

[4]	R4-2415287, “draft CR to 36.104 on introduction of Band 111”, Novamint

[5]	R4-2415289, “draft CR to 36.307 on introduction of Band 111”, Novamint

[6]	R4-2417070, “draft CR to 37.104 on introduction of Band 111”, Novamint

[7]	R4-2417071, “draft CR to 37.105 on introduction of Band 111”, Novamint

[8]	R4-2415293, “draft CR to 38.104 on introduction of Band 111”, Novamint

[9]	R4-2415294, “draft CR to 38.106 on introduction of Band 111”, Novamint

[10]	R4-2415295, “draft CR to 38.174 on introduction of Band 111”, Novamint

[11]	R4-2415566, “LTE 1800 UL emissions on DL”, Nokia

[12]	R4-2417580, “draft CR to 36.141 on introduction of Band 111”, Novamint

[13]	R4-2417588, “draft CR to 37.141 on introduction of Band 111”, Novamint

[14]	R4-2417587, “draft CR to 37.145-1 on introduction of Band 111”, Novamint

[15]	R4-2417581, “draft CR to 37.145-2 on introduction of Band 111”, Novamint

[16]	R4-2420343, “draft CR to 38.115-1 on introduction of Band 111”, Novamint

[17]	R4-2417582, “draft CR to 38.141-1 on introduction of Band 111”, Novamint

[18]	R4-2417583, “draft CR to 38.141-2 on introduction of Band 111”, Novamint

[19]	R4-2417585, “draft CR to 38.176-1 on introduction of Band 111”, Novamint

[20]	R4-2417586, “draft CR to 38.176-2 on introduction of Band 111”, Novamint