3GPP TSG RAN Meeting #106								       RP-242959

Madrid, Spain, December 9-12, 2024

Status Report to TSG

Agenda item:			9.4.3.4

| WI / SI Name | Rel-19 High power UE (power class 1.5 and 2) for NR FR1 TDD/FDD single band, and high power UE operation (power class 1) for fixed-wireless/vehicle-mounted use cases in a single NR band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | HPUE_NR_FR1_bands_R19-Core |  |  |  |  |
| Unique ID | 1040124 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241932 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 30% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ziwei CHEN |
|  | Company | CMCC |
|  | Email | chenziwei@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The following Tdocs were agreed/endorsed in RAN4#112 meeting:

R4-2411280	TR skeleton for TR38.796, China Unicom

R4-2411725	TR skeleton 38.795 v0.0.1_R19 HPUE NR TDD single band, CMCC

R4-2411739	(HPUE_NR_FR1_bands_R19-Core) Draft CR for 38.101-1 to introduce PC1.5 n104, CMCC

The following Tdocs were agreed/endorsed in RAN4#112bis meeting:

R4-2415026	TP for TR 38.795 to introduce n104 PC1.5, CMCC

The following Tdocs were agreed/endorsed in RAN4#112 meeting:

R4-2420342 WF on HPUE for NR bands, CMCC

R4-2418789 TR 38.795 v0.1.0 HPUE_NR_FR1_bands_R19-TDD, CMCC

2.4.2	Remaining Open issues

Further analyze remaining RF requirements for the bands captured in the WID, if needed.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#112

[1] R4-2412810 Topic summary for [112][108] HPUE_NR_band, Moderator (CMCC)

[2] R4-2411280 TR skeleton for TR38.796, China Unicom

[3] R4-2411725 TR skeleton 38.795 v0.0.1_R19 HPUE NR TDD single band, CMCC

[4] R4-2411739 (HPUE_NR_FR1_bands_R19-Core) Draft CR for 38.101-1 to introduce PC1.5 n104, CMCC

RAN4#112bis

[1] R4-2415209 Topic summary for [112bis][105] HPUE_NR_band, Moderator (CMCC)

[2] R4-2415026 TP for TR 38.795 to introduce n104 PC1.5, CMCC

RAN4#113

[1] R4-2418872 On the A-MPR for PC2 operation in n26, Ericsson

[2] R4-2418129 Topic summary for [113][107] HPUE_NR_bands, Moderator (CMCC)

[3] R4-2420342 WF on HPUE for NR bands, CMCC

[4] R4-2418789 TR 38.795 v0.1.0 HPUE_NR_FR1_bands_R19-TDD, CMCC