| Radiocommunication Study Groups |  |
| --- | --- |
| Source: Document 5D/TEMP/165(Rev.1) |  |
|  | 30 October 2024 |
|  | English only |
| ITU-R Working Party 5D |  |
| liaison statement to relevant External Organizations on process to revise Recommendation ITU-R M.2150-2 and Recommendation ITU-R M.2012-6 |  |

3GPP TSG RAN Meeting #106						RP-243204

Madrid, Spain, December 9-12, 2024

Introduction

ITU-R Working Party (WP) 5D thanks the relevant External Organizations for their work regarding the development of revisions of Recommendation ITU-R M.2150-2 – Detailed specifications of the terrestrial radio interfaces of International Mobile Telecommunications-Advanced (IMT-2020) and Recommendation ITU-R M.2012-6 – Detailed specifications of the terrestrial radio interfaces of International Mobile Telecommunications-Advanced (IMT-Advanced).

Working Party 5D wishes to inform the relevant External Organizations about update of Document IMT-2020/87 – Schedule for Revision 3 of Recommendation ITU R M.2150 and Document IMT-ADV/33 – Schedule for Revision 7 of Recommendation ITU R M.2012. These documents have been updated according to the planned dates of WP 5D meetings in 2025.

Working Party 5D would like to call attention of the relevant External Organizations which plan to submit required information for revising Recommendation ITU-R M.2150 and/or Recommendation ITU-R M.2012 to WP 5D meeting #48 or #49, especially to updated submission deadline of contributions.

The Independent Evaluation Groups and the proponents of new IMT-2020 candidate technologies are invited to note the milestones in Document IMT-2020/87(Rev.2) for the coming WP 5D meeting.

| Revision process step based on IMT-2020/57 & IMT-2020/2(Rev.2) | Date | Action based on IMT-2020/57 & IMT-2020/2(Rev.2) |
| --- | --- | --- |
| Critical Milestone (2): | Contribution Deadline 23 January 2025 WP 5D Meeting # 48 4-13 February 2025 | Completion of Step 4 Evaluation of candidate RITs or SRITs by Independent Evaluation Groups Cut-off date for IEGs evaluation report to ITU Final date for submission of Form A |
| Critical Milestone (3): | WP 5D Meeting # 48 4-13 February 2025 | Completion of Step 5 Review and coordination of outside evaluation activities Completion of Step 6 Review to assess compliance with minimum requirements Completion of Step 7 Consideration of evaluation results, consensus building and decision |

Working Party 5D looks forward to the continued cooperation with the External Organizations.

| Status: For information and action, if any Attachments: IMT-2020_87(Rev.2).docx, IMT_ADVANCED_033(Rev.1).docx |  |
| --- | --- |
| Contact: Uwe LÖWENSTEIN Counsellor, ITU-R SG 5 | E-mail: uwe.loewenstein@itu.int |

______________

____________________

3GPP, ARIB, ATIS, CCSA, ETSI, TSDSI, TTA, TTC, IEEE, ITRI, WiMAX Forum, DECT Forum, and Nufront as well as the Independent Evaluation Groups (IEG) registered for the IMT-2020 evaluation process (Rev.3 to ITU-R M.2150): 5GIF, ARIB and WWRF

Confirmed meeting dates of WP 5D through year 2025 will be published on the ITU website in due course.