## Slide 1
3GPP RAN WG2 Chair
Diana Pani
Status Report RAN WG2
RAN 107
RP-250005

## Slide 2: Executive Summary
Meetings | Date | Location | Scope
RAN2#129 | February 17th – 21st, 2025 | Athens, Greece | Maintenance, Rel-19
RAN #107 | March 12th - 14th, 2025 | Incheon, Korea | 
Rel-18 Work Items
  Workload slightly reduced
Rel-19 Work Items – currently 1 Study Item and 9 WIs ongoing
  Progress on track for all SIs/WIs.
  Work from other WGs (e.g. RAN4 picking up)
Rel-15/16/17 maintenance
  Workload similar to previous meetings

## Slide 3: Delegates in RAN2
RAN2#129 had 702 delegates registered and 480 attended f2f
Chart: RAN2 Attendees
| 121bis-e | 122 | 123 | 123bis | 124 | 125 | 125bis | 126 | 127 | 127bis | 128 | 129
Attendees | 570 | 491 | 523 | 333 | 389 | 418 | 363 | 447 | 455 | 410 | 432 | 480

## Slide 4: Submitted contributions in RAN2
Number of tdocs stabilized to ~1600
  Tdoc limits and reduced Rel-18 workload
Chart: Tdocs per meeting
| 121bis-e | 122 | 123 | 123bis | 124 | 125 | 125bis | 126 | 127 | 127bis | 128 | 129
Tdocs | 2087 | 2288 | 2269 | 2098 | 2369 | 2045 | 1813 | 1993 | 1620 | 1461 | 1716 | 1577

## Slide 5: RAN2 Agreed CRs
Rel-17/18 workload has slightly decreased
84 Rel-18 CRs agreed in RAN2#129
Chart: Agreed CRs per meeting
| 119-e | 120 | 121 | 122 | 123 | 124 | 125 | 126 | 127 | 128 | 129
Rel-14/15/16 | 49 | 36 | 32 | 43 | 26 | 24 | 15 | 26 | 14 | 20 | 8
Rel-17 | 140 | 131 | 136 | 157 | 64 | 93 | 46 | 56 | 27 | 63 | 27
Rel-18 | 0 | 0 | 0 | 0 | 0 | 162 | 183 | 188 | 103 | 200 | 84

## Slide 6: Time in RAN2
Rel-19 WI/Sis | AI/ML | AI/ML Mob. | AIoT | NES | LP-WUS | NTN/IoT NTN | SL relay | XR | Mobility | SBFD | SON/ MDT | MIMO | Pos (BDS and NAVIC) | Maintenance & TEI
Assigned TUs (per meeting) | 2.5 | 2 | 2.5 | 1 | 1 | 3.5 | 1 | 2 | 2 | 0.75 | 0.5 | 0.75 | 0.75 | 15
Approx Online time spent RAN2#129 | 3.25 | 2 | 4.5 | 1.75 | 1.75 | 5 | 2.5 | 2.75 | 3 | 1 | 1 | .75 | .75 | 14.5
3 parallel sessions are used for official online discussions throughout the week.
  Online time spent for all Rel-19 WIs is generally 25-100% higher. Maintenance still continues to occupy a significant amount of time in RAN2 (~30% of the time)
1 offline session is used for official offline discussions

## Slide 7: Maintenance up to Rel-17

## Slide 8: Maintenance up to Rel-17
Number of CRs for Rel-17 lower than previous meetings
  27 Rel-17 CRs agreed
  8 Rel-15/16 CRs agreed
NBC CRs
  QoE: This CR needs to be implemented by UEs and networks that supports QoE
    R2-2500822 Corrections on SRB4 Samsung, Ericsson CR Rel-17 38.331 17.11.0 5231 - F NR_QoE-Core
    R2-2501364 Corrections on SRB4 Samsung, Ericsson CR Rel-18 18.4.0 5275 - A NR_QoE-Core

## Slide 9: Rel-18 NR

## Slide 10: Maintenance up to Rel-18
Workload and number of CRs decreased compared to previous meeting, but load still remains high
  84 CR agreed for Rel-18
  No ASN.1 NBC RRC CR
NBC CR – Functional NBC
  LTM - This CR is mandatory to be implemented by both the UE and the network to support LTM.
    R2-2501489 Addition of missing need code in NZP-CSI-RS-Resource MediaTek Inc. CR Rel-18 38.331 18.4.0 5274 1 F NR_Mob_enh2-Core
  QoE SRB5: - This CR needs to be implemented by UEs and networks that support SRB5.
    R2-2501346 Corrections on QoE Samsung, Ericsson CR Rel-18 38.331 18.4.0 5232 1 F NR_QoE_enh-Core

## Slide 11: Rel-19 NR

## Slide 12: Rel-19 RAN2 Led WID/SIDs
Updates in RED
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020084 | Study on Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR | FS_NR_AIML_Mob | 9/15/2025 | 50% | RP-242393 | 62.5% | 
1021091 | Core part: NR mobility enhancements Phase 4 | NR_Mob_Ph4-Core | 9/15/2025 | 50% | RP-242356 | 65% | 
1021097 | Core part: Non-Terrestrial Networks (NTN) for NR Phase 3 | NR_NTN_Ph3-Core | 9/15/2025 | 55% | RP-243300 | 75% | 
1021098 | Core part: XR (eXtended Reality) for NR Phase 3 | NR_XR_Ph3-Core | 9/15/2025 | 55% | RP-243318 | 67% | 
1040114 | NR sidelink multi-hop relay | NR_SL_relay_multihop | 9/15/2025 | 40% | RP-242349 | 60% | 
1050121 | Introduction of BDS B2b Signal in A-GNSS | LCS_BDS_B2b_LTE_NR | 9/15/2025 | 70% | RP-242413 | 99% | 
1050122 | Introduction of A-GNSS support for NavIC L1 SPS in NR and LTE | LCS_NAVIC_L1_SPS_NR_LTE | 6/9/2025 | 50% | RP-243247 | 80% | 
1021096 | Core part: Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | IoT_NTN_Ph3-Core | 9/15/2025 | 50% | RP-242397 | 70% | 
1031076 | Inter RAT mode mobility support from E-UTRAN TN to NR-NTN | LTE_TN_NR_NTN_mob | 9/15/2025 | 96% | RP-240924 | 98% | 
Notes: RP-241771
RP-241789

## Slide 13: Rel-19 WIs
Currently RAN2 has 15 WIs ongoing and 1 ongoing SI
  Work on AIoT new WI was kicked off in RAN#129
Good overall progress across WIs/SIs. Following aspects to be considered for RAN#107
  AI/ML Mobility
    Agreed to not consider RLF prediction in Rel-19. WID to be updated
  NTN IoT
    RAN to decide whether PWS supported in connected mode. Impact to RAN1 and RAN2
  Mobility
    Checkpoint at RAN#107 - review the objective on whether Intra-CU conditional LTM can be specified to DC scenarios
  XR
    Checkpoint in RAN#107 - check the progress of multi-modality related objective in the WID. RANP to decide whether to add RAN3 to the objective and allocate TUs. No additional RAN2 work expected.
    Proposals to add RAN3 work to support the XR rate control aspects agreed in RAN2
  SL relay
    Confirm the expansion to two additional hops
Improvement to RAN2 specifications and ASN.1 handling
  RAN2 had discussions on how to improve ASN.1 review process and maintenance of specifications and agreed to start an exercise of testing with git and to continue discussion on ASN.1 review process improvements for Rel-19.
  General discussion in RAN#107 for general 6G specification improvements

## Slide 14: TEI17/18 - Summary
4 Agreed CRs (TEI17)
  2 Cat F and 2 Cat A
Details of each agreed TEI17 CR and corresponding identifier in Appendix
  [Max-RRC-SegUL]

## Slide 15: Next Steps
Upcoming Meetings | Date | Location | Scope
RAN2#129bis | April 7th – 11th, 2025 | Hefei, China | Maintenance, R19
RAN2#130 | May 19th – 23rd, 2025 | St. Julians, Malta | Maintenance, R19
Rel-18
  Continue work on stabilizing Rel-18 specifications. CRs still expected for a number of WIs and corrections/finalization of UE capabilities issues.
Rel-19 work
  Continue Rel-19 progress

## Slide 16: THANK YOU!!!
Juha Korhonen (MCC) – for his excellent and efficient support
Vice Chairs - Kyeongin Jeong and Erlin Zeng for efficiently chairing and helping with RAN2 management
Session chairs - Sergio Parolari, Nathan Tenny, Dawid Koziol, and Mattias Bergstrom for efficiently chairing sessions in Q3
UE capability rapporteur (Ziyi Li) for coordinating all the UE capability work across all WGs
All WI and CR spec rapporteurs for managing all the Rel-18 corrections
All delegates for your hard work, dedication, willingness to compromise and work together towards consensus
Thank you to ETSI for hosting in Athens

## Slide 17: Appendix – TEI identifiers and CRs

## Slide 18: Rel-17 RAN2 TEI (1/1)
[Max-RRC-SegUL]
TDoc | Title | Source | Type | For | TDoc Status | Release | Spec | Version | Related WIs
R2-2501367 | Corrections on network signalling of maximum number of UL segments [Max-RRC-SegUL] | Lenovo | CR | Agreement | agreed | Rel-17 | 36.331 | 17.11.0 | TEI17
R2-2501368 | Corrections on network signalling of maximum number of UL segments [Max-RRC-SegUL] | Lenovo | CR | Agreement | agreed | Rel-18 | 36.331 | 18.4.0 | TEI17
R2-2501398 | Clarification on rrc-MaxCapaSegAllowed [Max-RRC-SegUL] | OPPO | CR | Agreement | agreed | Rel-17 | 38.331 | 17.11.0 | TEI17
R2-2501437 | Clarification on rrc-MaxCapaSegAllowed [Max-RRC-SegUL] | OPPO | CR | Agreement | agreed | Rel-18 | 38.331 | 18.4.0 | TEI17

## Slide 19: Other TEIs (legacy feature corrections in later releases)
TDoc | Title | Source | Type | Release | Spec | Version | Related WIs | CR | CR revision | CR category | TSG CR Pack
R2-2500594 | Correction to simultaneous BWP switch across CCs | Apple | CR | Rel-16 | 38.306 | 16.19.0 | TEI16, NR_newRAT-Core, LTE_NR_DC_CA_enh-Core | 1230 |  | F | RP-250657
R2-2500595 | Correction to simultaneous BWP switch across CCs | Apple | CR | Rel-17 | 38.306 | 17.11.0 | TEI16, NR_newRAT-Core, LTE_NR_DC_CA_enh-Core | 1231 |  | A | RP-250657
R2-2500596 | Correction to simultaneous BWP switch across CCs | Apple | CR | Rel-18 | 38.306 | 18.4.0 | TEI16, NR_newRAT-Core, LTE_NR_DC_CA_enh-Core | 1232 |  | A | RP-250657
R2-2501146 | Clarification on the mapping of RSRP thresholds to CE levels | MediaTek Inc. | CR | Rel-18 | 36.331 | 18.4.0 | LTE_MTCe2_L1-Core, NB_IOT-Core, TEI18 | 5100 |  | F | RP-250660
R2-2501365 | Miscellaneous non-controversial corrections Set XXIV | Ericsson | CR | Rel-17 | 38.331 | 17.11.0 | NR_newRAT-Core, TEI17 | 5235 | 1 | F | RP-250658
R2-2501370 | Clarification to UL RRC segmentation | Nokia, Nokia Shanghai Bell | CR | Rel-18 | 38.331 | 18.4.0 | NR_QoE-Core, NR_QoE_enh-Core, TEI17 | 5264 | 1 | F | RP-250662
R2-2501573 | Introduction of Rel-18 UE feature list | Xiaomi | CR | Rel-18 | 38.822 | 17.1.0 | NR_newRAT-Core, TEI18 | 0014 | 3 | B | RP-250655
R2-2501585 | Corrections to ntn-PolarizationUL | Ericsson | CR | Rel-18 | 38.331 | 18.4.0 | NR_NTN_solutions-Core, TEI18 | 5238 | 3 | A | RP-250662
R2-2501587 | Clarification of the chapter title to match the description of the UE History Information | R3 (Nokia, ZTE, CMCC) | CR | Rel-18 | 38.300 | 18.4.0 | NR_SON_MDT-Core, TEI18 | 0969 |  | F | RP-250661
R2-2501591 | Miscellaneous non-controversial corrections Set XXIV | Ericsson | CR | Rel-18 | 38.331 | 18.4.0 | NR_newRAT-Core, TEI18 | 5236 | 1 | F | RP-250661
R2-2501597 | Clarification to UL RRC segmentation | Nokia, Nokia Shanghai Bell | CR | Rel-17 | 38.331 | 17.11.0 | NR_QoE-Core, TEI17 | 5263 | 2 | F | RP-250659
R2-2501603 | Stage 2 correction for network slice support during XN handover | R3 (Ericsson, JIO Platforms (JPL), AT&T, Rakuten, FiberCop, InterDigital, Deutsche Telekom, NTT DoCoMo, Nokia, Huawei, Samsung, ZTE, CMCC) | CR | Rel-18 | 38.300 | 18.4.0 | NR_newRAT-Core, TEI18 | 0970 | 1 | F | RP-250661