3GPP TSG RAN Meeting #107	RP-250099

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			9.3.4.9

| WI / SI Name | Enhanced requirements and conductive test methodology for NR NTN and IoT NTN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_IoT_NTN_req_test_enh |  |  |  |  |
| Unique ID | 1030086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242901 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 65% | Performance Part: 35% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Runsen Tang |
|  | Company | Samsung |
|  | Email | runsen.tang@samsung.com |
| Rapporteur | Name | Xuhua Tao |
|  | Company | Xiaomi |
|  | Email | taoxuhua@xiaomi.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

Agreements in RAN4#114 meeting are captured in the following documents:

- R4-2502984	WF on HPUE requirments for NR-NTN, Samsung

- R4-2503006	WF on HPUE UE requirement for IoT-NTN, vivo

- R4-2502314	Way Forward for [114][325] NTN_testing_NGSO_channel_model, Samsung

- R4-2502282	Way Forward for [114][311] NR_IoT_NTN_less_than_5MHz_UERF, Xiaomi

- R4-2502589	WF on RRM requirements for NR_IoT_NTN_req_test_enh, Xiaomi

#### 2.4.2	Remaining Open issues

  - Remaining open issues on NTN HPUE RF requirements

    - IoT-NTN HPUE RF requirements

    - NR-NTN HPUE RF requirements

  - Remaining open issues on UE RF core requirements for NTN less than 5MHz

  - Remaining work on UE RF performance requirements for NTN less than 5MHz

  - Remaining work on SAN RF performance requirements for NTN less than 5MHz

  - Remaining work on RRM performance requirements for NTN less than 5MHz

  - Remaining work on Demod performance requirements for NTN less than 5MHz

  - Remaining open issues on NTN testing for NGSO

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#114

R4-2500051	Discussion on NTN testing for NGSO	MediaTek inc.

R4-2500073	Big CR to TS 38.108 to introduce less than 5MHz for NTN	Nokia, ZTE Corporation, Sanechips, Ericsson, Samsung, China Telecom

R4-2500090	Candidate TN PA for NR-NTN HPUE in smartphones	Skyworks Solutions Inc.

R4-2500108	Candidate TN PA for NR-NTN HPUE in smartphones	Skyworks Solutions Inc.

R4-2500116	Discussion on NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2500168	Calculation of satellite motion by 4-th order Runge-Kutta method in the ECEF frame	Anritsu Corporation

R4-2500241	On less than 5MHz for NTN RRM	Apple

R4-2500293	Further considerations on the high-power UE Tx requirements	Apple

R4-2500294	On restricted set of power back-off simulations for the satellite band UE Tx requirements	Apple

R4-2500297	Further considerations on the system related aspects of the NTN 3MHz channel	Apple, Globalstar

R4-2500298	On UE RF requirements for the 3MHz channel	Apple, Globalstar

R4-2500299	Power back-off values for the 3MHz channel in band n254	Apple, Globalstar

R4-2500300	Power back-off values for the 3MHz channel in band n256	Apple

R4-2500301	Addition of the 3MHz channel to TS 38.101-5 (sub-clause 6.2)	Apple

R4-2500302	Addition of the 3MHz channel to TR 38.863	Apple, Thales

R4-2500303	Addition of the 3MHz channel to TR 38.741	Apple, Globalstar

R4-2500411	Discussion on NGSO channel model parameters	ROHDE & SCHWARZ

R4-2500412	Remaining system parameters issues for supporting 3MHz CBW in NTN bands	Huawei Technologies France

R4-2500413	Remaining RF issues for supporting 3MHz CBW in NTN bands	Huawei, HiSilicon

R4-2500416	draftCR for RF requirements for introduction of 3MHz on NTN bands	Huawei, HiSilicon

R4-2500477	On updated granularity for propagation delay and Doppler shift	Keysight Technologies UK Ltd

R4-2500528	Topic summary for [114][214] NR_IoT_NTN_req_test_enh	Moderator (Xiaomi)

R4-2500549	DraftCR to TS38.108 Add EVM window length requirement for 3MHz	ZTE Corporation, Sanechips

R4-2500572	Topic summary for [114][311] NR_IoT_NTN_less_than_5MHz_UERF	Moderator (Xiaomi)

R4-2500573	Topic summary for [114][312] NR_IoT_NTN_less_than_5MHz_BSRF	Moderator (Nokia)

R4-2500586	Topic summary for [114][325] NTN_testing_NGSO_channel_model	Moderator (Samsung)

R4-2500605	DraftCR to 38.101-5 Introduction of  less than 5MHz channel bandwidth for FR1-NTN	ZTE Corporation, Sanechips

R4-2500606	DraftCR to 38.181 Introduction of  less than 5MHz channel bandwidth for FR1-NTN	ZTE Corporation, Sanechips

R4-2500625	Discussion on UE RF requirements for NTN less than 5MHz	Xiaomi

R4-2500626	Draft big CR on UE RF requirements for NTN less than 5MHz	Xiaomi

R4-2500633	Discussion on RRM requirements for less than 5MHz NTN	Xiaomi

R4-2500634	draftCR on NTN less than 5MHz (9.2C NR intra-frequency measurements for SAN)	Xiaomi

R4-2500638	NTN and IoT-NTN HPUE co-existence study and calibration	Xiaomi

R4-2500648	NR-NTN HPUE RF requirements	Xiaomi

R4-2500649	IoT-NTN HPUE RF requirements	Xiaomi

R4-2500680	Topic summary for [114][128] NR_IoT_NTN_HPUE_part1	Moderator(Samsung)

R4-2500681	Topic summary for [114][129] NR_IoT_NTN_HPUE_part2	Moderator(Vivo)

R4-2500735	Discussion on system parameters for less than 5MHz in FR1-NTN bands	vivo

R4-2500736	Discussion on UE RF requirements for less than 5MHz in FR1-NTN bands	vivo

R4-2500742	Discussion on co-existence of NTN HPUE	vivo

R4-2500762	NR NTN HPUE Tx Requirements and feasibility analysis	vivo

R4-2500763	NR NTN HPUE Rx Requirements	vivo

R4-2500764	Iot NTN HPUE Tx Requirements and feasibility analysis	vivo, SmarterMicro

R4-2500765	Iot NTN HPUE Rx Requirements	vivo

R4-2501004	DraftCR for TS 38.181, Introduction on OTA conformance requirements for SAN supporting less than 5 MHz channel bandwidth	CATT

R4-2501005	DraftCR for TS 38.101-5, Introduction on RF requirements for NTN UE supporting less than 5 MHz channel bandwidth	CATT

R4-2501006	Discussion on system parameter for NTN support spectrum less than 5 MHz	CATT

R4-2501007	Discussion on UE RF requirements for NTN support spectrum less than 5 MHz	CATT

R4-2501008	Discussion on UE Tx requirement for NTN support HPUE	CATT

R4-2501009	Discussion on UE Rx requirement for NTN support HPUE	CATT

R4-2501014	Further discussion on less than 5MHz for NTN RRM requirement	CATT

R4-2501015	Draft CR to TS 38.133 on NR SAN Satellite switching with re-synchronization for less than 5MHz	CATT

R4-2501176	Discussion on RRM requirements for less than 5M in NTN	ZTECorporation,Sanechips

R4-2501182	(NR_IoT_NTN_req_test_enh-Core) SAN FR1-FR1 handover	ZTECorporation,Sanechips

R4-2501262	Discussion on RRM requirements for less than 5MHz for NTN	Huawei, HiSilicon

R4-2501263	draftCR on RLM requirments for less than 5MHz for NTN	Huawei, HiSilicon

R4-2501283	Discussion on NR-NTN HPUE RX RSD	MediaTek (Hefei) Inc.

R4-2501285	Discussion on RRM requirements of NTN with channel BW less than 5MHz	Ericsson

R4-2501286	(NR_IoT_NTN_req_test_enh-Core) CR for TS 38.133 on Link Recovery Procedures for less than 5MHz NTN	Ericsson

R4-2501308	NTN n254 3 MHz A-MPR simulations	Nokia

R4-2501346	Discussion on NTN HPUE coexistence study	MediaTek (Hefei) Inc.

R4-2501347	IoT-NTN HPUE RF requirements for Tx	Nokia

R4-2501400	On Co-existence simulation assumptions for NR-NTN and NB-IoT-NTN HP UE	Ericsson

R4-2501401	On Co-existence simulation results for NR-NTN and NB-IoT-NTN HP UE	Ericsson

R4-2501457	Discussion on coexistence study for NR NTN HPUE	Huawei, HiSilicon

R4-2501458	Discussion on Tx requirements for NR NTN HPUE	Huawei, HiSilicon

R4-2501459	Discussion on Rx requirements for NR NTN HPUE	Huawei, HiSilicon

R4-2501460	Discussion on RRM requirements of Rel-19 NR-NTN in less than 5MHz	Samsung

R4-2501461	Draft CR on NR SAN FR1 conditional handover for NTN less than 5MHz	Samsung

R4-2501474	Discussion on Tx requirements for NR-NTN HPUE	OPPO

R4-2501475	Discussion on Tx requirements for IoT-NTN HPUE	OPPO

R4-2501476	Discussion on Rx requirements for IoT-NTN HPUE	OPPO

R4-2501482	Adaptation of NR NTN mobility requirements for less than 5 MHz operation	Nokia

R4-2501483	DraftCR to 38.133 Inter frequency mesurement requirements in NTN for less than 5 MHz operation	Nokia

R4-2501496	R19 on NTN SAR	OPPO

R4-2501498	TE-emulated channel model for NTN UE tests	Ericsson

R4-2501511	Discussion on Discussion on NTN_testing_NGSO_channel_model	ZTE Corporation, Sanechips

R4-2501533	Discussion on NTN testing for NGSO channel model	Huawei, HiSilicon

R4-2501608	Big CR to TS 38.108 to introduce less than 5MHz for NTN	Nokia, ZTE Corporation, Sanechips, Ericsson, Samsung, China Telecom

R4-2501622	Big CR to TS 38.181 to introduce less than 5MHz for NTN	Nokia

R4-2501701	Discussion on IoT-NTN HPUE TX RF requirements	MediaTek (Hefei) Inc.

R4-2501731	On coexistence study for NTN HPUE	Qualcomm Incorporated

R4-2501807	On coexistence results and conclusion	Samsung

R4-2501808	On NR-NTN HPUE Tx requirements	Samsung

R4-2501809	On NR-NTN HPUE Rx requirements	Samsung

R4-2501810	On IoT-NTN HPUE Tx requirements and handheld SAR	Samsung

R4-2501811	On IoT-NTN HPUE Rx requirements	Samsung

R4-2501812	draft CR for TS 38.101-5 to introduce less than 5MHz-Chapter 5	Samsung

R4-2501813	On NTN less than 5MHz system parameters	Samsung

R4-2502000	UE RF requirements for NTN less than 5 MHz	Qualcomm Inc.

R4-2502007	IoT NTN high power UE Rx requirements	Qualcomm Inc.

R4-2502008	IoT NTN high power UE Tx requirements	Qualcomm Inc.

R4-2502009	NR NTN high power UE Rx requirements	Qualcomm Inc.

R4-2502010	NR NTN high power UE Tx requirements	Qualcomm Inc.

R4-2502030	Discussion on NTN testing NGSO channel model	Samsung

R4-2502031	Calibration results summary for NTN testing NGSO channel model	Samsung

R4-2502193	On UE RF Tx requirements for NR-NTN HPUE	Ericsson

R4-2502194	On UE RF Rx requirements for NR-NTN HPUE	Ericsson

R4-2502195	On UE RF Tx requirements for IoT-NTN HPUE	Ericsson, Sony

R4-2502196	On UE RF Rx requirements for IoT-NTN HPUE	Ericsson

R4-2502197	On system parameters for less than 5 MHz CBW for FR1-NTN	Ericsson

R4-2502198	On UE RF requirements for less than 5 MHz CBW for FR1-NTN	Ericsson

R4-2502278	Way Forward for [114][325] NTN_testing_NGSO_channel_model	Samsung

R4-2502282	Way Forward for [114][311] NR_IoT_NTN_less_than_5MHz_UERF	Xiaomi

R4-2502284	DraftCR to 38.181 Introduction of  less than 5MHz channel bandwidth for FR1-NTN	ZTE Corporation, Sanechips

R4-2502285	DraftCR for TS 38.181, Introduction on OTA conformance requirements for SAN supporting less than 5 MHz channel bandwidth	CATT

R4-2502314	Way Forward for [114][325] NTN_testing_NGSO_channel_model	Samsung

R4-2502371	DraftCR for TS 38.101-5, Introduction on RF requirements for NTN UE supporting less than 5 MHz channel bandwidth	CATT

R4-2502372	draft CR for TS 38.101-5 to introduce less than 5MHz-Chapter 5	Samsung

R4-2502374	DraftCR for TS 38.101-5, Introduction on RF requirements for NTN UE supporting less than 5 MHz channel bandwidth	CATT

R4-2502589	WF on RRM requirements for NR_IoT_NTN_req_test_enh	Xiaomi

R4-2502615	Draft big CR on RRM requirements for NTN less than 5MHz in Rel-19	Xiaomi, Samsung

R4-2502616	draftCR on NTN less than 5MHz (9.2C NR intra-frequency measurements for SAN)	Xiaomi

R4-2502617	DraftCR to 38.133 Inter frequency mesurement requirements in NTN for less than 5 MHz operation	Nokia

R4-2502683	Draft CR to TS 38.133 on NR SAN Satellite switching with re-synchronization for less than 5MHz	CATT

R4-2502954	WF on HPUE requirements for NR-NTN	Samsung

R4-2502997	Collected co-existence results	Samsung

R4-2503006	WF on HPUE UE requirement for IoT-NTN	vivo

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template