3GPP TSG RAN meeting #107										RP-250105

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			10.4.1

| WI / SI Name | Introduction of LTE FDD band in 1800–1830 MHz for Canada |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_FDD_1800_1830MHz_CAN |  |  |  |  |
| Unique ID | 1040117 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242461 |  |  |  |  |
| Target Completion Date | Study Item: | Core part: 03/2025 | Performance part: 03/2025 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Giovanni Romano |
|  | Company | Novamint |
|  | Email | gromano@novamint.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

#### 2.1.1	Agreements

#114

- All CRs for Core and Performance specifications agreed [1-18]

- Affected specifications (Core Part) TS 36.101, TS 36.133, TS 36.104, TS 36.307, TS 37.104, TS 37.105, TS 38.104, TS 38.106, TS 38.174

- Affected specifications (Performance Part) TS 36.141, TS 37.141, TS 37.145-1, TS 37.145-2, TS 38.115-1, TS 38.141-1, TS 38.141-2, TS 38.176-1, TS 38.176-2

#### 2.1.2	Remaining Open issues

none

## 3.	References

[1]	R4-2500018, “CR related to Introduction of new LTE FDD Band 111”, CR 6077 to TS36.101, Novamint

[2]	R4-2500019, “CR related to Introduction of new LTE FDD Band 111”, CR 4998 to TS36.104, Novamint

[3]	R4-2500020, “CR related to Introduction of new LTE FDD Band 111”, CR 7365 to TS36.133, Novamint

[4]	R4-2500022, “CR for 36.307 B111 and B3 overlapping bands”, CR 4504 to TS36.307, Novamint

[5]	R4-2500023, “CR related to Introduction of new LTE FDD Band 111”, CR 1019 to TS37.104, Novamint

[6]	R4-2500024, “CR related to Introduction of new LTE FDD Band 111”, CR 0293 to TS37.105, Novamint

[7]	R4-2500025, “CR related to Introduction of new LTE FDD Band 111”, CR 1090 to TS37.141, Novamint

[8]	R4-2500026, “CR related to Introduction of new LTE FDD Band 111”, CR 0342 to TS37.145-1, Novamint

[9]	R4-2500027, “CR related to Introduction of new LTE FDD Band 111”, CR 0388 to TS37.145-2, Novamint

[10]	R4-2500029, “CR related to Introduction of new LTE FDD Band 111”, CR 0102 to TS38.106, Novamint

[11]	R4-2500033, “CR related to Introduction of new LTE FDD Band 111”, CR 0124 to TS38.174, Novamint

[12]	R4-2500034, “CR related to Introduction of new LTE FDD Band 111”, CR 0062 to TS38.176-1, Novamint

[13]	R4-2500035, “CR related to Introduction of new LTE FDD Band 111”, CR 0072 to TS38.176-2, Novamint

[14]	R4-2500060, “CR related to Introduction of new LTE FDD Band 111”, CR 1403 to TS36.141, Novamint

[15]	R4-2502846, “CR related to Introduction of new LTE FDD Band 111”, CR 0674 to TS38.104, Novamint

[16]	R4-2502847, “CR related to Introduction of new LTE FDD Band 111”, CR 0054 to TS38.115-1, Novamint

[17]	R4-2502848, “CR related to Introduction of new LTE FDD Band 111”, CR 0476 to TS38.141-1, Novamint

[18]	R4-2502849, “CR related to Introduction of new LTE FDD Band 111”, CR 0615 to TS38.141-2, Novamint