3GPP TSG RAN Meeting #107								RP-250149

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			9.4.1.2

| WI / SI Name | # Introduction of NR bands n87 and n88 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_bands_n87_n88 |  |  |  |  |
| Unique ID | 1042338 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242501 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2025 | Performance part: 03/2025 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Petri Vasenkari |
|  | Company | Nokia |
|  | Email | Petri.j.vasenkari@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#114

R4-2501055	CR to TS 38.101-1 on introduction NR bands n87 and n88

Type: CR		For: Agreement
					38.101-1 v19.0.0	  CR-2657  rev  Cat: B (Rel-19)

					Source: CATT

Abstract:

MCC: The CR revision number is 1 on the CR coversheet. A revision is required.

Decision:		Agreed.

#### 6.16.3	BS RF core requirements and conformance testing

R4-2500080	CR to TS 38.307: n87 and n88 overlapping bands introduction

Type: CR		For: Agreement
					38.307 v18.2.0	  CR-0174  rev  Cat: B (Rel-19)

					Source: Huawei, HiSilicon

Abstract:

Based on technical content Endorsed during RAN4#112bis meeting (Hefei) in R4-2416401, in this contribution we provide formal CR for bands n87/n88 implementation in Rel-19 specification. MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500081	CR to TS 37.105: n87 and n88 bands introduction

Type: CR		For: Agreement
					37.105 v18.6.0	  CR-0295  rev  Cat: B (Rel-19)

					Source: Huawei, HiSilicon

Abstract:

Based on technical content Endorsed during RAN4#112bis meeting (Hefei) in R4-2416402, in this contribution we provide formal CR for bands n87/n88 implementation in Rel-19 specification. MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500082	CR to TS 37.145-1: n87 and n88 bands introduction

Type: CR		For: Agreement
					37.145-1 v18.6.0	  CR-0344  rev  Cat: B (Rel-19)

					Source: Huawei, HiSilicon

Abstract:

Based on technical content Endorsed during RAN4#112bis meeting (Hefei) in R4-2416403, in this contribution we provide formal CR for bands n87/n88 implementation in Rel-19 specification. MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500083	CR to TS 37.145-2: n87 and n88 bands introduction

Type: CR		For: Agreement
					37.145-2 v18.8.0	  CR-0390  rev  Cat: B (Rel-19)

					Source: Huawei, HiSilicon

Abstract:

Based on technical content Endorsed during RAN4#112bis meeting (Hefei) in R4-2416404, in this contribution we provide formal CR for bands n87/n88 implementation in Rel-19 specification. MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500084	CR to TS 38.101-5: n87 and n88 bands introduction

Type: CR		For: Agreement
					38.101-5 v18.8.0	  CR-0143  rev  Cat: B (Rel-19)

					Source: Huawei, HiSilicon

Abstract:

Based on technical content Endorsed during RAN4#112bis meeting (Hefei) in R4-2416405, in this contribution we provide formal CR for bands n87/n88 implementation in Rel-19 specification. MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500091	CR to 36.141 on introduction of Band n87 and n88

Type: CR		For: Agreement
					36.141 v18.5.0	  CR-1407  rev  Cat: B (Rel-19)

					Source: Nokia

Abstract:

MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500092	CR to 37.104 on introduction of Band n87 and n88

Type: CR		For: Agreement
					37.104 v18.7.0	  CR-1020  rev  Cat: B (Rel-19)

					Source: Nokia

Abstract:

MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500093	CR to 37.141 on introduction of Band n87 and n88

Type: CR		For: Agreement
					37.141 v18.7.0	  CR-1091  rev  Cat: B (Rel-19)

					Source: Nokia

Abstract:

MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500094	CR to 38.104 on introduction of Band n87 and n88

Type: CR		For: Agreement
					38.104 v18.8.0	  CR-0676  rev  Cat: B (Rel-19)

					Source: Nokia

Abstract:

MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500124	CR to 36.104 - Introduction of bands n87-n88

Type: CR		For: Agreement
					36.104 v18.6.0	  CR-5001  rev  Cat: B (Rel-19)

					Source: Ericsson

Abstract:

This is CR to TS 36.104 for the introduction of bands n87-n88. MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500125	CR to 38.141-1 - Introduction of bands n87-n88

Type: CR		For: Agreement
					38.141-1 v18.8.0	  CR-0482  rev  Cat: B (Rel-19)

					Source: Ericsson

Abstract:

This is CR to TS 38.141-1 for the introduction of bands n87-n88. MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500126	CR to 38.141-2 - Introduction of bands n87-n88

Type: CR		For: Agreement
					38.141-2 v18.8.0	  CR-0618  rev  Cat: B (Rel-19)

					Source: Ericsson

Abstract:

This is CR to TS 38.141-2 for the introduction of bands n87-n88. MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500175	CR to TS38.106 on introduction of NR bands n87 and n88

Type: CR		For: Agreement
					38.106 v18.7.0	  CR-0103  rev  Cat: B (Rel-19)

					Source: ZTE Corporation, Sanechips

Abstract:

MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500176	CR to TS38.115-1 on introduction of NR bands n87 and n88

Type: CR		For: Agreement
					38.115-1 v18.7.0	  CR-0055  rev  Cat: B (Rel-19)

					Source: ZTE Corporation, Sanechips

Abstract:

MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500177	CR to TS38.174 on introduction of NR bands n87 and n88

Type: CR		For: Agreement
					38.174 v18.7.0	  CR-0125  rev  Cat: B (Rel-19)

					Source: ZTE Corporation, Sanechips

Abstract:

MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500178	CR to TS38.176-1 on introduction of NR bands n87 and n88

Type: CR		For: Agreement
					38.176-1 v18.7.0	  CR-0063  rev  Cat: B (Rel-19)

					Source: ZTE Corporation, Sanechips

Abstract:

MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

R4-2500179	CR to TS38.176-2 on introduction of NR bands n87 and n88

Type: CR		For: Agreement
					38.176-2 v18.7.0	  CR-0073  rev  Cat: B (Rel-19)

					Source: ZTE Corporation, Sanechips

Abstract:

MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

#### 6.16.4	RRM core and performance requirements

R4-2500127	CR to 38.133 - Introduction of bands n87-n88

Type: CR		For: Agreement
					38.133 v18.8.0	  CR-5231  rev  Cat: B (Rel-19)

					Source: Ericsson

Abstract:

This is CR to TS 38.133 for the introduction of bands n87-n88. MCC: This will introduce the creation of Rel-19 specification.

Decision:		Agreed.

#### 2.4.2	Remaining Open issues

None

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template