3GPP TSG RAN Meeting #107										RP-250194

Incheon, Korea, March 12-14, 2025

Status Report to TSG

Agenda item:			9.3.1.4

| WI / SI Name | Low-power wake-up signal and receiver for NR (LP-WUS/WUR) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_LPWUS |  |  |  |  |
| Unique ID | 1020094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241824 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: N/A |  |
| Overall Completion level | Study Item: n/a | Core part: 70% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 1 |
| --- | --- | --- |
| Rapporteur (primary) | Name | Xueming Pan |
|  | Company | vivo |
|  | Email | panxueming@vivo.com |
| Rapporteur | Name | Shinya Kumagai |
|  | Company | NTT DOCOMO |
|  | Email | shinya.kumagai.yw@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements (RAN1#120)

LP-WUS and LP-SS design

Agreement

For LP-WUS information carried by OOK, select alt 1 for codepoint to meet FAR and MDR performance.

- Alt 1: Coding with rate matching if any

  - For more than 2 information bits: RM coding as in section 5.3.3.3 of 38.212 (FFS: whether scrambling in the same section is applied or not)

  - 2 information bits (if supported): coding as in section 5.3.3.2 of 38.212 (FFS: whether scrambling in the same section is applied or not)

  - 1 information bit (if supported): repetition as in section 5.3.3.1 of 38.212 (FFS: whether scrambling in the same section is applied or not)

  - FFS: Code block length

  - FFS: Further repetition before or after Manchester coding

Conclusion

For RRC idle/inactive, LP-WUS is not supported for the case where associated CD-SSB and initial DL BWP have different SCSs

Agreement

At least for M>1, for the overlaid OFDM sequence length, support

- Alt2:

- Note: X is the number of RBs of LP-WUS/LP-SS bandwidth (blanked guard RBs are not included)

Agreement

Proposal 4.3-1: Update the agreements in RAN1 #118bis as below

Agreement

Support overlaid OFDM sequence(s) for LP-SS:

- LP-SS reuses the overlaid OFDM sequence(s) specified for LP-WUS. The design on overlaid OFDM sequence(s) specified for LP-WUS doesn’t target for sync and RRM measurement performance based on overlaid OFDM sequence for LP-SS.

  - Applicable to both OOK-1 and OOK-4

- Whether to transmit LP-SS by using a specified overlaid OFDM sequence is configurable.

  - Applicable at least for OOK-1 only and FFS for OOK-4

- From RAN1 perspective, it is not intended to introduce new RAN4 requirements specific to overlaid sequences

Agreement

For RRC connected, for LP-WUS SCS:

- Alt 1: LP-WUS SCS is same as the active DL BWP

Working Assumption

Regarding the LP-WUS information to trigger PDCCH monitoring of RRC connected UEs:

- Codepoint based

  - The maximum number of codepoints checked per MO by a UE is up to 8

    - Depending on UE capability, a UE may support less than 8

Agreement

For M=2, 4, is given by the largest prime number such that,is the overlaid OFDM sequence length.

- The base overlaid sequenceis generated by extension of

,

- With CS(s) applied to the base overlaid OFDM sequence if any:denotes the potential cyclic shift (s)

,

- Note it doesn’t preclude any pulse shaping scheme if any.

Agreement

For RRC connected, LP-WUS frequency resource can be outside of active DL BWP but has to be within the same carrier as the active DL BWP

- Basic capability is LP-WUS, if present, frequency resource within active DL BWP. LP-WUS frequency resource outside of active DL BWP is subject to separate UE capability

- No RAN1 optimization specific to the case where LP-WUS frequency resource is outside of active DL BWP

Agreement

For M=1, L=4 (if supported), the set of LP-SS binary sequences is:

[0 1 0 1]

[0 1 1 0]

[1 0 0 1]

[1 0 1 0]

Agreement

For M=1, L=6 (if supported), the set of LP-SS sequence is:

[1 0 1 0 1 0]

[0 1 0 1 0 1]

[1 0 0 1 0 1]

[1 0 1 0 0 1]

Agreement

For M=1, L=8 (if supported), the set of LP-SS sequence is:

[1 0 1 0 0 1 0 1]

[1 0 1 0 1 0 0 1]

[1 0 0 1 0 1 0 1]

[0 1 0 1 0 1 0 1]

Agreement

For M=2, L=8 (if supported), the set of LP-SS sequence is:

[0 1 0 1 1 0 0 1]

[0 1 1 0 0 1 0 1]

[0 1 1 0 1 0 0 1]

[1 0 0 1 0 1 1 0]

Agreement

For M=2, L=12 (if supported), the set of LP-SS sequence is:

[1 0 0 1 1 0 0 1 1 0 0 1]

[0 1 1 0 1 0 0 1 1 0 0 1]

[0 1 1 0 0 1 1 0 1 0 0 1]

[0 1 1 0 0 1 0 1 1 0 0 1]

Agreement

For M=2, L=16 (if supported), the set of LP-SS sequence is:

[1 0 0 1 0 1 0 1 1 0 0 1 1 0 0 1]

[1 0 0 1 1 0 0 1 0 1 1 0 0 1 0 1]

[1 0 0 1 1 0 1 0 0 1 0 1 1 0 0 1]

[1 0 1 0 0 1 1 0 0 1 1 0 0 1 0 1]

Agreement

For M=4, L=16 (if supported), the set of LP-SS sequence is down-selected between:

- Set 1

[0 1 1 0 1 0 0 1 1 0 1 0 1 0 1 0]

[0 1 1 0 1 0 1 0 1 0 0 1 1 0 1 0]

[1 0 1 0 0 1 1 0 1 0 1 0 1 0 0 1]

[1 0 1 0 1 0 0 1 1 0 1 0 0 1 1 0]

- Set 2

[1 0 0 0 1 0 0 0 0 0 0 1 0 0 1 0]

[1 0 0 0 0 1 0 0 1 0 0 0 0 0 1 0]

[1 0 0 0 0 1 0 0 0 1 0 0 1 0 0 0]

[1 0 0 0 0 1 0 0 0 0 0 1 0 0 0 1]

Agreement

For M=4, L=32(if supported), the set of LP-SS sequence is down-selected between:

- Set 1:

[0 1 0 1 1 0 1 0 1 0 1 0 1 0 0 1 1 0 1 0 0 1 1 0 0 1 1 0 0 1 0 1]

[0 1 1 0 0 1 0 1 0 1 1 0 0 1 0 1 1 0 0 1 1 0 1 0 1 0 1 0 0 1 0 1]

[0 1 0 1 0 1 0 1 1 0 1 0 1 0 0 1 1 0 1 0 1 0 0 1 1 0 1 0 0 1 1 0]

[0 1 0 1 0 1 1 0 0 1 0 1 1 0 1 0 0 1 1 0 0 1 1 0 1 0 1 0 0 1 0 1]

- Set 2

[0 0 0 1 1 0 0 0 0 0 0 1 0 0 0 1 1 0 0 0 0 0 0 1 0 0 0 1 0 1 0 0]

[0 0 0 1 0 1 0 0 1 0 0 0 1 0 0 0 0 1 0 0 0 1 0 0 0 0 0 1 0 1 0 0]

[0 0 1 0 0 0 1 0 1 0 0 0 0 1 0 0 1 0 0 0 0 0 0 1 0 0 1 0 0 0 1 0]

[0 0 1 0 0 1 0 0 0 0 0 1 1 0 0 0 0 0 1 0 1 0 0 0 0 1 0 0 0 0 1 0]

Agreement

For idle mode, regarding the maximum number of candidates overlaid sequences to carry LP-WUS information per OOK ON chip for one cell:

- support maximum 16 candidates overlaid sequences for M=1

- support maximum 8 candidates overlaid sequences for M=2

- For candidate overlaid sequences across all OOK ON chips of LP-WUS, the number of roots (in specification) is up to [FFS: X], FFS whether the number of roots can be different for different M value.

  - FFS: The number of overlaid sequences applicable for a UE is no more than 2 per OOK ON chip.

Agreement

For WUS information carried by the overlaid OFDM sequence(s), consider at least the following alternatives:

- Alt 1: Raw information bits are mapped to sequence(s)

- Alt 2: Raw information bits are mapped to sequence(s) after channel coding

  - Same channel coding scheme(s) as OOK is applied.

    - FFS same or different rate matching and/or repetition factor as OOK

- Alt 3: Codepoint/Subgroup is mapped to sequence(s)

LP-WUS operation in IDLE/INACTIVE modes

Agreement

The EPRE ratio between LP-WUS/LP-SS and SSB can be configured by the gNB.

- FFS whether there is a common configuration or separate configuration for LP-WUS and LP-SS

- Above is not applicable for the case when all the subcarriers for LP-WUS/LP-SS are transmitted with zero power (from baseband perspective)

- Above does not mandate any UE implementation for different receiver types

- FFS: whether/how to support for the case when there are different number of OOK ON symbols in different OFDM symbols (if supported)

Agreement

For the offset value(s) between an LO and a reference PO/PF, at least a frame-level offset is provided.

- The reference point (reference PO/PF) for the frame-level offset is the start of the PF, or the first PF of the PF(s) (if mapping of POs from multiple PFs to one LO is supported), associated with the LO.

- FFS other offset value(s) to determine the MOs of the LO

Agreement

The previous agreement in RAN1#119 is updated as follows:

- Each LP-WUS or LP-SS is QCLed with an SSB with [select one from ‘typeA’, ‘typeC’], and when applicable, ‘typeD’ with the same SSB.

Agreement

Confirm the following working assumption with the additional text in red:

Working Assumption

From RAN1 perspective, for the RRM measurement metrics based on SSS for OFDM-based LP-WUR, use the same definition of SS-RSRP and SS-RSRQ for LP-SSS-RSRP and LP-SSS-RSRQ, respectively.

- Above is applicable for both time-domain processing or frequency-domain processing

- Above does not imply that RAN1 will introduce LP-SSS-RSRP and LP-SSS-RSRQ in the specifications

Existing metrics SS-RSRP and SS-RSRQ are reused for OFDM-based LP-WUR. No separate metrics (LP-SSS-RSRP and LP-SSS-RSRQ) will be introduced in the specifications.

- The metrics SS-RSRP and SS-RSRQ are applicable for OFDM-based LP-WUR for RRC_IDLE and RRC_INACTIVE serving cell measurement.

- FFS: whether to remove or modify the restriction of using SMTC window for LP-SSS-RSRP/RSSI measurement.

Agreement

For the LO to PO mapping from network perspective, support Option 2 (UEs corresponding to different POs monitor the same LO).

- This should not increase the maximum number of codepoints per LO/LP-WUS compared to Option 1.

- FFS conditions/restrictions for mapping multiple POs to one LO

- Down-select between 2 and 4 for max number of POs per LO.

Agreement

For UE capability report on the wake-up delay:

- Alt 1: For the 3 candidate values for the wake-up delay capability report, support {[70ms], [500ms] and [900ms]}.

  - The reported values assume SSB periodicity of 20ms, where [70ms] assumes [3] SSBs needed for synchronization, [500ms] and [900ms] assume [5] SSBs needed for synchronization.

  - FFS: translation of wake-up delay for different SSB periodicities

  - FFS: different sets of 3 candidate value for different SSB periodicities

- Send an LS to RAN4 after the down-selection to confirm the number of SSBs. Final LS in R1-2501624.

Agreement

For the offset value(s) between an LO and a reference PO/PF, adopt Option 2B-1.

- gNB can configure 1 or 2 offset values.

  - FFS whether gNB can configure 3 offset values

- If multiple offset values are configured and if the gap between the LO associated with the largest offset value and the corresponding PO is no less than the wake-up delay a UE reports, the UE monitors the LO associated with the smallest offset value that has a gap between the LO and the PO no less than the wake-up delay.

  - Note: if a single offset value is configured, UE behaviour is according to Option 1-1.

- All the UEs supporting LP-WUS for idle/inactive mode supports the configuration of 2 offset values (FFS: 3 values).

Agreement

Confirm the following working assumption with the modification:

Working Assumption

The maximum number of subgroups per PO supported in Rel-19 is 31 32.

LP-WUS operation in CONNECTED modes

Agreement

For RRC connected mode, UE does not monitor LP-WUS during C-DRX active time

- FFS FAR and MDR impact

Agreement

LP-WUS can be configured with legacy PDCCH skipping.

- Note: There is no intention to modify legacy PDCCH skipping

Agreement

For RRC CONNECTED mode, LP-WUS can be configured with Rel-17 SSSG switching

Agreement

- For the case when UE is configured with CA without dual DRX groups in RRC CONNECTED mode,

  - LP-WUS can be configured on a serving cell

  - LP-WUS indication is applicable to all serving cells

    - Note: There is no impact to PDCCH monitoring behaviour related to SCell dormancy/activation/deactivation

- FFS: Whether the serving cell on which the LP-WUS is configured is only PCell or can be RRC configured cell other than PCell

Agreement

- For the case when UE is configured with NR-DC with CA without dual DRX groups or without CA in RRC CONNECTED mode,

  - LP-WUS can be configured on a serving cell per cell-group

    - This does not imply that LP-WUS has to be configured on both cell groups

  - LP-WUS indication is applicable to all serving cells in the cell-group

    - Note: There is no impact to PDCCH monitoring behaviour related to SCell dormancy/activation/deactivation

  - FFS whether to support this case as separate UE capability from CA case

  - FFS UE capability for monitoring LP-WUS on one cell group or both cell groups

- FFS: Whether the serving cell on which the LP-WUS is configured is only PCell/PSCell or can be RRC configured cell other than Pcell/PSCell

Agreement

- For RRC CONNECTED mode, LP-WUS can be configured with Cell DTX

- FFS During Cell DTX inactive time, whether the UE is expected to monitor LP-WUS or not

Conclusion

From RAN1 perspective, when LP-WUS monitoring is enabled for RRC CONNECTED mode, it is supported that SR, PRACH and CG-PUSCH triggers MR PDCCH monitoring according to the legacy UE behaviour

- Above applies at least for Option 1-1

Agreement

For LP-WUS monitoring in RRC CONNECTED mode, select one of the options on how to define/configure/indicate QCL source of LP-WUS

- Opt1: Separate indication/configuration for QCL source of LP-WUS

- Opt2: Association of QCL source between LP-WUS and PDCCH/CORESET

Agreement

For LP-WUS MOs in connected mode for Option 1-1, support Approach 1:

- LP-WUS MOs, including periodicity and time offset1, are configured independently from the C-DRX periodicity/offset by new RRC parameter(s).

- Time offset2 indicates a time prior to a slot where the drx-onDurationTimer would start

  - UE monitors the first Z LP-WUS MO(s) at or after Time offset2.

    - FFS: How to determine the value of Z

  - Time offset2 is RRC configured

- UE is not required to monitor LP-WUS during the X [slots/symbols] prior to the beginning of a slot where the UE would start the drx-onDurationTimer. FFS: How X is determined.

Agreement

For LP-WUS MOs in connected mode for Option 1-2, support Approach 1:

- LP-WUS MOs, including periodicity and time offset3, are configured independently from the C-DRX periodicity/offset by new RRC parameter(s).

  - FFS one or multiple MOs per periodicity

- UE monitors LP-WUS in the LP-WUS MOs and, if triggered to wake up, starts a new timer for PDCCH monitoring triggered by LP-WUS, after a time offset4.

  - The time offset4 configured by the network indicating a time, after which the UE starts PDCCH monitoring via starting the new timer.

  - FFS: Definition of time offset4

Agreement

- For the X = [2, 3] candidate values for the UE capability report on the minimum time gap for each SCS, consider {0.25, 0.5, 1, 2, 3, 6, 10, 20, 30, 40}ms

  - Note: Other values are not precluded

  - Only for reported value of [20ms,] 30ms and 40ms (if supported), the reported values assume SSB periodicity of 20ms and ensures SSB(s) before PDCCH reception and during time gap

    - FFS: translation of minimum time gap for different SSB periodicities including different candidates for different SSB periodicities

  - FFS whether the same set of candidates are used for different SCSs

  - FFS whether different values are selected for OOK-based WUR and OFDM-based WUR

  - FFS whether/how to consider the case of CA

  - FFS: candidate values that can be indicated by UAI

2.1.2	Remaining Open issues

- Remaining details of an LP-WUS design commonly applicable to both IDLE/INACTIVE and CONNECTED modes

  - Remaining details of OOK (OOK-1 and OOK-4) based LP-WUS with overlaid OFDM sequence(s) over OOK symbol

- For IDLE/INACTIVE modes

  - Remaining details of procedure and configuration of LP-WUS indicating paging monitoring triggered by LP-WUS, including at least configuration, sub-grouping and entry/exit condition for LP-WUS monitoring

  - Remaining details of LP-SS with periodicity with Yms for LP-WUR, for synchronization and/or RRM for serving cell.

    - Remaining details of LP-SS based on OOK-1 and OOK-4 waveform with or without overlaid OFDM sequences.

- For CONNECTED mode, remaining details of procedures to allow UE MR PDCCH monitoring triggered by LP-WUS including activation and deactivation procedure of LP-WUS monitoring

2.2	RAN2

2.2.1	Agreements (RAN2#129)

Procedure and configuration of LP-WUS in RRC_IDLE/INACTIVE

RAN2 understands that UE can report which band(s) is supported by LR to NW.

RAN2 understands that any potential overload issues could be addressed by current mechanism in spec.

Send LS to RAN1 and RAN4 to inform the agreements.

For UE_ID based subgrouping, similar formula defined for PEI subgrouping is reused for LP-WUS subgrouping, i.e.,

- SubgroupID = (floor (UE_ID/(N*Ns*Np)) mod subgroupsNumForUEID) + (subgroupsNumPerPO – subgroupsNumForUEID), where

- -	UE_ID is related to 5G-S-TMSI,

- -	N is the number of total paging frames in one DRX cycle,

- -	Ns is the number of the PO for a PF,

- -	Np is the number of subgroupNumForUEID for PEI, if configured and UE supports PEI; otherwise, Np is 1,

- -	subgroupsNumForUEID and subgroupsNumPerPO are the subgroup number for UE_ID based subgrouping for LP-WUS and the total subgroup number for LP-WUS, respectively.

RAN2 sends reply LS to SA2/RAN3/CT1, and CC RAN1 and RAN4 to confirm the “LP-WUS” terminology.

Regarding the SA2 raised issue on UE Radio Capability for Paging Information, R2 understand that there is no issue for NW after Release 17 (in which case the LP-WUS UE-ID based subgrouping UE capability is included in the UE-RadioPagingInfo container). Whether there is issue for the other cases (for the features mentioned by SA2 LS R2-2500050) can be further discussed in the main session.

RRM measurement relaxation and offloading in RRC_IDLE/INACTIVE

The entry condition for MR serving cell RRM relaxation can include both MR and LR measurements.

If LR threshold is configured, the entry condition is when both MR and LR measurement are above the configured thresholds.

Procedures for LP-WUS in RRC_CONNECTED

For Option 1-1, UE monitors LP-WUS outside C-DRX active time at least when long DRX cycle is used. FFS whether short DRX cycle is used.

RAN2 confirm the (Long) DRX command MAC CE can be used with option 1-1 to stop drx-onDurationTimer and drx-InactivityTimer.

RAN2 confirm the (Long) DRX command MAC CE can be used with option 1-2 to stop the new timer and drx-InactivityTimer.

2.2.2	Remaining Open issues

- For IDLE/INACTIVE modes

  - Remaining details of procedure and configuration of LP-WUS indicating paging monitoring triggered by LP-WUS, including at least configuration, sub-grouping and entry/exit condition for LP-WUS monitoring

  - Remaining details of RRM relaxation of UE MR for both serving and neighbor cell measurements, and UE serving cell RRM measurement offloaded from MR to LP-WUR, including the necessary conditions

- For CONNECTED mode, remaining details of procedures to allow UE MR PDCCH monitoring triggered by LP-WUS including activation and deactivation procedure of LP-WUS monitoring

2.3	RAN3

2.3.1	Agreements (RAN3#127)

R3-250841  Endorsed as BL CR

R3-250913  Endorsed as BL CR

R3-250838  Endorsed as BL CR

R3-250839  Endorsed as BL CR

R3-250840  Agreed

2.3.2	Remaining Open issues

- For IDLE/INACTIVE modes

  - Remaining details of procedure and configuration of LP-WUS indicating paging monitoring triggered by LP-WUS, including at least configuration, sub-grouping and entry/exit condition for LP-WUS monitoring

2.4	RAN4

2.4.1	Agreements (RAN4#114)

LP-WUS UE RRM

- Sub-topic 1-1 General aspects

Issue 1-1-3-1: On RRM requirements to be specified for OOK-based LP-WUR based on LP-SS with overlaid OFDM sequence

Agreement:

- In Rel-19, the same requirement shall be applied for OOK-based LP-WUR serving cell measurement based on LP-SS regardless of whether overlaid OFDM sequence is configured or not.

Issue 1-1-3-2: On RRM requirements to be specified for SSB-based LP-WUR based only on LP-SS with and without overlaid OFDM sequence

Agreement:

- Define the requirements for OFDM-based LP-WUR serving cell measurement based only on LP-SS

  - Reuse the same requirement for LP-SS OOK based

Issue 1-1-9: LP-WUR status at legacy case (not at LP-WUS monitoring case/fully offloading(case 1) case/RRM relaxation (case 3) case)

Agreement:

At legacy state,  when and how to turn on LR for serving cell measurement is up to UE implementation.

- Sub-topic 1-2 Detail LP-WUR requirements at RRC_IDLE/INACTIVE state

Issue 1-2-3: On requirements for entry/exit criteria(threshold) evaluation for WUS paging monitoring/Fully Offloading (Case 1)/MR RRM relaxation (Case 3)

Agreement:

When both MR and LR threshold are configured, MR or LR evaluates whether its own entry/exit threshold is satisfied separately.

MR and LR evaluation requirements are defined separately.

Issue 1-2-4-2-2: On single or multiple LR evaluation requirements

Agreement:

Define a single LR evaluation requirement for both LR entry and exit threshold evaluation for LP-WUS monitoring, case 1 and case 3, i.e., LR evaluation requirement is not differentiated on entry or exit; or on different cases.

Note: RAN2’s discussion on timer will not impact on RAN4’s evaluation requirement.

Issue 1-2-4-2-3: On how to define LR evaluation requirements

Agreement:

LR evaluation duration is [x1 samples]*LP-SS (for OOK LR) or [y1 samples] *LO (for SSB LR), assuming x or y samples are used to satisfy accuracy requirement and x1 > x and y1>y.

Number x and y are defined as measurement requirement as  [x samples]*LP-SS (for OOK LR) or [y samples] *LO (for SSB LR)

- Sub-topic 1-3 MR RRM relaxation

Issue 1-3-1: MR RRM relaxation for serving cell/neighbour cell for case 3

Agreement:

- MR RRM relaxation for serving cell/neighbour cell: scaling factor is 16.

- Sub-topic 2-1 On simulation assumptions and parameters

Issue 2-1-1: SINR setting

Agreement:

Include -6 dB SINR in simulation assumptions SINR and -6 dB SINR is low priority and depending on company input;

Treat -0.5dB and 2dB SINR as low priority cases;

Issue 2-1-5: On ideal LP-RSRP/RSRQ in simulation

Agreement:

Use on method 1 in P2 as a base further check the difference between method 1 and method 2 in P2 and check the channel estimation assumption in ideal RSRP for OOK based LR

Issue 2-1-6: On SCS in simulation

Agreement:

Using SCS = 30KHz as the base in the simulation

Issue 2-1-7: On OOK interference

Agreement: Define a specific LP-SS binary sequences of the serving and interference cell for simulation alignment.

Issue 2-1-4: On LP-SS sequence for simulation purpose

Agreement:

For RAN4 simulation alignment purpose:

For M=1, L=4 (if supported), the set of LP-SS binary sequences is:

Serving cell:    [0 1 0 1]

Interference cell: [0 1 1 0]

For M=1, L=6 (if supported), the set of LP-SS sequence is:

Serving cell:    [1 0 1 0 1 0]

Interference cell: [0 1 0 1 0 1]

For M=1, L=8 (if supported), the set of LP-SS sequence is:

Serving cell:    [1 0 1 0 0 1 0 1]

Interference cell: [1 0 1 0 1 0 0 1]

For M=2, L=8 (if supported), the set of LP-SS sequence is:

Serving cell:    [0 1 0 1 1 0 0 1]

Interference cell: [0 1 1 0 0 1 0 1]

For M=2, L=12 (if supported), the set of LP-SS sequence is:

Serving cell:    [1 0 0 1 1 0 0 1 1 0 0 1]

Interference cell: [0 1 1 0 1 0 0 1 1 0 0 1]

For M=2, L=16 (if supported), the set of LP-SS sequence is:

Serving cell:    [1 0 0 1 0 1 0 1 1 0 0 1 1 0 0 1]

Interference cell: [1 0 0 1 1 0 0 1 0 1 1 0 0 1 0 1]

For M=4, L=16 (if supported), the set of LP-SS sequence is down-selected between:

Serving cell:    [0110100110101010]

Interference cell: [0110101010011010]

For M=4, L=32(if supported), the set of LP-SS sequence is down-selected between:

Serving cell:    [0 1 0 1 1 0 1 0 1 0 1 0 1 0 0 1 1 0 1 0 0 1 1 0 0 1 1 0 0 1 0 1]

Interference cell: [0 1 1 0 0 1 0 1 0 1 1 0 0 1 0 1 1 0 0 1 1 0 1 0 1 0 1 0 0 1 0 1]

- Sub-topic 2-2 Simulation results alignment and summary

Issue 2-2-1: On simulation campaign

Agreement:

delta RSRP and delta RSRQ (the delta RSRP is the largest value of the difference between real RSRP and ideal RSRP at 5% and 95% point)

For simulation alignment purpose, interested companies can also report the “mean” value.

For the number of samples:

It is up to companies whether to provide result for all or some of the numbers of samples.

LP-WUS UE RF

The LS to RAN1, cc RAN2, on UE RF is approved in [88];

The TR on LP-WUS RF is approved in [29];

The WF on UE RF is approved in [91], with the following detailed agreements:

- Sub-topic 1-1 General

Issue 1-1-1: How to define two LP-WUR types

Agreement:

- Define two set of RF requirements as the baseline, considering the following aspects including

  - Noise figures

  - Interference performance

  - Modulation

- Consider to merge two sets of requirements into one if the requirements are close to each other

- Sub-topic 1-2 System parameters

Issue 1-2-1: Whether operation band clause for LP-WUS/WUR is needed (5.2M	Operating bands for LP-WUS)?

Agreement:

- Operation band clause for LP-WUS/WUR is needed in Rel-19

  - Keep the band with DL operating band defined, and SDL band is precluded

Issue 1-2-2: Whether Channel bandwidth clause for LP-WUS/WUR is needed (5.3M Channel Bandwidth for LP-WUS)?

Agreement:

- [Transmission bandwidth configuration] for LP-WUS/WUR signal is needed to specify.

Issue 1-2-3: Whether Channel raster clause for LP-WUS/WUR is needed (5.4M Channel raster for LP-WUS)?

Way Forward:

  - No update of core spec for this part.

- Sub-topic 2-1 FR1 SNR, NF and IM for REFSENS requirements

Issue 2-1-1: SNR, NF and IM value for FR1 LP-WUR

Agreement:

- For the FR1 requirements targeting at bands <2.5GHz

  - The IM+NF values are

    - Set 1: 18dB

    - Set 2: 13.5dB

- Send an LS to RAN1 with RAN4 decision of two sets of : NF (assume IM is 2.5dB)

- Ask RAN1 to check whether coverage target can be met based on above NF information. And ask for detailed signal configuration (e.g., chip rate, length of sequence) of LP-WUS.

- LS should also cc RAN2

Issue 2-1-3: Timing error impacts for OOK-based and OFMD-based SNR

Agreements

- Timing error contribution to RAN4 RF simulation can be contribution driven.

- Sub-topic 2-2 FR2 SNR, NF and IM for REFSENS requirements

Issue 2-2-1: Combining strategy for FR2 LP-WUR

Agreements:

  - For Rel-19, confirm no combination gain across two Rx chains is considered for FR2 LP-WUR. FFS whether and how to capture the impacts of Rx selection in REFSENS evaluation.

  - Confirm 1Rx at baseband for FR2 LP-WUR.

Issue 2-2-2: NF for FR2 LP-WUR

Way forward:

  - Adopt similar approach to FR1 LP-WUR, encourage companies to input analysis on IM, NF and SNR together.

Issue 2-2-3: Spherical coverage for FR2 LP-WUR

Way forward:

  - RAN4 further discuss how to specify spherical coverage requirements for FR2 LP-WUR.

- Sub-topic 2-3 ASCS simulation and requirements

Issue 2-3-2: in-band power level of ASCS Test case

Agreements:

- For ASCS, allowable de-sense due to introduction of NR RBs is [0-1dB].

- [0] guard RB is the baseline.

Issue 2-3-3: channel bandwidth of ASCS Test case

Agreements:

- For ASCS core requirements, it should be applied to all NR CBW.

- For conformance test, for NR CBW can be further discussed and down-selected.

- For ASCS test configuration, the NR RBs should be fully allocated with the same PSD of LP-WUS within the channel except for 11 LP-WUS RBs and potential guard RBs (if any).

- Sub-topic 2-4 ACS simulation and requirements

Issue 2-4-1: Baseline ACS requirements (same interference) and required guard RB

Agreements

- Same interference signal level as MR for LP-WUR ACS requirements

  - FFS at least for one set of Rx requirements.

- The LP-WUS level is LP-WUS REFSENS+[X]dB, X=14 as starting point

  - FFS whether two sets of LP-WUS wanted signal level can be defined.

- Final ACS will be decided by LP-WUR REFSENS and wanted signal relaxation

- FFS number of guard RBs.

Issue 2-4-2: ACS requirements (same interference) and required guard RB

Way forward:

- FFS, also depends on discussion for Issue 2-4-1

Issue 2-4-3: ACS requirements (lower interference level) and required guard RB

Way forward:

- FFS, also depends on discussion for Issue 2-4-1

Issue 2-4-3: Case 1 ACS test parameter

Way forward:

- FFS LPWUS ACS test case.

- ACS requirement applies to all NR CBW

- Sub-topic 3-1 IBB, OBB and Intermodulation requirements for UE RF

Issue 3-1-1: IBB, OBB requirements

Way forward:

- Same interference level as MR

  - FFS at least for one set of Rx requirements.

  - FFS on wanted signal in blocking test.

Issue 3-1-2: detailed table for test parameters of IBB and OBB test case

Way forward:

- Encourage companies to provide input and analysis on IBB and OBB requirements

- Sub-topic 3-2 Other Rx requirements

Issue 3-2-2: Maximum input level requirements for FR1 LP-WUR

Way forward:

- FFS.

Issue 3-2-3: Maximum input level test case for FR1

Way Forward:

  - Further check and decide whether the max. input power level is specified for all channel bandwidths.

Issue 3-2-4: spurious response requirements for FR2

Way Forward

  - Further check next meeting on whether need to specify spurious response requirements for FR2 LP-WUR.

- Sub-topic 4-1 Testability for UE RF requirements

Issue 4-1-1: General framework for LP-WUR testability

Way Forward:

    - FFS

Issue 4-1-2: Separate RF test case for idle and connection mode

Way forward:

- RAN4 further discuss and check whether all UE types can support IDLE and/or CONNECTED mode?

LP-WUS BS RF

The WF on BS RF is approved in [83], with the following agreements:

- 1.1 Concept of LP-WUS power boosting and associated detail

WF:

- Adopt following content as the concept of LP-WUS power boosting.

  - The LP-WUS power boosting is the difference between the average power of LP-WUS REs (which occupy certain REs within a NR transmission bandwidth configuration) and the average power over all REs (from both LP-WUS and the NR carrier containing the LP-WUS REs).

- Clarify the declaration on the support of LP-WUS and support of LP-WUS power boosting should be separate.

- The minimum power boost level is included in the BS manufacturer declaration table, but not defined as a minimum requirement.

  - FFS on the detail of the minimum power boosting level, e.g.

    - Whether it can be different for different BS CBW

- 1.2 Consideration on EVM requirement for LP-WUS

WF:

- For RAN4 simulation campaign and discussion in next meeting, the latest RAN1 agreements on waveform design are expected to be used.

- FFS on the following options, others are not precluded.

  - Option 1: No need to specify transmit signal quality requirement for LP-WUS.

  - Option 2: Instead of defining transmit signal quality requirement for LP-WUS, just do the verification e.g. utilizing a higher-order EVM test (64QAM) for NR with embedded LP-WUS.

2.4.2	Remaining Open issues

- RRM：For IDLE/INACTIVE modes

  - Remaining details of procedure and configuration of LP-WUS indicating paging monitoring triggered by LP-WUS, including at least configuration, sub-grouping and entry/exit condition for LP-WUS monitoring.

  - Remaining details of LP-SS with periodicity with Yms for LP-WUR, for synchronization and/or RRM for serving cell.

  - Remaining details of requirements for further RRM relaxation of UE MR for both serving and neighbor cell measurements, and requirements for UE serving cell RRM measurement offloaded from MR to LP-WUR.

- RF：

  - UE RF requirements. Including TR editing. At least the following aspects:

    - REFSENS

    - Maximum input level

    - ACS

    - ASCS

    - In-band blocking

    - Out-of-band blocking

    - Narrow band blocking

    - Spurious response

    - Wide band Intermodulation

    - Spurious emissions

  - BS RF requirements.

- Demod：

  - Not started

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

### RAN1#120

- R1-2500048	Discussion on LP-WUS and LP-SS Design	FUTUREWEI

- R1-2500063	Discussion on LP-WUS and LP-SS Design 	TCL

- R1-2500073	Signal Design of LP-WUS and LP-SS	Huawei, HiSilicon

- R1-2500131	Discussion on LP-WUS design	ZTE Corporation, Sanechips

- R1-2500176	Discussion on LP-WUS and LP-SS design	Spreadtrum, UNISOC

- R1-2500231	Design of LP-WUS and LP-SS	CATT

- R1-2500294	Discussion on LP-WUS and LP-SS design	CMCC

- R1-2500357	Discussion on LP-WUS and LP-SS design	vivo

- R1-2500437	Signal design for LP-WUS and LP-SS	OPPO

- R1-2500491	Discussion on the LP-WUS and LP-SS design	Panasonic

- R1-2500496	Discussion on LP-WUS and LP-SS Design	EURECOM

- R1-2500530	Discussion on LP-WUS and LP-SS design	InterDigital, Inc.

- R1-2500573	LP-WUS and LP-SS design	Nokia

- R1-2500602	Discussion on LP-WUS and LP-SS design	NEC

- R1-2500656	LP-WUS and LP-SS design	Sony

- R1-2500739	Discussion on LP-WUS and LP-SS design	Xiaomi

- R1-2500788	LP-WUS and LP-SS design	Apple

- R1-2500857	Discussion on LP-WUS and LP-SS design	Samsung

- R1-2500956	Discussion on LP-WUS and LP-SS design	LG Electronics

- R1-2501023	LP-WUS and LP-SS design	MediaTek Inc.

- R1-2501096	Discussion on LP-WUS and LP-SS design	Sharp

- R1-2501100	Discussion on LP-WUS and LP-SS design	Lenovo

- R1-2501113	Discussion on LP-WUS and LP-SS design	HONOR

- R1-2501163	LP-WUS and LP-SS design	Qualcomm Incorporated

- R1-2501209	Discussion on LP-WUS and LP-SS design	NTT DOCOMO, INC.

- R1-2501254	LP-WUS and LP-SS design	Ericsson

- R1-2501294	On LP-WUS and LP-SS design	Nordic Semiconductor ASA

- R1-2501424	Summary #1 of discussions on LP-WUS and LP-SS design	Moderator (vivo)

- R1-2501425	Summary #2 of discussions on LP-WUS and LP-SS design	Moderator (vivo)

- R1-2501519	Summary #3 of discussions on LP-WUS and LP-SS design	Moderator (vivo)

- R1-2501520	Summary #4 of discussions on LP-WUS and LP-SS design	Moderator (vivo)

- R1-2501583	Summary #5 of discussions on LP-WUS and LP-SS design	Moderator (vivo)

- R1-2500049	Discussion on LP-WUS Operation in IDLE/INACTIVE Modes	FUTUREWEI

- R1-2500064	Discussion on LP-WUS Operation in IDLE/INACTIVE state 	TCL

- R1-2500074	Procedures and functionalities of LP-WUS in IDLE/INACTIVE mode	Huawei, HiSilicon

- R1-2500132	Discussion on LP-WUS operation in IDLE/INACTIVE mode	ZTE Corporation, Sanechips

- R1-2500177	Discussion on LP-WUS operation in IDLE/INACTIVE modes	Spreadtrum, UNISOC

- R1-2500232	System design and procedure of LP-WUS operation for UE in IDLE/Inactive Modes	CATT

- R1-2500295	Discussion on LP-WUS operation in IDLE/INACTIVE modes	CMCC

- R1-2500358	Discussion on LP-WUS operation in IDLE/INACTIVE modes	vivo

- R1-2500438	Further consideration on LP-WUS operation in RRC_IDLE/INACTIVE modes	OPPO

- R1-2500492	Discussion on LP-WUS operation in IDLE/INACTIVE modes	Panasonic

- R1-2500531	Discussion on LP-WUS operation in IDLE/INACTIVE modes	InterDigital, Inc.

- R1-2500574	LP-WUS operation in IDLE/Inactive mode	Nokia

- R1-2500603	Discussion on LP-WUS operation in RRC IDLE/INACTIVE mode	NEC

- R1-2500657	LP-WUS operation in IDLE / INACTIVE modes	Sony

- R1-2500740	Discussion on LP-WUS operation in Idle/Inactive modes	Xiaomi

- R1-2500789	LP-WUS operation in IDLE/INACTIVE modes	Apple

- R1-2500795	Summary #5 on LP-WUS operation in IDLE/INACTIVE mode	Moderator (Apple)

- R1-2500858	Discussion on LP-WUS operation in IDLE/INACTIVE modes	Samsung

- R1-2500916	Discussion on LP-WUS operation in IDLE/INACTIVE modes	ETRI

- R1-2500957	Discussion on LP-WUS operation in IDLE/INACTIVE modes	LG Electronics

- R1-2501024	LP-WUS operation in IDLE/INACTIVE modes	MediaTek Inc.

- R1-2501097	Discussion on LP-WUS operation in IDLE/INACTIVE modes	Sharp

- R1-2501101	Discussion on LP-WUS operation in Idle/Inactive modes	Lenovo

- R1-2501164	LP-WUR operation in idle and inactive modes	Qualcomm Incorporated

- R1-2501210	Discussion on LP-WUS operation in IDLE/INACTIVE modes	NTT DOCOMO, INC.

- R1-2501255	LP-WUS operation in IDLE and INACTIVE modes	Ericsson

- R1-2501293	On LP-WUS operation in IDLE/Inactive	Nordic Semiconductor ASA

- R1-2500791	Summary #1 on LP-WUS operation in IDLE/INACTIVE mode	Moderator (Apple)

- R1-2500792	Summary #2 on LP-WUS operation in IDLE/INACTIVE mode	Moderator (Apple)

- R1-2500793	Summary #3 on LP-WUS operation in IDLE/INACTIVE mode	Moderator (Apple)

- R1-2500794	Summary #4 on LP-WUS operation in IDLE/INACTIVE mode	Moderator (Apple)

- R1-2500075	Procedures and functionalities of LP-WUS in CONNECTED mode	Huawei, HiSilicon

- R1-2500133	Discussion on LP-WUS operation in CONNECTED mode	ZTE Corporation, Sanechips

- R1-2500178	Discussion on LP-WUS operation in CONNECTED modes	Spreadtrum, UNISOC

- R1-2500233	System design and procedure of LP-WUS operation for UE in CONNECTED Modes	CATT

- R1-2500296	Discussion on LP-WUS operation in CONNECTED mode	CMCC

- R1-2500359	Discussion on LP-WUS operation in CONNECTED modes	vivo

- R1-2500439	Further consideration on LP-WUS operation in connected mode	OPPO

- R1-2500505	Discussion on LP-WUS operation in CONNECTED mode	Panasonic

- R1-2500532	Discussion on RRC CONNECTED mode LP-WUS monitoring	InterDigital, Inc.

- R1-2500575	LP-WUS operation in CONNECTED mode	Nokia

- R1-2500604	Discussion on LP-WUS operation in RRC CONNECTED mode	NEC

- R1-2500658	LP-WUS operation in CONNECTED mode	Sony

- R1-2500741	Discussion on LP-WUS operation in Connected mode	Xiaomi

- R1-2500790	LP-WUS operation in CONNECTED modes	Apple

- R1-2500859	Discussion on LP-WUS operation in CONNECTED modes	Samsung

- R1-2500886	Discussion on LP-WUS operation in CONNECTED modes	Lenovo

- R1-2500917	Discussion on LP-WUS operation in CONNECTED modes	ETRI

- R1-2500958	Discussion on LP-WUS operation in CONNECTED modes	LG Electronics

- R1-2501025	LP-WUS operation in CONNECTED modes	MediaTek Inc.

- R1-2501098	Discussion on LP-WUS operation in CONNECTED modes	Sharp

- R1-2501165	LP-WUR operation in connected mode	Qualcomm Incorporated

- R1-2501211	Discussion on LP-WUS operation in CONNECTED mode	NTT DOCOMO, INC.

- R1-2501256	LP-WUS operation in CONNECTED mode	Ericsson

- R1-2501296	Discussion on LP-WUS procedures in Connected mode	TCL

- R1-2501420	FL summary #1 on LP-WUS operation in CONNECTED mode	Moderator (NTT DOCOMO)

- R1-2501487	FL summary #2 on LP-WUS operation in CONNECTED mode	Moderator (NTT DOCOMO)

- R1-2501535	FL summary #3 on LP-WUS operation in CONNECTED mode	Moderator (NTT DOCOMO)

- R1-2501561	FL summary #4 on LP-WUS operation in CONNECTED mode	Moderator (NTT DOCOMO)

- R1-2501586	FL summary #5 on LP-WUS operation in CONNECTED mode	Moderator (NTT DOCOMO)

- R1-2500356	Rapporteur input on RRC parameters for Rel-19 LP-WUS/WUR	vivo, DOCOMO

- R1-2501630	Summary of discussion on RRC parameters for Rel-19 LP-WUS/WUR	vivo (WI rapporteur)

### RAN2#129

- R2-2500012	LS on LP-WUS operation in CONNECTED mode (R1-2410909; contact: NTT DOCOMO)

- R2-2500050	LS Reply on LP-WUS subgrouping (S2-2412876; contact: Huawei)

- R2-2500150	LR and MR operating frequencies	Vodafone, Huawei, HiSilicon,Vivo

- R2-2500302	Discussion on SA2 LS on LP-WUS subgrouping	Huawei, HiSilicon

- R2-2501092	Introduction of LP-WUS/LP-WUR	Ericsson

- R2-2500150	LR and MR operating frequencies	Vodafone, Huawei, HiSilicon,Vivo

- R2-2501006	Discussion on RRC CONNECTION load balancing for LP-WUS capable UEs	 NTT DOCOMO INC..

- R2-2501017	Further considerations on LP-WUS operation in IDLE INACTIVE mode	CMCC

- R2-2501089	Procedure and configuration of LP-WUS for IDLE and INACTIVE mode	ZTE Corporation, Sanechips

- R2-2501252	LP-WUS operation in IDLE/Inactive state	Qualcomm Incorporated

- R2-2501443	Discussion report on [AT129][203][LPWUS]	vivo

- R2-2500456	Discussion on LP-WUS procedure and configuration	OPPO

- R2-2501252	LP-WUS operation in IDLE/Inactive state	Qualcomm Incorporated

- R2-2500143	General considerations on the procedure for RRC_IDLE_INACTIVE	Xiaomi Communications

- R2-2500589	Procedure and configuration of LP-WUS in RRC_IDLE/INACTIVE	Apple

- R2-2500050	LS Reply on LP-WUS subgrouping (S2-2412876; contact: Huawei)

- R2-2500302	Discussion on SA2 LS on LP-WUS subgrouping	Huawei, HiSilicon

- R2-2500343	Discussion on LP-WUS WUR in RRC_IDLE INACTIVE	vivo

- R2-2500302	Discussion on SA2 LS on LP-WUS subgrouping	Huawei, HiSilicon

- R2-2501093	LP-WUS in Idle and Inactive	Ericsson

- R2-2501089	Procedure and configuration of LP-WUS for IDLE and INACTIVE mode	ZTE Corporation, Sanechips

- R2-2500135	Discussion of LR and MR operating in same/different frequency band	MediaTek Inc.

- R2-2500143	General considerations on the procedure for RRC_IDLE_INACTIVE	Xiaomi Communications

- R2-2500158	Discussion on procedure and configuration of LP-WUS in RRC_IDLE/INACTIVE	Huawei, HiSilicon

- R2-2500246	LP-WUS in RRC_IDLE/INACTIVE	CATT

- R2-2500282	Discussion on LP-WUS in RRC_IDLE/INACTIVE 	NEC

- R2-2500343	Discussion on LP-WUS WUR in RRC_IDLE INACTIVE	vivo

- R2-2500456	Discussion on LP-WUS procedure and configuration	OPPO

- R2-2500589	Procedure and configuration of LP-WUS in RRC_IDLE/INACTIVE	Apple

- R2-2500645	Discussion on LP-WUS in RRC_IDLE/INACTIVE	HONOR

- R2-2500663	On Idle/Inactive mode procedures for LP-WUS	Tejas Network Limited

- R2-2500740	RAN2 aspects on LP-WUS/WUR in RRC Idle/Inactive mode	Sony

- R2-2500857	Procedure and Configuration of LP-WUS in RRC IDLE/INACTIVE	Lenovo

- R2-2500868	LP-WUS operation in RRC_IDLE and RRC_INACTIVE	LG Electronics Inc.

- R2-2500943	Discussion on LP-WUS operation in RRC_IDLE/INACTIVE modes	InterDigital, Inc.

- R2-2500993	LP-WUS in IDLE and INACTIVE	Nokia

- R2-2501002	Discussion on the LP-WUS handling for Emergency call back 	NTT DOCOMO INC.

- R2-2501006	Discussion on RRC CONNECTION load balancing for LP-WUS capable UEs	NTT DOCOMO INC.

- R2-2501017	Further considerations on LP-WUS operation in IDLE INACTIVE mode	CMCC

- R2-2501075	Discussion on LP-WUS in RRC_IDLE and RRC_INACTIVE	Sharp

- R2-2501089	Procedure and configuration of LP-WUS for IDLE and INACTIVE mode	ZTE Corporation, Sanechips

- R2-2501093	LP-WUS in Idle and Inactive	Ericsson

- R2-2501132	Procedure and Configuration of LP-WUS in RRC Idle Inactive Mode	Samsung

- R2-2501252	LP-WUS operation in IDLE/Inactive state	Qualcomm Incorporated

- R2-2500869	RRM relaxation and RRM offloading	LG Electronics Inc.

- R2-2500944	Discussion on RRM measurement relaxation and offloading	InterDigital, Inc.

- R2-2501254	LP-WUS RRM measurement relaxation and offloading	Qualcomm Incorporated

- R2-2501043	Discussion on RRM measurement relaxation and offloading in RRC_IDLE INACTIVE	CMCC

- R2-2501133	RRM measurement relaxation and offloading in RRC Idle Inactive Mode	Samsung

- R2-2500247	RRM Relaxation and Offloading in RRC_IDLE/INACTIVE	CATT

- R2-2500247	RRM Relaxation and Offloading in RRC_IDLE/INACTIVE	CATT

- R2-2501076	Discussion on RRM measurement relaxation and offloading	Sharp

- R2-2500608	RRM measurement relaxation and offloading in RRC_IDLE/INACTIVE	Lenovo

- R2-2500144	Discussion on RRM measurement relaxation for RRC_IDLE_INACTIVE	Xiaomi Communications

- R2-2500201	Further discussion on the criteria for RRM measurement relaxation and offloading	Huawei, HiSilicon

- R2-2500247	RRM Relaxation and Offloading in RRC_IDLE/INACTIVE	CATT

- R2-2500283	Discussion on LP-WUS RRM relaxation and offloading 	NEC

- R2-2500344	Discussion on RRM measurement relaxation and offloading in RRC_IDLE/INACTIVE	vivo

- R2-2500457	Discussion on RRM measurement in RRC IDLE and INACTIVE	OPPO

- R2-2500590	RRM measurement relaxation and offloading in RRC_IDLE/INACTIVE	Apple

- R2-2500608	RRM measurement relaxation and offloading in RRC_IDLE/INACTIVE	Lenovo

- R2-2500869	RRM relaxation and RRM offloading	LG Electronics Inc.

- R2-2500944	Discussion on RRM measurement relaxation and offloading	InterDigital, Inc.

- R2-2500994	RRM measurement relaxation in RRC_IDLE/INACTIVE	Nokia

- R2-2501043	Discussion on RRM measurement relaxation and offloading in RRC_IDLE INACTIVE	CMCC

- R2-2501068	Discussion on RRM measurement relaxation and offloading for RRC_IDLE/INACTIVE	China Telecom

- R2-2501076	Discussion on RRM measurement relaxation and offloading	Sharp

- R2-2501090	RRM measurement relaxation and offloading in RRC_IDLE and RRC_INACTIVE mode   ZTE Corporation, Sanechips

- R2-2501094	LP-WUS and RRM measurements	Ericsson

- R2-2501131	Discussion on neighboring cell measurement with LR	InterDigital, Ericsson, Nokia, Sony, Vodafone

- R2-2501133	RRM measurement relaxation and offloading in RRC Idle Inactive Mode	Samsung

- R2-2501254	LP-WUS RRM measurement relaxation and offloading	Qualcomm Incorporated

- R2-2500012	LS on LP-WUS operation in CONNECTED mode (R1-2410909; contact: NTT DOCOMO)

- R2-2501003	Discussion on the LS from RAN1 on LP-WUS CONNECTED	NTT DOCOMO INC.

- R2-2501095	LP-WUS in Connected	Ericsson

- R2-2501201	LP-WUS in RRC_CONNECTED	Nokia, Nokia Shanghai Bell

- R2-2500345	Discussion on LP-WUS WUR in RRC_Connected	vivo

- R2-2501444	[AT129][204][LPWUS] Proposals for reply to R1 LS R2-2500012/R1-2410909 CATT

- R2-2500074	Discussing on LP-WUS monitoring in Connected mode	Xiaomi

- R2-2500248	Analysis on LP-WUS for RRC_CONNECTED	CATT

- R2-2501326	Analysis on LP-WUS for RRC_CONNECTED	CATT

- R2-2500284	Discussion on LP-WUS in RRC_CONNECTED 	NEC

- R2-2500303	Further discussion on LP-WUS for RRC_CONNECTED mode	Huawei, HiSilicon

- R2-2500345	Discussion on LP-WUS WUR in RRC_Connected	vivo

- R2-2500458	Discussion on LP-WUS in RRC_CONNECTED	OPPO

- R2-2500591	Procedures for LP-WUS in RRC_CONNECTED	Apple

- R2-2500666	LP-WUS operation in Connected mode	Tejas Network Limited

- R2-2500717	LP-WUS in CONNECTED mode	InterDigital

- R2-2500741	Considerations on LP-WUS/WUR in RRC Connected mode	Sony

- R2-2500827	Discussion on LP-WUS in RRC_CONNECTED	LG Electronics Inc.

- R2-2500860	LP-WUS in RRC Connected Mode	Lenovo

- R2-2501003	Discussion on the LS from RAN1 on LP-WUS CONNECTED	NTT DOCOMO INC.

- R2-2501018	Discussion on LP-WUS operation in CONNECTED mode	CMCC

- R2-2501077	Discussion on LP-WUS in RRC_CONNECTED	Sharp

- R2-2501091	Procedures for LP-WUS in RRC_CONNECTED	ZTE Corporation, Sanechips

- R2-2501095	LP-WUS in Connected	Ericsson

- R2-2501134	Procedures for LP-WUS in RRC Connected Mode	Samsung

- R2-2501201	LP-WUS in RRC_CONNECTED	Nokia, Nokia Shanghai Bell

- R2-2501253	LP-WUS operation in CONNECTED state	Qualcomm Incorporated

- R2-2501392	Reply LS on LP-WUS subgrouping

- R2-2501394	Reply LS on LP-WUS operation in IDLE/INACTIVE mode

- R2-2501395	Reply LS on LP-WUS operation in CONNECTED mode

### RAN3#127

- R3-250021 LS Reply on LP-WUS subgrouping (SA2(Huawei))	LS in

- R3-250598 Potential RAN3 impacts of LP-WUS (CATT)	discussion

- R3-250599 [Draft] Reply to LS on LP-WUS subgrouping (CATT)

- R3-250105 Support LP-WUS subgrouping in RRC_IDLE/RRC_INACTIVE (Qualcomm Inc.)	discussion

- R3-250166 Discussion on UE Identity Index Value for LP-WUS subgroup (NEC)	discussion

- R3-250186 Discussion on remaining issues for LP-WUS (ZTE Corporation)	discussion

- R3-250487 Support of Low power radio WUS (Ericsson)	discussion

- R3-250667 Discussion on supporting LP-WUS Indicating Paging Monitoring (CMCC)	discussion

- R3-250296 Further discussion on LP-WUS (NTT DOCOMO INC..)	discussion

- R3-250091 Conclusions on RAN3 Impacts of LP-WUS (Nokia )	discussion

- R3-250126 (TP for TS 38.413 and TS 38.423) Discussion on Low-power wake-up signal and receiver for NR (Huawei)	other

- R3-250128 [draft] Reply LS on LP-WUS subgrouping (Huawei)

- R3-250368 Discussion on LP-WUS for NR and LS from SA2 (vivo)	discussion

- R3-250369 BLCR for TS 38.300 on support of LP-WUS (vivo, NTT DOCOMO INC.)	draftCR

- R3-250841 BLCR for TS 38.300 on support of LP-WUS (vivo, NTT DOCOMO INC.)	draftCR

- R3-250473 Introduction of LP-WUS paging monitoring (Ericsson)

- R3-250842 Introduction of LP-WUS paging monitoring (Ericsson)

- R3-250913 Introduction of LP-WUS paging monitoring (Ericsson)

- R3-250092 Support of LP-WUS (Nokia )

- R3-250838 Support of LP-WUS (Nokia )

- R3-250127 Introduction of low-power wake-up signal and receiver for NR (Huawei)

- R3-250839 Introduction of low-power wake-up signal and receiver for NR (Huawei)

- R3-250187 (TP to TS 38.413, 38.473, 38.423) on support of LP-WUS (ZTE Corporation)

- R3-250840 (TP to TS 38.413, 38.473, 38.423) on support of LP-WUS (ZTE Corporation)

### RAN4#114

- R4-2500075	BS RF requirements for low-power wake-up signal for NR	Nokia

- R4-2500109	On UE RF requirements for the LPWUR	Qualcomm Incorporated

- R4-2500157	Further consideration on general aspects of LP-WUS	Huawei, HiSilicon

- R4-2500158	Further consideration on UE REFSENS, ACS requirements for Rel-19 LP-WUS	Huawei, HiSilicon

- R4-2500159	Further consideration on UE RF other Rx requirements for Rel-19 LP-WUS	Huawei, HiSilicon

- R4-2500160	Further consideration on UE RF testability issues for Rel-19 LP-WUS	Huawei, HiSilicon

- R4-2500161	Further consideration on BS RF for Rel-19 LP-WUS	Huawei, HiSilicon

- R4-2500172	Discussion on simulation assumptions and results for LP-WUS/WUR	LG Electronics Inc.

- R4-2500173	Discussion on RRM core requirements for LP-WUS/WUR	LG Electronics Inc.

- R4-2500238	On RRM core requirements for LP-WUR	Apple

- R4-2500276	Simulation Assumptions and Results for LP-WUR Core Requirements	Apple

- R4-2500277	Proposal for Simulation Results Collection for LP-SS Performance	Apple

- R4-2500307	On LP-WUR Rx requirements	Apple

- R4-2500503	Discussion on UE RF requirements for LP-WUR	Samsung

- R4-2500504	Discussion on testability for LP-WUR	Samsung

- R4-2500539	Topic summary for [114][225] NR_LPWUS	Moderator (vivo)

- R4-2500550	Discussion on BS RF requirements for LP-WUS/WUR	ZTE Corporation, Sanechips

- R4-2500551	Discussion on system parameters for LP-WUS/WUR	ZTE Corporation, Sanechips

- R4-2500552	Discussion on REFSENS, ASCS, ACS for LP-WUR	ZTE Corporation, Sanechips

- R4-2500553	Discussion on receiver characteristics for LP-WUR	ZTE Corporation, Sanechips

- R4-2500554	Discussion on testability of LP-WUR	ZTE Corporation, Sanechips

- R4-2500555	TP to TR 38.774 on LP-WUS power boosting (Clause 7.2.2)	ZTE Corporation, Sanechips

- R4-2500556	TP to TR 38.774 on regulation relevant spectrum requirements (Clause 7.2.3)	ZTE Corporation, Sanechips

- R4-2500569	Topic summary for [114][308] NR_LPWUS	Moderator (Huawei)

- R4-2500629	Discussion on RRM core requirements for LP-WUS/WUR	Xiaomi

- R4-2500651	Discussion on systems parameters for LP-WUR	Spreadtrum,UNISOC

- R4-2500652	Discussion on RX requirements of REFSENS for LP-WUR	Spreadtrum,UNISOC

- R4-2500688	Topic summary for [114][136] NR_LPWUS_UERF	Moderator(Vivo)

- R4-2500753	TR 38.774 v0.2.0	vivo

- R4-2500754	Draft Big CR for LP-WUS UE RF requirements in Rel-19	vivo

- R4-2500755	TP to TR 38.774 on LP-WUS	vivo

- R4-2500756	Discussions on LP-WUS system parameters	vivo

- R4-2500757	Discussions on LP-WUS REFSENS, ASCS and ACS	vivo

- R4-2500758	draft CR to 38.101-1 on LP-WUS RF	vivo

- R4-2500759	Discussions on LP-WUS Testability	vivo

- R4-2500760	Discussions on LP-WUS BS RF requirements	vivo

- R4-2500850	Simulation assumption and results for LP-WUR	CMCC

- R4-2500851	Discussion on RRM impact of LP-WUR	CMCC

- R4-2500861	Discussion on LP-WUS UE system parameters requirements	CMCC

- R4-2500862	Discussion on LP-WUS UE RF Rx requirements of REFSENS, ASCS and ACS	CMCC

- R4-2500863	Discussion on LP-WUS UE RF Rx requirements of IBB, OBB, intermodulation, spurious emissions and others	CMCC

- R4-2500864	Discussion on LP-WUS BS RF requirements	CMCC

- R4-2500901	Discussion for LP-WUR REFSENS requirement	LG Electronics France

- R4-2501019	Discussion on RRM requirements for LP-WUS/WUR	CATT

- R4-2501067	TP to TR 38.774 on Clause 6 (Simulation assumptions and evaluation)	CATT

- R4-2501068	Further discussion on system parameters for LP-WUS	CATT

- R4-2501069	TP to TR 38.774 on Clause 5 (System parameters)	CATT

- R4-2501070	draftCR to TS 38.101-1 on system parameters for LP-WUS	CATT

- R4-2501071	draftCR to TS 38.101-2 on system parameters for LP-WUS	CATT

- R4-2501072	Further discussion on REFSENS for LP-WUS	CATT

- R4-2501073	Further discussion on other RF requirements for LP-WUS	CATT

- R4-2501074	Further discussion on Testability for UE RF requirements for LP-WUS	CATT

- R4-2501075	Further discussion on BS RF requirements for LP-WUS	CATT

- R4-2501135	Discussion on RRM requirements for LP-WUSWUR	OPPO

- R4-2501157	views on requirements of the low-power wake-up receiver	Sony

- R4-2501173	Discussion on LP-WUS for core part	ZTECorporation,Sanechips

- R4-2501177	Discussion on OOK based LP-WUR simulation	ZTECorporation,Sanechips

- R4-2501264	Simulation assumption and additional simulation results for LP-WUR measurement	Huawei, HiSilicon

- R4-2501265	Discussion on RRM requirements for LP-WUR	Huawei, HiSilicon

- R4-2501301	Discussion on LP-WUS RRM requirement	Ericsson

- R4-2501302	Simulation assumption on LP-WUS RRM measurement	Ericsson

- R4-2501303	Simulation on LP-WUS RRM measurement	Ericsson

- R4-2501337	Discussion on RRM core requirements for LP-WUS/WUR	China Telecom

- R4-2501377	System parameters for LP-WUR	Nokia

- R4-2501378	Fundamental RX requirements for LP-WUR	Nokia

- R4-2501379	Other RX requirements for LP-WUR	Nokia

- R4-2501380	Testability aspects of LP-WUR	Nokia

- R4-2501381	TP for TR 38.774 on LP-WUS	Nokia

- R4-2501417	Discussion on simulation assumptions and results for LP-WUR	vivo

- R4-2501418	Further considerations on RRM for LP-WUR	vivo

- R4-2501979	Discussion on LP-WUS-WUR core requirements	Nokia

- R4-2501980	Discussion on LP-WUS-WUR Simulation assumptions and results	Nokia

- R4-2502092	TP to TR38.774: BS RF requirement overview for LP-WUS	Ericsson

- R4-2502093	On general issues for WUR	Ericsson

- R4-2502094	On system parameter for WUR	Ericsson

- R4-2502095	On WUR RF requirement testability	Ericsson

- R4-2502096	WUR RF requirement other than REFSENS	Ericsson

- R4-2502097	WUR RF requirement REFSESN ACS ASCS	Ericsson

- R4-2502178	Simulation assumptions for R19 LP-WUS	MediaTek inc.

- R4-2502179	Discussion on the RRM core requirements for LP-WUS	MediaTek inc.

- R4-2502228	RRM requirements for LP-WUR	Qualcomm Incorporated

- R4-2502298	Ad-hoc meeting minutes for [114][308] NR_LPWUS	Huawei

- R4-2502305	Way Forward for [114][308] NR_LPWUS	Huawei

- R4-2502577	Ad-hoc minutes for NR_LPWUS WI	vivo

- R4-2502600	WF on RRM requirements for NR_LPWUS	vivo

- R4-2502879	WF on UE RF requirements for LP-WUS	vivo

- R4-2502981	LS on LP-WUS UE RF		vivo

- R4-2503003	LS on LP-WUS UE RF		Vivo

- R4-2503004	WF on UE RF requirements for LP-WUS	vivo

- R4-2503027	TP for TR 38.774 on LP-WUS UE RF	vivo

- R4-2503028	WF on UE RF requirements for LP-WUS	vivo

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template