3GPP TSG RAN meeting #107								                      RP-250280

Incheon, KR, March 12-14, 20245

Status Report to TSG

Agenda item:			9.3.4.1

| WI / SI Name | UE RF enhancements for NR FR1/FR2 and EN-DC, Phase 4 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ENDC_RF_Ph4 |  |  |  |  |
| Unique ID | 1030077 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241656 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Sep. 2025 | Performance part: Mar. 2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 60% | Performance Part: 20% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Primary: Ye Liu Secondary: Borsato Ronald |
|  | Company | Huawei AT&T |
|  | Email | leo.liuye@huawei.com ronald.borsato@att.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#114

UE RF Core part:

- For HPUE CA/DC, WFs were approved in R4-2502863 (HPUE CA/DC).

- PC1.5 for intra-band contiguous and non-contiguous UL CA

  - MPR values for intra-band contiguous ULCA with contiguous RB allocation (with TxD)

    - Define separate MPR/A-MPR requirements for handheld and FWA

    - Companies are encouraged to bring A-MPR values in following meetings

    - The MPR values of intra-band contiguous ULCA PC1.5 are supposed to be higher than single CC PC1.5, as well as intra-band contiguous ULCA PC2

    - Having the following PC1.5(2Tx) MPR values for equal PSD as starting point to be further checked in upcoming meetings

      - Companies can further evaluate the unequal PSD (6dB) impacts in next meeting.

      - The MPR values for PC3(1Tx) and PC2(2Tx) listed in the below table is just for reference

  - MPR values for intra-band contiguous ULCA with non-contiguous RB allocation (with TxD)

    - FFS.

  - MPR values for intra-band non-contiguous ULCA (with dualPA)

    - FFS

  - MPR applicability for intra-band contiguous and non-contiguous ULCA

    - The MPR requirements defined are carrier power and are PSD balance/imbalance agnostic

    - The MPR values are derived with equal PSD condition with margin reserved to accommodate unequal PSD cases

    - Send LS to RAN5 on PSD condition RAN4 assumed to derive MPR requirements, if needed

  - PCMAX,c and PCMAX for intra-band NCCA (with dual PA)

    - PCMAX,C is upper bounded by 26dBm

      - Detailed spec change is discussed based on dCR provided in future meeting, CR leader is encouraged to take companies’ input into account

  - PCMAX

    - no change of current spec

- 2-band Inter-band UL NR-CA/EN-DC with 2Tx and/or 3Tx

  - Configurations

    - RAN4 to develop general requirements based on at least Table 1, Table 2, Table 3, and Table 4 in Rel-19

    - Table 1, Table 2, Table 3, and Table 4 in R4-2502863 are for information purpose, and are not expected to be captured into RAN4 TSRe-organize 2Tx/3Tx Notes in clause 5 and clause 6

  - Re-organize 2Tx/3Tx Notes in clause 5 and clause 6

    - Companies are encouraged to continue the discussion on the necessity and possibility to re-organize the Notes pertaining to power class in future meetings

  - Release independence of 3Tx NRCA/EN-DC

    - For FWA, Rel-17 (agreed in RAN4#113)

    - For handheld UE, Rel-18

- Increasing UE transmission power

  - PCMAX tolerance

    - Modify PCMAX tolerance for inter-band NR-CA

- For power boosting and/or MPR reduction, WF was approved in R4-2503013.

- Power domain enhancements for single carrier

  - Boundary to apply SE

    - The SE limits apply for the frequency ranges that are more than UE CBW+5MHz from the edge of the extended UE CBW, to meet the ITU recommendation

  - Integral region basis for OOBE

    - The OOBE requirements are based on UE CBW

  - A-MPR handling

    - FFS, considering that additional emission in most cases are applied on one side of the UE CBW

  - How to derive the extended IBE

    - FFS Extended IBE can be used in the original GB of UE CBW

    - FFS the extended IBE in the GB of extended CBW

  - How to derive the extended IBE

    - FFS the method to derive the extended IBE, which should cover both cases for partial RB allocation and full RB allocation in the UE CBW

  - Modulation order for the extended IBE

    - FFS whether the extended IBE with high order EVM could have impact on MPR for new inner RB allocation

  - Approaches to enable MPR reduction for both scenario 1 and scenario2

    - FFS in next meeting

  - NW signaling

    - FFS whether NW signalling need to consider different requirements or just a function enabler without considering specific requirements

  - UE capability

    - MPR reduction with extended CBW is an optional feature with UE capability

      - FFS details of UE capability

- MPR applicability for FR1 intra-band UL CA

  - Scope and capability granularity on MPR applicability for FR1 intra-band UL CA

    - Focus on single active cell case only for MPR applicability for FR1 intra-band UL CA in Rel-19 UE RF WI

    - Introduce new UE capability/feature for MPR applicability for FR1 intra-band UL contiguous CA as optional feature as per BC basis

- MPR applicability for FR2

  - Interaction between configuration-based and activation-based enhancements

    - For Rel-19 FR2 UE MPR enhancement, the capabilities for ‘configuration-based’ enhancements and ‘activation-based’ enhancement are separate and independent

      - To rename the capabilities as [uplink dependent MPR] and [activation dependent MPR]

  - Applicable emission requirements for CC activation-based enhancement

    - No change is needed to existing emission requirements for enhanced MPR feature

  - Bandwidth basis applicability

    - No change is needed to existing requirements in terms of bandwidth basis applicability

- For 6Rx for handheld and FWA UE, WF was approved in R4-2503014.

- SRS antenna switching and ΔTRxSRS

  - Whether to consider a subset of available patterns for 3T6R AS-SRS

    - Consider all available patterns for 3T6R AS-SRS

  - ∆TRxSRS values

    - Use the values for ΔTRxSRS from the WF in R4-2420376 as shown in the table below

| Operating Bands | ΔTRxSRS t3r6 (dB) | ΔTRxSRS t1r6-t3r6 (dB) | ΔTRxSRS t2r6-t3r6 (dB) | ΔTRxSRS t1r6-t2r6-t3r6 (dB) |
| --- | --- | --- | --- | --- |
| Band n41, n77, n78 | 3.0 | 4.5 | 4.0 | 5.5 |
| Band n79 | 4.5 | 6.0 | 5.5 | 7.0 |
| Band n104 | 5.0 | 7.0 | 6.0 | 8.0 |

- MIMO layer evaluation for 6Rx UE

  - Way forward for 6-layers support for handheld UE and FWA devices

    - RAN4 Chair to take note of the following in the meeting report:

      - “RAN4 unable to conclude on a common set of simulation assumptions to determine feasibility of 6 layer for handheld UE In Rel-19”

    - 6-layer performance requirements will be only defined for FWA.

    - 4-layer performance requirements will be defined and will apply to FWA and handheld UE devices.

    - The fact that 6-layer is only supported for FWA shall be explicitly captured at least in the RAN4 specifications.

  - 6-layer Support as optional feature for FWA

    - RAN4 to further discuss if 6-Layer support should be considered an optional feature per the following.

      - Introduce 6 MIMO layers support as an optional feature only for FWA.

- SRS IL imbalance issue

  - Whether to solve SRS IL imbalance issue in Rel-19

    - RAN4 to further discuss the following options

      - Option 1: RAN4 should not continue the discussion on how to solve the SRS IL imbalance issue.

      - Option 2: Continue to pursue a solution to the SRS IL imbalance issue based on the candidate solution framework with minimal impact to the specification and to indicate the specific impacts to RAN1, RAN2, and RAN4 specifications and performance gain based on the outcome of candidate solutions for the SRS IL imbalance issue

  - SRS IL imbalance issue solutions

RAN4 to take the candidate solution framework below as baseline for further discussion

    - Candidate solution framework

      - Rel-19 UE performs self-compensation of SRS IL up to its configured maximum output power.

        - FFS on RAN4 specification impacts.

        - No RAN1 specification impact.

      - FFS if UE provides assistance to the network on SRS IL compensation (semi-static and/or dynamic), e.g.

        - Per SRS resource power headroom reporting

        - Configured maximum output power per SRS resource reporting

        - SRS insertion loss value reporting (per SRS resource or per UE)

        - Other

          - ΔPPowerClass reporting is proposed as a package with per SRS resource power headroom and configured maximum output power per SRS resource reporting.

          - Others

RAN4 to further discuss the solution framework and consider the additional proposals presented at RAN4#114 below

    - Proposals:

        - Proposal 1: The self-compensation should be triggered only if the PCMAX,f,c with IL influence is smaller than the necessary SRS power.

        - Proposal 2: UE should report whether supporting SRS IL self-compensation or not, and the compensation as well as reporting should all be activated by configuration.

        - Proposal 3: Single digit optional capability to indicate self-compensation of SRS IL up to its maximum Tx power capabilities.

        - Proposal 4: If UE reports statically, report the actual SRS insertion loss with no UE self-compensation.

        - Proposal 5: If UE reports dynamically, UE report the difference value of each diversity branch output power to NW according to the SRS period (including periodic, semi-persistent and aperiodic) in real time.

        - Proposal 6: Reporting power threshold needs to be considered for static reporting and dynamic reporting.

        - Proposal 7: The granularity of reporting could be per SRS resource or per band.

        - Proposal 8: If dynamic reporting for actual SRS IL reporting for each SRS-TxSwitch pattern is considered, several thresholds associated with capability class for the actual SRS IL reporting can be considered.

        - Proposal 9: To keep the current UE implementation untouched and avoid RAN1&RAN4 specification impact to most extent, following solution can be considered in Rel-19:

          - UE is allowed to indicate whether it enables self-compensation on the SRS IL once the network requests such information, which would benefit the network by adjusting expectation on the antenna switching SRS based PMI estimation.

        - Proposal 10: Adjust the existing equations on PCMAX_L,f,c so that UE applies compensation up to UE-specific SRS IL.

PCMAX_L,f,c = MIN {PEMAX,c– ∆TC,c,  (PPowerClass – ΔPPowerClass + ΔPPowerBoost) – MAX(MAX(MPRc+∆MPRc, A-MPRc)+ ΔTIB,c + ∆TC,c + ∆TRxSRS,UE, P-MPRc) }

        - Proposal 11: Introduce UE assistance signalling on the information on the UE SRS IL (∆TRxSRS,UE). Consider at least static reporting.

        - Proposal 12: UE provides dynamic assistance to the network on SRS IL compensation

2.4.2	Remaining Open issues

HPUE for CA/DC in terrestrial network (TN)

- Specify the generic requirements of high power UE (HPUE) for NR uplink (UL) CA in FR1 and EN-DC with NR FR1 bands

  - Power class 1.5 (PC1.5) UE for NR TDD intra-band UL contiguous and non-contiguous CA with 2Tx

    - Specify the requirements for intra-band UL contiguous CA with or without UL-MIMO

      - Example band combinations:

        - CA_n41C, CA_n78C, CA_n77C, CA_n79C for intra-band uplink contiguous CA configurations

      - Focus on the maximum output power (MOP), MPR/A-MPR requirements, SAR solution

    - Specify the requirements for intra-band UL non-contiguous CA without UL-MIMO

      - Example band combinations:

        - CA_n78(2A), CA_n77(2A) for intra-band uplink non-contiguous CA configurations

      - Focus on the maximum output power (MOP), MPR/A-MPR requirements, SAR solution

    - NOTE: leave the other band combination specific requirements to the corresponding Rel-19 basket WIs

  - PC1.5 UE for two band NR inter-band uplink CA with 2Tx and/or 3Tx for handheld and FWA, and PC1.5 and PC2 for two band EN-DC with 2Tx and/or 3Tx for handheld and FWA

    - Focus on the SAR solution

    - Enable power class 2 (PC2) and PC1.5 of two band inter-band uplink CA and EN-DC with 3Tx for handheld UE

      - Identify and update the requirements if necessary

    - Only PC3 is considered for LTE FDD in EN-DC

    - NOTE: leave the band combination specific requirements, e.g., MSD to the corresponding Rel-19 basket WIs

  - Introduce the signaling to support the above objectives, if needed.

Power boosting and/or MPR reduction

- Specify power domain enhancement, e.g., MPR reduction for NR single carrier and NR intra-band UL CA

  - Study the scenarios, and if feasible, specify the power domain enhancement, e.g., MPR reduction, for PC2 and PC3 with applicable ACLR/SEM/spurious emission modification with BS indication for NR FR1 on a single UL carrier

    - Include the following scenarios:

      - when there is no adjacent in-band/out-of-band co-existence issue

      - when a UE uses a narrower channel bandwidth within a wider BS bandwidth

    - Include both (e)RedCap UE (only PC3) and non-RedCap UE

    - Limited to QSPK and 16QAM

  - Specify MPR applicability based on the UL CCs with activated cells for NR intra-band UL CA configuration

    - Include both intra-band UL contiguous CA and intra-band non-contiguous UL CA for FR1

    - Include intra-band UL contiguous CA and intra-band DL contiguous CA with single UL for FR2

    - MPR requirement is not applicable until the SCell is activated

  - Necessary signaling to support the above objectives

6Rx for handheld and FWA UE [RAN4, RAN1]

- Specify the core requirements to enable 6Rx for higher frequency bands (>2.5GHz) targeting at support of handheld UE for NR FR1 single carrier scenario

  - Example bands: n41, n77/n78, n79, n104

  - Support 4 MIMO layers at least, with study findings supporting 6 MIMO layers documented in WF R4-2503014, pending formal CR submission.

  - Specify the Rx requirements including reference sensitivity requirements for support 6Rx. Only pending submission of the formal CR as the requirements were confirmed in the endorsed draftCR in R4-2417094.

    - Note: the specified requirements can be applicable to both handheld UE and FWA devices

  - Specify the requirements to support SRS antenna switching including t1r6, t2r6, t3r6 depending on UE capability. Only pending submission of a formal CR as the requirements were confirmed in the WF in R4-2503014.

  - Study the issue of insertion loss imbalance across SRS ports, and if justified, specify the corresponding solution.

    - RAN1 to study and specify, if necessary, SRS antenna switching to support 3T6R depending on UE capability.

    - Note: RAN1 discussion starts from RAN1#118bis (Oct. 2024)

Performance part:

6Rx for handheld and FWA UE

- Specify the performance requirements to enable 6Rx on higher frequency bands (>2.5GHz) targeting at support of smartphone for NR FR1 single carrier scenario

  - Investigate and if necessary, specify RLM test cases to support 6Rx

  - Specify UE PDSCH demodulation performance and CSI requirements to support 6 Rx

    - Support 4 MIMO layers at least, and follow the conclusion in core part for whether to support 6 MIMO layers

  - Specify the SDR requirements to support 6Rx

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#114

- R4-2500668	Topic summary for [114][116] NR_ENDC_RF_Ph4_part1	Moderator (Huawei)

- R4-2500669	Topic summary for [114][117] NR_ENDC_RF_Ph4_part2	Moderator (Samsung)

- R4-2500670	Topic summary for [114][118] NR_ENDC_RF_Ph4_part3	Moderator (AT&T)

- R4-2503013	WF on Power domain enhancement, Huawei

- R4-2502863	WF on TN HPUE, Samsung

- R4-2502865	draft CR on duty cycle solution for PC1.5 of CA, vivo

- R4-2502866	draft CR on duty cycle solution for ENDC, vivo

- R4-2502867	Rel-19 draft CR for 38.101-1 on increasing higher power limit with 2Tx or 3Tx, Samsung

- R4-2503014	WF on 6Rx requirements, AT&T

- R4-2500112	Redundancies in 2Tx/3Tx notes	Qualcomm, Nokia, Verizon, T-Mobile

- R4-2500113	dCR to 38.101-1, to remove redundancies in 2Tx/3Tx notes	Qualcomm, Nokia, Verizon, T-Mobile

- R4-2500117	Further discussion on HPUE MSD rules	Murata Manufacturing Co Ltd.

- R4-2500140	Discussion on HPUE MSD	Huawei, HiSilicon

- R4-2500141	draftCR to 38.101-1 HPUE duty-cycle based SAR solution in Rel-19	Huawei, HiSilicon

- R4-2500142	draftCR to 38.101-3 HPUE duty-cycle based SAR solution in Rel-19	Huawei, HiSilicon

- R4-2500218	Simplification of HPUE 2UL DeltaMSD	Skyworks Solutions Inc.

- R4-2500315	On Rel-19 HPUE CA DC MSD consideration	Apple

- R4-2500316	On PC1.5 intra-band UL CA MPR	Apple

- R4-2500317	On Rel-19 HPUE inter-band UL CA DC configurations	Apple

- R4-2500484	dCR to 38.101-1, to remove redundancies in 2Tx/3Tx notes	Qualcomm, Nokia, Verizon, T-Mobile

- R4-2500731	Discussion on HPUE MSD simplification	vivo

- R4-2500732	Further discussion on HPUE for intra-band contiguous and non-contiguous CA	vivo

- R4-2500797	On SAR Solution of R19 HPUE for CA	China Telecom

- R4-2500803	Views on MSD for HPUE TN	Samsung

- R4-2500804	On intra-band ULCA	Samsung

- R4-2500805	Re-organize the 3Tx Notes and Release independence for 3Tx	Samsung

- R4-2500948	On R19 increase power limit left issue and MSD rule	ZTE Corporation, Sanechips

- R4-2500949	On release independence for 3Tx inter-band UL CA	ZTE Corporation, Sanechips

- R4-2500950	Draft CR to TS 38.307 Release independence for R19 3Tx band combination	ZTE Corporation, Sanechips

- R4-2500951	On the open issues for R19 PC1.5 Intra-band UL CA	ZTE Corporation, Sanechips

- R4-2501161	Discussion on PC1.5 Pcmaxfor intra-band NC CA with dual PA	Xiaomi

- R4-2501197	draft CR for the support of 3Tx PC1.5 FDD-TDD inter-band EN-DC for SAR compliance	CHTTL

- R4-2501282	Discussion on general aspects of Rel.19 HPUE	CHTTL

- R4-2501492	R19 MPR for PC1.5 contig CA	OPPO

- R4-2501493	R19 MPR for PC1.5 NCCA	OPPO

- R4-2501579	MSD beyond PC3	Qualcomm France

- R4-2501590	draftCR on duty cycle solutions for PC1.5 HPUE CA in Rel-19	China Telecom

- R4-2501591	draftCR on duty cycle solutions for PC1.5 PHUE NE-DC in Rel-19	China Telecom

- R4-2501605	Discussion on Inter-band UL CA or DC with 2Tx or 3Tx	vivo Mobile Com. (Chongqing)

- R4-2501685	Duty cycle solutions and MSD rules for HPUE inter-band UL CA and EN-DC	LG Electronics

- R4-2501686	HPUE for inter-band UL CA and EN-DC	LG Electronics

- R4-2501742	MPR Intra-band contiguous UL CA for PC1.5	Qualcomm Technologies

- R4-2501955	1UL MSD simplifications rules for Rel-19	Skyworks Solutions Inc., Nokia

- R4-2502067	Measurement results for PC1.5 intra-band contiguous ULCA	Skyworks Solutions Inc.

- R4-2502091	HPUE for intra-band UL CA	LG Electronics Finland

- R4-2502141	draft CR on MPR for PC1.5 intra-band contiguous CA	LG Electronics Finland

- R4-2502142	draft CR on MPR for PC1.5 intra-band non-contiguous CA	LG Electronics Finland

- R4-2502151	draft CR on Pcmax,c for PC1.5 intra-band NC CA	LG Electronics Finland

- R4-2502234	Discussion on the intra-band CA with PC1.5	Huawei, HiSilicon

- R4-2500114	FR2 MPR enhancement overview	Qualcomm Incorporated

- R4-2500304	On Rel-19 power domain enhancement for FR1	Apple

- R4-2500340	Views on Power domain enhancements for single carrier	China Telecom

- R4-2500374	On MPR Enhancement	Nokia

- R4-2500498	Discussion on MPR enhancement for FR2 CA and draft LS	Samsung

- R4-2500603	Discussion on power domain enhancements for single carrier	ZTE Corporation

- R4-2500604	DraftCR to 38.101-1 MPR applicability for FR1 intra-band contiguous UL CA	ZTE Corporation

- R4-2500646	MPR applicability for FR1 intra-band UL CA	Xiaomi

- R4-2500647	Power domain enhancements for single carrier	Xiaomi

- R4-2500728	Discussion on UE RF power enhancement for NR single carrier	vivo

- R4-2500729	draftCR to TS 38.101-1 on  MPR reduction for single carrier	vivo

- R4-2500730	Discussion on MPR applicability for FR2	vivo

- R4-2501076	Further discussion on power domain enhancements for single carrier	CATT

- R4-2501077	Further discussion on MPR applicability for FR1 intra-band UL CA	CATT

- R4-2501154	Further Views on MPR Reduction	Sony

- R4-2501307	Discussion on MPR improvement for FR2	NTT DOCOMO INC.

- R4-2501310	Discussion on BS indication for MPR reduction	NTT DOCOMO INC.

- R4-2501471	Discussion on MPR reduction for single carrier	OPPO

- R4-2501478	Discussion on power domain enhancement for NR single carrier	MediaTek (Wuhan) Inc.

- R4-2501489	BW or RB extension approach for improving MPR when NW BW is larger than UE CBW	Skyworks Solutions Inc.

- R4-2501750	MPR for FR1 intra-band UL CA	Qualcomm Technologies

- R4-2501762	Power boosting and MPR reduction	Qualcomm Technologies

- R4-2501832	On power domain enhancements for single carrier	Huawei, HiSilicon

- R4-2501833	Draft CR for TS 38.101-1 to introduce MPR reduction for single carrier	Huawei, HiSilicon

- R4-2501834	On MPR applicability for FR1 intra-band UL CA	Huawei, HiSilicon

- R4-2501835	On MPR applicability for FR2 CA	Huawei, HiSilicon

- R4-2502252	Bandwidth Extension for Intra-Band UL CA	Lenovo

- R4-2502254	A-MPR Handling with Bandwidth Extension	Lenovo

- R4-2502259	Discussion on Power domain enhancements for single carrier	LG Electronics UK

- R4-2500115	Discussion on the demodulation performance requirements for 6Rx devices	QUALCOMM Europe Inc. - Spain

- R4-2500275	Views on Maximum Number of MIMO Layers for 6Rx UEs	Apple

- R4-2500311	On SRS Antenna Switching IL Imbalance Solution for 6Rx	Apple

- R4-2500312	On the values of Delta_TRxSRS for 6Rx SRS antenna switching	Apple

- R4-2500341	Further study on SRS IL imbalance	China Telecom

- R4-2500404	SRS imbalance solution considerations	Nokia

- R4-2500733	Simulation results of MIMO layer evaluation for 6Rx UE	vivo

- R4-2500734	Further discussion on SRS antenna switching requirements for 6Rx	vivo

- R4-2500761	Discussion on SRS IL imbalance reporting	vivo

- R4-2500819	Discussion on feasibility with regards to 6 layer 6Rx MIMO	Nokia

- R4-2500896	Disscussion on SRS antenna switching requirements for 6RX UE	Spreadtrum,UNISOC

- R4-2500897	Disscussion on SRS IL imbalance for 6RX UE	Spreadtrum,UNISOC

- R4-2500899	Discussion for 6 Rx TRxSRS	LG Electronics France

- R4-2500946	On 3T6R SRS antenna switching requirements	ZTE Corporation, Sanechips

- R4-2500947	Views on 6Rx SRS antenna IL	ZTE Corporation, Sanechips

- R4-2501192	Discussion on MIMO layer for 6Rx UE	Google

- R4-2501193	Discussion on SRS IL imbalance for 6Rx UE	Google

- R4-2501411	Views on SRS IL imbalance issue	Samsung

- R4-2501427	Further Discussion and simulation results on MIMO layer evaluation for 6Rx UE	Samsung

- R4-2501500	Discussion on MIMO layer evaluation for 6Rx UE	ZTE Corporation, Sanechips

- R4-2501582	SRS antenna switching and ?TRxSRS	Qualcomm France

- R4-2501583	About SRS IL Imbalance indication	Qualcomm France

- R4-2501836	On MIMO layer evaluation for 6Rx UE	Huawei, HiSilicon

- R4-2501837	On 6Rx SRS antenna switching requirements	Huawei, HiSilicon

- R4-2501838	On SRS IL imbalance issue	Huawei, HiSilicon

- R4-2501903	Views on SRS insertion loss compensation and reporting enhancements	Intel Corporation

- R4-2501935	Discussion on the support of MIMO layers for 6Rx UE	Ericsson

- R4-2502190	On DeltaT_RxSRS requirements for 3T6R SRS-AS	Ericsson

- R4-2502191	On the SRS IL imbalance reporting details for the SRS-AS	Ericsson

RAN4#113

- R4-2418138	Topic summary for [113][116] NR_ENDC_RF_Ph4_part1	Moderator (Huawei)

- R4-2418139	Topic summary for [113][117] NR_ENDC_RF_Ph4_part2	Moderator (Samsung)

- R4-2418140	Topic summary for [113][118] NR_ENDC_RF_Ph4_part3	Moderator (AT&T)

- R4-2418271	Topic summary for [113][213] NR_ENDC_RF_Ph4	Moderator (Huawei)

- R4-2420329	WF on HPUE for CA in TN	Samsung

- R4-2420376	WF on 6Rx requirements	AT&T

- R4-2420380	WF on MSD rule	Skyworks, Murata, Nokia, Qualcomm

- R4-2420527	WF on Power domain enhancement	Huawei

- R4-2417559	Discussion on 6Rx Support of 6 MIMO Layers	Nokia

- R4-2417561	Feasibility evaluation of MIMO layer for 6Rx UE	MediaTek inc.

- R4-2417633	On SAR solution for Rel-19 HPUE	Qualcomm Incorporated

- R4-2417635	CC activation  based enhancement for FR2	Qualcomm Incorporated

- R4-2417754	On the Values of Delta_TRXSRS for SRS Antenna Switching	Apple

- R4-2417755	Views on SRS AS IL Imbalance Solution for 6Rx	Apple

- R4-2417761	On Rel-19 HPUE CA/DC SAR compliance consideration	Apple

- R4-2417762	On Rel-19 HPUE CA/DC MSD consideration	Apple

- R4-2417763	On PC1.5 intra-band non-contiguous UL CA MPR	Apple

- R4-2417764	On Rel-19 HPUE for inter-band UL CA/DC	Apple

- R4-2417784	Further discussion on HPUE MSD rules	Murata Manufacturing Co Ltd.

- R4-2417793	Observations on HPUE 2UL IMD MSDs	Skyworks Solutions Inc.

- R4-2417794	Simplification of HPUE 2UL IMD MSDs	Skyworks Solutions Inc.

- R4-2417799	Views on 6 layer support evaluation for 6Rx UE	China Telecom

- R4-2417882	On Power domain enhancements for single carrier	CATT

- R4-2417883	On MPR applicability for FR1 intra-band UL CA	CATT

- R4-2417884	On MPR applicability for FR2	CATT

- R4-2417902	UE SRS IL imbalance issue for 6Rx UE	MediaTek inc.

- R4-2417914	R19 MPR for PC1.5 contiguous CA and NCCA	OPPO

- R4-2417916	R19 Simulation results of 6Layer performance	OPPO

- R4-2417920	Emission requirement to enable single CC MPR when only one CC is allocated	Skyworks Solutions Inc.

- R4-2417937	Discussion on PC1.5 TDD intra-band CA	Xiaomi

- R4-2417938	Discussion on General aspects for High power UE	Xiaomi

- R4-2417939	Discussion on increasing high power limit for inter-band CA DC with 2Tx and or 3Tx	Xiaomi

- R4-2417999	MSD requirement for new PC2/PC1.5 band combinations	Nokia

- R4-2418000	On Power domain enhancements for single carrier	Nokia

- R4-2418001	On MPR applicability for FR1 intra-band UL CA	Nokia

- R4-2418011	Simulation Results for on MIMO layer evaluation for 6Rx UE	Nokia

- R4-2418015	Redefining allocation types for improved MPR with BS BW larger than UE CBW	Skyworks Solutions Inc.

- R4-2418033	Further views on MPR Reduction	Sony

- R4-2418050	Duty cycle solutions and MSD rules for HPUE inter-band UL CA and EN-DC	LG Electronics

- R4-2418051	HPUE for inter-band UL CA and EN-DC.	LG Electronics

- R4-2418056	Six Layer Support for Devices with 6Rx in Rel-19	T-Mobile USA, Verizon, CMCC, BT, China Telecom, SKT, Deutsche Telekom, Vodafone, Boost Mobile Network, NTT Docomo, Telecom Italia, AT&T

- R4-2418090	MPR Intra-band contiguous UL CA for PC1.5	Qualcomm Technologies Int

- R4-2418091	Power boosting and MPR reduction	Qualcomm Technologies Int

- R4-2418092	MPR for FR1 intra-band UL CA	Qualcomm Technologies Int

- R4-2418170	Discussion on UE RF power enhancement for NR single carrier	vivo

- R4-2418171	draftCR to TS 38.101-1 on  MPR applicability for FR1 intra-band UL CA	vivo

- R4-2418172	Discussion on MPR applicability for FR1 intra-band UL CA	vivo

- R4-2418173	Discussion on MPR applicability for FR2	vivo

- R4-2418174	draftCR to TS 38.101-2 on  MPR applicability for FR2	vivo

- R4-2418188	Simulation results of MIMO layer evaluation for 6Rx UE	vivo

- R4-2418189	Further discussion on SRS antenna switching requirements	vivo

- R4-2418197	MSD rules and duty cycle related Issues for CA HPUE	vivo

- R4-2418198	Discussion on Intra-band contiguous and non-contiguous UL CA with PC1.5	vivo

- R4-2418199	Discussion on SRS IL imbalance reporting	vivo

- R4-2418304	Conformance test consideration for intra-band NC ULCA with unequal PSD	Samsung

- R4-2418305	Reorganize the 3Tx Notes	Samsung

- R4-2418306	Views on MSD for HPUE TN	Samsung

- R4-2418337	Discussion on MPR reduction for FR2 CA	Samsung

- R4-2418358	Discussion on power domain enhancements for single carrier	ZTE Corporation, Sanechips

- R4-2418359	Discussion on MPR applicability for FR1 intra-band UL CA	ZTE Corporation, Sanechips

- R4-2418390	Discussion for 6 Rx ?TRxSRS	LG Electronics

- R4-2418437	Discussion on the demodulation performance requirements for 6Rx devices	QUALCOMM Europe Inc. - Spain

- R4-2418539	Discussion on BS indication for MPR reduction	NTT DOCOMO INC..

- R4-2418583	Discussion on CC activation based MPR improvement for FR2	NTT DOCOMO INC..

- R4-2418595	Views on Maximum Number of MIMO Layers for 6Rx UEs	Apple

- R4-2418614	draft CR to TS 38.101-2 for FR2 MPR improvement	NTT DOCOMO INC..

- R4-2418619	Discussion and simulation results on MIMO layer evaluation for 6Rx UE	Samsung

- R4-2418690	Further discussion on R19 PC1.5 Intra-band UL CA	ZTE Corporation, Sanechips

- R4-2418691	Discussion on R19 HPUE duty cycle and MSD rule	ZTE Corporation, Sanechips

- R4-2418692	On release independence for 3Tx inter-band UL CA for handheld  UE and FWA UE	ZTE Corporation, Sanechips

- R4-2418693	On 6Rx SRS antenna switching requirements	ZTE Corporation, Sanechips

- R4-2418694	Views on 6Rx SRS antenna IL	ZTE Corporation, Sanechips

- R4-2418742	Discussion on enhanced MPR scenario	CMCC

- R4-2418744	Further discussion on SAR solutions & general MSD rules	CHTTL

- R4-2418794	SRS imbalance solution considerations	Nokia

- R4-2418825	Discussion on MIMO layer for 6Rx UE	Google Ireland Limited

- R4-2418836	Discussion on SRS IL imbalance for 6Rx UE	Google Ireland Limited

- R4-2418842	Disscussion on SRS antenna switching requirements for 6RX UE	Spreadtrum Communications

- R4-2418843	Disscussion on SRS IL imbalance for 6RX UE	Spreadtrum Communications

- R4-2418874	Configured maximum power and MPR requirements for intra-band UL CA with PC1.5	Ericsson

- R4-2418875	Power domain enhancements for single- and multi-CC scenarios	Ericsson

- R4-2418876	Power enhancement for a narrower UE bandwidth within a wider BS bandwidth	Ericsson, Sony

- R4-2418877	MPR applicability for contiguous and non-contiguous UL CA in FR1	Ericsson

- R4-2418878	On the MPR applicability for FR2	Ericsson

- R4-2418896	Views on SRS insertion loss compensation and reporting enhancements	Intel Corporation

- R4-2418999	Discussion on Power domain enhancements for single carrier	LG Electronics UK

- R4-2419012	Discussion on MPR reduction for single carrier	OPPO

- R4-2419025	On power domain enhancements for single carrier	Huawei, HiSilicon

- R4-2419026	On MPR applicability for FR1 intra-band UL CA	Huawei, HiSilicon

- R4-2419027	On MPR applicability for FR2 CA	Huawei, HiSilicon

- R4-2419029	On MIMO layer evaluation for 6Rx UE	Huawei, HiSilicon

- R4-2419030	On 6Rx SRS antenna switching requirements	Huawei, HiSilicon

- R4-2419031	On SRS IL imbalance issue	Huawei, HiSilicon

- R4-2419074	About SRS IL imbalance indication	Qualcomm France

- R4-2419082	MSD for HPUE	Qualcomm France

- R4-2419112	Views on SAR Solution	China Telecom

- R4-2419113	Views on Power domain enhancements for single carrier	China Telecom

- R4-2419114	Further study on SRS IL imbalance	China Telecom

- R4-2419155	HPUE for intra-band UL CA	LG Electronics Finland

- R4-2419157	draft CR on Pcmax,c for PC1.5 intra-band NC CA	LG Electronics Finland

- R4-2419165	Discussion on MIMO layer evaluation for 6Rx UE	ZTE Corporation, Sanechips

- R4-2419380	On the SRS IL imbalance reporting details	Ericsson France S.A.S

- R4-2419400	Discussion on power domain enhancement for NR single carrier 	MediaTek (Wuhan) Inc.

- R4-2419412	Views on SRS IL imbalance	Samsung

- R4-2419428	On DeltaT_RxSRS requirements for 3Tx and 6Rx UE RF	Ericsson France S.A.S

- R4-2419448	Discussion on SAR solution for Rel-19 HPUE	Huawei, Hisilicon

- R4-2419463	NC-ULCA Single CC Fallback MPR	Murata Manufacturing Co Ltd.

- R4-2419550	Discussion on the support of MIMO layers for 6Rx UE	Ericsson

- R4-2419637	Discussion on the intra-band CA with PC1.5	Huawei, HiSilicon

- R4-2419699	1UL HPUE NRCA MSD Simplifications for Rel-19	Skyworks Solutions Inc.

- R4-2419712	1UL HPUE NRCA MSD Observations	Skyworks Solutions Inc.

- R4-2419739	Inputs to PCmax for PC1.5 intra-band ULCA	Skyworks Solutions Inc.

- R4-2419506	Discussions on RRM impact of Rel-19 WI on UE RF enhancements WI	Ericsson LM

RAN4#112bis

- R4-2415218	Topic summary for [112bis][114] NR_ENDC_RF_Ph4_part1	Moderator(Huawei)

- R4-2415219	Topic summary for [112bis][115] NR_ENDC_RF_Ph4_part2	Moderator(Samsung)

- R4-2415220	Topic summary for [112bis][116] NR_ENDC_RF_Ph4_part3	Moderator(AT&T)

- R4-2415651	Topic summary for [112bis][204] NR_ENDC_RF_Ph4	Moderator (Huawei)

- R4-2416848	WF on RRM requirements for NR_ENDC_RF_Ph4	Huawei

- R4-2417095	WF on 6Rx UE RF requirements	AT&T

- R4-2417098	WF on HPUE RF requirements	Samsung

- R4-2417111	WF on power enhancement for UE	Huawei

- R4-2417204	WF on power enhancement for UE	Huawei

- R4-2417209	WF on 6Rx UE RF requirements	AT&T

- R4-2414948	Views on SAR and MSD for HPUE TN	Samsung

- R4-2414949	Draft Rel-19 CR for 38.101-1 on increasing higher power limit with 2Tx or 3Tx	Samsung, Nokia

- R4-2414950	Draft Rel-19 CR for 38.101-3 on increasing higher power limit with 2Tx or 3Tx	Samsung, Nokia

- R4-2414953	Draft Rel-19 CR on MPR applicability for intra-band contiguous CA with single CC with activated cell	Samsung

- R4-2414981	R19 6Rx SRS IL for n104	OPPO

- R4-2414984	R19 MPR for PC1.5 contiguous CA and NCCA	OPPO

- R4-2414985	R19 Simulation results of 6Layer performance	OPPO

- R4-2415035	Discussion on MPR reduction for single carrier	OPPO

- R4-2415036	Discussion on the applicable MPR for FR1 intra-band UL CA with single activated cell	OPPO

- R4-2415053	Discussion on PC1.5 TDD intra-band CA	Xiaomi

- R4-2415054	Discussion on General aspects for High power UE	Xiaomi

- R4-2415055	Discussion on increasing high power limit for inter-band CA DC with 2Tx and or 3Tx	Xiaomi

- R4-2415264	Views on SAR Solution	China Telecom

- R4-2415265	Views on Power domain enhancements for single carrier	China Telecom

- R4-2415266	Further study on SRS IL imbalance	China Telecom

- R4-2415273	Using single CC MPR and ULCA related emissions when only one CC has RBs allocated	Skyworks Solutions Inc.

- R4-2415274	Reduced MPR by redefining allocation type based on BS signalled transmission bandwidth	Skyworks Solutions Inc.

- R4-2415275	On PC1.5 ULCA PCmax and UE behavior under large PSD imbalance	Skyworks Solutions Inc.

- R4-2415280	On the SRS imbalance issue for further discussion	Nokia

- R4-2415298	Discussion on 6Rx Support of 6 MIMO Layers	Nokia

- R4-2415313	On the SRS insertion loss imbalance reporting	Ericsson India Private Limited

- R4-2415324	On the values of Delta_TRxSRS for 6Rx SRS antenna switching	Apple

- R4-2415325	Views on 6Rx REFSENS evaluation and SRS IL Imbalance solution	Apple

- R4-2415326	On Rel-19 power domain enhancement for FR1	Apple

- R4-2415327	On Rel-19 power domain enhancement for FR2	Apple

- R4-2415330	On Rel-19 HPUE CA/DC SAR compliance consideration	Apple

- R4-2415331	On PSD imbalance for PC1.5 intra-band UL CA MPR evaluations	Apple

- R4-2415332	On Rel-19 HPUE CA/DC MSD consideration	Apple

- R4-2415367	MSD requirement for new PC2/PC1.5 band combinations	Nokia

- R4-2415368	PSD imbalance impact to MPR	Nokia

- R4-2415369	Power domain enhancements for single carrier	Nokia

- R4-2415370	MPR applicability for FR1 intra-band UL CA 	Nokia

- R4-2415371	Final remarks on 6Rx for handheld and FWA REFSENS	Nokia

- R4-2415433	Feasibility evaluation of MIMO layer for 6Rx UE	MediaTek inc.

- R4-2415434	UE SRS IL imbalance issue for 6Rx UE	MediaTek inc.

- R4-2415465	Discussion on the general aspects for HPUE CA	Huawei, HiSilicon

- R4-2415526	On Rel-19 UL CA power domain enhancement for FR1	Apple

- R4-2415527	ULCA Single CC MPR Applicability after SCELL deactivation	Murata Manufacturing Co Ltd.

- R4-2415528	MPR Reduction for Single Carrier	Murata Manufacturing Co Ltd.

- R4-2415547	Views on Maximum Number of MIMO Layers for 6Rx UEs	Apple

- R4-2415557	Discussion on MPR reduction for FR2 CA	Samsung

- R4-2415579	Further views on MPR Reduction	Sony

- R4-2415640	Disscussion on reference sensitivity requirements for 6RX UE	Spreadtrum Communications

- R4-2415641	Disscussion on SRS antenna switching requirements for 6RX UE	Spreadtrum Communications

- R4-2415642	Disscussion on SRS IL imbalance for 6RX UE	Spreadtrum Communications

- R4-2415644	Preliminary input on 2Tx PC1.5 contiguous ULCA MPR based on measurements	Skyworks Solutions Inc.

- R4-2415645	Preliminary input on DualPA PC1.5 non-contiguous ULCA MPR based on measurements	Skyworks Solutions Inc.

- R4-2415647	Discussion on the demodulation performance requirements for 6Rx devices	QUALCOMM Europe Inc. - Spain

- R4-2415681	Discussion and simulation results on MIMO layer evaluation for 6Rx UE	Samsung

- R4-2415686	Views on SRS insertion loss compensation and reporting enhancements	Intel Corporation

- R4-2415711	Power boosting and MPR reduction	Qualcomm Technologies Int

- R4-2415712	Study of PSD imbalance between the 2 CCs for intra-band ULCA	Qualcomm Technologies Int

- R4-2415713	MPR applicability for FR1 intra-band UL CA	Qualcomm Technologies Int

- R4-2415716	Configured maximum power and MPR requirements for intra-band UL CA with PC1.5	Ericsson

- R4-2415717	The higher power limit with PC1.5 band capability	Ericsson

- R4-2415718	Power domain enhancements for scenarios 1 and 2	Ericsson

- R4-2415719	MPR applicability for non-contiguous and contiguous UL CA in FR1	Ericsson

- R4-2415725	On capturing wider applicability of higherPowerLimit-r17	Qualcomm Incorporated

- R4-2415742	Further discussion on HPUE for intra-band contiguous and non-contiguous CA	vivo

- R4-2415743	Further discussion on 6Rx REFSENS requirements for FWA and Handheld UE	vivo

- R4-2415744	Simulation results of MIMO layer evaluation for 6Rx UE	vivo

- R4-2415745	Further discussion on SRS antenna switching requirements	vivo

- R4-2415753	Discussion on power domain enhancements for NR single carrier	vivo

- R4-2415754	Discussion on MPR applicability for FR1 intra-band UL CA	vivo

- R4-2415755	draft CR to TS 38.101-1 on  MPR applicability for FR1 intra-band UL CA	vivo

- R4-2415756	Discussion on MPR applicability for FR2	vivo

- R4-2415757	draftCR to TS 38.101-2 on  MPR applicability for FR2	vivo

- R4-2415784	MSD rules and duty cycle related Issues for CA HPUE	vivo

- R4-2415785	DraftCR on increasing transmission high power limit for CA HPUE	vivo

- R4-2415786	DraftCR on increasing transmission high power limit for CA HPUE	vivo

- R4-2415787	Discussion on SRS IL imbalance reporting	vivo

- R4-2415815	Discussion on power domain enhancements for single carrier	ZTE Corporation, Sanechips

- R4-2415816	Discussion on MPR applicability for FR1 intra-band UL CA	ZTE Corporation, Sanechips

- R4-2415817	Discussion on MPR applicability for FR2	ZTE Corporation, Sanechips

- R4-2415885	Duty cycle solutions of HPUE for inter-band UL CA and EN-DC	LG Electronics

- R4-2415886	HPUE for inter-band UL CA and EN-DC.	LG Electronics

- R4-2415900	Further discussion on 6Rx requirements	ZTE Corporation, Sanechips

- R4-2415901	Introduction of 6Rx (Rx part)	ZTE Corporation, Sanechips

- R4-2415902	Further discussion on 6Rx SRS antenna IL imbalance	ZTE Corporation, Sanechips

- R4-2415903	Further discussion on 6Rx SRS antenna switching requirements	ZTE Corporation, Sanechips

- R4-2415904	Discussion on R19 HPUE duty cycle and MSD rule	ZTE Corporation, Sanechips

- R4-2415905	Further discussion on R19 PC1.5 Intra-band UL CA	ZTE Corporation, Sanechips

- R4-2415906	Further discussion on R19 2Tx/3Tx PC2/1.5 Inter-band NR CA/ENDC	ZTE Corporation, Sanechips

- R4-2415907	Further discussion on R19 Increasing UE transmission power limit	ZTE Corporation, Sanechips

- R4-2415961	Discussion on power domain enhancement for NR single carrier	MediaTek (Shenzhen) Inc.

- R4-2415990	Draft CR for 38.101-1: Introduction of Rel-19 REFSENS requirement for 6Rx	Ericsson

- R4-2415991	Discussion on the support of MIMO layers for 6Rx UE	Ericsson

- R4-2415996	Discussion on REFSENS requirement for 6Rx UE	Google

- R4-2415997	Discussion on MIMO layer for 6Rx UE	Google

- R4-2416003	Views on SRS IL imbalance	Samsung

- R4-2416005	Discussion on SRS antenna switching requirements for 6Rx UE	Google

- R4-2416006	Discussion on SRS IL imbalance for 6Rx UE	Google

- R4-2416018	Discussion on SAR solutions & MSD rules for new Rel-19 HPUE scenarios	CHTTL

- R4-2416061	HPUE for intra-band UL CA	LG Electronics Finland

- R4-2416128	Further discussion on power domain enhancements for single carrier	CATT

- R4-2416129	Further discussion on MPR applicability for FR1 intra-band UL CA	CATT

- R4-2416131	Discussion on MSD rules for HPUE CA/DC	NTT DOCOMO, INC.

- R4-2416133	Discussion for 6 Rx REFSENS	LG Electronics France

- R4-2416177	On power domain enhancements for single carrier	Huawei, HiSilicon, China Unicom, Orange

- R4-2416178	On MPR applicability for FR1 intra-band UL CA	Huawei, HiSilicon

- R4-2416179	On MPR applicability for FR2 CA	Huawei, HiSilicon

- R4-2416180	On 6Rx reference sensitivity requirements for FR1 UE	Huawei, HiSilicon

- R4-2416181	On MIMO layer evaluation for 6Rx UE	Huawei, HiSilicon

- R4-2416182	On 6Rx SRS antenna switching requirements	Huawei, HiSilicon

- R4-2416183	On SRS IL imbalance issue	Huawei, HiSilicon

- R4-2416193	Discussion for 6 Rx ?TRxSRS	LG Electronics France

- R4-2416195	Views on 6Rx for handheld UE and FWA UE.	NTT DOCOMO INC.

- R4-2416215	draft CR to TS 38.101-2 for FR2 configuration based MPR improvement	NTT DOCOMO, INC.

- R4-2416216	Discussion on MPR improvement for FR2 CA	NTT DOCOMO, INC.

- R4-2416226	Discussion on BS indication for MPR reduction	NTT DOCOMO, INC.

- R4-2416252	HPUE CADC MSD Simplification	Skyworks Solutions Inc.

- R4-2416253	Valid Uplink-CA Configurations	Skyworks Solutions Inc.

- R4-2416263	MSD for HPUE	Qualcomm France

- R4-2416264	6Rx SRS antenna switching requirements	Qualcomm France

- R4-2416270	MPR evaluations for PC1.5 with TxD for intra-band contiguous CA with contiguous allocations	Huawei, HiSilicon

- R4-2416342	Discussion on MIMO layer evaluation for 6Rx UE	ZTE Corporation, Sanechips

- R4-2416474	On remaining DeltaT_RxSRS requirement for 6Rx UE RF	Ericsson India Private Limited

- R4-2416504	Discussion on MPR applicability for FR1 intra-band UL CA	LG Electronics UK

- R4-2416508	6-Layer downlink MIMO for handheld UEs	T-Mobile USA Inc.

- R4-2416519	Discussion on Power domain enhancements for single carrier	LG Electronics UK

- R4-2417094	Introduction of 6Rx (Rx part)	ZTE Corporation, Sanechips

- R4-2417096	Draft Rel-19 CR for 38.101-1 on increasing higher power limit with 2Tx or 3Tx	Samsung, Nokia

- R4-2417097	Draft Rel-19 CR for 38.101-3 on increasing higher power limit with 2Tx or 3Tx	Samsung, Nokia

- R4-2417110	draft CR to TS 38.101-2 for FR2 configuration based MPR improvement	NTT DOCOMO, INC.

- R4-2415247	Discussion on RRM requirements for R19 UE RF enhancements for NR FR1/FR2 and EN-DC	CMCC

- R4-2415570	RRM requirements for NR FR1/FR2 and EN-DC Phase 4	Nokia, Nokia Shanghai Bell

- R4-2415843	Discussion on UE RF enhancements for NR FR1/FR2 and EN-DC, Phase 4	Huawei, HiSilicon

- R4-2416361	Discussions on RRM impact of Rel-19 WI on UE RF enhancements WI	Ericsson

RAN4#112

- R4-2412818	Topic summary for [112][116] NR_ENDC_RF_Ph4_part1	Moderator (Huawei)

- R4-2412819	Topic summary for [112][117] NR_ENDC_RF_Ph4_part2	Moderator (Samsung)

- R4-2412820	Topic summary for [112][118] NR_ENDC_RF_Ph4_part3	Moderator (ATT)

- R4-2411808	Topic summary for [112][213] NR_ENDC_RF_Ph4	Moderator (Huawei)

- R4-2414277	WF on high power UE	Samsung

- R4-2414441	WF on power domain enhancements	Huawei, HiSilicon

- R4-2414285	WF on requirements for 6Rx	AT&T

- R4-2413972	WF on RRM requirements for R19 UE RF enhancements for NR FR1/FR2 and EN-DC

- R4-2411168	MPR for PC1.5 intra-band contiguous UL CA	Apple

- R4-2411169	Rel-19 HPUE for inter-band UL CA/EN-DC with 2Tx or 3Tx	Apple

- R4-2411170	On Rel-19 increasing UE transmission high power limit	Apple

- R4-2411302	On equal PSD vs equal power spectral regrowth	Skyworks Solutions Inc.

- R4-2411315	Views on HPUE intra-band CA	Samsung

- R4-2411316	Views on HPUE inter-band CA with 2Tx or 3Tx	Samsung

- R4-2411317	Views on Increasing higher power limit feature	Samsung

- R4-2411595	Discussion on PC1.5 TDD intra-band CA	Xiaomi

- R4-2411596	Discussion on PC1.5 UE for two band NR inter-band uplink CA	Xiaomi

- R4-2411597	Discussion on increasing high power limit for inter-band CA DC with 2Tx and or 3Tx	Xiaomi

- R4-2411646	On PC1.5 intra-band contiguous ULCA with 2Tx	Skyworks Solutions Inc.

- R4-2411648	High power UE RF requirements for intra-band CA in TN	Meta Ireland

- R4-2411649	High power inter-band CA/DC UE RF requirements including 2Tx/3Tx within 2 bands	Meta Ireland

- R4-2411672	Framework for intra-band UL CA with PC1.5	Ericsson

- R4-2411869	HPUE for inter-band UL CA and EN-DC	LG Electronics

- R4-2411870	HPUE for increasing high power limit	LG Electronics

- R4-2411880	Further discussion on R19 Increasing UE transmission power limit	ZTE Corporation, Sanechips

- R4-2411881	Further discussion on R19 2Tx/3Tx PC2/1.5 Inter-band NR CA/ENDC	ZTE Corporation, Sanechips

- R4-2411882	Further discussion on R19 PC1.5 Intra-band UL CA	ZTE Corporation, Sanechips

- R4-2412007	UE RF Enh 4: On necessity of additional MSD requirement for HPUE	Nokia

- R4-2412008	UE RF Enh 4: Increasing UE transmission power	Nokia

- R4-2412024	HPUE for intra-band UL CA	LG Electronics Finland

- R4-2412073	Further discussion on HPUE for intra-band contiguous and non-contiguous CA	vivo

- R4-2412092	Discussion on UL inter-band UL CA or DC with 2Tx or 3Tx	vivo

- R4-2412093	Discussion on increasing transmission high power limit for CA HPUE	vivo

- R4-2412264	Discussion on SAR solutions for new Rel-19 inter-band EN-DC HPUE scenarios	CHTTL

- R4-2412277	On PC1.5 intra-band non-contiguous ULCA with dualPA	Skyworks Solutions Inc.

- R4-2412349	R19 MPR for PC1.5 contiguous CA	OPPO

- R4-2412350	R19 MPR for PC1.5 NC CA	OPPO

- R4-2412432	Views on SAR Solution	China Telecom

- R4-2412619	MSD for HPUE	Qualcomm France

- R4-2412675	Discussion on MSD rules and UE types for HPUE CA	NTT DOCOMO, INC.

- R4-2413028	Discussion on PC1.5 for intra-band CA	Huawei, HiSilicon

- R4-2413029	Discussion on Increasing UE transmission high power limit	Huawei, HiSilicon

- R4-2413225	On wider applicability of higherPowerLimit-r17	Qualcomm Incorporated

- R4-2413400	RF requirements for HPUE for CA terrestrial networks	Qualcomm Technologies Int

- R4-2411049	On improved MPR for intra-band ULCA when only one CC has RBs allocated	Skyworks Solutions Inc.

- R4-2411108	Further discussion on power domain enhancements for single carrier	CATT

- R4-2411109	Further discussion on MPR applicability for FR1 intra-band UL CA	CATT

- R4-2411110	Further discussion on MPR applicability for FR2	CATT

- R4-2411153	On Rel-19 power domain enhancement	Apple

- R4-2411314	Draft Rel-19 CR on MPR applicability for intra-band contiguous CA with single CC with activated cell	Samsung

- R4-2411326	Discussion on MPR reduction for FR1 single carrier	Samsung

- R4-2411327	Discussion on MPR reduction for FR1 intra-band UL CA	Samsung

- R4-2411535	Further Views on MPR Reduction	Sony

- R4-2411601	Discussion on power domain enhancement for single carrier	Xiaomi

- R4-2411631	Power boosting and MPR reduction	Qualcomm Technologies Int

- R4-2411632	MPR applicability for FR1 intra-band UL CA	Qualcomm Technologies Int

- R4-2411674	Power domain enhancements for single carrier	Ericsson

- R4-2411675	MPR applicability for non-contiguous UL CA in fragmented spectrum	Ericsson

- R4-2411693	Discussion on MPR reduction for FR2 CA	Samsung

- R4-2411851	Discussion on power domain enhancements for single carrier	ZTE Corporation, Sanechips

- R4-2411852	Discussion on MPR applicability for FR1 intra-band UL CA	ZTE Corporation, Sanechips

- R4-2411853	Discussion on MPR applicability for FR2	ZTE Corporation, Sanechips

- R4-2412009	UE RF Enh 4: Power domain enhancements for single carrier	Nokia

- R4-2412010	R19 UE RF Enh 4 MPR applicability for FR1 intra-band UL CA	Nokia

- R4-2412085	Discussion on power domain enhancements for NR single carrier	vivo

- R4-2412086	Discussion on MPR applicability for FR1 intra-band UL CA	vivo

- R4-2412351	R19 MPR reduction for single carrier	OPPO

- R4-2412356	Discussion on FR2 CA MPR improvement	NTT DOCOMO, INC.

- R4-2412433	Views on Power domain enhancements for single carrier	China Telecom

- R4-2412553	Discussion on power domain enhancement for NR single carrier	MediaTek (Wuhan) Inc.

- R4-2412568	On power domain enhancements for single carrier	Huawei, HiSilicon

- R4-2412569	On MPR applicability for FR1 intra-band UL CA	Huawei, HiSilicon

- R4-2412570	On MPR applicability for FR2 CA	Huawei, HiSilicon

- R4-2412579	On reduced MPR when BS CBW is larger than UE CBW	Skyworks Solutions Inc.

- R4-2413226	Activation-based FR2 MPR enhancement	Qualcomm Incorporated

- R4-2413456	Discussion on MPR applicability for FR1 intra-band UL CA	LG Electronics UK

- R4-2413457	Discussion on Power domain enhancements for single carrier	LG Electronics UK

- R4-2411168	MPR for PC1.5 intra-band contiguous UL CA	Apple

- R4-2411169	Rel-19 HPUE for inter-band UL CA/EN-DC with 2Tx or 3Tx	Apple

- R4-2411170	On Rel-19 increasing UE transmission high power limit	Apple

- R4-2411302	On equal PSD vs equal power spectral regrowth	Skyworks Solutions Inc.

- R4-2411315	Views on HPUE intra-band CA	Samsung

- R4-2411316	Views on HPUE inter-band CA with 2Tx or 3Tx	Samsung

- R4-2411317	Views on Increasing higher power limit feature	Samsung

- R4-2411595	Discussion on PC1.5 TDD intra-band CA	Xiaomi

- R4-2411596	Discussion on PC1.5 UE for two band NR inter-band uplink CA	Xiaomi

- R4-2411597	Discussion on increasing high power limit for inter-band CA DC with 2Tx and or 3Tx	Xiaomi

- R4-2411646	On PC1.5 intra-band contiguous ULCA with 2Tx	Skyworks Solutions Inc.

- R4-2411648	High power UE RF requirements for intra-band CA in TN	Meta Ireland

- R4-2411649	High power inter-band CA/DC UE RF requirements including 2Tx/3Tx within 2 bands	Meta Ireland

- R4-2411672	Framework for intra-band UL CA with PC1.5	Ericsson

- R4-2411869	HPUE for inter-band UL CA and EN-DC	LG Electronics

- R4-2411870	HPUE for increasing high power limit	LG Electronics

- R4-2411880	Further discussion on R19 Increasing UE transmission power limit	ZTE Corporation, Sanechips

- R4-2411881	Further discussion on R19 2Tx/3Tx PC2/1.5 Inter-band NR CA/ENDC	ZTE Corporation, Sanechips

- R4-2411882	Further discussion on R19 PC1.5 Intra-band UL CA	ZTE Corporation, Sanechips

- R4-2412007	UE RF Enh 4: On necessity of additional MSD requirement for HPUE	Nokia

- R4-2412008	UE RF Enh 4: Increasing UE transmission power	Nokia

- R4-2412024	HPUE for intra-band UL CA	LG Electronics Finland

- R4-2412073	Further discussion on HPUE for intra-band contiguous and non-contiguous CA	vivo

- R4-2412092	Discussion on UL inter-band UL CA or DC with 2Tx or 3Tx	vivo

- R4-2412093	Discussion on increasing transmission high power limit for CA HPUE	vivo

- R4-2412264	Discussion on SAR solutions for new Rel-19 inter-band EN-DC HPUE scenarios	CHTTL

- R4-2412277	On PC1.5 intra-band non-contiguous ULCA with dualPA	Skyworks Solutions Inc.

- R4-2412349	R19 MPR for PC1.5 contiguous CA	OPPO

- R4-2412350	R19 MPR for PC1.5 NC CA	OPPO

- R4-2412432	Views on SAR Solution	China Telecom

- R4-2412619	MSD for HPUE	Qualcomm France

- R4-2412675	Discussion on MSD rules and UE types for HPUE CA	NTT DOCOMO, INC.

- R4-2413028	Discussion on PC1.5 for intra-band CA	Huawei, HiSilicon

- R4-2413029	Discussion on Increasing UE transmission high power limit	Huawei, HiSilicon

- R4-2413225	On wider applicability of higherPowerLimit-r17	Qualcomm Incorporated

- R4-2413400	RF requirements for HPUE for CA terrestrial networks	Qualcomm Technologies Int

- R4-2411568	RRM requirements for NR FR1/FR2 and EN-DC Phase 4	Nokia, Nokia Shanghai Bell

- R4-2412223	Discussion on UE RF enhancements for NR FR1/FR2 and EN-DC, Phase 4	Huawei, HiSilicon

- R4-2412404	Discussions on RRM impact of Rel-19 WI on UE RF enhancements WI	Ericsson

RAN4#111

- R4-2408935	Topic summary for [111][124] NR_ENDC_RF_Ph4_part1	Moderator (Huawei)

- R4-2408936	Topic summary for [111][125] NR_ENDC_RF_Ph4_part2	Moderator (Samsung)

- R4-2408937	Topic summary for [111][126] NR_ENDC_RF_Ph4_part3	Moderator (ATT)

- R4-2410565	WF on high power UE	Samsung

- R4-2410749	WF on power domain enhancements	Huawei, HiSilicon

- R4-2410751	WF on requirements for 6Rx	AT&T

- R4-2407091	Views on intra-band contiguous and non-contiguous UL CA with PC1.5	Apple

- R4-2407092	Views on inter-band UL NR-CA/EN-DC with 2 bands and 2Tx and/or 3Tx	Apple

- R4-2407093	Views on increasing UE transmission high power limit	Apple

- R4-2407371	PC1p5 intra-band ULCA MOP for 2Tx and Dual-PA cases	Skyworks Solutions Inc.

- R4-2407396	On increased power cases and levels	Skyworks Solutions Inc.

- R4-2407550	Consideration on HPUE for CA and EN-DC	CATT

- R4-2407575	Request for PC2/PC1.5 inter-band FDD-FDD UL CA configuration	Dish Network

- R4-2407584	RF requirements for HPUE for CA terrestrial networks	Qualcomm Technologies Int

- R4-2407630	Views on HPUE for Intra-band CA in terrestrial network	Samsung

- R4-2407631	Views on HPUE for inter-band NR-CA and EN-DC in terrestrial network	Samsung

- R4-2407632	Views on Increasing UE transmission power	Samsung

- R4-2407713	Proposal for UL CA_n41C PC2 A-MPR	T-Mobile USA

- R4-2407721	General framework for intra-band UL CA with PC1.5	Ericsson

- R4-2407806	Discussion on PC1.5 TDD intra-band CA	Xiaomi

- R4-2407807	Discussion on inter-band UL NR CAEN-DC with 2 bands and 2Tx andor 3Tx	Xiaomi

- R4-2407808	Discussion on increasing high power limit for inter-band CA DC with 2Tx and or 3Tx	Xiaomi

- R4-2407892	Discussion on SAR solutions for new Rel-19 inter-band HPUE scenarios	CHTTL

- R4-2407909	Discussion on Rel-19 UE RF HPUE enhancements for 3Tx configurations	MediaTek (Shenzhen) Inc.

- R4-2407980	HPUE for intra-band UL CA	LG Electronics

- R4-2407981	HPUE for inter-band UL CA and EN-DC	LG Electronics

- R4-2407982	HPUE for increasing high power limit	LG Electronics

- R4-2408028	High power UE RF requirements for intra-band CA UE	Facebook Japan G.K.

- R4-2408030	High power UE RF requirements for inter-band CA/EN-DC UE	Facebook Japan G.K.

- R4-2408033	Criteria for specifying new MSD test cases	Qualcomm Incorporated

- R4-2408034	Feasibility of wider application of higherPowerLimit-r17	Qualcomm Incorporated

- R4-2408076	Views on SAR Solution of R19 HPUE for CA and EN-DC	China Telecom

- R4-2408121	Discussion on increasing UE transmission high power limit for CA HPUE	vivo

- R4-2408123	Further discussion on HPUE for intra-band contiguous and non-contiguous CA	vivo

- R4-2408131	Discussion on UL inter-band UL CA or DC with 2Tx or 3Tx	vivo

- R4-2408136	Further discussion on SAR solution of HPUE	vivo

- R4-2408351	On R19 PC1.5 Intra-band contiguous and non-contiguous UL CA	ZTE Corporation, Sanechips

- R4-2408352	On R19 2Tx/3Tx PC2/1.5 Inter-band NR CA/ENDC	ZTE Corporation, Sanechips

- R4-2408353	On R19 Increasing UE transmission power limit	ZTE Corporation, Sanechips

- R4-2408724	HPUE MSD related issues	Nokia

- R4-2408758	R19 3Tx inter-band enh	OPPO

- R4-2409029	Discussion on increasing UE high power limit feature	NTT DOCOMO INC.

- R4-2409643	Discussion on PC1.5 for intra-band CA	Huawei, HiSilicon

- R4-2409644	Discussion on PC1.5 for inter-band UL CA and EN-DC	Huawei, HiSilicon

- R4-2409645	Discussion on Increasing UE transmission high power limit	Huawei, HiSilicon

- R4-2407070	On MPR reduction for NR	Apple

- R4-2407227	On MPR reduction for NR UL CA	Apple

- R4-2407404	On emission requirement relaxations for power domain enhancements	Skyworks Solutions Inc.

- R4-2407409	Further Views on MPR reduction	Sony

- R4-2407551	Consideration on MPR applicability for FR1 intra-band UL CA	CATT

- R4-2407585	Power boosting and MPR reduction	Qualcomm Technologies Int

- R4-2407586	MPR applicability for FR1 intra-band UL CA	Qualcomm Technologies Int

- R4-2407590	Discussion on MPR reduction for FR1 single carrier	Samsung

- R4-2407591	Discussion on MPR reduction for FR1 intra-band UL CA	Samsung

- R4-2407629	Draft Rel-19 CR on MPR applicability for intra-band contiguous CA with single CC with activated cell	Samsung

- R4-2407722	Power domain enhancements for single carrier?	Ericsson

- R4-2407723	MPR applicability for non-contiguous UL CA in fragmented spectrum	Ericsson

- R4-2407814	Discussion on power domain enhancement for single carrier	Xiaomi

- R4-2407815	Discussion on power domain enhancement for FR1 intra-band UL CA	Xiaomi

- R4-2407816	Discussion on power domain enhancement for FR2 intra-band UL CA	Xiaomi

- R4-2407893	Discussion on MPR reduction for FR2 CA	Samsung

- R4-2407910	Discussion on power domain enhancement for NR single carrier 	MediaTek (Shenzhen) Inc.

- R4-2408035	FR2 CA MPR enhancement by changing BW basis for MPR table	Qualcomm Incorporated

- R4-2408132	Discussion on power domain enhancements for NR single carrier	vivo

- R4-2408133	Discussion on MPR applicability for FR1 intra-band UL CA	vivo

- R4-2408134	Discussion on MPR applicability for FR2	vivo

- R4-2408222	Discussion on enhanced MPR scenario	CMCC

- R4-2408755	Discussion on FR2 MPR improvement for single carrier and intra band CA	NTT DOCOMO INC..

- R4-2408763	R19 power enhance for single carrier	OPPO

- R4-2408764	R19 MPR applicability for FR1 intra-band UL CA	OPPO

- R4-2408794	Discussion on power domain enhancements for single carrier	ZTE Corporation, Sanechips

- R4-2408795	Discussion on MPR applicability for FR1 intra-band UL CA	ZTE Corporation, Sanechips

- R4-2408796	Discussion on MPR applicability for FR2	ZTE Corporation, Sanechips

- R4-2409169	On power domain enhancements for single carrier	Huawei, HiSilicon

- R4-2409170	On MPR applicability for FR1 intra-band UL CA	Huawei, HiSilicon

- R4-2409171	On MPR applicability for FR2 CA	Huawei, HiSilicon

- R4-2409194	Power domain enhancements for single carrier	Nokia

- R4-2409628	Discussion on power domain enhancements for single carrier	LG Electronics UK

- R4-2407071	Views on REFSENS and SRS IL Imbalance for 6Rx	Apple

- R4-2407272	Views on Maximum Number of MIMO Layers for 6Rx UEs	Apple

- R4-2407313	Discussion on NR 6RX UE RF REFSENS requirements	Mediatek India Technology Pvt.

- R4-2407552	Consideration on 6Rx requirements	CATT

- R4-2407698	Feasibility evaluation of MIMO layer for 6Rx UE	MediaTek inc.

- R4-2407699	UE SRS IL imbalance for 6Rx UE	MediaTek inc.

- R4-2407803	Discussion on reference sensitivity requirements for 6Rx UE	Xiaomi

- R4-2407804	Discussion on SRS antenna switching requirements for 6Rx UE	Xiaomi

- R4-2407988	Discussion for 6 Rx REFSENS	LG Electronics France

- R4-2407989	Discussion for SRS antenna switching and ?TRxSRS	LG Electronics France

- R4-2407990	Discussion for SRS IL imbalance issue	LG Electronics France

- R4-2407992	Discussion on reference sensitivity requirements for 6RX UE	Spreadtrum Communications

- R4-2407993	Discussion on SRS antenna switching requirements for 6RX UE	Spreadtrum Communications

- R4-2407994	Discussion on SRS IL imbalance for 6RX UE	Spreadtrum Communications

- R4-2408031	Discussion on 6Rx REFSENS and other RF requirements for single carrier 	Facebook Japan G.K.

- R4-2408069	On SRS IL imbalance	China Telecom

- R4-2408122	Discussion on SRS IL imbalance reporting	vivo

- R4-2408124	Further discussion on 6Rx REFSENS requirements for FWA and Handheld UE	vivo

- R4-2408125	Simulation results of MIMO layer evaluation for 6Rx UE	vivo

- R4-2408126	Further discussion on SRS antenna switching requirements	vivo

- R4-2408354	On 6Rx Reference sensitivity requirements	ZTE Corporation, Sanechips

- R4-2408355	On 6Rx SRS antenna switching requirements	ZTE Corporation, Sanechips

- R4-2408356	On 6Rx SRS antenna IL	ZTE Corporation, Sanechips

- R4-2408614	Views on SRS insertion loss compensation and reporting enhancements	Intel Corporation

- R4-2408725	6Rx for handheld and FWA UE Reference sensitivity requirements	Nokia

- R4-2408726	6Rx for handheld and FWA SRS IL balance	Nokia

- R4-2408759	R19 6Rx REFSENS	OPPO

- R4-2408760	R19 6Layer for handheld UE	OPPO

- R4-2408761	R19 6Rx SRS IL	OPPO

- R4-2408762	R19 6Rx SRS IL imbalance	OPPO

- R4-2408840	6Rx REFSENS	Qualcomm France

- R4-2408841	6Rx SRS antenna switching requirements	Qualcomm France

- R4-2408842	6Rx SRS IL Imbalance issue	Qualcomm France

- R4-2408843	Number of MIMO layers for 6Rx	Qualcomm France

- R4-2409049	Discussion on REFSENS requirement for 6Rx UE	Google Inc.

- R4-2409050	Discussion on MIMO layer for 6Rx UE	Google Inc.

- R4-2409052	Discussion on SRS antenna switching requirements for 6Rx UE	Google Inc.

- R4-2409053	Discussion on SRS IL imbalance for 6Rx UE	Google Inc.

- R4-2409091	Discussion on MIMO layer evaluation for 6Rx UE	ZTE Corporation, Sanechips

- R4-2409172	On 6Rx reference sensitivity requirements for FR1 UE	Huawei, HiSilicon

- R4-2409173	On MIMO layer evaluation for 6Rx UE	Huawei, HiSilicon

- R4-2409174	On 6Rx SRS antenna switching requirements	Huawei, HiSilicon

- R4-2409175	On SRS IL imbalance issue	Huawei, HiSilicon

- R4-2409459	Views on MIMO layer for 6Rx UE	Samsung

- R4-2409460	Views on SRS IL imbalance	Samsung

- R4-2409666	Discussion on reference sensitivity for 6Rx	Ericsson

- R4-2409667	Discussion on the support of MIMO layers for 6Rx UE	Ericsson

- R4-2409736	SRS Power Imbalance Determination	Lenovo

- R4-2409759	On need for SRS insertion loss imbalance reporting	Ericsson India Private Limited

- R4-2409760	On DeltaT_RxSRS requirement for 6Rx UEs	Ericsson India Private Limited

RAN4#110-bis

- R4-2405282	Topic summary for [110bis][129] NR_ENDC_RF_Ph4	Moderator(Huawei)

- R4-2406583	WF on HPUE UE for UL CA and EN-DC	Samsung

- R4-2406584	WF on power domain enhancement	Huawei

- R4-2406585	WF on requirements for 6Rx	AT&T

- R4-2406718	LS on 3T6R and 4T6R antenna switching SRS	Huawei, HiSilicon

- R4-2404178	Views on 6Rx for handheld UEs	Apple

- R4-2404184	On Rel-19 HPUE for CA and DC	Apple

- R4-2404194	On power domain enhancement for NR	Apple

- R4-2404208	High power UE for CA in terrestrial networks	Qualcomm Technologies Int

- R4-2404209	Power boosting and MPR reduction	Qualcomm Technologies Int

- R4-2404270	Views on MPR reduction	Sony

- R4-2404455	Initial consideration on HPUE for CA in terrestrial network (TN)	CATT

- R4-2404456	Initial consideration on power domain enhancement for single carrier operation	CATT

- R4-2404485	On SAR Solution of R19 HPUE for CA	E-surfing Digital

- R4-2404539	Discussion on 6Rx initial consideration points for single carrier	Meta Ireland

- R4-2404541	High power UE for intra/inter-band CA/DC including 2Tx/3Tx in TN	Meta Ireland

- R4-2404544	Discussion on NR 6Rx UE	Xiaomi

- R4-2404546	Discussion on power domain enhancement	Xiaomi

- R4-2404551	Discussion on PC1.5 TDD intra-band CA	Xiaomi

- R4-2404552	Discussion on PC1.5 UE for two band NR inter-band uplink CA	Xiaomi

- R4-2404553	Discussion on increasing high power limit for inter-band CA DC with 2Tx and or 3Tx	Xiaomi

- R4-2404587	Discussion on 6RX for handheld UE and FWA	Spreadtrum Communications

- R4-2404588	Discussion on MPR reduction for FR1 and FR2	Samsung

- R4-2404605	Discussion on HPUE for CA and EN-DC	LG Electronics

- R4-2404616	Initiatory discussion on power domain enhancement	E-surfing Digital

- R4-2404623	PC 1.5 for band combinations and the general framework for high power classes	Ericsson

- R4-2404624	MPR reductions for UE-specific bandwidths and for UL intra-band CA	Ericsson

- R4-2404642	Discussion on MPR reduction for NR single carrier and NR intra-band UL CA	vivo

- R4-2404665	Discussion on high power UE for CA in terrestrial network	vivo

- R4-2404666	Discussion on 6Rx for handheld and FWA UE	vivo

- R4-2404745	Discussions on TDD intra-band CA HPUE	China Unicom

- R4-2404793	Discussion for 6 Rx	LG Electronics France

- R4-2404885	Initial consideration on R19 UE RF enh for HPUE in TN	Huawei, HiSilicon

- R4-2404901	On architecture aspects for PC1p5 intra-band ULCA support	Skyworks Solutions Inc.

- R4-2404930	Views on SRS insertion loss compensation and reporting enhancements	Intel Corporation

- R4-2404935	Views on 6Rx for handheld and FWA UE	Samsung

- R4-2404936	FR2 MPR requirements improvement for single carrier or intra band CA	NTT DOCOMO, INC.

- R4-2404986	Views on HPUE	Samsung

- R4-2405059	Initial discussion on Rel-19 High power UE (HPUE) support for EN-DC	CHTTL

- R4-2405064	Discussion on power boosting and/or MPR reduction	ZTE Corporation

- R4-2405083	UE SRS IL imbalance for 6Rx UE	Shanghai Chen Si Electronics

- R4-2405182	R19 3Tx inter-band enh	OPPO

- R4-2405183	R19 6Rx delta RIB	OPPO

- R4-2405226	Discussion on R19 FR1 TN HPUE requirements	ZTE Corporation

- R4-2405227	Discussion on NR 6Rx requirement	ZTE Corporation

- R4-2405306	Discussion on enhanced MPR scenarios	CMCC

- R4-2405409	Discussion on PC 1.5 EN-DC	Nokia

- R4-2405486	Work plan for Rel-19 UE RF enhancements	Huawei, HiSilicon, AT&T

- R4-2405497	Discussion and overview on Rel-19 UE RF HPUE enhancements	MediaTek Inc.

- R4-2405606	Discussion on MPR reduction for power domain enhancement	LG Electronics UK

- R4-2405614	On power domain enhancement for NR single carrier and NR intra-band UL CA for PC2 and PC3	Huawei, HiSilicon

- R4-2405615	On RF requirements for 6Rx smartphone	Huawei, HiSilicon

- R4-2405619	Discussion on power domain enhancement for NR single carrier	MediaTek (Wuhan) Inc.

- R4-2405727	Initial considerations on 6RX	Qualcomm France

- R4-2405933	Initial discussion on SRS insertion loss imbalance reporting and 6Rx requirements	Ericsson India Private Limited

- R4-2405964	Initial views on UL CA and EN-DC with 3Tx for handheld UE	NTT DOCOMO INC.

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template