3GPP TSG RAN meeting 107										      RP-250338

Incheon, South Korea, Mar 12-14 2025

## Status Report to TSG

Agenda item:			9.3.2.1

| WI / SI Name | NR mobility enhancements Phase 4 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_Mob_Ph4 |  |  |  |  |
| Unique ID | 1020091 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242356 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 65% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Naveen Palle |
|  | Company | Apple Inc. |
|  | Email | naveen.palle@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1-120

Agreement

- Confirm the following working assumption made in RAN1#118bis

Working Assumption(RAN1#118bis)

In addition to periodic CSI-RS, semi-persistent CSI-RS is supported for candidate cell L1-RSRP measurement for gNB scheduled reporting from RAN1 perspective

Send an LS to RAN3 (CC RAN2) to ask for the feasibility of specifying the signalling for coordination between serving cell and candidate cell(s) on the transmission of semi-persistent CSI-RS(s) and any other potential issues (e.g. RAN3 workload).

Support of semi-persistent CSI-RS is subject to UE capability.

- MAC CE is used to activate/deactivate the semi-persistent CSI-RS resource similarly to the legacy mechanism for a serving cell which will be specified in RAN2

Send an LS to RAN2 to inform this agreement. Final LS in R1-2501500.

Conclusion

There is no RAN1 consensus to support SP CSI-RS for event triggered reporting

Conclusion

There is no consensus on the support of aperiodic CSI-RS resource for gNB scheduled reporting or event triggered reporting

Agreement

The parameters defined in legacy NZP-CSI-RS-resource can be different for CSI-RS resources associated with the resource set

Agreement

An LTM report configuration for L1-RSRP is associated with a single resource config that includes:

  - Alt.A: a single resource set containing CSI-RS resources corresponding to multiple candidate cells. i.e., the same design as that of SSB in Rel-18 LTM.

  - FFS: how to associate between the measurement CSI-RS resources and candidate cells

    - explicit or implicit signaling of candidate cells

Conclusion

There is no consensus in RAN1 to support specified filtering of L1-RSRP for LTM.

Send an LS to RAN2 to inform that L1 filtering is up to UE implementation. Final LS in R1-2501577.

Agreement

For target cell CSI acquisition,

- A UE is provided with RRC configurations for periodic CSI-RS resource(s) and CSI report(s) for one or more candidate cell

  - For a candidate cell,

    - down-select from the following alternatives:

      - Alt 1: A single CSI report configuration is configured

      - Alt 2: Multiple CSI report configurations can be configured

    - down-select from the following alternatives:

      - Alt X: A single CSI-RS resource for CMR is associated with a CSI report configuration

      - Alt Y: Multiple CSI-RS resources for CMR can be associated with a CSI report configuration

  - FFS: Semi-persistent CSI-RS resource

- After the RRC configuration and before the reception of CSC, the UE may measure CSI based on the configured CSI-RS resource(s), which is subject to UE capability

  - FFS: whether or how to select a subset of CSI-RS resources to measure

  - FFS: when the UE may start measuring the configured CSI-RS resources

- UE determines the CSI report configuration based on the CSC

- After the reception of cell switch command, the UE may measure (depending on the timeline) CSI-RS resource(s) associated with determined CSI report configuration

- The latest available measured CSI on target cell resource(s) is conveyed at least by a single report, and the report is sent to the target cell

  - Option 1: to use UCI

  - Option 2: to use MAC CE

Note: with this agreement, the working assumption made in RAN1#119 is automatically confirmed.

Conclusion

The following is up to RAN2: Coexistence of LTM event triggered reporting and mTRP operation at serving cells

#### 2.1.2	Remaining Open issues

- L1 measurement based on CSI-RS

  - Timing reference of CSI-RS, if necessary

- Event triggered reporting

  - Determination of RS type for event LTM2, if necessary

  - CPU related issues, if necessary

- Beam Management based on CSI-RS

  - Rx beam refinement, if necessary

- CSI acquisition for candidate/target cell

  - Configuration details, including the restrictions for codebook type, number of CSI-RS ports, quantity  etc

  - Support of semi-persistent CRI-RS resource

  - Whether or how to select a subset of CSI-RS resources to measure

  - Details of the reporting indication by cell switch command

  - Timeline issues

  - Container of CSI report, i.e. UCI or MAC CE

  - CPU related issues

- Conditional intra-CU LTM

  - Up to RAN2 agreements

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2-129:

Agreements on RRC issues:

- For inter-CU SCG LTM, introducing the SK counter list in LTM-ConfigSCG-r19, each list associated with one ltm-NoSecurityChangeID.

- Reuse the selectedSK-Counter-r18 to indicate the selected SK counter upon the execution of inter-CU SCG LTM.

- The reference configuration related to inter-SN LTM is included within the new ltm-ConfigSCG field.

- UE does not combine reference configurations from ltm-Config and ltm-ConfigSCG.

- FFS whether only one indication is needed to indicate LTM configuration as complete configuration.

- The existing field mrdc-ReleaseAndAdd is always included when SCG configuration is included during an MCG LTM execution. Can be revisited if there is any issue.

- The release of the LTM configuration (MCG or SCG) follows the Rel-18 principles.

- A maximum number of 8 candidate configurations (LTM plus CLTM candidate configurations) can be configured.

- The LTM-Candidate IE is re-used to model an CLTM candidate cell configuration.

- Re-use existing L1 events for CLTM.

- For field ltm3-Offset-r19, the granularity is 0.5 dB.

- Add extension mark “…” to LTM-ConfigSCG-r19, adopt the principle that fields only applicable to inter-CU SCG change should be defined in the root of LTM-ConfigSCG-r19, not LTM-Config-r18.

Agreements on MAC issues:

- CLTM TAT is started/re-started when UE receives TA value for the candidate cell sent by the MAC CE from current serving cell.

- If the CLTM TAT associated with one candidate cell is running, UE considers the TA for the candidate cell is valid; if CLTM TAT associated with one candidate cell expires, UE considers the TA for the candidate cell is invalid.

- If UE has valid TA value at the time CLTM execution, UE performs RACH-less CLTM, otherwise UE performs RACH base CLTM.

- The CLTM TAT is per candidate configuration.

- FFS on whether the received CLTM TAs of other candidate cells is released or still valid at UE side upon CLTM execution.

- Absolute TA value is included in the MAC CE for CLTM early TA acquisition.

- The candidate configuration ID is included in the MAC CE for CLTM early TA acquisition. And one configuration ID for one TA in one MAC CE.

- RAN2 assumes the CSI-RS could be associated with the indicated TCI state in LTM cell switch MAC CE and in the candidate cell TCI state Activation/Deactivation MAC CE, pending RAN1 confirmation.

- The Measurement Report MAC CE is transmitted with a higher LCP than 'data from any Logical Channel, except data from UL-CCCH'.

- The Measurement Report MAC CE is transmitted with the same LCH priority as MAC CE for (Enhanced) BFR.

- The max number of N (included in the MR MAC CE) is the total number of all candidate beams without counting current serving beam.

- There is no restriction on which serving cell(s) L1 Measurement Report MAC CE can be transmitted on, i.e. not limited to SpCell.

- Truncated event-triggered L1 measurement report MAC CE can be used when the available grant is not sufficient to accommodate the normal measurement report MAC CE plus subheader.

Agreements on inter-CU LTM:

- Using the term “LTM” to represent “intra-CU LTM” and “inter-CU LTM” in MAC specification, and introduce separate term for “conditional intra-CU LTM” in the specification(s).

- Same as Rel-18 intra-CU LTM, Rel-19 inter-CU LTM could coexist with CovE, (e)RedCap, while couldn’t coexist with NRU. FFS on MIMO 2TA and NES.

- Same as Rel-18 intra-CU LTM, CFRA resource configuration could be included in LTM cell switch command MAC CE for Rel-19 inter-CU LTM.

- For inter-CU MCG LTM, when Rel-19 ID of candidate cell is different from serving cell, the UE performs PDCP re-establishment for SRB1/SRB2.

- For inter-CU MCG LTM, when the Rel-19 ID of candidate cell is the same with serving cell, the UE performs PDCP SDU discard for SRB1/SRB2.

- How to support shared RACH resources for inter-CU LTM is left to RAN3.

Agreements on L1 event-triggered MR:

- Confirm on the previous agreement that "For measurement resource configuration, R18 LTM CSI resource configuration is reused".

- Continue to carry the bits for SSB resource set when CSI-RS resource set is configured. FFS whether CSI-RS can be configured without SSB (up to R1 to decide).

- Do not create a new resource configuration just for the event triggered measurements.

- Confirm on the previous agreement "For measurement reporting configuration, R18 LTM-CSI-ReportConfig is reused".

- Ask RAN1 what should be the maximum number of beam measurement results that can be reported in event-triggered measurement report.

- Reuse the existing RSRP values and RSRP offset values and their interpretations in TS 38.133 for event-triggered measurement report. Can revisit if RAN4 identifies any issue.

- TimeToTrigger and reportInterval of L3 measurement report can be reused. FFS on additional value(s) of reportInterval.

- Cell specific offset is not supported for LTM L1 event evaluation.

- The trigger quantity for LTM L1 event triggered measurement is the same as the report quantity.

- Explicit indication in MR MAC CE to inform which beam(s) meets the event condition with TTT. FFS on the detailed signalling.

- Explicit indication in MR MAC CE to inform the leaving event condition is met. FFS whether it is per beam.

- R18 differential RSRP encoding is used as baseline.

- LTM MR MAC CE only include one triggered measurement event and the LTM MR MAC CE can be multiplexed in any available UL grant.

- Select the beam not satisfying the event condition, based on the measured quality (i.e. according to the best beam(s))

- Truncated MR MAC CE includes the triggered beam information:

- One report config ID (event config ID)

- At least one triggered beam id (SSBRI or CRI) + L1 RSRP

- Common format for normal MR MAC CE and truncated MR MAC CE is used. Details are handled by MAC running CR rapporteur.

- For truncated LTM MR MAC CE, an LCID separate from that for non-truncated LTM MR MAC CE is used.

- S-measureConfig is applicable to in the L1 event-triggered MR. No additional change is expected on RRC and MAC.

Agreements on C-LTM:

- From a given source cell, network configures either L1 execution condition or L3 execution condition for a CLTM candidate cell.

- The UE starts execution condition evaluation once it receives CLTM configuration including C-LTM execution condition.

- For conditional LTM based on L1 measurements (LTM3/5-like event), the evaluation is per candidate beam. For conditional LTM based on L3 measurements (condA3/condA5 events), the evaluation is per candidate cell (i.e., with consolidation of multiple beams of the candidate cell).

- When the C-LTM execution condition is satisfied with a candidate beam (any beam from the candidate RS set) / cell, UE performs RACH-less C-LTM (with that triggered beam for L1 based C-LTM case) if UE has a valid TA for the associated candidate cell. Otherwise, UE performs RACH-based C-LTM.

- For L1 based C-LTM (assuming single beam fulfils C-LTM execution condition), beam selection for RACH-less LTM with CG is based on the beam meets C-LTM execution condition.

- For L1 based C-LTM events, the C-LTM execution is triggered when at least one beam fulfills the C-LTM event condition. When multiple candidate beams satisfy the C-LTM condition, it is up to UE implementation to select a beam and perform C-LTM.

- Do not support DG-based first UL transmission for RACH-less conditional LTM.

- For RACH-based conditional LTM procedure, CFRA can be supported when CFRA resource is included in candidate cell configurations, otherwise CBRA is performed.

- For intra-CU CLTM, it is up to NW implementation to ensure that only the candidate cells belonging to the same CU as the current serving cell are provided with the execution conditions.

- Support the CLTM fast failure recovery, which reuses R18 LTM failure recovery mechanism (i.e. based on CBRA).

#### 2.2.2	Remaining Open issues

- Inter-CU LTM procedure

  - Handling of security for non-DC and DC cases. Progress pending on SA3 work.

  - Remaining signalling details of inter-CU LTM

    - Without DC and with DC.

- Event triggered L1.

  - Further details on UE procedures and event configuration signaling design/usage

  - Further details on signaling structure of event reporting using MAC CE.

- support of intra-CU conditional LTM

  - Further details on conditions and configuration for triggering conditional LTM including the TA handling.

  - Further details on defining the execution/conclusion of conditional LTM

  - Further details (if any) on the design on subsequent LTM in conditional LTM.

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#127:

For inter-CU LTM:

- BL CRs to TS 38.300, TS38.423, TS38.420 and TS37.483 are endorsed.

- For both inter-CU and intra-CU cases:

  - For the network Semi-Persistent CSI-RS coordination, source gNB-DU/source gNB triggers the activation/deactivation of the CSI-RS transmission in the candidate cell.

  - For the activation/deactivation procedure, a class 1 procedure is needed from the source gNB-DU/source gNB.

- The candidate gNB-CU responds the full SSB Time/Frequency Configuration (in SSB Information IE) of candidate cells to the source gNB-CU in the Handover Request ACK message.

- The source gNB-CU sends the pair of (gNB ID, new ID of early RACH configuration resource (to be further discussed)) to the candidate gNB-CU to request early RACH configuration.

- The format of the new introduced IE is same with the gNB-DU ID.

- WA: Introduce a new non-UE associated class 2 procedure on Xn, namely TA information Transfer message, to transfer the TA information from the candidate gNB-CU to the source gNB-CU.

- The source gNB can generate reference configuration and provide a reference configuration for LTM in a Handover Request and LTM configuration update message.

- The candidate gNB indicates whether a LTM candidate configuration is a complete candidate configuration in the Handover Request Acknowledge and LTM configuration update acknowledge message.

- WA: Use a single UE association for multiple LTM handover request to the same candidate gNB.

- Reuse the LTM Configuration Update procedure to sync up configurations among candidate gNBs for subsequent LTM, including early sync configuration, configuration ID, and data forwarding addresses, etc.

- It is up to the network implementation when the sync up is performed: during the preparation step, or during the cell switch execution step, or after successful cell switch.

- Normal data forwarding may be initiated after the source gNB decides to trigger the LTM cell switch for the UE, and when exactly it is initiated is left to implementation.

- RAN3 agree the following scenarios to support LTM with NR-DC:

  - SN initiated inter-CU SCG LTM without MCG changes (high priority)

  - Inter-CU MCG LTM without SN release

  - Inter-CU MCG LTM with SN release

  - Inter-CU MCG LTM with SN addition

- For SN initiated inter-CU SCG LTM, the source SN initiates the inter-CU SCG LTM preparation procedure by sending an SN Change Required message to the MN.

- The MN requests each candidate SN to allocate resources for the UE via SN Addition request message.

- Within the list of cells suggested by the source SN, the candidate SN provides the SCG part configuration of each candidate PSCell and may also provide the L1 RS (e.g. a list of SSB or a list of CSI-RS) configuration for L1 measurement, early UL sync configuration or TCI-state configuration, to the MN, via SN addition request ACK message.

- In order to support subsequent inter-CU SCG LTM, the MN needs to transfer the common CSI resource configuration and the collected information of candidate cells to the candidate SN(s), via SN modification request message. Accordingly, the candidate SN(s) responds with the updated candidate SCG configuration to the MN via SN modification request ACK message.

- The Cell Switch Notification message can be reused from the source SN to the target SN via the MN.

- TP R3-250885 for BLCR TS38.300 is agreed; TP R3-250892 for BLCR TS38.423 is agreed; TP R3-250884 for BLCR TS38.473 is agreed; TP R3-250904 for BLCR TS37.483 is agreed; TP R3-250896 for BLCR TS37.340 is agreed.

For Conditional LTM:

- The CU decides to configure C-LTM.

- The CU determines which type of C-LTM to initiate: L1 event-triggered C-LTM or L3 event-triggered C-LTM.

- Reuse the current LTM preparation procedure (i.e. UE Context Setup/Modification procedure) for DU to generate the C-LTM L1 execution condition.

- UE Context Setup procedure for the candidate DU to generate the subsequent C-LTM L1 execution condition.

- UE Context Modification procedure for the source DU to generate the C-LTM L1 execution condition.

- Indicator for C-LTM shall be added in the UE CONTEXT SETUP/MODIFICATION REQUEST message.

- For L1 measurement-based C-LTM, to support Early Sync, the existing F1: DU-CU/ CU-DU TA Information Transfer is reused.

- TP R3-250915 for BLCR TS38.401 is agreed;

#### 2.3.2	Remaining Open issues

- For reference configuration, FFS on whether the source gNB can request a candidate gNB to provide a reference configuration.

- The detailed IE in the Cell Switch Notification message to be used from the source SN to the target SN via the MN can be further discussed.

- FFS on the class-1 procedure to be used for activation/deactivation of the Semi-Persistent CSI-RS transmission from the source gNB-DU/source gNB.

- FFS on the detail procedures to support intra-CU conditional LTM.

## 2.4	RAN4

#### 2.4.1	Agreements

Event triggered L1 measurement reporting

Issue 2-3: impact of time-to-trigger (TTT) on RRM

- No need to explicitly capture TTT in core requirements.

Issue 2-8: L1 filtering assumption in event evaluation

- RAN4 should start work assuming no L1 filtering. FFS whether to define requirement with L1 filtering assumed, taking into account the progress in RAN1/2.

Issue 2-9: Impact of UL resource waiting time.

- For event triggered L1 measurement reporting, measurement reporting delay excludes a delay which is caused by no UL resources being available for UE to send the measurement report on, which is to follow the approach for event triggered L3 measurement reporting.

CSI-RS based L1 measurement

Issue 4-10: Restriction on CSI-RS resource configuration

- In FR1, when CSI-RS based L1 measurement does not cause scheduling restriction, no need to consider restriction on measurement timing configuration.

- In FR2, or in FR1 when CSI-RS based L1 measurement would cause scheduling restriction:

  - All CSI-RS resources on [one intra-frequency layer] are configured within up to two separate windows where each window is up to [5 ms]

Conditional LTM

Issue 1-1-1: The applicable scenarios for conditional LTM

  - For the case which CLTM is triggered by L3 measurement, deactivated SCell and the cells with same frequency as deactivated Scell are included.

  - For the case which CLTM is triggered by L1 measurement, FFS deactivated SCell and the cells with same frequency as deactivated Scell are included.

Issue 1-1-2: Measurement requirements on conditional LTM

  - For FR1, define the requirements for L3 measurement based conditional LTM.

  - For FR2, not define the requirements for L3 measurement based conditional LTM.

Issue 1-2-2: PDCCH ordered RACH

  - No need to change existing PDCCH ordered RACH delay requirements based on current RAN2 agreements, but RAN4 to monitor and take any new RAN1/2 agreements into account, if needed.

Issue 1-2-3: Early TCI state activation

- No need to change the existing TCI state activation delay requirements based on the current RAN2 agreements, but RAN4 to monitor and take any new RAN1/2 agreements into account, if needed.

Issue 1-3-2: The starting point of conditional LTM delay

  - The starting point of conditional LTM is the end of the last TTI containing the RRC command for conditional LTM, [under assumption that UE will start evaluating the CLTM event after reception of the RRC for CLTM].

  - Revisit if RAN2 has more progress.

Issue 1-4-2: The starting point of Subsequent conditional LTM delay

  - The starting point of the subsequent conditional LTM delay is when UE transmits RRCReconfigurationcomplete message for the previous conditional LTM, [under assumption that UE will continue evaluating the CLTM event after the completion of previous CLTM].

  - Revisit if RAN2 has more progress.

#### 2.4.2	Remaining Open issues

Event triggered L1 measurement reporting

Issue 2-2: Event triggered reporting delay for L1 reporting

- Except for periodic MR:

  - Option 1: The event triggered measurement reporting delay shall be no larger than the maximum L1-RSRP measurement period on the cells corresponding to the event.

    - The measurement period on the LTM candidate cells is based on the Rel-18 requirement, with the assumption of Treport is 0.

  - Option 2: The event triggered measurement reporting delay shall be no larger than the L1-RSRP measurement period corresponding to the Cell(s) which triggers the event on the cells corresponding to the event.

    - The measurement period on the LTM candidate cells is based on the Rel-18 requirement, with the assumption of Treport is 0.

- For periodic MR:

  - Option 1: For the first report after condition is met, the event triggered measurement reporting delay shall be no larger than the maximum L1-RSRP measurement period on the cells corresponding to the event.

    - RAN4 define delay requirement for the first report after condition is met. After that, UE follow the network configuration on the reporting interval. FFS how to capture this agreement into the CR.

  - Option 2: For the first report after condition is met, the event triggered measurement reporting delay shall be no larger than the L1-RSRP measurement period corresponding to the Cell(s) which triggers the event on the cells corresponding to the event.

    - RAN4 define delay requirement for the first report after condition is met. After that, UE follow the network configuration on the reporting interval. FFS how to capture this agreement into the CR.

Issue 2-4: whether to introduce/update requirements for reporting criteria per measurement category

Candidate options:

- Option 1: Yes (Xiaomi, CMCC, CATT, MTK, ZTE, OPPO, CTC, E///)

- Option 1a: RAN4 to update intra-frequency and inter-frequency measurement reporting criteria requirements for SSB and CSI-RS based L1-RSRP with the same Ecat. (OPPO)

- Option 1b: Number of supported L1 events is to be added on top of the currently supported L3 events. Details FFS. (Nokia)

- Option 2: Open to let RAN1 discuss the number of events supported by UE at first. (MTK)

- Option 2a: RAN4 to align common understanding that the existing number of reporting criteria per category is defined for L3 measurement and reporting only. For L1 measurements, the number of events to be supported by UE shall be discussed in RAN1 first. (vivo)

Issue 2-5: whether to define a separate capability for supported number of events triggered L1 measurement reporting

Candidate options:

- Option 1: RAN4 to define a new UE capability for Event Triggering and Reporting Criteria for LTM. ([Xiaomi?], ZTE, CMCC, CTC)

- Option 1a: Yes. RAN4 to support a common LTM Ecat capability to be shared between intra- and inter-frequency candidate cells. Ecat capability for LTM L1 measurements includes both PCell event, and candidate cells’ events. The detail number of Ecat is FFS. (E///)

Issue 2-6: how to define requirements for reporting criteria per measurement category

Candidate options:

- Proposal 1: Regarding whether to count LTM event in a per-layer basis, RAN4 shall wait for further RAN1/2 conclusions regarding the detailed resource configuration for event-triggered L1-RSRP reporting in R19 LTM. (vivo)

Issue 2-7: whether and how to coordinate with R19 MIMO

Candidate options:

- Option 1: RAN4 shall develop the two features independently given that UE is allowed to only support one of the two features. (Nokia) Optimization such as joint consideration of UE capabilities can be discussed at later stage. (Apple, CMCC, HW, CTC)

Issue 2-10: Impact on other LTM requirements

Tentative agreement:

- UE has sent an event-triggered L1 report and the reporting condition continues to be met at the time of receiving the cell switch command or TCI state activation command, [and leaving condition of the event is configured and corresponding condition is not met], the related cell switch delay and TCI state activation requirements are applicable.

  - Further discuss how to capture this in RRM spec.

Other proposals for further discussion:

Proposal:	RAN4 to define TCI state known condition considering the L3 and L1 event triggered reporting.

CSI-RS L1 RSRP measurement

Issue 4-1-1: Whether to use detectable or measurable in known condition?

Tentative agreement:

  - Use measurable and specify the side condition for RS being measurable.

Issue 4-1-2: Side condition for CSI-RS based L1 measurement for neighbor cell

Candidate options:

  - Option 1: SNR of the CSI-RS from the target cell configured for L1 measurement is above -6dB (Nokia)

  - Option 2: It is proposed to use legacy side condition of SINR=-3dB. (Apple, Xiaomi, MTK, OPPO, Huawei, Ericsson)

Issue 4-2-1: Whether to keep or remove SSB based L1 measurement for FR2-1 in step 2

- Option A: Whether step 2 can be skipped or not can be based on UE capability reporting. (Apple, CATT, Nokia, Ericsson, Qualcomm, CMCC - compromise, ZTE, China Telecom, vivo, Xiaomi, OPPO)

- Option B: Always keep step 2 for FR2-1 (MTK, HW)

- Option C: Remove L1 measurement for FR2-1 in the 2nd bullet. (CMCC, OPPO)

Issue 4-3: Definition of intra-frequency/inter-frequency for CSI-RS based L1 measurement

Candidate options:

  - Option 1: (Apple, ZTE, MTK, CMCC, Huawei, Ericsson)

A measurement is defined as a CSI-RS based intra-frequency measurement provided that: 
- the SCS of the CSI-RS resource of the neighbor cell configured for L1 measurement is the same as the SCS of active DL BWP, and
- the CP type of the CSI-RS resource of neighbor cell configured for L1 measurement is the same as the CP type of active DL BWP, and
       - It is applied for SCS = 60KHz
- the center frequency of the CSI-RS resource of the neighbour cell configured for L1 measurement is the same as the centre frequency of any of the CSI-RS resources within DL BWP (if configured).

  - Option 2: (Qualcomm, MTK, Nokia, E///, vivo, China Telecom, HW, ZTE, CATT)
A measurement is defined as a CSI-RS based intra-frequency L1 measurement provided that:
- the SCS of the CSI-RS resource of the neighbour cell configured for L1 measurement is the same as the SCS of active DL BWP, and

- the CP type of the CSI-RS resource of neighbour cell configured for L1 measurement is the same as the CP type of active DL BWP, and

- the CSI-RS resource of the neighbour cell configured for L1 measurement is included within the active DL BWP.

- at least 48 RBs of the CSI-RS resource, needs to be confined within the active DL BWP.

Issue 4-4: Measurement type

Issue 4-7: RTD assumption

Candidate options:

- Option 1: CMCC, ZTE, CATT, China Telecom

- Support L1 measurement with gap for CSI-RS based L1 measurement on neighbour cell, as optional UE feature.

- Define requirements for RTD > CP, as optional UE feature. FFS details

- Option 2: E///, HW, CATT, Apple - compromise, CMCC - compromise

- Support L1 measurement with gap for CSI-RS based L1 measurement on neighbour cell, as optional UE feature.

- No Ran4 requirements for RTD > CP.

- Option 3:

- Not Support L1 measurement with gap for CSI-RS based L1 measurement on neighbour cell.

- Define requirements for support RTD > CP, as optional UE feature. FFS details

- Option 4: QC, Apple, vivo, Xiaomi, Samsung, MTK, OPPO, Nokia - compromise, E/// - compromise

- Not Support L1 measurement with gap for CSI-RS based L1 measurement on neighbour cell.

- No Ran4 requirements for RTD > CP.

Agreement:

- Conclude this issue in the next meeting.

Issue 4-5: Definition of “inside/outside active BWP”

Candidate options:

  - Option 1: (Apple)

The CSI-RS of candidate cell should be considered inside the active BWP if all the resources are confined within the BWP. Otherwise, it is outside of active BWP.

  - Option 2: (CATT)

RAN4 to firstly align the understanding of ‘the CSI-RS of candidate cell outside active BWP’ among companies. It is easier to define what ‘the CSI-RS of candidate cell within active BWP’ is, and all cases except for ‘within’ are considered as ‘the CSI-RS of candidate cell outside active BWP’.

  - Option 3: (vivo)

From RRM requirement perspective, RAN4 further discuss which option is taken as the clarification for ‘the CSI-RS of candidate cell outside active BWP’ in R19 LTM:

Option 1: a CSI-RS resource is regarded as outside active BWP if the frequency domain occupied RBs of the CSI-RS include at least one RB that is outside any active BWP.

Option 2: a CSI-RS resource is regarded as outside active BWP if the frequency domain occupied RBs of the CSI-RS are all outside active BWP(s) of the UE.

Option 3: a CSI-RS resource is regarded as outside active BWP if the frequency domain occupied RBs of the CSI-RS include no more than 48 RBs within any active BWP.

Issue 4-6: Measurement on CSI-RS with repetition ON/OFF

Candidate options:

  - Option 1: (CATT, CT, vivo)

In FR2, RAN4 will not define the requirements for CSI-RS resources with repetition ON for L1 measurement on neighbor cell. 
In FR2, RAN4 will define the requirements for the following case: 
CSI-RS resources is configured with repetition OFF, UE perform CSI-RS based L1-RSRP measurement without RX beam sweeping after UE has performed L1-RSRP measurement on the associated SSB.

  - Option 2: (Huawei)

Not to support CSI-RS resources with repetition ON in FR2 for CSI-RS based L1 RSRP measurement on candidate cell.

  - Option 3: (Nokia)

Wait until RAN1 has agreed to support repetition “ON” configuration before agreeing to define requirements. As a baseline, define requirements for the case where the repetition is ‘OFF’. Revisit the agreement if RAN1 decides to support “ON” configuration.

  - Option 4: (Ericsson, Apple, Nokia)

RAN4 to wait for RAN1 conclusion on support of CSI-RS with repetition ON.

Issue 4-8: CSI-RS resource type

Candidate options:

  - Option 1: (Apple, OPPO, Nokia, vivo)

RAN4 prioritize CSI-RS based L1 measurement requirement for periodic CSI-RS and FFS on aperiodic and semi-persistent CSI-RS pending RAN1 decision.

  - Option 2: (CMCC, Ericsson)
Semi-persistent CSI-RS resource for LTM candidate cells is supported.

  - Option 3: (CATT)

RAN4 to define CSI-RS based L1 measurement for periodic and semi-persistent CSI-RS.

Issue 4-9: Measurement gap related

Candidate options:

  - Option 1: (Apple)

Decide measurement GAP after RAN4 conclude measurement type. If GAP is needed, then consider type 1 GAP as minimum. Other GAP types are FFS.

  - Option 2: (CATT)

In Rel-19 LTM, if gap is introduced, at least the type 1 MG should be supported for CSI-RS based L1 measurement.

RAN4 at least can follow the same approach as CSI-RS based L3 measurement for gap-based measurement, i.e., requirements applicability for CSI-RS based L1 measurement will be defined to ensure existing gap can cover the CSI-RS configuration in the same frequency layer.

For CSI-RS based L1 with gap measurement, if RAN4 also agree to consider semi-persistent CSI-RS transmission and measurements, may be pre-MG can be introduced for semi-persistent CSI-RS measurements.

  - Option 3: (Ericsson)

RAN4 to define the gap-based CSI-RS L1-RSRP measurement which do not impact the legacy SSB based L1-/L3-RSRP measurement within gap.

RAN4 to define single gap-based CSI-RS L1-RSRP requirement first. RAN4 can further discuss concurrent gaps-based CSI-RS L1-RSRP requirement if time allows.

Issue 4-12: Whether to consider CSI-RS based L1-SINR measurement

Candidate options:

  - Option 1: (CATT, Apple)

RAN4 doesn’t need to define the RRM requirements for CSI-RS based L1-SINR measurement.

  - Option 2: (ZTE, CT)

Focus on CSI-RS based L1-RSRP measurement and FFS on L1-SINR measurement.

Issue 4-13: CSI acquisition on candidate cell(s) before or during LTM cell switch

Candidate options:

  - Option 1: (ZTE)

Wait for more RAN1 progress to start the discussion on CSI acquisition in RAN4.

  - Option 2: (Nokia)
CSI-acquisition may start before the cell switch (e.g. early CSI-acquisition case) or it may start from the cell switch command (e.g. After SCS CSI-acquisition). RAN4 can start to discuss if and how CSI-acquisition is performed during and after the cell switch.

  - Option 3: (Qualcomm)

For the baseline CSI acquisition (DL CSI acquisition after LTM CSC MAC-CE reception), RAN4 to not define requirements.
For the optional CSI acquisition (DL CSI acquisition before LTM CSC MAC-CE reception), RAN4 to discuss whether and what requirements to define after the following aspects for CSI-RS based L1-RSRP measurement from the candidate cell are concluded:
• Pre-requisite conditions, maximum RTD value, gap-less vs. gap-based, etc.

Conditional LTM

Issue 1-2-1: UE based TA measurement

< Way forward > FFS the following options:

  - Option 1: Define requirements for L1 measurement on deactivated Scell.

  - Option 2: Define requirements for UE based TA measurement.

    - Proponent: The feature is essential for C-LTM. No cell switch command carrying TA for R19 C-LTM. For C-LTM, PRACH based on PDCCH order is very complicated.

    - Concern: Network cannot trust the TA value from UE. Difficult to define proper requirements. There is other command carrying TA.

  - Option 3: Not define requirement for any of them.

Issue 1-3-1: General aspects of Conditional LTM delay

< Way forward > FFS the following proposals:

- Proposal 1: CHO requirements framework can be used as baseline for Conditional LTM.

  - Proposal 1a: Update Tinterrupt according to TLTM-interrupt defined in R18 LTM cell switch delay.

- Proposal 2: Before RAN4 reaches a conclusion on whether to define the delay requirements for conditional LTM and subsequent conditional LTM together, RAN4 should prioritize discussing the delay requirements for conditional LTM here.

- Proposal 3: RAN4 specifies the 1st time CLTM and subsequent CLTM delay separately.

- Proposal 4: Support performing T/F fine tracking (TΔ) if needed at first and then Tprocessing, to reduce the interruption time during conditional LTM.

Issue 1-3-3: The components of conditional LTM delay

< Agreement > FFS the following options ad hoc

- Option 1: DCLTM = [TRRC] + TEvent_DU + Tmeasure + TCLTM_interrupt + TLTM-RRC-processing + Tfirst-RS + TRS-proc

  - TCLTM_interrupt = TLTM-processing + TLTM-IU ms

- Option 2: DCLTM = [TRRC] + TEvent_DU + Tmeasure + TCLTM_interrupt + Tfirst-RS + TRS-proc

  - TCLTM_interrupt = TLTM-RRC-processing + TLTM-processing + TLTM-IU ms

- Option 3: DCLTM = [TRRC] + TEvent_DU + Tmeasure + TCLTM_interrupt

  - TCLTM_interrupt = TLTM-RRC-processing + TLTM-processing + TLTM-IU + Tfirst-RS + TRS-proc ms

Issue 1-3-4: TRRC

< Way forward > FFS the following proposals:

- Proposal 1: TRRC is the RRC procedure delay.

- Proposal 2: Too early to agree whether TRRC is needed.

Issue 1-3-5: TEvent_DU

< Way forward > FFS the following proposals:

- Proposal 1: TEvent_DU is the delay uncertainty which is the time from when the UE successfully decodes a conditional LTM command until a condition exists at the measurement reference point which will trigger the conditional intra-CU LTM.

    - Proposal 1a: It can cover both cases:

- UE first completes early TCI state activation and/or PDCCH order PRACH and then performs execution condition evaluation

- Neither early TCI state activation nor PDCCH order PRACH is successfully performed before condition is met.

- Proposal 2: If certain process can guarantee that UE first completes DL sync and UL sync and then performs execution condition evaluation, the delay for DL sync and UL sync can be contained in TEvent_DU.

- Proposal 3: Wait for more RAN2 agreements.

Issue 1-3-6: Tmeasure

< Way forward > FFS the following proposals:

- Proposal 1: Tmeasure is measurements time. It is defined from the end of TEvent_DU until UE executes LTM to a target cell and interruption time starts.

    - Proposal 1a:

  - If SSB based L1-RSRP measurement is used in the event, Tmeasure is SSB based L1-RSRP measurement period in R18 LTM.

  - If SSB based L3-RSRP measurement is used in the event, Tmeasure is SSB based L3-RSRP measurement period in legacy.

  - If CSI-RS based L1-RSRP measurement is used in the event, Tmeasure is CSI-RS based L1-RSRP measurement period which is to introduced in R19.

  - FFS on CSI-RS based L3-RSRP measurement.

    - Proposal 1b:

      - When the condition is L1-based: Use the Rel-18 L1 measurement period for serving cell and candidate cells as the starting point to define Tmeasure.

      - When the condition is L3-based: As the starting point, Tmeasure to follow the definition of Tmeasure for CHO.

Issue 1-3-7: TCLTM_execution / TLTM_execution

< Way forward > FFS the following proposals:

- Proposal 1: TCLTM_execution is the UE execution preparation time for conditional intra-CU LTM and starts after UE realizes the condition of LTM is met and identity of the target cell is determined.

    - Proposal 1a: TLTM_execution can be up to 10ms.

- Proposal 2: TLTM_RRC-processing covers the delay related to processing of the LTM candidate cell configuration. There is no need to add an additional execution/preparation delay to the cell switch delay.

Issue 1-3-8: Tinterrupt

< Way forward > FFS the following proposals:

- Proposal 1: Tinterrupt is the time between when the UE starts to execute the conditional intra-CU LTM to the target cell and the time the UE starts to transmit the first UL transmission on the target cell.

- Proposal 2: The term Tinterrupt  may induce ambiguity when define conditional LTM delay, as interruptions may also happen in early PDCCH RACH procedure.

- Proposal 3: Wait for more RAN2 agreements.

Issue 1-3-9: The components of Tinterrupt

< Way forward > FFS the following proposals:

  - Proposal 1: Tinterrupt = TLTM-processing + Tfirst-RS + TRS-proc + TLTM-IU.

- TLTM-processing is the time for UE processing, consisting of applying the target cell parameters and L1/L2 change.

- Tfirst-RS is the time for fine time tracking and acquiring full timing information of the target cell.

- TRS-proc is the time for SSB processing.

- TLTM-IU is the interruption uncertainty during LTM cell switch.

  - Proposal 2: Excluding TLTM-RRC-processing, other components defined in the interruption time for Rel-18 LTM Cell Switch delay can be a baseline, including TLTM-processing, Tfirst-RS, TRS-proc and TLTM-IU.

  - Proposal 3: ASN.1 decoding and validity check and fine DL synchronization (first SSB) is not part of Tinterrupt but may be part of DCLTM if not done before the starting point of the cell switch delay.

Issue 1-4-1: General aspects of Subsequent Conditional LTM delay

< Way forward > FFS the following proposals:

- Proposal 1: Subsequent conditional LTM cell switch delay can be discussed based on the conclusion of conditional LTM delay.

- Proposal 2: Wait for more RAN2 agreements before defining the requirements for subsequent CLTM.

Issue 1-4-3: The components of subsequent conditional LTM delay

< Way forward > FFS the following proposals:

- Proposal 1: DLTM_Conditional_subsequent = TEvent_DU + Tmeasure + TLTM_execution + TLTM-interrupt.

- TEvent_DU is the delay uncertainty which is the time from when the UE successfully transmits an RRCReconfigurationcomplete message for the previous cell switch until a condition exists at the measurement reference point which will trigger the conditional LTM.

- Tmeasure is measurements time.

- TLTM_execution is the UE execution preparation time for conditional LTM, and starts after UE realizes the condition of conditional LTM is met and identity of the target cell is determined. TLTM_execution can be up to 10ms.

- TLTM-interrupt is the interruption time as specified in Rel-18.

- Proposal 2: DCLTM_sub = TEvent_DU + Tmeasure + TCLTM_execution + Tinterrupt +TEarly_process.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RP-242790	Status Report for Work Item: NR mobility enhancements Phase 4 (rapporteur: Apple)

RP-242356	Revised Work Item: NR mobility enhancements Phase 4

RAN1#120:

R1-2500081	Measurements related enhancements for LTM	Huawei, HiSilicon

R1-2500180	Discussion on measurements related enhancements for LTM	Spreadtrum, UNISOC

R1-2500238	Views on measurements related enhancements for LTM	CATT

R1-2500245	Discussion on measurements related enhancements for LTM	ZTE Corporation, Sanechips

R1-2500253	Discussion on measurements related enhancements for LTM	LG Electronics

R1-2500299	Discussion on measurements related enhancements for LTM	CMCC

R1-2500318	Measurements enhancements for LTM	TCL

R1-2500364	Discussion on measurements related enhancements for LTM	vivo

R1-2500415	Measurement related enhancements for LTM	Nokia

R1-2500419	FL plan for mobility enhancements in RAN1#120	Moderator (Fujitsu)

R1-2500421	FL summary 2 of Measurements related enhancements for LTM	Moderator (Fujitsu)

R1-2500422	FL summary 3 of Measurements related enhancements for LTM	Moderator (Fujitsu)

R1-2500423	Final FL summary of Measurements related enhancements for LTM	Moderator (Fujitsu)

R1-2500475	Discussions on measurement enhancement for LTM	OPPO

R1-2500562	Discussion on measurement related enhancements for LTM	Lekha Wireless Solutions

R1-2500624	Discussion on measurements related enhancements for LTM	NEC

R1-2500631	Discussion on measurement related enhancements for LTM	Fujitsu

R1-2500641	Measurements related enhancements for LTM	InterDigital, Inc.

R1-2500662	Measurements related enhancements for LTM	Sony

R1-2500703	Measurements related enhancements for LTM	Lenovo

R1-2500744	Discussion on measurements related enhancements for LTM	Xiaomi

R1-2500803	Measurement related enhancements for LTM	Apple

R1-2500864	Views on Rel-19 measurement related enhancements for LTM	Samsung

R1-2500918	Discussion on measurements related enhancements for LTM	ETRI

R1-2500992	Measurement related enhancements for LTM	Ericsson

R1-2501086	Measurement Enhancements for LTM	Meta

R1-2501091	Discussion on measurements related enhancements for LTM	KDDI Corporation

R1-2501170	Measurements related enhancement for LTM	Qualcomm Incorporated

R1-2501214	Discussion on measurement related enhancements for LTM	NTT DOCOMO, INC.

R1-2501244	Discussion on measurements related enhancements for LTM	Sharp

R1-2501315	LTM measurements related enhancements	MediaTek

R1-2501337	Discussion on measurements related enhancements for LTM	Google

R1-2500420	FL summary 1 of Measurements related enhancements for LTM	Moderator (Fujitsu)

R1-2501499	[Draft] LS on activation/deactivation of semi-persistent CSI-RS resource for LTM candidate cells	Moderator (Fujitsu)

R1-2500421	FL summary 2 of Measurements related enhancements for LTM	Moderator (Fujitsu)

R1-2501576	[Draft] LS on L1filtering for LTM event triggered reporting	Moderator (Fujitsu)

R1-2501500	LS on activation/deactivation of semi-persistent CSI-RS resource for LTM candidate cells			RAN1

R1-2501577	LS on L1filtering for LTM event triggered reporting 			RAN1

RAN2#129:

R2-2500887	Introduction of NR mobility enhancements Phase 4 in TS 38.300	Apple	draftCR	Rel-19	38.300	18.4.0	B	NR_Mob_Ph4-Core

R2-2500991	List of FFSs for LTM and CLTM	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501203	Running MAC CR for Mob Ph4	vivo (Rapporteur)	draftCR	Rel-19	38.321	18.4.0	B	NR_Mob_Ph4-Core

R2-2500563	Introduction of NR mobility enhancements Phase 4 in TS 37.340	China Telecom	draftCR	Rel-19	37.340	18.4.0	B	NR_Mob_Ph4-Core

R2-2500224	UE capability of NR mobility enhancements	CATT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500029	Reply LS for LS on the support of semi-persistent CSI-RS resource for LTM candidate cells (R3-247911; contact: CATT)	RAN3	LS in	Rel-19	NR_Mob_Ph4-Core	To:RAN1	Cc:RAN2

R2-2500992	Running RRC CR for inter-CU and conditional LTM	Ericsson	draftCR	Rel-19	38.331	18.4.0	B	NR_Mob_Ph4-Core

R2-2500805	Draft running RRC CR for event-triggered meas report	Huawei, HiSilicon	draftCR	Rel-19	38.331	18.4.0	B	NR_Mob_Ph4-Core

R2-2501204	Summary of [POST128][109][MOB] Open issues (vivo)	vivo (Rapporteur)	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501471	Summary of [AT129][112][MOB] inter-CU and CLTM	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501473	Discussion report on [AT129][113][MOB] MAC open issues (vivo)	Vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501204	Summary of [POST128][109][MOB] Open issues (vivo)	vivo (Rapporteur)	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500207	Discussion on open issues for inter-CU LTM	OPPO	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500207	Discussion on open issues for inter-CU LTM	OPPO	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500667	Discussion on remaining FFSs for inter-CU LTM	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500304	Further Considerations to Support Inter-CU LTM	Samsung	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500132	Leftover issues on Inter-CU LTM	MediaTek Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500136	Discussion on remaining issues of inter-CU LTM	LG Electronics Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500147	Remaining issues on inter-CU LTM in DC cases	Fujitsu	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500207	Discussion on open issues for inter-CU LTM	OPPO	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500221	Discussion on Inter-CU LTM	CATT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500304	Further Considerations to Support Inter-CU LTM	Samsung	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500326	Discussion on Inter-CU LTM	Rakuten Mobile, Inc	discussion	Rel-19

R2-2500346	Discussion on inter-CU LTM	vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500423	Discussion on inter-CU LTM	Xiaomi	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500442	Discussion on inter-CU LTM	ZTE Corporation, Sanechips	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500504	Discussion on inter-CU LTM	NEC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500564	Discussion on inter-CU LTM	China Telecom	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500581	Remaining issues in Inter-CU LTM	Apple	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500630	Some issues for Inter-CU LTM	Lenovo	discussion	Rel-19

R2-2500648	Further discussion on inter-CU LTM	HONOR	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500667	Discussion on remaining FFSs for inter-CU LTM	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500745	LTM for Inter-CU	Sony	discussion	Rel-19	NR_Mob_Ph4

R2-2500759	Further discussion on supporting inter-CU LTM cell switch	Transsion Holdings	discussion	Rel-19

R2-2500795	Further analysis on Inter-CU LTM open issue	Nokia	discussion

R2-2500964	Inter-CU LTM	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501009	Reference configuration for inter-CU LTM	ITRI	discussion	NR_Mob_Ph4-Core

R2-2501022	Discussion on Inter-CU LTM	CMCC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501193	Discussion on issues for supporting inter-CU LTM	Sharp	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501296	Discussion on inter-CU LTM	DENSO CORPORATION	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500804	Summary of [POST128][108][MOB] RRC running CR (Huawei)	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501204	Summary of [POST128][109][MOB] Open issues (vivo)	vivo (Rapporteur)	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500668	Discussions on event-based L1 measurements	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500668	Discussions on event-based L1 measurements	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500668	Discussions on event-based L1 measurements	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500347	Discussion on LTM measurement event evaluation and reporting	vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501186	Event triggered LTM report	LG Electronics Inc.	discussion	Rel-19	NR_Mob_Ph4- R2-2501168	Remaining Issues of L1 Event Triggered Measurement Report	Samsung	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500592	LTM event triggered measurement reporting	Apple	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500347	Discussion on LTM measurement event evaluation and reporting	vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500133	Remaining issues on event triggered L1 MR	MediaTek Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501186	Event triggered LTM report	LG Electronics Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501328	Discussion on event-triggered meas report	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501328	Discussion on event-triggered meas report	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500133	Remaining issues on event triggered L1 MR	MediaTek Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500208	Open issues for event triggered  L1 measurement reporting	OPPO	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500222	L1 event triggered measurement reporting	CATT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500328	Discussion on L1 event triggered measurement reporting	Rakuten Mobile, Inc	discussion	Rel-19

R2-2500332	Further View on L1 Measurement Reporting Enhancements for Rel-19 LTM	Nokia	discussion	Rel-19	NR_Mob_Ph4-Core	R2-2410441

R2-2500347	Discussion on LTM measurement event evaluation and reporting	vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500373	Discussion on event triggered LTM report	Ofinno, LLC	discussion	Rel-19	NR_Mob_Ph4

R2-2500400	Remaining issues of L1 event triggered measurement reporting	Xiaomi	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500417	Discussion on MR MAC CE for LTM	ASUSTeK	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500443	Discussion on L1 event triggered MR	ZTE Corporation, Sanechips	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500476	Discussions on event triggered L1 measurement reporting	Fujitsu	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500485	L1 event-triggered measurement reporting for LTM	Qualcomm Incorporated	discussion

R2-2500503	MAC CE for L1 event triggered measurement report	NEC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500565	Discussion on L1 event triggered measurement reporting	China Telecom	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500592	LTM event triggered measurement reporting	Apple	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500631	Event based L1 measurement report	Lenovo	discussion	Rel-19

R2-2500649	Discussion on measurement event evaluation and report	HONOR	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500668	Discussions on event-based L1 measurements	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500760	Discussion on L1 event triggered measurement reporting	Transsion Holdings	discussion	Rel-19

R2-2500803	Discussion on event-triggered meas report	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

=> Revised in R2-2501328

R2-2501328	Discussion on event-triggered meas report	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500874	L1 event-triggered measurement reporting for LTM	Fraunhofer HHI, Fraunhofer IIS	discussion

R2-2500878	Event triggered L1 measurement reporting for LTM.	Interdigital, Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500955	L1 measurement event configuration and reporting	Panasonic	discussion

R2-2501042	Discussion on L1 event triggered measurement reporting	CMCC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501083	Further details of event-triggered L1 measurement reporting for LTM 	Kyocera 	discussion	Rel-19

R2-2501168	Remaining Issues of L1 Event Triggered Measurement Report	Samsung	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501186	Event triggered LTM report	LG Electronics Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501194	Discussion on issues for supporting L1 event triggered measurement reporting	Sharp	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500669	Discussion on DC and remaining FFSs for CLTM	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500879	Conditional LTM.	Interdigital, Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501023	Discussion on Conditional LTM	CMCC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500965	Intra-CU conditional LTM	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500486	Conditional intra-CU LTM	Qualcomm Incorporated	discussion

R2-2500134	Further discussion on Conditional LTM	MediaTek Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500444	Discussion on conditional intra-CU LTM	ZTE Corporation, Sanechips	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500486	Conditional intra-CU LTM	Qualcomm Incorporated	discussion

R2-2500223	Discussion on Conditional Intra-CU LTM	CATT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500673	Discussion on conditional intra-CU LTM	NEC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500444	Discussion on conditional intra-CU LTM	ZTE Corporation, Sanechips	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500669	Discussion on DC and remaining FFSs for CLTM	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500965	Intra-CU conditional LTM	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500348	Discussion on conditional LTM	vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500223	Discussion on Conditional Intra-CU LTM	CATT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500487	Further discussion on conditional LTM	ETRI	discussion	Rel-19

R2-2500593	Conditional Intra-CU LTM	Apple	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500134	Further discussion on Conditional LTM	MediaTek Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500137	Discussion on remaining issues of CLTM	LG Electronics Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500168	Discussion on Conditional intra-CU LTM	Baicells	discussion

R2-2500209	Discussion on conditional LTM	OPPO	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500223	Discussion on Conditional Intra-CU LTM	CATT	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500251	Discussion on Conditional Intra CU LTM	Lekha Wireless Solutions	discussion	Rel-19

R2-2500286	Conditional LTM	Rakuten Mobile, Inc	discussion	Rel-19

R2-2500348	Discussion on conditional LTM	vivo	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500424	Discussion on conditional LTM	Xiaomi	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500444	Discussion on conditional intra-CU LTM	ZTE Corporation, Sanechips	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500461	Discussion on conditional intra-CU LTM	Panasonic	discussion	Rel-19

R2-2500477	Discussion on conditional Intra-CU LTM	Fujitsu	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500486	Conditional intra-CU LTM	Qualcomm Incorporated	discussion

R2-2500487	Further discussion on conditional LTM	ETRI	discussion	Rel-19

R2-2500566	Discussion on conditional intra-CU LTM	China Telecom	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500593	Conditional Intra-CU LTM	Apple	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500650	Discussion on conditional LTM	HONOR	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500669	Discussion on DC and remaining FFSs for CLTM	Ericsson	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500673	Discussion on conditional intra-CU LTM	NEC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500761	Further discussion on supporting conditional LTM	Transsion Holdings	discussion	Rel-19

R2-2500856	CLTM Scenarios and remaining points	Lenovo	discussion	NR_Mob_Ph4-Core

R2-2500879	Conditional LTM.	Interdigital, Inc.	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2500945	On conditional LTM	Nokia	discussion	Rel-19	NR_Mob_Ph4

R2-2500965	Intra-CU conditional LTM	Huawei, HiSilicon	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501001	Discussion on Conditional Intra-CU LTM	KDDI Corporation	discussion	Rel-19

R2-2501023	Discussion on Conditional LTM	CMCC	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501073	Initial consideration of coexistence scenarios for C-LTM 	Kyocera 	discussion	Rel-19

R2-2501074	Discussion on TA validity timer for C-LTM 	Kyocera 	discussion	Rel-19

R2-2501155	Discussion on Conditional Intra CU LTM	Jio Platforms (JPL)	discussion	Rel-19

R2-2501156	Discussion on Conditional intra-CU LTM	ITL	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501169	Remaining Issues of Conditional Intra-CU LTM	Samsung	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501195	Discussion on issues for supporting conditional LTM	Sharp	discussion	Rel-19	NR_Mob_Ph4-Core

R2-2501198	Discussion on Conditional intra-CU LTM	NTT DOCOMO, INC.	discussion	Rel-19

R2-2501233	Discussion on L1 conditions for conditional LTM	Google Korea LLC	discussion

RAN3 #127

- R3-250048	(BL CR to 37.483) Introducing Rel-19 Mobility enhancement	LG Electronics Inc., Nokia, China Telecom, Google, Ericsson, CATT, Qualcomm, Samsung, CMCC, ZTE, Huawei, NTT Docomo, Lenovo, NEC

- R3-250049	(BL CR to 38.420) Support for Inter-CU LTM	ZTE Corporation, China Telecom, Samsung, Nokia, CATT, NEC, LG Electronics, Ericsson, Huawei, Lenovo

- R3-250050	(BL CR to 38.300) Support for Inter-CU LTM	Nokia, Huawei, Google, China Telecom, NEC, Ericsson, LGE, ZTE, CATT, Samsung

- R3-250051	(BL CR to 38.423) Xn support for inter-CU LTM	Ericsson, Samsung, Nokia, China Telecom, CATT, Huawei, Google, Lenovo, NEC, ZTE, LG Electronics

- R3-250884	(TP for LTM BLCR for TS38.473):Inter-CU LTM	Huawei, Nokia, Samsung, Google, NEC, China Telecom, Ericsson, LG Electronics, CATT, Ofinno, ZTE, Lenovo

- R3-250885	TP (BL CR TS 38.300) Inter-CU LTM Procedure	Nokia, Samsung, Huawei, Ericsson, LG Electronics, CATT, Ofinno, ZTE, NEC

- R3-250892	(TP for LTM BL CR for TS 38.423) – Support for inter-CU LTM	Ericsson, Ofinno, LG Electronics, Google, NEC, Huawei, Nokia, CATT, ZTE

- R3-250896	(TP to 37.340) stage 2 for inter-CU LTM in NR-DC	CATT, China Telecom, Huawei, Nokia, LG Electronics, Google, Samsung, Ofinno, Ericsson, Lenovo, NEC, ZTE

- R3-250904	(TP for NR_Mob_Ph4 TS 37.483) Inter-CU LTM	LG Electronics, Nokia, China Telecom, Google, Ericsson, CATT, Qualcomm, Samsung, CMCC, ZTE, Huawei, NTT Docomo, Lenovo, NEC, Ofinno

- R3-250915	(TP to TS 38.401) on conditional intra-CU LTM	ZTE Corporation, NEC, China Telecom, Samsung, Nokia, Google, Huawei, Ericsson, LGE

- R3-250008	RAN2 agreements on Inter-CU LTM and Conditional LTM	RAN2(Lenovo)

- R3-250058	Discussion on Inter-gNB-CU LTM Procedure	Nokia

- R3-250059	Discussion on Inter-gNB-CU LTM Dual Connectivity	Nokia

- R3-250060	Discussion on Conditional LTM in disaggregated gNB architecture	Nokia

- R3-250090	Issues on Data Forwarding for Inter-CU LTM	Ofinno, LLC

- R3-250116	(TP to TS38.423) inter-CU LTM	ZTE Corporation

- R3-250117	(TP to TS37.340 and TS38.423) SN initiated inter-CU SCG LTM	ZTE Corporation

- R3-250160	(TP to BL CR for TS 38.423 on Inter-CU LTM) Rel-19 inter-CU LTM issues	NEC

- R3-250161	discussion Rel-19 inter-CU LTM in DC scenario	NEC

- R3-250162	Discussion of Rel-19 intra-CU Conditional LTM	NEC

- R3-250191	signaling enhancements for Conditional Intra-gNB/Intra-CU LTM	Qualcomm Incorporated

- R3-250192	Signalling enhancements for inter-CU LTM HO	Qualcomm Incorporated

- R3-250227	Initial considerations on Inter-CU LTM	Rakuten Mobile, Inc

- R3-250238	(TP to BL CR to 38.300 and 38.423) Support for reference configurations for inter-CU LTM	Google

- R3-250259	gNB-DU initiated LTM candidate cell reconfiguration	Rakuten Mobile, Inc

- R3-250263	gNB-DU initiated LTM candidate cell reconfiguration	Rakuten Inc, Qualcomm Inc

- R3-250283	[TP to BLCR for TS 38.423] Inter-CU LTM	Lenovo

- R3-250284	General aspects of inter-CU SCG LTM	Lenovo

- R3-250285	[TP to BL CR for TS 38.401] Support for conditional intra-CU LTM	Lenovo

- R3-250297	(TP for LTM BLCR for TS38.473): Further discussion on inter-CU LTM procedure	Huawei

- R3-250298	(TP for LTM BLCR for TS38.300): Update on inter-CU LTM basic procedure	Huawei

- R3-250299	(TP for LTM BLCR for TS38.473): Comprehensive analysis of intra-CU conditional LTM	Huawei

- R3-250340	Discussion on signaling enhancement for inter-CU LTM	China Telecom

- R3-250341	Discussion on support of inter-CU LTM in NR-DC scenario	China Telecom

- R3-250342	(TP for TS38.401) On support of intra-CU Conditional LTM	China Telecom

- R3-250365	Further discussion on inter-CU LTM	Ericsson

- R3-250366	(TP for TS 38.300, TS 38.423, TS 37.340) – Support for inter-CU LTM	Ericsson

- R3-250367	Intra-CU Conditional LTM	Ericsson

- R3-250415	Discussion for Inter-CU LTM	CATT

- R3-250416	(TP to 37.340) Discussion for Inter-CU LTM in DC	CATT

- R3-250417	(TP to 38.473,38.401)Discussion for C-LTM	CATT

- R3-250529	Discussion on Inter-CU LTM Dual Connectivity	Jio Platforms (JPL)

- R3-250539	Discussion on inter-CU LTM non-DC case	NTT DOCOMO INC..

- R3-250540	Discussion on inter-CU LTM DC case	NTT DOCOMO INC..

- R3-250585	Discussion on Conditional LTM	Samsung

- R3-250640	Discussion on Inter-gNB-CU LTM	Samsung

- R3-250641	(TP to BLCR for TS 38.423) Xn impact for Inter-gNB-CU LTM	Samsung

- R3-250642	Discussion on Conditional LTM	Samsung

- R3-250645	Discussions on RAN3 impacts from Conditional Intra-CU LTM	LG Electronics Inc.

- R3-250646	(TP for NR_Mob_Ph4 TS 38.401 and TS 38.473) Conditional LTM	LG Electronics Inc.

- R3-250647	Keep continuing discussions on Inter-CU LTM signaling design	LG Electronics Inc.

- R3-250689	Discussion on inter-CU LTM	CMCC

- R3-250703	TP to TS 38.401 on conditional intra-CU LTM	ZTE Corporation

- R3-250807	CB:#MobilityEnh_LTM	China Telecom

- R3-250808	CB:#MobilityEn_ConditionalLTM	ZTE

- R3-250875	TP to TS 38.401 on conditional intra-CU LTM	ZTE Corporation

- R3-250894	(TP for BL CR for TS 37.483) Inter-CU LTM	LG Electronics, Nokia, China Telecom, Google, Ericsson, CATT, Qualcomm, Samsung, CMCC, ZTE, Huawei, NTT Docomo, Lenovo, NEC

- R3-250911	(TP to TS 38.401) on conditional intra-CU LTM	ZTE Corporation, NEC, China Telecom, Samsung, Nokia, Google, Huawei, Ericsson

RAN4 #114:

R4-2500061	On CLTM RRM requirements	Nokia

R4-2500442	On CSI-RS based L1 measurement	Apple

R4-2500458	Discussion on event triggered L1 measurement reporting	Apple

R4-2500459	Discussion on conditional Intra-CU LTM	Apple

R4-2500620	Discussion on event triggered L1 measurement reporting for mobility	Xiaomi

R4-2500621	Discussion on CSI-RS based L1 for mobility	Xiaomi

R4-2500630	Discussion on Conditional Intra-CU LTM for NR mobility enhancements Phase 4	Xiaomi

R4-2500702	Discussion on Event triggered L1 measurement reporting	ZTE Corporation, Sanechips

R4-2500703	Discussion on CSI-RS based L1-RSRP measurement	ZTE Corporation, Sanechips

R4-2500704	Discussion on Conditional Intra-CU LTM	ZTE Corporation, Sanechips

R4-2500884	Discussion on General aspects	MediaTek Inc.

R4-2500885	Discussion on event triggered L1 report for LTM	MediaTek Inc.

R4-2500886	Discussion on CSI-RS L1 measurement for LTM	MediaTek Inc.

R4-2500887	Discussion on Conditional LTM	MediaTek Inc.

R4-2501020	Discussion on Event triggered L1 measurement reporting for Rel-19 LTM enhancements	CATT

R4-2501021	Discussion on CSI-RS based L1 measurement  for Rel-19 LTM enhancements	CATT

R4-2501022	Discussion on conditional Intra-CU LTM for Rel-19 mobility enhancements	CATT

R4-2501083	Discussion on event triggered L1 measurement reporting	CMCC

R4-2501084	Discussion on CSI-RS based L1 measurement	CMCC

R4-2501085	Discussion on conditional intra-CU LTM	CMCC

R4-2501116	Discussion on conditional Intra-CU LTM	Ericsson

R4-2501128	On event triggered L1 measurement reporting	OPPO

R4-2501129	On CSI-RS based L1 measurement	OPPO

R4-2501230	Discussion on Event triggered L1 measurement reporting	Huawei, HiSilicon

R4-2501231	Discussion on CSI-RS based L1 measurement	Huawei, HiSilicon

R4-2501232	Discussion on conditional Intra-CU LTM	Huawei, HiSilicon

R4-2501344	Further discussion on Conditional Intra-CU LTM	vivo

R4-2501404	On Event-triggered L1 reporting requirements for LTM	Nokia

R4-2501421	RRM Core requirements on event triggered L1 measurement reporting	China Telecom

R4-2501422	RRM Core requirements on CSI-RS based L1 measurement	China Telecom

R4-2501423	RRM Core requirements on conditional Intra-CU LTM	China Telecom

R4-2501603	Discussion on RRM requirements for event-triggered L1-RSRP reporting in R19 LTM	vivo

R4-2501604	Discussion on RRM requirements for CSI-RS based L1 measurement in R19 LTM	vivo

R4-2501982	Discussion on CSI-RS based L1 measurement	Nokia

R4-2502064	Event triggered L1 measurement reporting	Ericsson

R4-2502065	CSI-RS based L1 measurement	Ericsson

R4-2502221	(NR_Mob_Ph4-Core) Event triggered L1 measurement reporting for LTM	Qualcomm Incorporated

R4-2502222	(NR_Mob_Ph4-Core) CSI-RS based L1 measurement for LTM	Qualcomm Incorporated

R4-2502223	(NR_Mob_Ph4-Core) Conditional LTM	Qualcomm Incorporated

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template