3GPP TSG RAN Meeting #107	RP-250367

Incheon, KR, March 12-14, 2025

Status Report to TSG

Agenda item:			9.3.4.10

| WI / SI Name | NR demodulation performance: Phase 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_Ph5-Perf |  |  |  |  |
| Unique ID | 1032080 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241297 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: 09/2025 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: 58% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingzhou Wu, Hidekazu Shimodaira |
|  | Company | China Telecom, NTT DOCOMO |
|  | Email | wujingzhou@chinatelecom.cn, hidekazu.shimodaira.sa@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2 parallel threads are scheduled for General + BS part and UE part respectively with the following progress:

RAN4#114:

- The Topic summary for [114][323] NR_demod_Ph5_Part1_General_BS is provided in R4-2500584.

- The Topic summary for [114][324] NR_demod_Ph5_Part2_UE is provided in R4-2500585

- The Ad-hoc meeting minutes for [114][323] NR_demod_Ph5_Part1_General_BS is provided in R4-2502273

- The Ad-hoc meeting minutes for [114][324] NR_demod_Ph5_Part2_UE is provided in R4-2502274

- The Way Forward for [114][323] NR_demod_Ph5_Part1_General_BS is approved in R4-2502272

- The Way Forward for [114][324] NR_demod_Ph5_Part2_UE is approved in R4-2502275.

    - Remaining Open issues

- Collection of simulation results and finalize test parameters.

- Further discussion on test applicability, UE capability, BS declaration and release independent related issues.

- Introduction of UE and BS requirements.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

R4-2500048	Discussion on UE demodulation requirements with 8Rx MMSE-IRC receiver	MediaTek inc.

R4-2500049	Simulations for UE demodulation requirements with 8Rx MMSE-IRC receiver	MediaTek inc.

R4-2500265	On UE demodulation performance requirements with 8RX	Apple

R4-2500266	Simulation results for ICI and MU-MIMO with 8RX	Apple

R4-2500267	Summary of simulation results for ICI and MU-MIMO with 8RX	Apple

R4-2500328	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	China Telecom

R4-2500329	Simulation results on BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2500330	Discussion on BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2500334	BS demodulation performance requirement using MMSE-IRC	Tejas Network Limited

R4-2500584	Topic summary for [114][323] NR_demod_Ph5_Part1_General_BS	Moderator (China Telecom)

R4-2500585	Topic summary for [114][324] NR_demod_Ph5_Part2_UE	Moderator (Nokia)

R4-2500844	Discussion on interference suppressing performance for 8Rx UE	CMCC

R4-2500845	Simulation results for 8Rx UE interference suppressing	CMCC

R4-2500846	Discussion on BS demodulation requirements for interference suppressing with MMSE-IRC receiver	CMCC

R4-2500847	Simulation results for BS interference suppressing with MMSE-IRC	CMCC

R4-2500992	Further discussion on BS demodulation performance for MMSE-IRC	CATT

R4-2501319	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2501320	Simulations for UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2501350	Discussion on Rel-19 MMSE-IRC BS demodulation requirements	Ericsson

R4-2501351	Simulation results for Rel-19 MMSE-IRC BS demodulation requirements	Ericsson

R4-2501352	On general issues for Rel-19 MMSE-IRC receiver under interference	Ericsson

R4-2501431	Discussion on UE demodulation and CSI performance requirements for 8Rx with MMSE-IRC	Samsung

R4-2501506	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2501507	Simulation results on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2501510	Discussion on BS demodulation performance requirements MMSE-IRC	ZTE Corporation, Sanechips

R4-2501513	Discussions on 8Rx MMSE-IRC requirements	Huawei, HiSilicon

R4-2501514	Simulation results for 8Rx MMSE-IRC requirements	Huawei, HiSilicon

R4-2501515	Discussions on BS MMSE-IRC requirements with inter-cell interference	Huawei, HiSilicon

R4-2501516	Simulation results on BS MMSE-IRC requirements with inter-cell interference	Huawei, HiSilicon

R4-2501698	Views on BS demodulation requirements for MMSE-IRC	Qualcomm Germany

R4-2501733	Views on 8Rx UE demodulation and CSI requirements with inter-cell and intra-cell inter-user interference	Qualcomm India Pvt Ltd

R4-2501842	NR Demodulation Performance Phase 5: BS demodulation performance requirements for MMSE-IRC	Nokia

R4-2501843	Simulation Results – NR BS Demodulation Performance Requirements for MMSE-IRC	Nokia

R4-2501900	Discussion on BS demodulation for NR MMSE-IRC	NTT DOCOMO, INC.

R4-2501901	Simulation results for NR MMSE-IRC BS demodulation	NTT DOCOMO, INC.

R4-2501905	On MMSE-IRC receiver for interference mitigation with 8Rx	Ericsson

R4-2501906	Simulation results for MMSE-IRC receiver for 8Rx reception	Ericsson

R4-2502028	Simulation results summary for BS requirement with MMSE-IRC receiver	Samsung

R4-2502029	View and simulation results for BS demodulation requirement with MMSE-IRC receiver	Samsung

R4-2502272	Way Forward for [114][323] NR_demod_Ph5_Part1_General_BS	China Telecom

R4-2502273	Ad-hoc meeting minutes for [114][323] NR_demod_Ph5_Part1_General_BS	China Telecom

R4-2502274	Ad-hoc meeting minutes for [114][324] NR_demod_Ph5_Part2_UE	Nokia

R4-2502275	Way Forward for [114][324] NR_demod_Ph5_Part2_UE	Nokia