3GPP TSG RAN meeting #107										RP-250450

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			13.4.15

| WI / SI Name | UE Conformance - Network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | Netw_Energy_NR-UEConTest |  |  |  |  |
| Unique ID | 1030067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240291 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 73% (+19%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

For SIG part，there are some corrections to NES spatial domain type 1 and NES power domain test cases.

For RRM part:

- 4.5.3.11 SSB-less SCell activation are introduced but test tolerance keeps missing.

- Test tolerance analysis are added for 4.5.3.12 and 6.5.3.16.

- Applicabilities for 7.3.3.4 and 7.3.3.4 for NR FR2 NES CHO are added.

- NES CHO minimum requirements are updated to align with TS 38.133 i80

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-250806	WP UE Conformance - Network energy savings for NR		Huawei, HiSilicon

TS 38.508-2 CRs

- R5-251504	Addition of inter-band FR1 SSB-less physical capability	Huawei, HiSilicon

TS 38.533 CRs

- R5-251644	Correction and update to TRS and A-TRS based SSB-less SCell Activation test cases including TT	Nokia

- R5-251645	Update to SA FR1 A-TRS based SSB-less SCell Activation test cases including TT	Nokia

- R5-250486	Annex F changes to include test tolerance for A-TRS based SSB-less SCell activation test cases	Nokia

- R5-250727	Editorial Correction to NR SA FR1 NES handover	Sporton International INC.

- R5-250810	Addition of new test case 4.5.3.11 SCell activation of SSB-less Cell	Huawei, HiSilicon

- R5-251582	Update of minimum requirements for NES-based conditional handover	Huawei, HiSilicon

- R5-250812	Addition of new test case 6.3.3.7 NES-based conditional handover	Huawei, HiSilicon

- R5-251020	Minimum conformance requirements correction for NR SA FR2 NES triggering conditional handover test cases	Ericsson

- R5-251583	Correction of NR SA FR2 intra-frequency NES triggering conditional handover test case 7.3.3.3	Ericsson

- R5-251584	Correction of NR SA FR2-FR1 inter-frequency NES triggering conditional handover test case 7.3.3.4	Ericsson

TS 38.522 CRs

- R5-251664	Addition of test applicability for RRM NES test cases	Nokia

- R5-250809	Addition of applicability for 4.5.3.11 SSB-less SCell activation		Huawei, HiSilicon

- R5-251665	Applicability of NES Conditional handover test cases	Ericsson

TR 38.903 CRs

- R5-250483	Addition of Test Tolerances analysis for A-TRS based SSB-less SCell activation test cases	Nokia