3GPP TSG RAN meeting #107										       RP-250462

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			9.3.4.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_FR1_lessthan_5MHz_BW_Ph2 |  |  |  |  |
| Unique ID | 1030081 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243309 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: March/2025 | Performance part: June/2025 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 30% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Zhang, Meng |
|  | Company | Intel Corporation |
|  | Email | meng.zhang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	Decisions during RAN4#114

- Big CR for less than 5MHz UE RF requirements in Rel-19 was agreed in R4-2502262.

- Big CR for less than 5MHz RRM requirements in Rel-19 was agreed in R4-2402608.

- The agreements for RRM core and performance requirements for inter-band NR CA/DC with less than 5MHz CBW are shown below (R4-2502586):

  - Removal of brackets around N2 = [6] in Table 4.4.2.2-1 Note 2

    - Remove brackets so N2 = 6.

  - Conditional handover including target MCG and candidate SCD delay requirements

    - Update conditional handover including target MCG and candidate SCG delay requirements in 6.1.7.1.2 the same way as in other PSCell requirements: T∆ = 3*Trs for target cells operating with 12 PRB SSB BW.

  - Agreement on the test cases list:

Table 1 Test cases list for less than 5MHz CA/DC

| No. | Item of core requirements | Type of test cases | FR | Subclause | Note |
| --- | --- | --- | --- | --- | --- |
| 1-1 | SCell activation delay | SCell activation and deactivation of SCell is with 12 PRB SSB bandwidth | FR1 | A.6.5.3.X | Discuss test case setup based on draftCR in the next meeting. ((un)known, DRX cycle, measCycle) |
| 2-1 | ((Subsequent) Conditional) PSCell addition/change delay | Addition and release delay of PSCell with 12 PRB SSB bandwidth | FR1 | A.6.5.11.X | The UE is required to pass only one set of test cases among 2-1, 2-2, 2-3 and 2-4. |
| 2-2 |  | Inter-frequency subsequent CPA to PSCell with 12 PRB SSB bandwidth | FR1 | A.6.5.12.X1 |  |
| 2-3 |  | Intra-frequency subsequent CPC to PSCell with 12 PRB SSB bandwidth | FR1 | A.6.5.12.X2 |  |
| 2-4 |  | Handover with PSCell delay | FR1 | A.6.5.12.X3 |  |
| 3-1 | Deactivated SCell/PSCell measurements | SA event triggered reporting tests without gap under non-DRX with SSB index reading and 12 PRB SSB | FR1 | Modify A.6.6.1.9 | Modify existing test cases. Tested together with neighbour cell measurements. |
| 3-2 |  | SA event triggered reporting tests for FR1 with 3MHz Channel Bandwidth configured without SSB time index detection when DRX is used | FR1 | Modify A.6.6.2.13 |  |
| 3-3 |  | Deactivated PSCell measurements with 12 PRB SSB on the target PSCell | FR1 | A.6.6.1.X | New test case is introduced. |
| 4-1 | IDLE mode CA/DC measurements | SA IDLE mode CA/DC measurements on target SSB with 12 PRB bandwidth | FR1 | A.6.6.9.X |  |

#### 2.4.2	Remaining Open issues

RRM performance requirements (RRM test cases) are to be specified.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

###### RAN4 #114

- R4-2500525	Topic summary for [114][211] NR_FR1_lessthan_5MHz_BW_Ph2	Moderator (Intel)

- R4-2500674	Topic summary for [114][122] NR_FR1_5MHz_BW_Ph2	Moderator(Intel)

- R4-2500698	Discussion on RRM impacts for less than 5MHz BW	ZTE Corporation, Sanechips

- R4-2500699	Discussion on performance for less than 5MHz BW	ZTE Corporation, Sanechips

- R4-2500712	draft CR to TS 38.133:  NR channel BW less than 5MHz for FR1	ZTE Corporation, Sanechips

- R4-2501062	Draft CR for less than 5MHz UE RF requirements in Rel-19	CATT

- R4-2501143	Big CR for less than 5MHz UE RF requirements in Rel-19	Intel Corporation

- R4-2501144	Big CR for less than 5MHz RRM requirements in Rel-19	Intel Corporation

- R4-2501145	Discussion on Performance part of less than 5MHz RRM requirements in Rel-19	Intel Corporation

- R4-2501260	draftCR on RRM requirements for less than 5MHz Ph2	Huawei, HiSilicon

- R4-2501261	Discussion on performance part for less than 5MHz Ph2	Huawei, HiSilicon

- R4-2501704	NR CA/DC Performance Requirements for Less Than 5 MHz	Ericsson

- R4-2501705	Correction in Big CR for less than 5MHz RRM requirements in Rel-19	Ericsson

- R4-2501983	Discussion on performance part for less than 5MHz Ph2	Nokia

- R4-2502260	Big CR for less than 5MHz UE RF requirements in Rel-19	Intel Corporation

- R4-2502262	Big CR for less than 5MHz UE RF requirements in Rel-19	Intel Corporation

- R4-2502586	WF on RRM requirements for NR_FR1_lessthan_5MHz_BW_Ph2	Intel

- R4-2502608	Big CR for less than 5MHz RRM requirements in Rel-19	Intel Corporation

- R4-2502682	Correction in Big CR for less than 5MHz RRM requirements in Rel-19	Ericsson

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template