3GPP TSG RAN meeting #70										RP-152111

Stiges Spain, 8-10 November 2015

## Status Report to TSG

Agenda item:			13.4.10

| Work Item Name | REL-14 Study on High Power LTE UE for Band 41 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | No | Perf. part: | Yes | Testing part: | No |
| Study Item Name |  |  |  |  |  |  |
| Acronym | FS_LTE_B41_HPUE |  |  |  |  |  |
| Unique ID | 680057 |  |  |  |  |  |

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | John Humbert |
|  | Company | Sprint |
|  | Email | John.J.Humbert@sprint.com |

## 1	Work plan related evaluation

### 1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | overall level of completion as decided by TSG for the Perf. part | completion date as decided by TSG for the Perf. part |
| --- | --- | --- | --- | --- | --- | --- |
| 68 | WI started | RP-151104 | 1% | Dec 2016 |  |  |
| 69 | RP-151436 | RP-151104 | 10% | Dec 2016 |  |  |

NOTE:	The table covers all TSG meetings from the start of the WI/SI but not the current RAN meeting.
Please indicate the RAN Tdoc numbers for the WI/SI description sheets in the 3rd column above as link to the 3GPP server, i.e. ftp://ftp.3gpp.org/tsg_ran/TSG_RAN/TSGR_xx/Docs/RP-xxnnnn.zip
e.g.: RP-150982

### 1.2	Status at this TSG meeting

NOTE:	This status reflects the conclusion of the leading WG (e.g. achieved by email). In case there was no consensus a corresponding range has to be provided and reason for missing consensus has to be mentioned. If this status report covers Core and Perf. part, then the rapporteur may have to contact 2 WGs (one for the Core and RAN4 for the Perf. part).

#### 1.2.1	Estimated level of completion of the work/study item

overall (mandatory to be provided):		Core part:			10 %

RAN4 Perf. part:		0 %

RAN5 Testing part:		XXX %

SI:				XXX %

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

per WG (mandatory to be provided) for Core part or SI:	RAN WG1:		XXX%

RAN WG2:		XXX%

RAN WG3:		XXX%

RAN WG4:		10 %

RAN WG5:		XXX%

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

additional comments:

#### 1.2.2	Estimated completion date of the work/study item

This SI is planned to be 100% complete in:				Dec 2017	     	which is:	RAN #77

The Core part WI is planned to be 100% complete in:			<e.g. Dec. 2015>	which is:	RAN #XX

The Performance part WI is planned to be 100% complete in:	<e.g. Dec. 2015>	which is:	RAN #XX

The Testing part WI is planned to be 100% complete in:		<e.g. Dec. 2015>	which is:	RAN #XX

NOTE:	Please leave the XX for lines that are not applicable for this status report.

additional comments:

#### 1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Any time units modified in this section compared to RP-150982 endorsed by RAN #68 | No |
| --- | --- |

NOTE:	The last row of the table(s) below have to be filled out (without revision marks) to reflect the status of time units (1 time unit ~ 2h) per session as endorsed by the previous RAN meeting: RP-150982
up to the target date of the WI/SI (if necessary add further tables below).
Then it has to be decided whether any modification is needed and a corresponding Yes or No has to be indicated in the table above.
If any modification is needed, then the table(s) below has to be modified with revision marks and a motivation/explanation of the changes has to be provided below the table(s).
If no time unit is needed for a session, then leave the field empty.
In general: The time units have to be indicated up to the target date of the WI/SI (if necessary add further tables).

| RAN #70 Q1/2016 RAN #71 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84 | 84 | 92 | 92 | 92 | 91 | 78 | 78 | 78 | 78 |
|  |  |  |  |  |  | 0.1 |  |  |  |

| RAN #71 Q2/2016 RAN #72 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84bis | 84bis | 92bis | 92bis | 92bis | 91bis | 78bis | 78bis | 78bis | 78bis | 85 | 85 | 93 | 93 | 93 | 92 | 79 | 79 | 79 | 79 |
|  |  |  |  |  |  | 0.1 |  |  |  |  |  |  |  |  |  | 0.1 |  |  |  |

| RAN #71 Q2/2016 RAN #72 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84bis | 84bis | 93bis | 93bis | 89bis | 91bis | 78bis | 78bis | 78bis | 78bis | 85 | 85 | 94 | 94 | 90 | 92 | 79 | 79 | 79 | 79 |
|  |  |  |  |  |  | 0.1 |  |  |  |  |  |  |  |  |  | 0.1 |  |  |  |

| RAN #72 Q3/2016 RAN #73 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86 | 86 | 95 | 95 | 91 | 93 | 80 | 80 | 80 | 80 |
|  |  |  |  |  |  | 0.1 |  |  |  |

| RAN #73 Q4/2016 RAN #74 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86bis | 86bis | 95bis | 95bis | 91bis | 93bis | 80bis | 80bis | 80bis | 80bis | 87 | 87 | 96 | 96 | 92 | 94 | 81 | 81 | 81 | 81 |
|  |  |  |  |  |  | 0.1 |  |  |  |  |  |  |  |  |  | 0.1 |  |  |  |

| RAN #74 Q1/2017 RAN #75 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 88 | 88 | 97 | 97 | 89 | 95 | 82 | 82 | 82 | 82 |
|  |  |  |  |  |  | 0.1 |  |  |  |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

motivation/explanation:

## 2.	Technical status related evaluation

### 2.1	Detailed progress report since last TSG meeting (for all involved WGs)

NOTE:	A good progress report lists what was done for each open issue in all affected WGs.

#### 2.1.1	Progress of the SI or Core part WI or Testing part WI

RAN4 is working on the model assumptions to determine ACLR requirements for HPUE.

#### 2.1.2	Progress of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

### 2.2	List of completed elements (compare with open issues of last TSG)

#### 2.2.1	Completed elements of the SI or Core part WI or Testing part WI

None

#### 2.2.2	Completed elements of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

### 2.3	List of open issues

NOTE:	Usually, at the beginning of a WI/SI the list of open issues is copied from the objectives of the WID/SID into this open issues list. Once an open issue is completed it is moved up to section 2.2.
When a WI/SI is 100% complete the list under 2.3 is empty. Otherwise please justify why an open issue is not essential for the WI/SI.

#### 2.3.1	Open issues of the SI or Core part WI or Testing part WI

- Assess Band 41 HPUE impact on the performance of licensed bands other than band 41.

- Co-existence and compatibility of LTE systems deployed in the 2.5 GHz band. e.g. ACLR/ OOBE

- Assess Band 41 power class 2 potential impacts to TDD/FDD carrier aggregation band combinations

- Impact and potential values for  the Core RF requirements for RAN4 E-UTRA specifications for TDD Band 41

- Use of new power amplifier models to minimize the impact to AMPR and with minimal impact to battery life.

- Impact on eNode B blocking requirements

#### 2.3.2	Open issues of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

## 3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| R4-153969 | HP-UE impacts to existing 2.5GHz networks | SoftBank Corp. |
| --- | --- | --- |
| R4-154000 | System level simulation methodology and assumptions for coexistence study on new Band 41 UE power class supporting +26 dBm | Alcatel-Lucent |
| R4-154001 | System level simulation results for coexistence study on new Band 41 UE power class supporting +26 dBm | Alcatel-Lucent |
| R4-154301 | Consideration on High Power UE for B41 | China Telecom |
| R4-154394 | Discussion on co-existence study with introduction of B41 HPUE | CATT |
| R4-154444 | Analysis of Band 41 high power UE | SAMSUNG |
| R4-154501 | Discussion on ACLR requirements for Band 41 UE power class supporting +26 dBm | CMCC |
| R4-154979 | TR outline proposal for FS_LTE_B41_HPUE | SPRINT Corporation |
| R4-154980 | Proposed Work plan for FS_LTE_B41_HPUE | SPRINT Corporation |
| R4-154985 | Band 41 HPUE background | SPRINT Corporation |
| R4-154986 | Band 41 HPUE background | SPRINT Corporation |
| R4-155047 | High power UE in Band 41 | Qualcomm Incorporated |
| R4-155393 | System level simulation methodology and assumptions for coexistence study on new Band 41 UE power class supporting +26 dBm | Alcatel-Lucent |
| R4-155446 | Discussion on coexistence study for B41 HPUE | China Telecom |
| R4-155528 | HPUE Band41 WiFi Coexistence | SPRINT Corporation |
| R4-155569 | ACLR Requirements for Band 41 HPUE | SPRINT Corporation |
| R4-155995 | Discussion co-existence requirement for HPUE in B41 | CMCC |
| R4-155996 | Discussion on UE RF design for HPUE in B41 | CMCC |
| R4-156495 | TP to TR ab.cde: Parameters for Band 41 HPUE simulations | Ericsson |
| R4-156846 | WF on simulation assumptions for HPUE | Sprint |
| R4-157191 | TP to TR 36.866: Band 41 HPUE simulations | Ericsson |
| R4-157460 | Use case and requirement for HPUE | CMCC |
| R4-157558 | Improved HPUE Power Control Scheme | ZTE |
| R4-157921 | HPUE simulation anomalies | SPRINT Corporation |
| R4-157922 | HPUE TS 36.886 v0.0.2 | SPRINT Corporation |
| R4-158075 | Additional HPUE Power Amplifier Measurements | SPRINT Corporation |

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template