3GPP TSG RAN Meeting #83	RP-190154

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			10.4.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_R16_intra |  |  |  |  |
| Unique ID | 800060 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182255 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2019 | Performance part: 12/2019 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: 72% | Performance Part: 72% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Per Lindell |
|  | Company | Ericsson |
|  | Email | per.lindell@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| CA_3DL_41D_3UL_41D_BCS0 | REL-12 | Shao Zhe, CMCC | 36.716-01-01: R4-1810896 36.101: R4-1901424 | Yes | Yes | None |
| CA_4DL_41E_3UL_41D_BCS0 | REL-12 | George Cummings, Sprint | 36.716-01-01: R4-1900082 36.101: R4-1901424 | Yes | Yes | None |
| CA_5DL_41F_3UL_41D_BCS0 | REL-12 | George Cummings, Sprint | 36.716-01-01: R4-1900082 36.101: R4-1901424 | Yes | Yes | None |
| CA_2DL_48C_2UL_48C_BCS0 | REL-12 | Frank Azcuy, Charters Communication | 36.716-01-01: R4-1815822, R4-1902144 36.101: R4-1901424 | Yes | Yes | None |
| CA_3DL_48A-48C_2UL_48C_BCS0 | REL-12 | Frank Azcuy, Charters Communication | 36.716-01-01: R4-1815822, R4-1902144 36.101: R4-1901424 | Yes | Yes | None |
| CA_4DL_48C-48C_2UL_48C_BCS0 | REL-12 | Frank Azcuy, Charters Communication | 36.716-01-01: R4-1815822, R4-1902144 36.101: R4-1901424 | Yes | Yes | None |
| CA_4DL_48C-48A-48A_2UL_48A-48A_BCS0 | REL-11 | Frank Azcuy, Charters Communication | - | No | No | Work not started |
| CA_4DL_48C-48A-48A_1UL_48A_BCS0 | REL-11 | Frank Azcuy, Charters Communication | - | No | No | Work not started |
| CA_3DL_48C-48A_2UL_48A-48A_BCS0 | REL-11 | Frank Azcuy, Charters Communication | - | No | No | Work not started |
| CA_3DL_48A-48A-48A_2UL_48A-48A_BCS0 | REL-11 | Frank Azcuy, Charters Communication | - | No | No | Work not started |
| CA_2DL_48A-48A_2UL_48A-48A_BCS0 | REL-11 | Frank Azcuy, Charters Communication | - | No | No | Work not started |
| CA_2DL_42A-42A_BCS1 | REL-10 | Kenichi Kihara, SoftBank | 36.101: R4-1812413, R4-1815793 | Yes | Yes | Completed at RAN #82 |
| CA_3DL_42A-42C_BCS1 | REL-10 | Kenichi Kihara, SoftBank | 36.101: R4-1812413, R4-1815793 | Yes | Yes | Completed at RAN #82 |
| CA_4DL_42C-42C_BCS1 | REL-10 | Kenichi Kihara, SoftBank | 36.101: R4-1812413, R4-1815793 | Yes | Yes | Completed at RAN #82 |
| CA_3DL_42A-42C_UL_42C_BCS1 | REL-10 | Kenichi Kihara, SoftBank | 36.101: R4-1812413, R4-1815793 | Yes | Yes | Completed at RAN #82 |
| CA_4DL_42C-42C_UL_42C_BCS1 | REL-10 | Kenichi Kihara, SoftBank | 36.101: R4-1812413, R4-1815793 | Yes | Yes | Completed at RAN #82 |
| CA_3DL_48D_2UL_48C_BCS0 | REL-10 | Nelson Ueng, T-Mobile USA | 36.716-01-01: R4-1815822, R4-1902144 36.101: R4-1901424 | Yes | Yes | None |
| CA_4DL_48E_2UL_48C_BCS0 | REL-10 | Nelson Ueng, T-Mobile USA | 36.716-01-01: R4-1815822, R4-1902144 36.101: R4-1901424 | Yes | Yes | None |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

#### N/A

## 4.	References

[1]	RP-180806	New WID on Rel16 LTE Intra-band CA for x DL/y UL including contiguous and non-contiguous spectrum(x>=y)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template