3GPP TSG RAN meeting #85										RP-191746

Newport Beach, USA, September 16 – 20, 2019

Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | EN-DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_xBLTE_2BNR_yDL2UL-Core |  |  |  |  |
| Unique ID | 800171 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190950 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2020 | Performance part: 03/2020 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 75 % | Performance Part: 75 % | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | Suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

At RAN4 #92 meeting, Revised WID and TR 37.716-21-21 v0.6.0 on EN-DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) were approved and completed and combinations are listed in the table below.

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_3-3_n1-n78

- DC_7-7_n1-n78

- DC_66_n25-n41

- DC_1_n5-n78

- DC_3_n5-n78

- DC_7_n5-n78

- DC_28_n5-n78

- DC_40_n41-n79

- DC_1_n77-n257

- DC_1_n78-n257

- DC_3_n77-n257

- DC_3_n78-n257

- DC_2_n41-n261

- DC_66_n41-n261

- DC_8_n70-n257

- DC_2_n41-n260

- DC_66_n41-n260

- LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_3-3-7_n1-n78

- DC_3-3-7_n1-n78

- DC_3-3-7-7_n1-n78

- DC_1-3_n5-n78

- DC_1-7_n5-n78

- DC_1-28_n5-n78

- DC_3-7_n5-n78

- DC_3-28_n5-n78

- DC_7-28_n5-n78

- DC_1-3_n77-n257

- DC_1-3_n78-n257

- LTE(3DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_1-3-7_n5-n78

- DC_3-7-28_n5-n78

- DC_1-7-28_n5-n78

- DC_1-3-28_n5-n78

- LTE(4DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_1-3-7-38_n5-n78

The values of MSD, ΔTIB, and ΔRIB of DC_66A_n25A-n41A are added.

2.4.2	Remaining Open issues

Table. 2.4.2-1 	Progress of the Core part for EN-DC basket (3DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_3A_n1A-n77A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319, R4-1814940 TS38.101-3: R4-1814771 | Yes | Yes |  |
| DL_3A_n1A-n77A_UL_3A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319, R4-1814940 TS38.101-3: R4-1814771 | Yes | Yes |  |
| DL_3A_n3A-n77A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DL_3A_n3A-n78A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DL_28A_n8A-n78A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901455 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DC_28A_n8A-n78A_UL_28A_n78A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901455 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78An-257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257F/E/D _UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257F/E/D _UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257M/L/K/J/I/H/G _UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257M/L/K/J/I/H/G _UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n3A-n78A_UL_1A_n3A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816175 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_1A_n3A-n78A_UL_1A_n78A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816175 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n20A-n78A_UL_3A_n20A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901439 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n20A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901439 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n1A-n78A_UL_3A_n1A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816176 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n1A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816176 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_(n)3C_n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)20C_n78A_UL_20A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)28B_n78A_UL_28A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)1C_n78A_UL_1A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)8B_n78A_UL_8A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DC_28A_n8A-n258A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901456 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DC_28A_n8A-n258A_UL_28A_n258A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901456 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_13A_n5A-n260A_UL_13A_n5A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901436 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_13A_n5-n260A_UL_13A_n260A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901436 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n5-n260_UL_66A_n5A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901438 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n5-n260_UL_66A_n260A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901438 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_1A_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902466 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_1A_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902466 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900781 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900781 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3:R4-1906056 | Yes | Yes | UL_3C_n7A was completed |
| DL_3C_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 | no | no | UL_3C_n78A is still ongoing |
| DL_3C_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3:R4-1906056 | Yes | Yes | UL_3C_n28A was completed |
| DL_3C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 | no | no | UL_3C_n78A is still ongoing |
| DL_3C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902113 TS38.101-3:R4-1906056 | Yes | Yes | UL_7C_n28A was completed |
| DL_7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902113 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260A_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260(2A)_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260(2A)_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902120 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261A_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902120 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261(2A)_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902121 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261(2A)_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902121 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_7A_n1A-n3A _UL_7A_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_7A_n1A-n3A _UL_7A_n3A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_7A_n1A-n78A _UL_7A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906751 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7A_n1A-n78A _UL_7A_n1A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906751 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7A_n3A-n78A _UL_7A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1907393 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7A_n3A-n78A _UL_7A_n3A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1907393 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n1A-n3A _UL_20A_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_20A_n1A-n3A _UL_20A_n3A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_20A_n1A-n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906752 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n1A-n78A _UL_20A_n1A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906752 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n3A-n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906750 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n3A-n78A _UL_20A_n3A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906750 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_1A_n40A-n78A_UL_1A_n40A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904899 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A_n40A-n78A_UL_1A_n78A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904899 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Work not started |
| DL_1A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Work not started |
| DL_3A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Work not started |
| DL_3A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Work not started |
| DL_19A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Work not started |
| DL_19A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Work not started |
| DL_21A_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Work not started |
| DL_21A_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Work not started |
| DL_3A_n1A-n79A_UL_3A_n1A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903992 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n1A-n79A_UL_3A_n79A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903992 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n40A–n78A_UL_3A_n40A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904900 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n40A–n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904900 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | no | no | Work not started |
| DL_28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | no | no | Work not started |
| DL_66A_n25A-n41A_UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1909802 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_66A_n25A-n41A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1909802 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-3A_n78A-n257A _UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A-3A_n78A-n257A _UL_3A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n77A-n257G/H/I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-1902993 | Yes | Yes | None |
| DL_1A_n77A-n257G/H/I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-1902993 | Yes | Yes | None |
| DL_1A_n77A-258A_UL_1A_n77A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905513 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n77A-258A_UL_1A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905513 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n78A-258A_UL_1A_n78A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905514 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n78A-258A_UL_1A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905514 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n79A-258A_UL_1A_n79A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905515 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n79A-258A_UL_1A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905515 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n1A-n257A_UL_3A_n1A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903993 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n1A-n257A_UL_3A_n257A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903993 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n77A-258A_UL_3A_n77A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905516 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n77A-258A_UL_3A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905516 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n78A-258A_UL_3A_n78A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905517 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n78A-258A_UL_3A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905517 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n79A-258A_UL_3A_n79A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905518 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n79A-258A_UL_3A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905518 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_8A_n77A-n257A/D/G/H/I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1902973 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_8A_n77A-n257A/D/G/H/I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1902973 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909826 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_1A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909826 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909829 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909829 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DC_39A_n41A-n79A_UL_39A_n41A | Rel-15 | Shengxiang, Guo, ZTE Corporation |  | No | No | Work not started |
| DC_39A_n41A-n79A_UL_39A_n79A | Rel-15 | Shengxiang, Guo, ZTE Corporation |  | No | No | Work not started |
| DC_40A_n41A-n79A_UL_40A_n41A | Rel-15 | Shengxiang, Guo, ZTE Corporation | TR37.716-21-21: R4-1908566 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DC_40A_n41A-n79A_UL_40A_n79A | Rel-15 | Shengxiang, Guo, ZTE Corporation | TR37.716-21-21: R4-1908566 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DC_2A_n7A-n66A_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7(2A)-n66A_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7(2A)-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7A-n66(2A)_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7A-n66(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7(2A)-n66(2A)_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7(2A)-n66(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7A-n66A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7A-n66A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n66A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n66A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7A-n78A_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7A-n78A_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7(2A)-n78A_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7(2A)-n78A_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7A-n78(2A)_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7A-n78(2A)_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7(2A)-n78(2A)_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7(2A)-n78(2A)_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_7A_n7A-n78A_UL_7A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_7A_n7A-n78A_UL_7A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_7A_n7A-n78(2A)_UL_7A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_7A_n7A-n78(2A)_UL_7A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7A-n78A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7A-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n78A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7A-n78(2A)_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7A-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n78(2A)_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7A-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7A-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7(2A)-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7(2A)-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7(2A)-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7(2A)-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7A-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7A-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7A-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7A-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7(2A)-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7(2A)-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7(2A)-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7(2A)-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66A-n78A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66(2A)-n78A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66(2A)-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66A-n78(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66A-n78(2A)_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66(2A)-n78(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66(2A)-n78(2A)_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66A-n78A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66A-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66(2A)-n78A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66(2A)-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66A-n78(2A)_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66A-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66(2A)-n78(2A)_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66(2A)-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DL_3A-3A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n261A _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n261(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n261A _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n261(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260(3A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260(4A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260(3A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260(4A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n5A-n258 _UL_2A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n258 _UL_2A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n260 _UL_2A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n260 _UL_2A_n260A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n261 _UL_2A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n261 _UL_2A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n258 _UL_2A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n258 _UL_2A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n260 _UL_2A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n260 _UL_2A_n260A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n261 _UL_2A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n261 _UL_2A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n258 _UL_66A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n258 _UL_66A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n261 _UL_66A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n261 _UL_66A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n71A-n258 _UL_66A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n71A-n258 _UL_66A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_3A_n77A-n257D/G/H/I_UL_3A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n78A-n257D/G/H/I_UL_3A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_1A_n77A-n257D/G/H/I_UL_1A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_1A_n78A-n257D/G/H/I_UL_1A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |

Table. 2.4.2-2 	Progress of the Core part for EN-DC basket (4DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 2B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 | no | no | UL_3C_n78A still on going |
| DL_1A-3C_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 | no | no | UL_3C_n78A still on going |
| DL_1A-3C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 | no | no | UL_3C_n78A still on going |
| DL_3C-7A_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 | no | no | UL_3C_n78A still on going |
| DL_3C-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_1A-3A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_1A-3A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_1A-3A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_1A-3A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906193 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906193 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906194 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906194 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_1A-21A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_1A-21A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906197 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906197 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906198 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906198 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_1A-42A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_1A-42C_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_1A-42C_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_1A-42A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_3A-19A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_3A-19A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906214 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906214 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906215 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906215 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_3A-21A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_3A-21A_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_3A-21A_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_3A-21A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_3A-42A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_3A-42C_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_3A-42C_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_3A-42A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_19A-21A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_19A-21A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906208 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906208 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906209 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906209 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_19A-42A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_19A-42C_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_19A-42C_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_19A-42A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_21A-42A_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_21A-42C_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_21A-42C_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |  |
| DL_21A-42A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_1A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_1A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_1A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |  |
| DL_3A-3A-7A_n78A-n257A _UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A_n78A-n257A _UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A_n78A-n257A _UL_3A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A_n78A-n257A _UL_7A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_3A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_7A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |

| DL_1A-3A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-3C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n3A-n78A_UL_1A_n3A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-7A_n3A-n78A_UL_1A_n78A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-7A_n3A-n78A_UL_7A_n3A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-7A_n3A-n78A_UL_7A_n78A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_2A-7A_n38A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_2A-7A-7A_n38A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_2A-7C_n38A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_2A-7A_n38A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_2A-7A-7A_n38A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_2A-7C_n38A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_7A-66A_n38A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_7A-7A-66A_n38A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_7C-66A_n38A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_3A-3A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A-66A_n41A-n261A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n261A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n261(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n261(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n260A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n260A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n260(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n260(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n260(3A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n260(3A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n260(4A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_2A-66A_n41A-n260(4A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | - | No | No | Work not started |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_1A_n77A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_3A_n77A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_1A_n257A/D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_3A_n257A/D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n78A-n257D/G/H/I_UL_1A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n78A-n257D/G/H/I_UL_3A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |

Table. 2.4.2-3 	Progress of the Core part for EN-DC basket (5DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 3B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3C-7A_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 | no | no | UL_3C_n78A still on going |
| DL_1A-3C-7A_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 | no | no | UL_3C_n78A still on going |
| DL_1A-3C-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | Work not started |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-21A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_1A-3A-21A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_1A-3A-21A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906199 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-21A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906199 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-21A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906200 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-21A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906200 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_1A-21A-42A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_1A-21A-42C_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_1A-21A-42C_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_1A-21A-42A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_19A-21A-42A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_19A-21A-42A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_19A-21A-42C_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_19A-21A-42C_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_19A-21A-42A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |

| DL_1A-3A-7A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-3C-7A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |

Table. 2.4.2-4 	Progress of the Core part for EN-DC basket (6DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 4B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

<RAN4 #92 meeting>

[1] R4-1908693, "TR37.716-21-21 v0.6.0 for EN-DC band combinations of LTE xDL/1UL (x=1,2,3,4) + inter-band NR 2DL/1UL," LG Electronics France

[2] R4-1910307, “Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) EN DC in Rel-16”, LG Electronics France

[3] R4-1910193, “TP for TR 37.716-21-21 to include DC_1-7-28_n5-n78”, Ericsson, Telstra

[4] R4-1910191, “TP for TR 37.716-21-21 to include DC_3-7-28_n5-n78”, Ericsson, Telstra

[5] R4-1910192, “TP for TR 37.716-21-21 to include DC_1-3-7-28_n5-n78”, Ericsson, Telstra

[6] R4-1908566, “TP for TR37.716-21-21 for DC_40_n41-n79,” ZTE Corporation

[7] R4-1908581, “TP for TR 37.716-21-21: UE requirements for DC_3-3_n1-n78, DC_7-7_n1-n78”, CHTTL

[8] R4-1908582, “TP for TR 37.716-21-21: UE requirements for DC_3-3-7_n1-n78, DC_3-7-7_n1-n78, DC_3-3-7-7_n1-n78”, CHTTL

[9] R4-1909802, “TP for TR 37.716-21-21 to conclude DC_66A_n25A-n41A”, Ericsson, T-Mobile US

[10] R4-1909826, “TP for TR 37.716-21-21 to include DC_1_n5-n78”, Ericsson, Telstra

[11] R4-1909827, “TP for TR 37.716-21-21 to include DC_3_n5-n78”, Ericsson, Telstra

[12] R4-1909828, “TP for TR 37.716-21-21 to include DC_7_n5-n78,” Ericsson, Telstra

[13] R4-1909829, “TP for TR 37.716-21-21 to include DC_28_n5-n78”, Ericsson, Telstra

[14] R4-1909830, “TP for TR 37.716-21-21 to include DC_1-3_n5-n78”, Ericsson, Telstra

[15] R4-1909831, “TP for TR 37.716-21-21 to include DC_1-7_n5-n78”, Ericsson, Telstra

[16] R4-1909832, “TP for TR 37.716-21-21 to include DC_1-28_n5-n78,” Ericsson, Telstra

[17] R4-1909833, “TP for TR 37.716-21-21 to include DC_3-7_n5-n78”, Ericsson, Telstra
[18] R4-1909834, “TP for TR 37.716-21-21 to include DC_3-28_n5-n78”, Ericsson, Telstra

[19] R4-1909835, “TP for TR 37.716-21-21 to include DC_7-28_n5-n78”, Ericsson, Telstra

[20] R4-1909836, “TP for TR 37.716-21-21 to include DC_1-3-7_n5-n78”, Ericsson, Telstra

[21] R4-1909837, “TP for TR 37.716-21-21 to include DC_1-3-28_n5-n78”, Ericsson, Telstra

[22] R4-1908278, “TP for TR 37.716-21-21: DC_1A-3A_n77-n257”, KDDI

[23] R4-1908280, “draft CR for introduce DC of LTE 1band + NR 2band for TS 38.101-3”, KDDI

[24] R4-1908281, “draft CR for introduce DC of LTE 2band + NR 2band for TS 38.101-3”, KDDI

[25] R4-1908289, “TP to TR 37.716-21-21: DC_2_n41-n261”, Nokia

[26] R4-1908291, “TP to TR 37.716-21-21: DC_66_n41-n261”, Nokia

[27] R4-1908606, “Draft CR for TS 38.101-3: Support of n257DGHI in DC_8_n77-n257”, SoftBank Corp.

[28] R4-1909804, “TP for TR 37.716-21-21 to include DC_2_n41-n260”, Ericsson, T-Mobile US

[29] R4-1909805, “TP for TR 37.716-21-21 to include DC_66_n41-n260”, Ericsson, T-Mobile US

[30] R4-1910363, “ Big CR 38.101-3 for EN-DC combinations with x bands (x=1,2,3,4) LTE + 2 NR bands”, LG Electronics France

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template