3GPP TSG RAN meeting #85										RP-191755

Newport Beach, USA, September 16-20, 2019

Status Report to TSG

Agenda item:			10.2.3

| WI / SI Name | DL MIMO efficiency enhancements for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_DL-MIMO_EE |  |  |  |  |
| Unique ID | 800086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182901 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 03/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 75% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Yubo YANG |
|  | Company | Huawei |
|  | Email | yangyubo1@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Request RAN4 TU for the RAN4 core part objectives in the WID.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#97:

13 contributions [1-13] were submitted to RAN1#96bis meeting, and following were achieved:

Agreement

Guard period for frequency hopping and/or antenna switching can be configured regardless of intra-subframe repetition configuration.

- It is up to RAN4 to introduce a UE capability for those UEs which do not require guard period.

  - Including whether to have separate UE capabilities for frequency hopping and antenna switching if such UE capability is introduced

Agreement

At least for the case where there is no legacy SRS transmission on the subframe, independent close loop power control of additional SRS symbols from legacy SRS symbols is supported.

Agreement

The initialization seeds cinit cinit for (u, v) same as specified in LTE Release 15 with one modification  can be virtual cell ID.

Agreement

If the gap symbol is configured, it is not counted towards the number of configured SRS symbols  as well as repetition factor R

Agreement

For the power control for SRS symbols when additional and legacy SRS symbols are transmitted in the same subframe:

- Additional SRS and legacy SRS each follow their own transmission power control

  - FFS: Gap between additional SRS and legacy SRS symbols when they are adjacent

2.1.2	Remaining Open issues

- Remaining details of transmission of additional SRS symbols, including repetition, frequency hopping and antenna switching etc.

- Down-selection of alternatives for the handling of collision of SRS and PUCCH/PUSCH transmission.

- Related signaling design.

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify higher layer support of enhancements for additional SRS symbols and virtual cell ID for SRS.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

- Specify RF requirement of UE for additional SRS symbols and virtual cell ID for SRS.

- Specify the necessary UE performance requirements.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-1909620	Feature summary on LTE DL MIMO efficiency enhancement	Huawei, HiSilicon

- R1-1909671	Feature summary#2 on LTE DL MIMO efficiency enhancement	Huawei, HiSilicon

- R1-1908092	Introduction of additional SRS symbols in normal UL subframe	Huawei, HiSilicon

- R1-1908131	Discussion on remaining issues on additional SRS symbols	vivo

- R1-1908195	Discussion on additional SRS symbols	ZTE

- R1-1908451	Discussion on additional SRS symbols	Samsung

- R1-1908609	Discussion on introduction of additional SRS symbols	Nokia, Nokia Shanghai Bell

- R1-1908617	Remaining details for additional SRS	Intel Corporation

- R1-1908697	Discussion on additional SRS symbols	LG Electronics

- R1-1908719	Discussion of additional SRS symbols	Lenovo, Motorola Mobility

- R1-1908840	Additional SRS symbols	Qualcomm Incorporated

- R1-1909375	On additional SRS symbols for DL efficiency enhancements 	Ericsson

- R1-1908710	Discussion on power control for additional SRS	Huawei, HiSilicon

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template