3GPP TSG RAN meeting #85										RP-191874

Newport Beach, USA, September 16-20, 2019

## Status Report to TSG

Title: Status report of WI: NR positioning support

Agenda item:      9.4.7

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_POS |  |  |  |  |
| Unique ID | 830077 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191156 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2020 | Performance part: 09/2020 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 60% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 WG |
| --- | --- | --- |
| Rapporteur | Name | Alexey Khoryaev |
|  | Company | Intel Corporation |
|  | Email | alexey.khoryaev@intel.com |
| Rapporteur | Name | Florent Munier |
|  | Company | Ericsson |
|  | Email | florent.munier@ericsson.com |

## 1  Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:  Then please remove the Excel file from the zip file of this status report.

If you answered Yes:  Then please fill out the attached Excel template to request a modification of the time     budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and     up to the target date of the WI/SI. The basis are the endorsed time budgets of the last     RAN meeting. Please highlight all changes of the values.
    One time unit (TU) corresponds to ~ 2 hours in the meeting.
    If this status report covers a WI with Core and Performance part, then please have one     line for each in the attached Excel table.
    Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.  Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1  RAN1

#### 2.1.1  Agreements

NR Positioning Techniques, Measurements and Reference Signals

RAN1 has discussed mapping of positioning techniques reference signals and measurements. As a result RAN1 agreed to inform RAN2 of the following:

- It is RAN1 understanding that discussion on mapping of positioning techniques to reference signals and measurements is out of RAN1 scope and therefore RAN1 does not intend to define such mapping.

  - It is RAN1 understanding that RAN2 will define signalling that can support any RAT dependent positioning technique including hybrid RAT dependent positioning solutions

- RAN1 agreed on the tables below that provide mapping between reference signals and measurements based on the latest status of RAN1 discussion

  - The positioning techniques are indicated for information purpose as examples and do not intend to influence higher layer signalling to be developed by RAN2

  - Note: Table will be modified in the future if additional reference signals for UE/gNB measurements are agreed

| DL/UL Reference Signals | UE Measurements | To facilitate support of the following positioning techniques |
| --- | --- | --- |
| Rel.16 DL PRS | DL RSTD | DL-TDOA |
| Rel.16 DL PRS | DL PRS RSRP | DL-TDOA, DL-AoD, Multi-RTT |
| Rel.16 DL PRS / Rel.16 SRS for positioning | UE Rx-Tx time difference | Multi-RTT |
| Rel. 15 SSB / CSI-RS for RRM | SS-RSRP(RSRP for RRM), SS-RSRQ(for RRM), CSI-RSRP (for RRM), CSI-RSRQ (for RRM), SS-RSRPB (for RRM) | E-CID |

| DL/UL Reference Signals | gNB Measurements | To facilitate support of the following positioning techniques |
| --- | --- | --- |
| Rel.16 SRS for positioning | UL RTOA | UL-TDOA |
| Rel.16 SRS for positioning | UL SRS-RSRP | UL-TDOA, UL-AoA, Multi-RTT |
| Rel.16 SRS for positioning, Rel.16 DL PRS | gNB Rx-Tx time difference | Multi-RTT |
| Rel.16 SRS for positioning, | AoA and ZoA | UL-AoA, Multi-RTT |

RAN1 has prepared LS capturing discussion above and send it to RAN2 WG (CC to RAN3/RAN4) in R1-1909796.

DL Reference Signals for NR Positioning

The remaining open aspects on DL reference signals for NR Positioning were discussed based on the feature lead summary document provided in R1-1909610. The following agreements were made by RAN1 on DL Reference signals for NR positioning and specifically on DL PRS Resource parameters:

- The following parameters describing a DL PRS Resource are defined:

  - Bandwidth of DL PRS Resource

    - FFS granularity of bandwidth configuration which is to be down-selected at the next meeting among the following options:

      - Option 1. One PRB

      - Option 2. Four PRBs

      - Option 3. RBG granularity

      - Option 4. One of values configurable from the set 24, 48, 96 192, 264 PRBs

      - Option 5: Option 2, 3 or 4 combined with a possibility to blank PRBs at the band edges

      - Option 6: Option 2, 3 or 4 combined with the maximum PRBs per carrier bandwidth

  - Start PRB of DL PRS Resource is defined relative to Point A

      - A single Point A for DL PRS resource allocation is provided per frequency layer.

      - UE can be configured with one or multiple frequency layers

        - FFS amount of frequency layers for NR Positioning supported by UE, which is up to UE capability

    - All DL PRS Resources belonging to the same DL PRS Resource Set have common Point A

  - FFS whether additional constraints such as start PRB and center frequency of the bandwidth for the PRS resources are the same within a frequency layer. Resolve FFS at the next meeting.

RAN1 also progressed the work on periodicity of DL PRS resource allocation and reached the following agreements:

- Periodicity of DL PRS allocation is configured per DL PRS Resource Set

  - i.e. all DL PRS Resources of a given set have the same periodicity

- Multiple DL PRS Resource Sets can be configured per TRP

  - FFS how many DL PRS Resources Sets can be configured per TRP

- The following periodicity values for periodicity of DL PRS allocation are supported

  - P = {4, 8, 16, 32, 64, 5, 10, 20, 40, 80, 160, 320, 640, 1280, 2560, 5120, 10240, 20480} slots

    - 20480 is not supported for an SCS of 15 kHz

    - FFS: Further restrictions on values applicable to different SCS

Configuration of SCS and CP type for DL PRS Resources was also discussed with the following intermediated agreement reached:

- A single SCS and CP type are configured for

  - Alt. 1: A DL PRS resource set

  - Alt. 2: A frequency layer

RAN1 has also discussed initialization of sequence generator for DL PRS sequence generation

- cinit  is a function of PRS sequence ID, slot index and symbol index

  - FFS: Other parameters and initialization details until RAN1#98bis

Resource Element Pattern for DL PRS was also discussed with the following consensus reached:

- The RE pattern of a DL PRS is configured with an RE Offset in frequency domain for the first symbol in an DL PRS resource

- The relative RE offsets of following symbols are defined relative to the RE Offset in frequency domain of the first symbol in the DL PRS resource

- A relative RE offset of each of the following symbols is derived from the configured number of symbols for an DL PRS resource, the comb size for the DL PRS resource and the DL PRS symbol index within the DL PRS resource

UL Reference Signals for NR Positioning

Summary of remaining open aspects of UL Reference Signal design for NR poisoning was provided in R1-1909560. The major issues that were addressed are: 1) SRS resource element pattern definition as well as 2) additional comb-sizes and 3) additional number of symbols per SRS resource:

- The RE pattern of an SRS resource for positioning is configured with a comb offset for the first symbol in an SRS resource.

- The relative RE offsets of following symbols are defined relative to the comb offset of the first symbol in the SRS resource.

- A relative RE offset of each of the following symbols is derived from the configured number of symbols for an SRS resource, the comb size for the SRS resource and the SRS symbol index within the SRS resource.

  - FFS: The use of the following for deriving the relative offset in addition to the above

    - A configurable number of consecutive symbols with the same offset

    - Repetition factor

  - No additional parameters will be considered

The following additional conclusions were endorsed by RAN1 WG for Rel.16:

- No additional comb sizes for SRS for positioning purposes will be introduced in Rel-16 beyond those already agreed.

- No additional number of symbols per SRS resource other than the values already agreed is supported

UE measurements for NR Positioning

RAN1 made a good progress on definition of UE measurements for NR Positioning. In particular, the following measurement definitions were agreed:

- RSTD is defined as the time difference with respect to the received DL subframe timings associated with the different TRPs (Option 1 from agreement made in RAN1#97)

  - Multiple DL PRS resources can be used to determine the received DL subframe timing of the first arrival path of the TRP

  - At least the PRS resource ID(s) or PRS resource set ID(s) used for determining the timing of each TRP in RSTD measurements can be configured for reporting in the measurement report

  - Note: This does not preclude the use of any additional reference signals that are being discussed further including existing reference signals

- UE Rx-Tx time difference is defined with respect to the Rx and Tx subframe timing associated with the TRP

  - Multiple DL PRS resources can be used to determine the received DL subframe timing of the first arrival path of the TRP.

  - At least the PRS resource ID(s) or PRS resource set ID(s) used for determining the timing of each TRP in the UE Rx-Tx time difference measurements can be configured for reporting in the measurement report.

  - Note: This does not preclude the use of any additional reference signals that are being discussed further including existing reference signals

  - For FR1,

    - The reference point for Rx time in the definition of the UE Rx-Tx time difference is the Rx antenna connector of the UE

    - The reference point for Tx time in the definition of the UE Rx-Tx time difference is the Tx antenna connector of the UE

Conclusion on RX diversity in UE measurement definition:

- How to determine the RSTD measurement and UE Rx-Tx time difference measurements that are reported when receiver diversity is used by the UE is up to UE implementation and is not specified by measurement definition.

gNB measurements for NR Positioning

RAN1 made a good progress on definition of gNB measurements for NR Positioning. In particular, the following measurement definitions were agreed:

- UL RTOA is defined with the respect to the subframe timing associated with the UE

  - Multiple SRS resources for positioning purposes can be used to determine the received UL subframe timing of the first arrival path of the UE

  - FFS: The resource ID(s) or resource set ID(s) used for determining the timing of the UE and possibly the Rx beam used at the gNB in the UL RTOA measurements can be requested for reporting in the measurement report

  - For FR1,

    - the reference point for UL RTOA is the Rx antenna connector of gNB

- gNB Rx-Tx time difference is defined with respect to the subframe timing associated with the UE

  - Multiple SRS resources for positioning purposes can be used to determine the received UL subframe timing of the first arrival path of the UE.

  - FFS: The resource ID(s) or resource set ID(s) used for determining the timing of the UE and possibly the Rx beam used at the gNB in the gNB Rx-Tx time difference measurements can be requested for reporting in the measurement report.

  - For FR1,

    - The reference point for the Rx time of the gNB Rx-Tx time difference is the Rx antenna connector of the gNB

    - The reference point for the Tx time of the gNB Rx-Tx time difference is the Tx antenna connector of the gNB

Conclusion on RX diversity in gNB measurement definition:

- How to determine the UL RTOA measurement and gNB Rx-Tx time difference measurements that are reported when receiver diversity is used by the gNB is up to gNB implementation and is not specified by measurement definition.

Additionally, the following non-timing based measurements were defined by RAN1 WG:

- UL SRS-RSRP for NR positioning is defined as the linear average over the power contributions (in [W]) of the resource elements of the antenna port that carry the UL SRS resource configured for RSRP measurements within the considered measurement frequency bandwidth in the configured measurement occasions

  - For FR1, the reference point for the UL SRS-RSRP is the Rx antenna connector of the gNB.

  - For FR2, UL SRS-RSRP shall be measured based on the combined signal from antenna elements corresponding to a given receiver branch.

    - When receiver diversity is in use by the gNB to obtain the UL SRS-RSRP measurement, the reported UL SRS-RSRP value shall not be lower than the corresponding UL SRS -RSRP of any of the individual receiver branches

- AoA (ϕ) and ZoA (θ) define the estimated angles of a user with respect to a reference direction which are determined at the TRP antenna for an UL channel corresponding to this UE.

  - The reference directions can be defined according to either one of the following options (both options are supported in specifications)

    - Option 1:

      - For AoA, the geographical North, positive in a counter-clockwise direction.

      - For ZoA, the zenith/vertical

        - Note: θ=0 pointing to the zenith and θ=900 pointing to the horizon.

    - Option 2:

      - For AoA and ZoA, the reference direction is with respect to the Local Coordinate System (LCS) defined in TR 38.901. The translation of the GCS to LCS uses the set of angles  (bearing angle),  (downtilt angle),   (slant angle) which are reported

Physical-layer procedures to support UE/gNB measurements

Physical layer procedures for positioning measurements were discussed based on feature lead summary documents [R1-1909513, R1-1909643].

The following agreements were made by RAN1 WG with respect to assistance information for UE timing measurements:

- For providing an indication of when the DL PRSs are expected to arrive in time at the UE, at least one of the following options is supported:

  - Option 1:  Provide an expected RSTD value together with uncertainty (search window) to the UE for the TRPs in the assistance data (analogous to LTE).

  - Option 2: Provide a TRP transmission time difference (e.g., time offset between SFN#0, subframe offset, slot-, symbol-, sub-symbol-,  ns-offset, etc.) and expected propagation delay difference together with uncertainty (search window) to the UE for the TRPs in the assistance data.

    - A search window may be needed for both, TRP transmission time difference and propagation time difference.

    - Sub-SFN granularity (e.g, subframe offset, slot-, symbol-, sub-symbol-, ns-offset) may be obtained from the DL-PRS configuration information once time offset between SFN#0 is provided to the UE.

- With regards to QCL relations beyond Type-D of a DL PRS resource, support one or more of the following options:

  - Option 1:  QCL-TypeC from an SSB from a TRP.

  - Option 2:  QCL-TypeC from a DL PRS resource from a TRP.

  - Option 3:  QCL-TypeA from a DL PRS resource from TRP.

  - Option 4:  QCL-TypeC from a CSI-RS resource from a TRP.

    - FFS: Which CSI-RS resource type can be used? (e.g., CSI-RS for CSI, CSI-RS for BM, CSI-RS for TRS, CSI-RS for RLM, CSI-RS for RRM).

  - Option 5:  QCL-TypeA from a CSI-RS resource from a TRP.

    - FFS: Which CSI-RS resource type can be used? (e.g., CSI-RS for CSI, CSI-RS for BM, CSI-RS for TRS, CSI-RS for RLM, CSI-RS for RRM).

- Option 6: No QCL relation beyond Type-D is supported.

    - NOTE:	QCL-TypeA:	Doppler shift, Doppler spread, average delay, delay spread

    - QCL-TypeB:	Doppler shift, Doppler spread'

    - QCL-TypeC:	Average delay, Doppler shift

    - QCL-TypeD:	Spatial Rx parameter

Finally, the following agreement was made with respect to UE transmission timing:

- For transmission timing of the SRS for positioning purposes, the TA configuration is based only on the serving cell (i.e., the TA value applied to the corresponding UL symbol is the same as the latest TA for regular UL symbols). (Option 1 from previous related agreement in RAN1#96bis).

  - Options 2/3 (from previous related agreement in RAN1#96bis) may be further considered if improvements of gNB measurement accuracy can be demonstrated and if it can be shown that the interference to the serving cell can be handled in the system.

  - FFS: whether the application of the TA command at the UE impacts the feasibility of each of the options.

  - FFS: whether UE autonomous TA adjustments impacts the feasibility of each of the options.

With respect to UL PC and neighbor cell pathloss, the following agreements was made with respect to UE transmission timing:

- For the purpose of power control of the SRS for positioning purposes, support configuring a DL reference signal of a neighbouring cell to be used as DL path loss reference. One of the following can be configured as the DL reference signal.

  - SSB

  - DL-PRS at least for multi-cell RTT

  - FFS: CSI-RS

#### 2.1.2  Remaining Open issues

RAN1 has discussed and made progress on all objectives. The additional work is needed to complete all RAN1 objectives.

- Complete work on design of NR DL and UL reference signals to facilitate support of NR RAT dependent positioning techniques

- Finalize definitions of UE measurements based on DL reference signals applicable for NR positioning, including metric characterizing quality of measurements

- Finalize definitions of gNB measurements based on UL reference signals applicable for NR positioning, including metric characterizing quality of measurements

- Complete work on physical-layer procedures to support UE/gNB measurements for NR positioning

## 2.2  RAN2

#### 2.2.1  Agreements

Architecture and Protocol Aspects for Support of NR RAT-Dependent Positioning

RAN2 has discussed interface requirements by gNB and UE in RAT dependent positioning methods based on R2-1908997, however no specific agreements were made due to lack of update from RAN1.

Support of SSR Phase 2 (PPP-RTK)

The following agreements were made by RAN2 with respect to support of SSR phase 2 (PPP-RTK) based on outcome of e-mail discussion [106#76] and offline discussion [#601]:

- Define “correction point” rather than “grid square” or “grids”

- The spacing of correction points should be flexible with a range from 5km to 500km

- Lists of coordinates of the correction points should be supported

- Each correction point has its own lat/long

- The smallest number of correction points required is 1; maximum 64

- For cases of regular spacing, we also support an array structure with a base lat/long and spacing

- It is necessary to be able to associate the correction data with a correction point; linkage can use the value tag

- No separate identification of the correction service provider is needed

- The correction service provided to the UE must be self-consistent (the correction data associated with different timestamps delivered to the UE must be consistent; FFS if there is specification impact to ensure this)

- Resolution of correction point locations is flexible with a minimum value of 0.01º; FFS maximum value

- A method of masking points for which correction data are not available is needed

Broadcast Assistance Data

RAN2 WG discussed broadcast of assistance data for NR Positioning and reached the following agreements:

- The mapping table 7.2-1 defined in TS36.355 is reused for A-GNSS, RTK, and LTE OTDOA

- Introduce new posSibType(s) for PPP-RTK  Introduce new posSibType(s) for NR DL TDOA

- Separate scheduling information for positioning SIBs and normal SIBs

- Assistance data is OCTET STRING and refer to TS36.355

- RAN2 understand that LMF provides assistance data without the request from the RAN

In addition, RAN2 WG agreed on 80ms offset for posSI:

- The 80ms offset for posSI scheduling in LTE is reused in NR

UE-based Positioning

RAN2 WG discussed broadcast assistance data for UE based positioning and reached the following agreements:

- Broadcast of AD for UE-based DL positioning is supported in the specification but not mandated for any particular deployment

- There is no requirement for a deployment to broadcast AD

- UE-based and UE-assisted DL positioning AD go in separate posSIBs

#### 2.2.2  Remaining Open issues

- Continue work on definition of functional interfaces, signaling and procedures including UE reporting, to support NR RAT-dependent positioning for the NR positioning techniques listed in RAN1 objectives

- Continue work on extensions of LPP protocol for NR RAT-dependent positioning

- Continue work on extensions of LPP protocol to support GNSS SSR (PPP-RTK support) based on the “Compact SSR” definitions specified for QZSS [RAN2]

  - Note: Both, PPP and RTK, are already supported in Rel-15 LPP. The extensions are for PPP-RTK which requires additional info in Rel-16.

- Continue work on specification of the DL-only UE based positioning

## 2.3  RAN3

#### 2.3.1  Agreements

RAN3 has discussed general aspects including support reporting of NR cells as inter-RAT measurements for E-CID in LPPa and concluded that support for reporting of NR cells as inter-RAT measurements for E-CID in LPPa is to be continued as a part of TEI16 framework.

Further RAN3 discussed NRPPa extensions for RAT-Dependent positioning focusing on DL-AoD procedures but no specific agreements were made and discussion is to be continued.

The draft CR [R3-193362, TS 38.305 v15.4.0, Rel-16, Cat. B] on Transmission Measurement Function in NG-RAN was endorsed by RAN3 WG as a baseline.

The NR Assistance Data Delivery over NRPPa was discussed based on [R3-193363, CR0008r2, TS 38.455 v15.2.1, Rel-16, Cat. B] and endorsed as a baseline. The summary of offline discussion on related topic was captured in [R3-194710].

Finally, RAN3 had a discussion on F1AP measurement support which summary is provided in [R3-194711]. The following was recommended as a conclusion of offline discussion: “For RAN3#105bis it is recommended resolve the different proposals on the F1AP procedure and message structures and the target is to group such information in an extensible SEQUENCE.”

#### 2.3.2  Remaining Open issues

Continue work on extensions of NRPPa protocol for NR positioning.

Discuss whether positioning-related SIBs are encoded in CU or DU.

Continue work on open aspects on architecture, location of the transmission measurement function and proceed with normative work.

In cooperation with RAN2 WG, define IE details for broadcast assistance data delivery.

## 2.4  RAN4

#### 2.4.1  Agreements

RAN4 WG agreed on the RAN4 focus areas for the coming meetings for NR Positioning as it is provided in R4-1910561. The corresponding time plan was discussed and approved based on R4-1910001. Finally, system-level simulation assumptions were endorsed based on R4-1910002.

In addition, RAN4 WG made the following agreements:

- Only define RRM requirement for NR positioning in RRC_CONNECTED mode unless new scope of positioning in IDLE/INACTIVE mode is introduced

- Only define the RSTD measurement requirement based on DL PRS

Finally, RAN4 WG discussed the reference point for RSTD measurements in FR2 and agreed that for base station it depends on the base station types which are defined in RF session. Further discussion is needed to provide reply LS to RAN1.

#### 2.4.2  Remaining Open issues

Continue work and define the necessary core and performance requirements as well as the necessary test cases for NR positioning.

## 2.5  RAN5

#### 2.5.1  Agreements

#### 2.5.2  Remaining Open issues

#### 2.5.3  Remaining Open issues with cross-WG dependencies

## 2.6  RAN6

#### 2.6.1  Agreements

#### 2.6.2  Remaining Open issues

## 3.  Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1  SAx/CTs

#### 3.1.1  Agreements with cross-TSG impacts

#### 3.1.2  Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.  References

NOTE:  This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-1909759  Chairman's notes of AI 7.2.10 Study on NR positioning support  Ad-Hoc Chair 
(Ericsson)

- R1-1909794  Summary of Offline Discussion on DL/UL Reference Signals and Measurements for NR Positioning    Intel Corporation

- R1-1909796  LS on DL/UL Reference Signals and Measurements for NR Positioning    Intel Corporation

- R1-1908114  DL PRS design for NR positioning  Huawei, HiSilicon

- R1-1908118  Views on DL reference signal designs for NR positioning  Mitsubishi Electric Corp

- R1-1908174  Discussion on DL RS for NR positioning  vivo

- R1-1908306  DL Reference Signals for NR Positioning  BUPT, ZTE, CAICT

- Late submission

- R1-1908307  Remaining issues on NR DL PRS  ZTE Corporation

- R1-1908346  Views on DL reference signals for NR Positioning  Nokia, Nokia Shanghai Bell

- R1-1908356  Discussion on DL Reference Signals for NR Positioning  OPPO

- R1-1908404  Downlink RS design for NR Positioning  MediaTek Inc.

- R1-1908509  DL Reference Signals for NR Positioning  Samsung

- R1-1908571  DL Reference Signals for NR Positioning  CATT

- R1-1908659  DL reference signals for NR positioning  Intel Corporation

- R1-1908703  Discussion on DL Reference Signals for NR Positioning  LG Electronics

- R1-1908788  DL Reference Signals for NR Positioning  Sony

- R1-1909127  DL Reference Signals for NR Positioning  BUPT, ZTE, CAICT

- R1-1909278  DL Reference Signals for NR Positioning  Qualcomm Incorporated

- R1-1909424  DL reference signals for NR positioning  Ericsson

- R1-1909610  Summary #1 of Offline Discussion on AI 7.2.10.1 - DL Reference Signals for NR Positioning  Intel Corporation

- R1-1909495  FL summary for 7.2.10.2 UL Reference Signals for NR Positioning  Ericsson

- R1-1908115  SRS design for NR positioning  Huawei, HiSilicon

- R1-1908119  Views on UL reference signal designs for NR positioning  Mitsubishi Electric Corp

- R1-1908175  Discussion on UL RS for NR positioning  vivo

- R1-1908308  Remaining issues on UL signals for positioning  ZTE Corporation

- R1-1908347  Views on UL reference signals for NR Positioning  Nokia, Nokia Shanghai Bell

- R1-1908357  Discussion on UL Reference Signals for NR Positioning  OPPO

- R1-1908405  Uplink RS design for NR Positioning  MediaTek Inc.

- R1-1908510  UL Reference Signals for NR Positioning  Samsung

- R1-1908572  UL Reference Signals for NR Positioning  CATT

- R1-1908660  UL reference signals for NR positioning  Intel Corporation

- R1-1908704  Discussion on UL Reference Signals for NR Positioning  LG Electronics

- R1-1908789  UL Reference Signals for NR Positioning  Sony

- R1-1908893  Discussion on Positioning Techniques for UL Reference Signals in NR   ITRI

- R1-1909279  UL Reference Signals for NR Positioning  Qualcomm Incorporated

- R1-1909386  Details on Uplink PRS Signal Design  Fraunhofer IIS, Fraunhofer HHI

- R1-1909425  UL reference signals for NR positioning'  Ericsson

- R1-1909560  FL summary after first offline for 7.2.10.2 UL Reference Signals for NR Positioning  Ericsson

- R1-1908116  NR positioning measurements  Huawei, HiSilicon

- R1-1908176  Discussion on UE and gNB measurements for NR positioning  vivo

- R1-1908309  Remaining issues on measurements for NR positioning  ZTE Corporation

- R1-1908348  Measurements for NR Positioning  Nokia, Nokia Shanghai Bell

- R1-1908358  Discussion on Measurements for NR Positioning  OPPO

- R1-1908406  Measurement and reporting design for NR Positioning  MediaTek Inc.

- R1-1908511  Discussion on UE and gNB measurements for NR Positioning  Samsung

- R1-1908573  UE and gNB measurements for NR Positioning  CATT

- R1-1908574  FL summary for 7.2.10.3 UE and gNB measurements for NR Positioning  CATT

- R1-1908661  Physical layer measurements for NR positioning  Intel Corporation

- R1-1908705  Discussion on UE and gNB measurements for NR Positioning  LG Electronics

- R1-1908790  UE measurements for NR Positioning  Sony

- R1-1908874  Discussion on UE and gNB measurements  CMCC

- R1-1909280  UE and gNB measurements for NR Positioning  Qualcomm Incorporated

- R1-1909426  UE and gNB measurements for NR positioning  Ericsson

- R1-1909637  Summary #2 of UE and gNB measurements for NR Positioning  CATT

- R1-1909513  Summary of 7.2.10.4: PHY procedures for positioning measurements  Qualcomm Incorporated

- R1-1908117  Physical layer procedure for NR positioning  Huawei, HiSilicon

- R1-1908120  Views on physical-layer procedures for NR positioning  Mitsubishi Electric Corp

- R1-1908177  Discussion on physical-layer procedures for UE/gNB measurements  vivo

- R1-1908311  Remaining issues on physical-layer procedure for NR positioning  ZTE Corporation

- R1-1908349  Views on Physical Layer Procedures for NR Positioning  Nokia, Nokia Shanghai Bell

- R1-1908359  Discussion on Physical-layer procedures for NR Positioning  OPPO

- R1-1908407  Procedure design for NR Positioning  MediaTek Inc.

- R1-1908512  Discussion on necessity and details for physical-layer procedures to support UE/gNB measurements    Samsung

- R1-1908575  Physical-layer procedures to support UE/gNB measurements  CATT

- R1-1908662  NR positioning physical layer procedures  Intel Corporation

- R1-1908706  Discussion on necessity and details for physical-layer procedures to support UE/gNB measurements    LG Electronics

- R1-1908791  Physical-layer procedures to support NR positioning  Sony

- R1-1908875  Discussion on physical-layer procedures to support NR positioning measurements  CMCC

- R1-1909502  Considerations on Phy-layer procedures for NR Positioning  Qualcomm Incorporated

- Revision of R1-1909281

- R1-1909360  Discussion on physical-layer procedure for NR positioning  KDDI Corporation

- R1-1909387  UE procedures for transmitting UL PRS   Fraunhofer IIS, Fraunhofer HHI

- R1-1909427  Physical Layer procedures in NR positioning  Ericsson

- R1-1909643  Summary #2 of 7.2.10.4: PHY procedures for positioning measurements  Qualcomm Incorporated

- R1-1908178  Discussion on positioning in idle/inactive states  vivo

- R1-1908312  Further discussion on new sequence for positioning  ZTE Corporation

- R1-1908576  Network synchronization based on RAT-dependent signals  CATT

- R1-1909316  On procedure to enable angle resolution for DAoD  Huawei, HiSilicon

- R1-1909428  On reusing the TRS for positioning purpose  Ericsson

- R2-1908997  Summary of the interface requirements by gNB and UE in RAT-Dependent positioning methods  CATT

- R2-1909416  DL and UL NR Positioning Procedures  Qualcomm Incorporated  discussion

- R2-1910188  NR DL and UL positioning: RTT procedure   Fraunhofer IIS

- R2-1910393  Consideration on Multi-RTT positioning in NR  Huawei, HiSilicon

- R2-1910664  View on Multi-Cell RTT  Ericsson

- R2-1910388  Consideration on DL positioning method in NR  Huawei, HiSilicon

- R2-1909225  OTDOA positioning in NR  ZTE Corporation

- R2-1910392  Beam management for downlink positioning  Huawei, HiSilicon

- R2-1911440  Consideration of beam for NR OTDOA  Samsung R&D Institute UK  discussion

- R2-1910660  Beam Selection for PRS Transmission in FR2  Ericsson

- R2-1909121  SRS based UL positioning in NR  ZTE Corporation

- R2-1910389  Consideration on UL positioning method in NR  Huawei, HiSilicon

- R2-1910391  Beam management for uplink positioning  Huawei, HiSilicon

- R2-1910652  Configuring and Signalling for Uplink Positioning Methods in FR2  Ericsson

- R2-1910658  NR uplink positioning  Ericsson

- R2-1909226  E-CID positioning in NR  ZTE Corporation

- R2-1911439  Considerations for NR E-CID  Samsung R&D Institute UK  discussion

- R2-1909417  Draft CR to38.305: Transmission Measurement Function in NG-RAN  Qualcomm Incorporated  discussion

- R2-1910187  Positioning protocol adjustments  Fraunhofer IIS

- R2-1910390  On-demand PRS transmission  Huawei, HiSilicon

- R2-1910663  PRS in shared NR-LTE spectrum  Ericsson    R2-1907240

- R2-1909363  Report of email discussion [106#76][NR/Positioning]  SSR grid definition  u-blox AG

- R2-1911630  Offline discussion [#601][NR/Positioning]  SSR grid definition  u-blox AG

- R2-1909543  Running UE positioning CR for SSR assistance data for GNSS PPP-RTK positioning  ESA, u-blox AG  draftCR  Rel-16  38.305  15.4.0  B

- R2-1908688  Text Proposal for addition of Phase Bias Indicator for SSR Phase Bias message  Swift Navigation    36.355

- R2-1909418  GNSS SSR Assistance Data  Qualcomm Incorporated  discussion

- R2-1909419  Running LPP CR for PPP-RTK support (SSR)  Qualcomm Incorporated  discussion

- R2-1909420  Running LTE RRC CR for PPP-RTK support (SSR)  Qualcomm Incorporated  discussion

- R2-1909527  Considerations on SSR implementation to LPP  ESA, Mitsubishi Electric

- R2-1909406  Support of On demand SI for broadcast of assistance data  Intel Corporation

- R2-1910651  Discussion on posSI Scheduling  Ericsson

- R2-1910661  New SIB for hosting posSI Scheduling Information  Ericsson

- R2-1909422  Draft CR to 38.305: Broadcast of assistance data  Qualcomm Incorporated  discussion

- R2-1909423  Draft CR to 38.331: Addition of broadcast of positioning assistance data  Qualcomm Incorporated

- R2-1908998  Consideration on mechanism of SI broadcasting for positioning  CATT

- R2-1909421  Broadcast of Location Assistance Data by NG-RAN  Qualcomm Incorporated  discussion

- R2-1909835  On Positioning SIBs in NR  LG Electronics Inc.

- R2-1910394  Signalling design for positioning system information  Huawei, HiSilicon

- R2-1910650  On Demand Delivery of Positioning Assistance Data  Ericsson

- R2-1910665  Draft CR for A new SIB to host posSIB scheduling information  Ericsson  draftCR  Rel-16  38.331  15.6.0

- R2-1910979  Support for broadcast of assistance data in NR  Nokia, Nokia Shanghai Bell

- R2-1911130  Correction on the signalling design for positioning  Huawei, HiSilicon  draftCR  Rel-15  38.331  15.6.0

- R2-1911252  Draft Reply LS on UE-based positioning  Huawei, HiSilicon  LS out  Rel-16    To:SA2

- R2-1910659  UE Based Positioning Method  Ericsson

- R2-1909407  Support of UE based DL only positioning  Intel Corporation

- R2-1909836  Broadcast assistance data support for UE-based Positioning  LG Electronics Inc.

- R2-1910653  Authorization for UE Based Positioning Methods  Ericsson

- R2-1910654  [DRAFT] LS on DL-only UE-based positioning  Ericsson [To be RAN2]  LS out  Rel-16    To:SA2

- R2-1909032  Broadcast assistance data for UE-based positioning  MediaTek Inc.

- R2-1909424  Assistance Data for DL-only UE-based mode  Qualcomm Incorporated

- R2-1910189  UE-based RSRP positioning   Fraunhofer IIS

- R2-1910395  Discussion on DL-only UE-based positioning  Huawei, HiSilicon

- R2-1910800  On UE-based Positioning in NR  ITRI

- R2-1910662  Idle mode positioning solutions  Ericsson    R2-1907237

- R2-1911251  On-demand SI for positioning assistance data in RRC_IDLE and RRC_INACTIVE  Huawei, HiSilicon

- R3-193362 Transmission Measurement Function in NG-RAN (Ericsson)

- R3-193584 (TP for NR_pos BL CR for TS 38.305): Transmission Measurement Function in NG-RAN (Qualcomm Incorporated)

- R3-194262 Discussion on Transmission Measurement Function (Huawei)

- R3-194263 Overall architecture for positioning of gNB-CU-CP and gNB-CU-UP (Huawei)

- R3-194264 Transmission Measurement Function in NG-RAN - BL-Update (Huawei)

- R3-194265 Discussion on Multi-RTT procedure (Huawei)

- R3-193333 LS on Broadcast of Location Assistance Data for NR (3GPP SA2, Qualcomm)

- R3-193363 NR Assistance Data Delivery over NRPPa (Ericsson)

- R3-194319 (TP for NR_POS BL CR for TS 38.305): NR Assistance Data Delivery - Stage 2 (Ericsson)

- R3-194068 NR Assistance Data Delivery over F1AP (Ericsson)

- R3-194266 Discussion on broadcast assistance data delivery (Huawei)

- R3-194267 TP on assistance information for Positioning- BL Update (Huawei)

- R3-194268 Positioning assistance information delivery (Huawei)

- R3-194269 Positioning assistance information delivery (Huawei)

- R3-193585 Discussion of F1AP requirements to support positioning (Qualcomm Incorporated)

- R3-194173 How to Support Positioning Measurements in F1AP (Ericsson)

- R3-194070 Positioning Measurement Functions (Ericsson)

- R3-194069 Support for Positioning Measurements in F1AP (Ericsson)

- R3-194270 Discussion on F1 support for positioning (Huawei)

- R3-194271 F1 support for positioning (Huawei)

- R3-194272 F1 support for positioning (Huawei)

- R3-194273 F1 support for positioning (Huawei)

- R3-194172 NR Uplink Positioning for Split gNB (Ericsson)

- R3-194260 Discussion on DL-AoD procedure (Huawei)

- R3-194261 LS on DL-AOD procedure (Huawei)

- R3-193381 LPPa enhancement for EN-DC support (NTT DOCOMO, INC.,Vodafone, Deutsche Telekom)

- R4-1908226  On RAN4 work scope for NR positioning  Intel Corporation

- R4-1910561  On RAN4 work scope for NR positioning  Intel Corporation

- R4-1908227  On RAN4 time plan for NR positioning Source  Intel Corporation

- R4-1910001  On RAN4 time plan for NR positioning  Intel Corporation

- R4-1908493  On RRM requirements for NR positioning  Qualcomm Incorporated

- R4-1909365  Scope of RRM requirements for NR positioning  Nokia, Nokia Shanghai Bell

- R4-1909689  Initial discussion on RRM impacts for NR positioning  Huawei, HiSilicon

- R4-1909461  Time plan and system-level assumptions for RSTD simulations in NR  Ericsson

- R4-1910002  Time plan and system-level assumptions for RSTD simulations in NR  Ericsson

- R4-1909690  Discussion on PRS measurement  Huawei, HiSilicon

- R4-1909458  On reference point for UE timing related measurements  Ericsson

- R4-1909459  On reference point for base station timing related measurements  Ericsson

- R4-1908228  On Reference Point for Timing Related Measurements  Intel Corporation

- R4-1908384  Discussion on reference point for timing related measurements in FR2  CATT

- R4-1908491  On reference point for timing related measurements  Qualcomm Incorporated

- R4-1908229  Reply LS on Reference Point for Timing Related Measurements  Intel Corporation

- R4-1908385  Response LS on Reference Point for Timing Related Measurements in FR2  CATT

- R4-1909691  [draft] reply LS on Reference Point for Timing Related Measurements  Huawei, HiSilicon

- R4-1909460  Response LS on Reference Point for Timing Related Measurements  Ericsson

- R4-1908474  Draft Reply to LS on reference point for timing related measurements  Qualcomm Incorporated

18.08.2019    minor adaptations for RAN #85

12.05.2019    minor adaptations for RAN #84

27.02.2019    minor adaptations for RAN #83

21.11.2018    completion levels with colours added (for RAN #82)

v04.81    31.07.2018    simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80    21.05.2018    minor adaptations for RAN #80

v04.79    26.02.2018    minor adaptations for RAN #79

v04.78    18.11.2017    minor adaptations for RAN #78

v04.77    06.08.2017    minor adaptations for RAN #77

v04.76    15.05.2017    minor adaptations for RAN #76

v04.75    31.01.2017    minor adaptations for RAN #75

v04.74    28.10.2016    minor adaptations for RAN #74

v04.73    01.09.2016    adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72    26.05.2016    adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71    10.02.2016    minor adaptations for RAN #71

v04.70    30.10.2015    minor adaptations for RAN #70

v04.69    12.08.2015    minor adaptations for RAN #69

v04.68    21.05.2015    minor adaptations for RAN #68

v04.67    01.02.2015    minor adaptations for RAN #67

v04.66    16.11.2014    minor adaptations for RAN #66

v04.65    16.08.2014    minor adaptations for RAN #65

v04.64    22.05.2014    minor adaptations for RAN #64

v04.63    24.01.2014    restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62    11.11.2013    section 1.2.3 adapted for RAN #62

v03    11.08.2013    section 1.2.3 added on time budget

v02    07.05.2010    history added, some spelling corrections

v01    13.11.2009    First version of the template