3GPP TSG RAN meeting #85										RP-191892

Newport Beach, USA, September 16-20, 2019

Status Report to TSG

Agenda item:			9.4.25

| WI / SI Name | NR performance requirement enhancement |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_perf_enh-Perf |  |  |  |  |
| Unique ID | 840094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191587 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 09/2020 (Extended from 06/2020 to 09/2020) | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 15% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG |
|  | Company | China Telecom |
|  | Email | yangshan@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The Rel-16 RF core requirements for CA is planned to be complete in March 2020. To ensure the demodulation requirements can cover all the Rel-16 CA configurations, it is proposed to extend the WI completion date from June 2020 to September 2020.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #92 meeting is summarized below:

- The ad-hoc minutes for NR Rel-16/15 UE demodulation was approved in [1].

- The ad-hoc minutes for Rel-15/16 BS demodulation requirements was approved in [2].

- The work plan for Rel-16 NR performance requirement enhancement WI was approved in [3].

- The way forward on Rel-16 UE PDSCH CA normal demodulation requirements was approved in [4].

- The way forward on Rel-16 UE PMI reporting requirements for Tx ports larger than 8 and up to 32 was approved in [5].

- The way forward on Rel-16 UE TDD LTE-NR co-existence demodulation requirements was approved in [6].

- The way forward on Rel-16 UE demodulation requirements with power imbalance was approved in [7].

2.4.2	Remaining Open issues

UE demodulation and CSI reporting requirements:

- Introduction of NR CA PDSCH normal demodulation requirements for NR CA, EN-DC, NE-DC, NR-DC

- Introduction of PMI reporting requirements for the number of TX ports larger than 8 and up to 32

- Introduction of LTE-NR co-existence demodulation test cases for TDD mode

BS demodulation requirements:

- Conclusion on the necessity of PUSCH requirements for 30% TP test point

- Introduction of FR2 PUSCH 2T2R requirements for MCS12

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

- R4-1910005, Ad-hoc minutes for NR Rel-16/15 UE demodulation, China Telecom, RAN4 #92, Aug 2019.

- R4-1910006, Ad hoc minutes for Rel-15/16 BS demodulation requirements, Huawei, HiSilicon, RAN4 #92, Aug 2019.

- R4-1907927, Work plan for NR performance requirement enhancement WI, China Telecom, RAN4 #92, Aug 2019.

- R4-1910046, Way forward on PDSCH CA normal demodulation requirements, Intel, RAN4 #92, Aug 2019.

- R4-1910017, Way forward on PMI reporting requirements for Tx ports larger than 8 and up to 32, Ericsson, RAN4 #92, Aug 2019.

- R4-1910018, Way forward on TDD LTE-NR co-existence demodulation requirements, Huawei, RAN4 #92, Aug 2019.

- R4-1910052, Way forward on UE demodulation requirements with power imbalance, NTT DOCOMO, RAN4 #92, Aug 2019.

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template