3GPP TSG RAN meeting #85										RP-191996

Newport Beach California, USA, September 16-19, 2019

Status Report to TSG

Agenda item:			9.4.2

| WI / SI Name | Cross Link Interference (CLI) handling and Remote Interference Management (RIM) for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CLI_RIM |  |  |  |  |
| Unique ID | 800082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191546 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 06/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 80% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Hyunsoo Ko |
|  | Company | LG Electronics |
|  | Email | hyunsoo.ko@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#107

Regarding reporting configuration:

- Introduce new reportType dedicated to CLI, i.e. CLI-PeriodicalReportConfig and CLI-EventTriggerConfig in ReportConfigNR.

- Detail content of new CLI-PeriodicalReportConfig and CLI-EventTriggerConfig in ReportConfigNR:

  - CLI-PeriodicalReportConfig and CLI-EventTriggerConfig don’t include rsType, includeBeamMeasurements, useWhiteCellList, reportQuantityRS-Indexes and reportAddNeighMeas.

  - CLI-PeriodicalReportConfig and CLI-EventTriggerConfig include reportInterval and reportAmount.

  - CLI-PeriodicalReportConfig and CLI-EventTriggerConfig include new IE MeasReportQuantityCLI that includes only two Boolean flags, one for SRS-RSRP and another for CLI-RSSI.

  - CLI-PeriodicalReportConfig and CLI-EventTriggerConfig include new IE maxReportCLI, instead of maxReportCells.

- Define a new event for CLI reporting: ‘Interference becomes above threshold’.

- CLI-RSSI can trigger event-based reporting.

Regarding measurement reporting:

- Reuse the existing measResults and serving cell results are provided for CLI measurement reports.

- Neighbour cell measurements are not provided for CLI reports

Regarding measurement object configuration:

- Define new IE MeasObjectCLI for CLI.

- MeasObjectCLI includes the SRS-RSRP resource for measurements and is defined reusing the existing IE SRS-Config (and can be extended if new parameters are found to be necessary)

- field description of nrofSRS-Ports, nrofSymbols and repetitionFactor will be describe the values that can be used for SRS-RSRP measurements as agreed by RAN4

2.2.2	Remaining Open issues

- FFS Whether to allow more than one MeasObjectCLI to be configured to the UE.

2.3	RAN3

2.3.1	Agreements

RAN3#105

RIM:

- The following CR is endorsed and the following LS is agreed.

  - CR to TS 38.413 in R3-194558

  - LS to SA2 and CT4 in R3-194559

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#92

21 contributions were submitted to RAN4#92.

In RF session, 2 clean up CRs for TR38.828 were agreed.

- Add missing abbreviations

- Add missing references to the list and clear what is being referenced in the text

In RRM session, the WF on CLI RRM was agreed, and reply LS to RAN2 was agreed.

Detail agreements are as follows:

- Definition for DL timing error

- Conditions for SRS-RSRP measurement accuracy related cyclic shift and cross-correlation of SRS sequence

- Measurement reporting range for CLI-RSSI

- No measurement gap for CLI measurement and send LS to RAN2

2.4.2	Remaining Open issues

CLI

- RRM aspect

  - Define DL timing error value for side condition

  - Measurement reporting range for SRS-RSRP

  - Define RRM core requirements for CLI measurement

  - Define performance requirements for CLI measurement

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #107

- R2-1908638	LS to RAN2 on SRS-RSRP measurement resource configuration	LG Electronics Inc.

- R2-1911352	Report of [106#39][NR/CLI] Measurement object and event triggers	LG Electronics Inc.

- R2-1911798	Report of Offline discussion #071	LG Electronics Inc.

- R2-1910902	Discussion on CLI reporting method and criterion	Ericsson

- R2-1911361	Further considerations on CLI measurement and report	Samsung

- R2-1909023	UE CLI Measurement Configuration And Reporting	Nokia

- R2-1911012	UE capability for CLI Measurements	Huawei

- R2-1909474	Remaining issues on CLI-RSSI and SRS-RSRP Measurement	Qualcomm

- R2-1909798	Consideration on CLI remaining issues	ZTE

- R2-1911009	Overview on CLI Measurements	Huawei

- R2-1911010	Discussion on measurement report for CLI	Huawei

- R2-1911011	Discussion on CLI measurement configuration	Huawei

- R2-1911013	Discussion on handling of exceptional configuration for CLI measurement	Huawei

- R2-1909024	Neighbor cell information for configuration of UE CLI measurements	Nokia

- R2-1911726	Draft LS on SRS-RSRP resource information exchange between gNBs	Nokia

- R2-1911842	Report of Offline discussion #072	LG Electronics Inc.

- R2-1910900	Draft CR for CLI reportConfig	Ericsson

- R2-1910901	Draft CR for CLI measObject	Ericsson

- R2-1910903	CR 38.300 CLI	Ericsson

- R2-1911014	Introduction of UE capability for CLI	Huawei

- R2-1911015	Introduction of UE capability for CLI	Huawei

- R2-1911016	Introduction of cross link interference management	Huawei

- R2-1911017	Introduction of cross link interference management	Huawei

RAN3#105

- R3-194035	CR to 38.413 for signalling design for RIM Huawei, Nokia, Nokia Shanghai Bell

- R3-194037	CR to 38.413 for signalling design for RIM (OutofContainer) Huawei

- R3-194401	LS on support of Remote Interference Management CMCC

- R3-194555	CR to 38.413 for signalling design for RIM Huawei, Nokia, Nokia Shanghai Bell, CMCC, ZTE

- R3-194558	Signalling design for Remote Interference Management Huawei, Nokia, Nokia Shanghai Bell, CMCC, ZTE

- R3-194559	LS on support of Remote Interference Management	CMCC

RAN4#92

- R4-1910391	CR to TR 38.828 - abbreviations clean up	Huawei

- R4-1910392	CR to TR 38.828 - references clean up	Huawei

- R4-1908518	Timing Error Consideration for CLI SRS-RSRP Measurement	Nokia, Nokia Shanghai Bell

- R4-1908519	RRM Core Requirements for CLI SRS-RSRP Measurement	Nokia, Nokia Shanghai Bell

- R4-1908520	Draft CR to 38.133: Cross Link Interference measurement	Nokia, Nokia Shanghai Bell

- R4-1908521	Simulation results for timing error impact on CLI measurement	Nokia, Nokia Shanghai Bell

- R4-1908775	Discussion on CLI measurement with measurement gap	LG Electronics Inc.

- R4-1908777	Reply LS on measurement gap for SRS-RSRP or CLI-RSSI measurements	LG Electronics Inc.

- R4-1908778	Measurement accuracy and simulation results for SRS-RSRP	LG Electronics Inc.

- R4-1908780	Discussion on reporting range for CLI measurement	LG Electronics Inc.

- R4-1908781	Discussion on scheduling restriction for CLI measurement	LG Electronics Inc.

- R4-1908801	Scheduling restriction for CLI measurement	NEC

- R4-1909599	On measurement gap for SRS-RSRP and CLI-RSSI	Ericsson

- R4-1909600	LS reply on measurement gap for SRS-RSRP or CLI-RSSI measurements	Ericsson

- R4-1909601	On scheduling restrictions for SRS-RSRP and CLI-RSSI measurements	Ericsson

- R4-1909602	On impact of linear phase on SRS-RSRP measurements	Ericsson

- R4-1909663	Discussion on timing error for CLI measurement	Huawei, HiSilicon

- R4-1909664	Discussion on requirements for CLI measurement	Huawei, HiSilicon

- R4-1909665	Further simulation results for SRS-RSRP measurement performance	Huawei, HiSilicon

- R4-1909666	[draft] reply LS on on measurement gap for SRS-RSRP or CLI-RSSI measurements	Huawei, HiSilicon

- R4-1909991	Way forward on CLI RRM	LG Electronics

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template