3GPP TSG RAN meeting #85										RP-192084

Newport Beach, USA, September 16-20, 2019

## Status Report to TSG

Agenda item:			10.3.1

| WI / SI Name | Rel-16 LTE inter-band CA for 2 bands DL with 2 band UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_ R16_2BDL_2BUL |  |  |  |  |
| Unique ID | 800064 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191122 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 03/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 65 % | Performance Part: 65 % | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | LIU Ye |
|  | Company | Huawei |
|  | Email | leo.liuye@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Table 2.4.1-1: Individual combination names, proponents and supporting companies

| Combi nation | Num CC | CA configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4-5 | 4 | 4A-4A-5B_UL_4A-5A_BCS0 | REL-11 | Zheng Zhao, Verizon | R4-1908977 | yes | yes | none |
| 2-5 | 3 | 2BDL_2A-5B_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | R4-1908977 | yes | yes | none |

#### 2.4.2	Remaining Open issues

| Combi nation | Num CC | CA configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 46-48 | 4 | 46C-48C_UL_48A-48A_BCS0 | Rel-13 | Frank Azcuy Charter Communications |  | no | no | all open |
| 46-48 | 3 | 46A-48C_UL_48A-48A_BCS0 | Rel-13 | Frank Azcuy Charter Communications |  | no | no | all open |
| 2-13 | 3 | 2A-2A-13A_UL_2A-13A_BCS0 | REL-11 | Zheng Zhao, Verizon |  | no | no | all open |
| 5-66 | 5 | 5A-5A-66A-66B_UL_5A-66A_BCS0 | REL-11 | Zheng Zhao, Verizon |  | no | no | all open |
| 25-26 | 2 | 2BDL_25A-26A_2BUL_25A-26A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-26 | 3 | 2BDL_25A-25A-26A_2BUL_25A-26A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-41 | 2 | 2BDL_25A-41A_2BUL_25A-41A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-41 | 3 | 2BDL_25A-25A-41A_2BUL_25A-41A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-41 | 3 | 2BDL_25A-41C_2BUL_25A-41A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-41 | 4 | 2BDL_25A-25A-41C_2BUL_25A-41A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-41 | 4 | 2BDL_25A-41D_2BUL_25A-41A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-41 | 5 | 2BDL_25A-25A-41D_2BUL_25A-41A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-41 | 5 | 2BDL_25A-41E_2BUL_25A-41A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-41 | 6 | 2BDL_25A-25A-41E_2BUL_25A-41A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-41 | 6 | 2BDL_25A-41F_2BUL_25A-41A_BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 25-41 | 7 | 25A-25A-41F_2BUL_25A-41A2BDL__BCS0 | REL-12 | George Cummings, Sprint |  | no | no | all open |
| 2-14 | 2 | 2BDL_2A-14A_2BUL_2A-14A_BCS0 | REL-12 | Marc Grant AT&T |  | no | no | all open |
| 14-30 | 2 | 2BDL_14A-30A_2BUL_14A-30A_BCS0 | REL-12 | Marc Grant AT&T |  | no | no | all open |
| 14-66 | 2 | 2BDL_14A-66A_2BUL_14A-66A_BCS0 | REL-12 | Marc Grant AT&T |  | no | no | all open |
| 2-14 | 3 | 3BDL_2A-2A-14A_2BUL_2A-2A_BCS0 | REL-12 | Marc Grant AT&T |  | no | no | all open |
| 14-66 | 3 | 3BDL_14A-66A-66A_2BUL_14A-66A_BCS0 | REL-12 | Marc Grant AT&T |  | no | no | all open |
| 14-66 | 4 | 4BDL_14A-66A-66A-66A_2BUL_14A-66A_BCS0 | REL-12 | Marc Grant AT&T |  | no | no | all open |
| 5-66 | 3 | 2BDL_5A-5A-66A_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 3 | 2BDL_5A-66A-66A_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 4 | 2BDL_5B-66A-66A_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 3 | 2BDL_5A-66B_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 3 | 2BDL_5A-66C_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 4 | 2BDL_5B-66C_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 3 | 2BDL_5B-66A_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 4 | 2BDL_5A-5A-66A-66A_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 4 | 2BDL_5A-5A-66B_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 4 | 2BDL_5A-5A-66C_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| 13-66 | 2 | 2BDL_13A-66A_2BUL_13A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 3 | 2BDL_13A-66A-66A_2BUL_13A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 3 | 2BDL_13A-66B_2BUL_13A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  | 3 | 2BDL_13A-66C_2BUL_13A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| 2-48 |  | 2BDL_2A-48A-48E_2BUL_2A-48A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  |  | 2BDL_2A-48E_2BUL_2A-48A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  |  | 2BDL_2A-48D_2BUL_2A-48A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  |  | 2BDL_2A-48A-48D_2BUL_2A-48A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  |  | 2BDL_2A-48A-48C_2BUL_2A-48A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  |  | 2BDL_2A-48A-48A_2BUL_2A-48A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  |  | 2BDL_2A-48A_2BUL_2A-48A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
|  |  | 2BDL_2A-48C_2BUL_2A-48A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| 48-66 |  | 2BDL_48A-66A_2BUL_48A-66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| 4-28 | 2 | 4A-28A_BCS0 | Rel-11 | Israel Soto, AMX |  | no | no | all open |
| 4-7 | 3 | 4A-7C_BCS0 | Rel-11 | Israel Soto, AMX |  | no | no | all open |
| 1-3-42 | 4 | CA_5DL_1A-42D_2UL_ 1A-42C_BCS0 | REL-12 | Yuta Oguma, NTT DOCOMO |  | no | no | all open |
| 1-3-42 | 4 | CA_5DL_3A-42D_2UL_ 3A-42C_BCS0 | REL-12 | Yuta Oguma, NTT DOCOMO |  | no | no | all open |
| 1-7-7 | 3 | 1A-7A-7A_UL_1A-7A_BCS1 | 11 | Bo-Han Hsieh, CHTTL |  | no | no | all open |

| CA configuration | Uplink Configuration | BCS | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CA_2A-2A-13A | CA_2A-13A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-2A-5A | CA_2A-5A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-66A-66A | CA_2A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-66B | CA_66B | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-2A-66B | CA_66B | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-66C | CA_2A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-2A-66A | CA_2A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-66B | CA_2A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-2A-66A-66A | CA_2A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-2A-66B | CA_2A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-2A-66C | CA_2A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-66C | CA_2A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_5B-66B | CA_5B | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_5B-66B | CA_66B | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_5B-66A | CA_5B | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_5A-66B | CA_66B | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_5B-66B | CA_5A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_5B-66A | CA_5A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_5A-66B | CA_5A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_48A-66A | CA_48A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_48A-48A-66A | CA_48A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_48C-66A | CA_48A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-48C | CA_48C | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-48A | CA_2A-48A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-48C | CA_2A-48A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_2A-48A-48A | CA_2A-48A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_13A-48A | CA_13A-48A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_13A-48A-48A | CA_13A-48A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_13A-48C | CA_13A-48A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |
| CA_13A-66A | CA_13A-66A | 0 | REL-11 | Zheng Zhao Verizon |  | no | no | all open |

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-1908977, Draft CR to include 2BDL_4A-4A-5B_2BUL_4A-5A_BCS0 and 2BDL_2A-5B_2BUL_2A-5A_BCS0, Nokia, Nokia Shanghai Bell

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template