3GPP TSG RAN meeting #86										       RP-192816

Sitges, Spain, December 9-12, 2019

Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | Band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SUL_combos_R16 |  |  |  |  |
| Unique ID | 800072 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192089 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2020 | Performance part: 03/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 80% | Performance Part: 80% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Ye Liu |
|  | Company | Huawei |
|  | Email | Leo.liuye@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

Table 2.4.1-1: Individual configuration names, proponents and supporting companies for SA NR SUL

| SA SUL configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| SUL_n79A-n84A | Rel-15 | Xiao Shao KDDI | TR 37.716-00-00: R4-1813824 TS 38.101-1: R4- 1814268 | Yes | Yes | none |
| SUL_n41A-n80A | Rel-15 | Wu Qian, Huawei | TR 37.716-00-00: R4-1812288\R4-1908945 TS 38.101-1: R4- 1814268\R4-1908943 | Yes | Yes | none |
| SUL_n41A-n81A | Rel-15 | Wu Qian, Huawei | TR 37.716-00-00: R4-1812288 TS 38.101-1: R4- 1814268 | Yes | Yes | none |
| SUL_n77A_n80A | Rel-15 | Wu Qian, Huawei | TS 38.101-1: R4-1903155 TR 37.716-00-00: R4-1903157 | Yes | Yes | none |
| SUL_n77A_n84A | Rel-15 | Wu Qian, Huawei | TS 38.101-1: R4-1903156 TR 37.716-00-00: R4-1903158 | Yes | Yes | none |
| DL_n78(2A)_SUL_n78-n86A | Rel-16 | Wu Qian, Huawei | 38.101-1: R4-1914319 | yes | yes | none |

Table 2.4.1-2: Individual configuration names, proponents and supporting companies for NSA NR SUL

| NSA SUL configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_1A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902197 | Yes | Yes | none |
| DC_7A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902198 | Yes | Yes | none |
| DC_8A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902202 | Yes | Yes | none |
| DC_20A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902199 | Yes | Yes | none |
| DC_1A_SUL_n77A_n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1903156 TR 37.716-00-00: R4-1903161 | Yes | Yes | none |
| DC_3A_SUL_n77A_n84A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1903156 TR 37.716-00-00: R4-1903162 | Yes | Yes | none |
| DC_3A_SUL_n78A_n84A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1903156 TR 37.716-00-00: R4-1903163 | Yes | Yes | none |

Table 2.4.1-3: Individual configuration names, proponents and supporting companies for NSA NR SUL with UL sharing from UE perspective (ULSUP)

| NSA SUL (ULSUP) configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_1A-SUL_n79A-n84A | Rel-15 | Xiao Shao KDDI | TR 37.716-00-00: R4-1813772 TS 38.101-3: R4- 1814265 | Yes | Yes | none |
| DC_3A-SUL_n41A-n80A | Rel-15 | Wu Qian, Huawei | TR 37.716-00-00: R4-1812288\R4-1908945 TS 38.101-3: R4- 1814265\R4-1910302 | Yes | Yes | none |
| DC_3C-SUL_n41A-n81A | Rel-15 | Wu Qian, Huawei | TR 37.716-00-00: R4-1812288 TS 38.101-3: R4- 1814265 | Yes | Yes | none |
| DC_8A-SUL_n41A-n81A | Rel-15 | Wu Qian, Huawei | TR 37.716-00-00: R4-1812288\R4-1908945 TS 38.101-3: R4- 1814265 | Yes | Yes | none |
| DC_1A-3A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902200 | Yes | Yes | none |
| DC_3A-7A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902201 | Yes | Yes | none |
| DC_3C_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1900647 | Yes | Yes | none |
| DC_3C-7A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902201 | Yes | Yes | none |
| DC_3A-8A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902203 | Yes | Yes | none |
| DC_3A-20A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902204 | Yes | Yes | none |
| DC_3C-20A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902204 | Yes | Yes | none |
| DC_1A_SUL_n77A_n84A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1903156 TR 37.716-00-00: R4-1903160 | yes | yes | none |
| DC_3A_SUL_n77A_n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1903156 TR 37.716-00-00: R4-1903159 | yes | yes | none |
| DC_66A_n78(2A)_SUL_n78-n86A | Rel-16 | Wu Qian, Huawei | 38.101-3: R4-1914320 | yes | yes | none |

2.4.2	Remaining Open issues

Table 2.4.2-1: Individual configuration names, proponents and supporting companies for SA NR SUL

| SA SUL configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| SUL_n75A-n81A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| SUL_n76A-n81A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| SUL_n75A-n82A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| SUL_n76A-n82A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |

Table 2.4.2-2: Individual configuration names, proponents and supporting companies for NSA NR SUL with UL sharing from UE perspective (ULSUP)

| NSA SUL (ULSUP) configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_8-SUL_n75A-n81A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| DC_8-SUL_n76A-n81A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| DC_20-SUL_n75A-n82A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| DC_20-SUL_n76A-n82A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-1911486 TR 37.716-00-00 v0.5.0, Huawei, HiSilicon

[2] R4-1916319 CR for 38.101-1 introduce SUL band combination CA_n78(2A)_SUL_n78A-n86A, Huawei, HiSilicon

[3] R4-1914320 CR for 38.101-3 introduce SUL band combination DC_66A_n78(2A)_SUL_n78A-n86A, Huawei, HiSilicon

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template