3GPP TSG RAN Meeting #88e	RP-20841

Electronic Meeting, June 29 - July 3, 2020

Source:	Qualcomm Incorporated (Rapporteur)

Title:	Rel-16 Work Item Exception for NR_IAB

Document for:	Approval

Agenda Item:	9.3.11

3GPP™ Work Item Exception

# Title : 	Integrated Access and Backhaul for NR

## Acronym  : 	NR_IAB

## Unique Identifier :	820070

Release 16 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: | Others (specify): |
| Expected Completion Date: | RAN#89 (Sep. 2020) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.174, TR 38.809 |  |  |  |  |
| Task(s) within work which are not complete: | IAB-MT Features - Finalize the list of IAB-MT features RAN4 RF core requirement: - IAB-MT Tx power - Maximum output power for LA IAB-MT type 1-H - IAB-MT output power dynamics - Side condition for the dynamic range definition - Power control for LA IAB-MT - Finalization of Pcmax,f,c - IAB-MT Tx signal quality - Definition of IBE(whether to define or not is still FFS) - IAB-MT Unwanted emissions - FR1 LA IAB-MT ACLR - FR1 and FR2 LA IAB-MT OBUE - FR1 and FR2 boundary between in-band and spurious region for LA IAB-MT - Absolute ACLR(whether to define or not is still FFS) - Tx spurious emissions for LA IAB-MT - Emission scaling factor for IAB-MT type 1-O - IAB-MT Reference Sensitivity - FR1 OTA sensitivity for IAB-MT type 1-H and 1-O - FRCs to be used for sensitivity definition/test - IAB-MT Receiver Dynamic Range - FR1 IAB-MT Rx dynamic range (whether to define or not is still FFS) - In-band selectivity and blocking - Bandwidth and offset of interfering signal for ACS and IBB of FR1 WA IAB-MT Type 1-H, 1-O - ACS for FR1 LA IAB-MT type 1-H, 1-O - IBB of FR1 LA IAB-MT type 1-H,1-O - Receiver intermodulation - Definition of Rx IM for FR1 IAB-MT(whether to define this or not is FFS) RAN4 RRM core requirement: - Remaining issue on RLM evaluation period for IAB-MTs: - FFS the relaxation factor of SSB and CSI-RS based RLM evaluation period in FR2 |  |  |  |  |
| Consequences if not included in Release 16: | - RF requirements are not finalized and IAB nodes cannot be deployed - Potential RLM requirement for IAB-MTs will not be completed in FR2 |  |  |  |  |

Abstract of document:

Contentious Issues: