## Slide 1: Summary from RAN#90-E on topics relevant for TSG-SA
Source: TSG RAN Chairman
SP-201126

## Slide 2: Outline
Release 17 timeline
  Release 17 package updates
Election trial
RAN meeting timeplan 2022-2023
TEI handling

## Slide 3: Revised Release 17 timeline endorsed
2021
Q2
Q3
Q4
Q1
2022
Q1
Rel-17 RAN1 freeze
Rel-17 stage-3 freeze
Rel-17 ASN.1 freeze
Old Release 17 timeline as per RAN#87E decision
2021
Q4
Q1
Q2
Q3
2022
Q3
Rel-17 RAN1 freeze
Rel-17 stage-3 freeze
Rel-17 ASN.1 freeze
New timeline as per RAN#90E decision
RAN#90E endorsed a full detailed plan to meet this newly endorsed timeline
  See RP-202868 and RP-202856
2H/2021 meeting plan will be confirmed at RAN#91E in March
  Hope is to return to physical meetings from RAN#93 (September/2021) onwards

## Slide 4: Release 17 package updates
Study items in RAN1 completed, RAN2 study aspects to be completed at RAN#91E in March
Follow-on Work Items approved with RAN1 centric objectives. RAN2 centric objectives to be added at RAN#91E in March for these follow-on items
  Coverage Enhancements, see RP-202928
  Positioning Enhancements, see RP-202900
  Support for Reduced Capability devices, see RP-202933
  Operation in frequency bands 51.6GHz-71GHz, see RP-202925
RAN4 non-spectrum package was updated, new item added
  Support for basic NR repeaters, see RP-202927

## Slide 5: Election trial
Trial of the E-election tool undertaken through 3 separate ballots of one election
Tool performed well and reliably
Main findings
  Candidates’ support letters and CVs not available in the Tool. It would be important to add this support by March.
  Voting List table/print-out not available in the tool. It would be important to add this support by March.
Tentative timeplan for elections at RAN#91E in March (To be Confirmed)
  T-48h: Mandatory in-advance registration deadline closes
  (T-48h) – (T-12h): IMs to check and confirm validity of all their registrations
  (T-12h) – T: MCC to perform check-in of all valid registered delegates
  T: Start of the first ballot for RAN chairman position. Likely on Wednesday morning UTC, on the week ahead of regular meeting week
  T+24h: Result of the first ballot
  … Depending on the results and candidate decisions there will be a 2nd and potentially a 3rd ballot with 24h ballot time for each
  Vice Chair ballots are set up as needed, each ballot with 24h length

## Slide 6: RAN meeting timeplan
Full RAN TSG + WG meeting timeplan endorsed for 2022 and 2023
See RP-202176
Allocation of hosts will commence based on this plan

## Slide 7: TEI handling
For each TEI Cat.B/C CR the 'other specs affected' must be filled in, and if no other spec impact is foreseen then this needs to be stated explicitly. (TEI Cat.B/C CRs without an explicit entry for 'other specs affected' cannot be approved at RAN)
Each TEI Cat.B/C CR and each TEI Cat.F/A CR that corrects functionality related to an earlier TEI Cat.B/C CR has a unique TEI identifier in square brackets [ ] at the end of the CR title on the CR cover sheet. (TEI Cat.B/C CRs without such a TEI identifier cannot be approved at RAN):
  The TEI identifier should be short but characterize the CR.
  The originating company takes care that related CRs in other WGs use the same TEI identifier.
  Cat.F/A CRs for TEIs which do not have a unique identifier will not have a unique identifier, i.e. unique identifiers are not added retroactively.
The WG chairmen's reports to RAN will include a slide or an attached status report listing:
  For all agreed and technically endorsed TEI Cat.B/C CRs with impacts or potential impacts on other WGs:
    [TEI identifier]: Tdoc of CR in own WG (CRs in other WGs or if not known impacted WG).
  For all agreed and technically endorsed TEI Cat.B/C CRs without impacts on other WGs:
    [TEI identifier]: Tdoc of CR in own WG.
  TEI CR proponents are responsible to make available the information to the WG Chairman and MCC (the exact division of work between proponents, WG Chairmen and MCC does not need to be decided in detail by RAN plenary)
After each RAN meeting, MCC will collect all approved TEI Cat.B/C CRs in a "running" RAN Tdoc for the considered release (taking into account the CR linkings (based on the above).

## Slide 8: Thank you!