## Slide 1: TSG RAN#92-e Highlights
Source: TSG RAN Chair
SP-210595

## Slide 2: Outline
New leadership in TSG-RAN WGs
Administrative aspects
  Inclusive language
Planning aspects
  Rel-17, meeting plan, Rel-18 RAN workshop & planning
Rel-17 RAN project updates
ITU matters

## Slide 3: New leadership elected in TSG RAN WGs
TSG RAN WG1
  Chair: Dr. Younsun KIM (Samsung/TTA)
  Vice Chairs:
  Dr. Havish KOORAPATY (Ericsson, ETSI)
  Dr. Xiaodong XU (CMCC / CCSA)
new officials shown in blue color
TSG RAN WG3
  Chair: Mrs. Yin GAO (ZTE/CCSA)
  Vice Chairs:
  Dr. Angelo CENTONZA (Ericsson/ETSI)
TSG RAN WG4
  Chair: Dr. Xizeng DAI (Huawei/CCSA)
  Vice Chairs:
  Mr. Andrey CHERVYAKOV (Intel/ATIS)
  Mr. Haijie QIU (Samsung/TTA)

## Slide 4: Administrative aspects

## Slide 5: Inclusive language
RAN#92-e update
  RAN agreed to include ASN.1 IE and field name changes as part of the inclusive language review of RAN specifications
    to use more inclusive language, as formulated in RP-211363
  No change to previous RAN agreements (as reported to TSG SA in SP-210259), e.g.
    legacy GERAN and UTRAN specifications should also be part of the review activity
LS to SA/CT in RP-211519
  RAN concluded that a harmonized 3GPP wide approach for changes to protocol / ASN.1 names would be appropriate, and asks SA and CT to consider acting accordingly.
  RAN asks TSGs SA and CT to also confirm whether GERAN and UTRAN specifications should be part of the inclusive language review

## Slide 6: Planning

## Slide 7: Rel-17, RAN meetings, Rel-18 WS and planning
TSG
June
2021
WG
TSG
RAN1-E
T
S
G
#
9
3 E
RAN5-E
RAN4-E
RAN3-E
RAN2-E
Planned as E-meetings
21-25
28-2
5-9
12-16
19-23
26-30
2-6
9-13
16-20
23-27
30-3
6-10
13-17
20-24
27-1
4-8
11-15
18-22
25-29
1-5
8-12
15-19
22-26
29-3
6-10
13-17
20-24
14-18
T
S
G
#
9
2
E
I
N
A
C
T
I
V
E
P
E
R
I
O
D
July
2021
August
2021
September
2021
October
2021
November
2021
December
2021
R
E
L
1
8
W
S
G
T W
s
TBC in September (f2f or E-meeting)
WG
WG
TSG
RAN5-E
Rel18
Email
Discussion
Q&A
Rel18
Email
Prep
January
2022
February
2022
17-21
24-28
31-04
07-11
14-18
21-25
March
2022
28-04
07-11
14-18
T
S
G
#
9
5
Rel-17 stage-3 freeze
Rel-18 RAN4 package approval
RAN1
RAN4
RAN3
RAN2
RAN5
10-14
03-07
WG
WG
TSG
Rel18
Email
Prep
Rel18
RAN4 Email
Prep
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Rel18
consolidation
RAN1E
(5+2)
RAN2-E
RAN3-E
RAN4-E
T
S
G
#
9
4
E
Rel-17 RAN1 freeze
Rel-18 RAN1/2/3/4 package approval
I
N
A
C
T
I
V
E
P
E
R
I
O
D
21-25
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN1E
(2+5)
RAN2
(5+2)
RAN3 (5+3)
RAN4 (5+2)
RAN1
(5+2)
INACTIVE

## Slide 8: RAN Timeline and Meeting Planning
RAN Rel-17 Timeline & start of Rel-18
  No timeline change for Rel-17 & the start of Rel-18
  Potential prioritization/down-scoping for Rel-17 items
    Already discussed in RAN#92-e (June) and more discussion is expected in RAN#93-e (September)
RAN Rel-18 workshop: June 28th – July 2nd
  A total of 500+ submissions, from ~80 different companies/organizations
  Deadline for registration extended to June 23rd (Wed.) 22:00 UTC
  Aim for a list of topics endorsed for subsequent email discussion (to help further consolidation of potential Rel-18 topics in September)
  Aim for an initial/tentative decision of Rel-18 timeline, which is to be confirmed in September (along with SA/CT)
  More details on RAN Rel-18 workshop and planning can be found at RWS-210002

## Slide 9: TSG-RAN Projects Update

## Slide 10: RAN Projects Update (cross-TSG areas)
RAN approved a new Rel-17 WID introducing NTN support for NB-IoT and eMTC
  Details can be found in the approved WID in RP-211601
    This feature targets EPC only
RAN discussed a new Rel-17 WID on “User Plane Integrity Protection support for EPC connected architectures using LTE and NR”
  But decided to postpone the decision in RAN#93-e, in order to set clear objectives. The intention is to wait for progress in SA2 and SA3, which will clarify impacts to RAN3
  More details can be found in the email discussion summary in RP-211564

## Slide 11: RAN Projects Update: Other
Among all the updates, the following are the ones with more involved discussion
  Discussion on Rel-17 project prioritization/down-scoping started, focusing on IIoT/URLLC and feMIMO
    Discussion details in RP-211569 for IIoT/URLLC, and in RP-211551 for feMIMO with revised WID in RP-211586
  Resolved several issues for “Extending current NR operation to 71GHz”
    Discussion details in RP-211583, with revised WID in RP-211584 and revised FS_FR2_enhTestMethods SID in RP-211600
  Resolved the issue of “NTN-FR2 and Ka-band handling” for NR NTN
    Discussion details in RP-211596
  RAN4 related issues
    Spectrum related updates, with email discussion summary in RP-211595
    FR1 RF, FR2 RF and TxDiv related updates, with email discussion summary in RP-211587, RP-211539 and RP-211532, respectively
    No handling of new non-spectrum Rel-17 proposals for RAN4 and no approval of RRM related proposals (9 different objectives!), in order to ensure manageable RAN4 workload and to minimize risks of Rel-17 completion

## Slide 12: ITU matters

## Slide 13: ITU matters
LS to ITU-R WP7C in RP-211576 , agreed
  on 3GPP’s activities related to WRC-19 Resolutions
    Clarified 3GPP terminology related to Frequency ranges and Operating bands
  LTI will go to PCG for review and approval
    and from there to: ITU-R WP7C; cc: ITU-R WP5D, RAN4
LS to ITU-R WP1C in RP-211577 , approved
  On Test methods for over-the-air TRP (Total Radiated Power) field measurements of unwanted emissions from IMT radio equipment utilizing active antennas
    Forwarding input from RAN4
  LS will be sent out directly via 3GPP LS coordinator, without further SA/PCG review
    to: ITU-R WP1C; cc: CEPT ECC SE21, ITU-R WP1A, ITU-R WP5A, ITU-R WP5D

## Slide 14: Questions?