3GPP TSG RAN meeting #93e										RP-211764

Electronic Meeting, Sep. 13-17, 2021

## Status Report to TSG

Agenda item:			13.3.6

| WI / SI Name | UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCenhUEConTest |  |  |  |  |
| Unique ID | 890042 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201487 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: NA | Testing part: 12/2021 |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: NA | Testing part: 40% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | KAHN, Jason |
|  | Company | NIST (U.S. Department of Commerce) |
|  | Email | jason.kahn@nist.gov |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NA |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

NA

#### 2.1.2	Remaining Open issues

NA

## 2.2	RAN2

#### 2.2.1	Agreements

NA

#### 2.2.2	Remaining Open issues

NA

## 2.3	RAN3

#### 2.3.1	Agreements

NA

#### 2.3.2	Remaining Open issues

NA

## 2.4	RAN4

#### 2.4.1	Agreements

NA

#### 2.4.2	Remaining Open issues

NA

## 2.5	RAN5

#### 2.5.1	Agreements

This work item started with RAN5#89. Most of the work at RAN5#91 involved 4 main categories:

1) Introduction of new MCPTT test cases in TS 36.579-2 and a MCVideo test case for TS 36.579-6.

2) Maintenance for in TS 36.579-1, specifically for generic procedures and default messages

3) Maintenance for in TS 36.579-2, specifically MCPTT test cases

4) Maintenance for in TS 36.579-6, specifically MCVideo test cases

Overall, there were 4 TDocs at this meeting associated with this work item (see clause 4 References below). There were also 68 TDocs associated with maintenance of the 36.579 family of specifications.

#### 2.5.2	Remaining Open issues

None.

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None.

## 2.6	RAN6

#### 2.6.1	Agreements

NA

#### 2.6.2	Remaining Open issues

NA

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

TDocs directly associated with this Work Item:

[1] - R5-216282 - Addition of MIKEY-SAKKE I_MESSAGE Table 5.5.9.1-1A CSK download sent by the SS

[2] - R5-216283 - Addition of MCPTT Test Case 5.6 Configuration / Download CSK

[3] - R5-215601 - Addition of MCPTT Test Case 5.7 Configuration / Subscription to group dynamic data / De-subscribe

[4] - R5-215599 - Addition of MCVideo Test Case 6.1.2.5 On-network / On-demand Pre-arranged Group Call / Emergency Group Call / Client Originated (CO)

TDocs categorized as maintenance and the SR and WP:

[1] R5-214625 - Addition of clause 5.3.27 - Generic Test Procedure for MCPTT CO Temporary Group Creation

[2] R5-214626 - Addition of clause 5.3.28 - Generic Test Procedure for MCPTT CO Temporary Group Tear Down

[3] R5-215728 - Addition of clause 5.3.29 - Generic Test Procedure for MCPTT Subscription and Notification

[4] R5-215729 - Correction of clause 5.3.15 – Generic Test Procedure for MCPTT CO session modification without implicit Floor Control

[5] R5-215730 - Correction of clause 5.3.22 - Generic Test Procedure for NW initiated temporary group creation.

[6] R5-214630 - Correction of clause 5.3.24 - Generic Test Procedure for UE intitated MCPTT functional alias status determination and subscription.

[7] R5-214631 - Correction of clause 5.3.25 - Generic Test Procedure for UE inititated MCPTT functional alias status change.

[8] R5-214632 - Correction of clause 5.3.26 - Generic Test Procedure for MCPTT CO Group Creation.

[9] R5-214633 - Correction of clause 5.3.3 – Generic Test Procedure for MCPTT pre-established session establishment CO.

[10] R5-215731 - Correction of clause 5.5.1 – General.

[11] R5-214635 - Correction of clause 5.5.2.11 – SIP PUBLISH

[12] R5-215732 - Correction of clause 5.5.2.14 – SIP SUBSCRIBE.

[13] R5-215733 - Correction of clause 5.5.2.5 – SIP INVITE.

[14] R5-215734 - Correction of clause 5.5.2.8 – SIP NOTIFY

[15] R5-215735 - Correction of clause 5.5.3.1 – SDP Message

[16] R5-215736 - Correction of clause 5.5.3.11 – PoC-Settings.

[17] R5-215737 - Correction of clause 5.5.3.12 – XCAP-DIFF.

[18] R5-215738 - Correction of clause 5.5.3.2 – MCS Info Lists

[19] R5-215739 - Correction of clause 5.5.3.3 – Resource Lists

[20] R5-215740 - Correction of clause 5.5.3.5 – PIDF.

[21] R5-215741 - Correction of clause 5.5.4.1 – General conditions

[22] R5-214646 - Correction of clause 5.5.4.3 - HTTP POST.

[23] R5-215742 - Correction of clause 5.5.4.4 - HTTP PUT

[24] R5-215743 - Correction of clause 5.5.4.5 - HTTP DELETE

[25] R5-215744 - Correction of clause 5.5.4.6 - HTTP 200 (OK)

[26] R5-215745 - Correction of clause 5.5.4.7 - HTTP 201 (Created)

[27] R5-215746 - Correction of clause 5.5.6.7 - Floor Taken.

[28] R5-215747 - Correction of clause 5.5.7.1 - MCPTT Group Configuration.

[29] R5-214918 - MCX IUT

[30] R5-215370 - Correction of General extension payload in Mikey message

[31] R5-215383 - Correction of XCAP Root URI in HTTP GET Requests

[32] R5-214653 - Correction of MCPTT test case 5.2

[33] R5-214654 - Correction of MCPTT test case 5.3

[34] R5-214655 - Correction of MCPTT test case 5.4

[35] R5-215748 - Correction of MCPTT test case 5.5

[36] R5-215749 - Correction of MCPTT test case 5.8

[37] R5-215750 - Correction of MCPTT test case 6.1.1.15

[38] R5-215751 - Correction of MCPTT test case 6.1.1.16

[39] R5-214661 - Correction of MCPTT test case 6.1.1.19

[40] R5-214662 - Correction of MCPTT test case 6.1.1.20

[41] R5-215752 - Correction of MCPTT test case 6.1.1.21

[42] R5-214664 - Correction of MCPTT test case 6.1.1.3

[43] R5-214665 - Correction of MCPTT test case 6.1.2.13

[44] R5-214666 - Correction of MCPTT test case 6.1.2.14

[45] R5-214667 - Correction of MCPTT test case 6.2.12

[46] R5-214668 - Correction of MCPTT test case 6.2.14

[47] R5-215753 - Correction of MCPTT test case 6.2.15

[48] R5-215754 - Correction of MCPTT test case 6.2.16

[49] R5-215755 - Correction of MCPTT test case 6.2.17

[50] R5-215756 - Correction of MCPTT test case 6.2.20

[51] R5-215757 - Correction of MCPTT test case 6.2.21

[52] R5-215758 - Correction of MCPTT test case 6.2.22

[53] R5-216342 - Correction of MCPTT test case 6.3.2

[54] R5-216343 - Routine maintenance for TS 36.579-5

[55] R5-216344 - Correction to MCVideo Test Case 6.1.2.1

[56] R5-216345 - Correction to MCVideo Test Case 6.1.2.2

[57] R5-216346 - Correction to MCVideo Test Case 6.1.2.3

[58] R5-216347 - Correction to MCVideo Test Case 6.1.2.4

[59] R5-216348 - Correction to MCVideo Test Case 6.2.1

[60] R5-216349 - Correction to MCVideo Test Case 6.2.2

[61] R5-215593 - Correction to MCVideo Test Case 6.2.3

[62] R5-215594 - Correction to MCVideo Test Case 6.2.4

[63] R5-215595 - Correction to MCVideo Test Case 6.2.5

[64] R5-215596 - Correction to MCVideo Test Case 6.2.6

[65] R5-216350 - Correction to MCVideo Test Case 6.2.7

[66] R5-216351 - Correction to MCVideo Test Case 6.2.8

[67] R5-215603 - SR UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo

[68] R5-215604 - WP UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template