3GPP TSG RAN Meeting #93-e				                                                RP-211827

Electronic Meeting, September 13 – 17, 2021 		                                  (revision of RP-21XXXX)

## Status Report to TSG

Agenda item:			9.3.3.3

| WI / SI Name | Enhancement of Private Network support for NG-RAN |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes |  | Performance part: No |  |  | Testing part: No |
| Acronym | NG_RAN_PRN_enh |  |  |  |  |  |  |
| Unique ID | 890049 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202363 |  |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: |  | Core part: 03/2022 |  | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: |  | Core part: 50% |  | Performance Part: | Testing part: |  |

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Jiang Zheng |
|  | Company | China Telecom |
|  | Email | jiangzheng@chinatelecom.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

### 2.2.1	Agreements

### 2.3.2	Remaining Open issues

## 2.2	RAN2

### 2.2.1	Agreements

#### RAN2#113e Agreements

Agreements on Support SNPN with subscription or credentials by a separate entity were as follows:

A new indicator that "access using credentials from a separate entity is supported" is broadcasted, and the indicator is broadcasted per SNPN in network sharing scenarios.

RAN2 assumes that the new indicator that "access using credentials from a separate entity is supported" is broadcasted in SIB1.

The supported Group IDs are broadcasted

A new indicator that "whether the SNPN allows registration attempts from UEs that are not explicitly configured to select the SNPN" is broadcasted, and the indicator is broadcasted per SNPN in network sharing scenario.

RAN2 assumes that the new indicator that "whether the SNPN allows registration attempts from UEs that are not explicitly configured to select the SNPN" is broadcasted in SIB1.

In the UE, AS reports to NAS about the following broadcasted new parameters:

- Indicator that "access using credentials from a separate entity is supported" in the cell per SNPN

- Supported Group IDs

- Indicator that "whether the SNPN allows registration attempts from UEs that are not explicitly configured to select the SNPN" per SNPN.

Agreements on Support UE onboarding and provisioning for NPN were as follows:

Broadcast a 1-bit indication for onboarding per O-SNPN.

R2 assumes that the 1-bit indication for onboarding is in SIB1.

The UE sends an indication for onboarding to the gNB at RRC Connection Establishment (intention to support AMF selection).

Focus on the O-SNPN scenario. Wait for SA2 further conclusion on how a PLMN can be used as onboarding network.

Agreements on IMS voice and emergency services for SNPN were as follows:

Extend the ims-EmergencySupport field to SNPN cells (it is FFS whether to reuse the existing IE or add new IEs indicating the support for IMS emergency).

For reserved cells specified in TS 38.304, all acceptable cells of an SNPN supporting emergency services are treated as suitable when the UE has an ongoing emergency call.

R17 UEs in SNPN Access Mode can camp on an acceptable SNPN cell supporting emergency services to obtain emergency services.

The voiceFallbackIndication field in RRCRelease and MobilityFromNRCommand is not applicable to SNPN cells.

There was a LS [3] approved to request further clarifications on the eNPN features from SA2

#### RAN2#113bis Agreements

General agreements were as follows:

- support of PWS over SNPN:

It seems feasible to do this in R17 from R2 perspective. Very small impact foreseen

Agreements on Support SNPN with subscription or credentials by a separate entity were as follows:

Use the term "Credentials Holder (CH)" in future RAN2 discussions for the external entity providing subscription or credential for SNPNs.

Use the term "Group IDs for Network Selection (GINs)" in future RAN2 discussions for the service provider Group IDs.

The following assumptions in last meeting are confirmed as agreements,

- The new indicator that "access using credentials from a separate entity is supported" is broadcasted in SIB1.

- The new indicator that "whether the SNPN allows registration attempts from UEs that are not explicitly configured to select the SNPN" is broadcasted in SIB1.

GIDs are broadcasted per SNPN in network sharing scenarios.

RAN2 to revise the previous agreement as following:

- In the UE, AS reports broadcast Group IDs per SNPN to NAS.

To supporting SNPN with subscription or credentials by a separate entity, R2 assumes that there is no impact on cell (re)selection (e.g. no need to change suitable cell criteria).

Agreements on Support UE onboarding and provisioning for NPN were as follows:

UE AS forwards the onboarding indication (and Group IDs if Proposal#1 is agreed) per SNPN to UE NAS for onboarding network selection.

No UE impact on connected mode mobility for onboarding.

A new onboarding indication is included in RRCSetupComplete message.

R2 assumes that no enhancement is needed to support onboarding for provisioning the PNI-NPN credentials to UE.

There is no need to introduce an onboarding request indication in RRC messages for UEs in RRC_INACTIVE.

Group IDs per SNPN for onboarding purpose is broadcast in the SIB. FFS whether the Group IDs for onboarding purpose and for credential by separate entity are different.

R2 assumes that onboarding will not impact cell reselection.

#### RAN2#114 Agreements

General agreements were as follows:

- Reply for LS on limited service availability of an SNPN (C1-21212601/R2-2104704):

We reply “YES” (to Q1 of the LS), but need to discuss the details of the additional info and the alternatives.

Agreements on Support SNPN with subscription or credentials by a separate entity were as follows:

GIN for access using CH is broadcst only if Indication of accessing using CH is broadcast.

RAN2 assumes that NAS does not send selected GINs and two indications related to external credentials to AS.

There is no impact on cell (re)selection to support SNPN with subscription or credentials by a separate entity.

RAN2 assume there is no RAN2 UE impact of connected mode mobility for separate credential.

RAN2 assumes the selected SNPN ID is enough for AMF selection for separate credential.

GIN is broadcasted by new SIB

Agreements on Support UE onboarding and provisioning for NPN were as follows:

No additional information except for the already agreed broadcast parameters is needed, unless requested by other WG.

There is no need to introduce the 1-bit onboarding indication in SIB1 and optional GINs for PLMNs acting as onboarding networks.

Toggling the 1-bit onboarding indication in SIB1 allows to control congestion due to onboarding request.

RAN2 confirms that onboarding does not impact the cell reselection procedure.

For AMF routing, no extra information is needed in addition to the already agreed onboarding request indication in RRCSetupComplete, unless explicitly requested by other WGs.

Any limitation to a selected set of UEs using uSIM tags is out of RAN2 scope.

Send an LS to SA2 to ask about separate or joint GIN list for onboarding and separate credentials and GIN encoding.

#### RAN2#115 Agreements

Agreements on both external credentials and onboarding as follows:

Wait for SA2 reply LS on the issue whether a common list of GINs used for onboarding and SNPN access using external credentials.

RAN2 has not identified a need for modification of / addition to broadcast of HRNNs.

RAN2 confirms that there is no impact on connected mode mobility when accessing an SNPN through CHs (was already assumed).

maximum number of GINs is specified per cell

new SIB specified to broadcast GINs acc to Option B: Single list of GINs with explicit assignment to SNPNs. Details on the explicit assignment are FFS.

RAN2 didn’t identify a need for modification to access control for SNPN access using external credential (could be discussed in other groups)

RAN2 didn’t identify a need for modification to access control for SNPN access for onboarding (could be discussed in other groups)

Agreements on supporting of IMS voice and emergency services for SNPN as follows:

Introduce a new IE/field to indicate the support of IMS emergency service for SNPN.

eCall over IMS is not supported in SNPNs in Rel-17.

PWS can be supported in SNPNs in Rel-17.

### 2.2.2 Remaining Open issues

- Stage 3 details of SIB1 for indications of supporting external credential, onboarding and emergency services

- Stage 3 details of the new SIB that is introduced to advertise GINs

- Stage 3 details of the enhancements in IDLE/INACTIVE mobility for SNPNs, especially to support emergency services in SNPNs

- Whether onboarding has any impacts to initial cell selection

- Corresponding enhancements in UE capability indication

## 2.3	RAN3

### 2.3.1	Agreements

#### RAN3#111e Agreements

Agreements on ePRN were as follows:

- The NG-RAN node needs to obtain some information about onboarding support capability of the connected AMF(s) for AMF selection at cell access. Nature of this support information is FFS. How the NG-RAN node obtains this information (e.g. via O&M or over NGAP) is FFS.

- Wait for further input from SA2 w.r.t. whether RAN3 needs to support new mobility scenarios.

#### RAN3#112e Agreements

- General

- Support of PWS over SNPN will have minor/limited impact on RAN3 specifications; the detailed impact analysis can be further looked when the requirement is finally agreed

- RAN3 considers feasible to support PWS for SNPN within release 17 timeframe, subject to RAN decision. R3-212863 Agreed unseen.

- Cell Access Control

- Use the terms Credentials Holder and GIN in RAN3 wherever needed in the future.

- WA: an NG-RAN node does not need to be informed which AMF supports authentication by Credentials Holders

- among AMF(s) supporting an S-NPN

- AMF signals via NGAP Setup Response/ AMF Configuration Update whether it supports onboarding.

- WA: NGAP Initial UE Message includes an onboarding indicator when received over RRC.

- R3-212959 Endorsed unseen as BL for 38.300

- R3-212866 Endorsed unseen as BL for 38.413

- R3-212865 Endorsed unseen as BL for 38.410

- Agree to Send LS to SA2 in R3-212867 final Agreed unseen

- Connected Mode Mobility Support

- WA: There is no need to exchange information related to onboarding during mobility.

- There is no need for the RAN nodes to exchange information related to accessing using external credentials during mobility.

- So far, there is no RAN3 impact foreseen for idle mode mobility between different networks.

- So far, there is no RAN3 impact foreseen for connected mode mobility between different networks

#### RAN3#113e Agreements

- Access with Credentials from Credential Holder

- Remove the editor’s note: “Mobility aspects are FFS” from BL CR 38.300.

- Onboarding

Agreements on stage 2:

- Replace “onboarding indicator” by “onboarding indication” in BLCR 38.410 and BLCR 38.300 and remove corresponding editor’s notes

Agreements on stage 3:

- Support of onboarding feature has no impact on the NG Overload procedure.

- Agree to move the “Onboarding Support” IE outside of the NPN Support IE keeping only one codepoint. Add an editor’s note: “whether to clarify in 38.413 that Onboarding Support applies to SNPN but not PLMN is FFS”.

- Add an editor’s note: “whether a second codepoint is needed is FFS”

- R3-214299  (TP for TS 38.300) Support for onboarding stage 2 (Nokia, Nokia Shanghai Bell) was Agreed

- R3-214285  (TP for ePRN BLCR for TS 38.413) Supporting enhanced private network (Huawei) was Agreed

### 2.3.2	Remaining Open issues

The open issues are as follows:

- Continue the discussion on whether the three parameters "access using credentials from a separate entity is supported", “supported Group IDs", whether the SNPN allows registration attempts from UEs that are not explicitly configured to select the SNPN” can be added in the NG Setup Response.

- Try to reach the conclusions on the necessary modifications over NG network interfaces to enable:

  - Using the 3rd party subscription;

  - UE Onboarding and remote provisioning;

- Continue Stage 2 discussion and Stage 3 discussion on solution details;

## 2.4	RAN4

### 2.4.1	Agreements

### 2.4.2	Remaining Open issues

## 2.5	RAN5

### 2.5.1	Agreements

### 2.5.2	Remaining Open issues

### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

### 2.6.1	Agreements

### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

### 3.1.1	Agreements with cross-TSG impacts

### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE: This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Latest WID:

- RP-202363, “Revised WID: Enhancement of Private Network Support for NG-RAN”, China Telecom, WID approved at RAN#90.

RAN2#113e:

- R2-2100542, RAN2 Work Plan for Enhancement for Private Network Support for NG-RAN, Nokia, China Telecom (Rapporteurs), Work Plan, Rel-17, NG_RAN_PRN_enh

- R2-2102489, Clarification request for eNPN features, RAN2, LSout

- R2-2102413, Summary of [AT113-e][031][eNPN] SNPN with subscription or credentials by a separate entity, Nokia

- R2-2100543, Overview of RAN2 impacts to support SNPN with 3rd party subscription, Nokia, Nokia Shanghai Bell, discussion, Rel-17, NG_RAN_PRN_enh

- R2-2101717, Support SNPN along with credentials owned by an entity separate from the SNPN, CMCC, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100241, Initial Discussion on Credential by a Separate Entity, OPPO, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100277, Consideration on SNPN with Subscription or Credentials by a Separate Entity, CATT, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100289, Discussion of credentials by a separate entity in SNPN, China Telecommunication, discussion, Rel-17

- R2-2100431, Consideration on the Separate Entity Supporting, ZTE Corporation, Sanechips, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100441, Access to SNPN with credentials from a different entity, Qualcomm Incorporated, discussion

- R2-2100490, SNPN and Service Provider (SP) separation, Ericsson, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100634, RAN2 impact on support SNPN along with subscription / credentials owned by an entity separate from the SNPN, Intel Corporation, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100838, Support SNPN with subscription or credentials by a separate entity, vivo, discussion

- R2-2100918, SIB info for third party credentials and UE onboarding, Sony, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2101001, Discussion on RAN2 impact of supporting SNPN with credentials owned by a separate entity, Huawei, HiSilicon, China Telecom, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2101515, Support of SNPN with subscription or credentials by a separate entity, LG Electronics, discussion, Rel-17

- R2-2102363, Summary of [AT113-e][032][eNPN] UE onboarding and provisioning for NPN, Ericsson

- R2-2100491, UE onboarding, Ericsson, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2101616, Discussion the issue to support UE onboarding and provisioning for NPN, CMCC, discussion, Rel-17, NG_RAN_PRN_enh

- R2-2101002, Discussion on RAN2 impact of UE onboarding and remote provisioning for SNPN and PNI-NPN, Huawei, HiSilicon, China Telecom, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100242, Initial Discussion for Onboarding, OPPO, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100243, Cell Access Control for Onboarding, OPPO, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100278, Discussion on UE Onboarding and Provisioning for NPN, CATT, discussion, Rel-17

- R2-2100432, Consideration on the Onboarding and Provisioning for NPN, ZTE Corporation, Sanechips, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100442, UE onboarding and provisioning for NPN, Qualcomm Incorporated, discussion

- R2-2100544, Overview of RAN2 impacts to support UE onboarding and provisioning for NPN, Nokia, Nokia Shanghai Bell, discussion, Rel-17, NG_RAN_PRN_enh

- R2-2100635, RAN2 impact on support UE onboarding and provisioning for NPN, Intel Corporation, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100839, Support UE onboarding and provisioning for NPN, vivo, discussion

- R2-2101516, Support of UE onboarding and provisioning for NPN, LG Electronics, discussion, Rel-17

- R2-2101898, LS on UE onboarding and remote provisioning for SNPN, CMCC, LS out, Rel-17, To:SA2, Cc:RAN3, Revised

- R2-2101930, draft LS on UE onboarding and remote provisioning for SNPN, CMCC, LS out, Rel-17, R2-2101898, To:SA2, Cc:RAN3

- R2-2102309, Summary for Offline [033][eNPN] IMS voice and emergency services for SNPN, Huawei, HiSilicon

- R2-2101003, Discussion on support of IMS voice and emergency services for SNPN, Huawei, HiSilicon, China Telecom, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100279, Discussion on Support of IMS Emergency for SNPN, CATT, discussion, Rel-17

- R2-2100364, RAN2 impact on support of IMS emergency call for SNPN, Intel Corporation, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100433, Consideration on the IMS voice and emergency services for SNPN, ZTE Corporation, Sanechips, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100492, Support of IMS voice and emergency services for SNPNs, Ericsson, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100545, Overview of RAN2 impacts to support IMS and emergency services for SNPN, Nokia, Nokia Shanghai Bell, discussion, Rel-17, NG_RAN_PRN_enh

- R2-2100639, Support of IMS voice and emergency services for SNPN, Qualcomm Incorporated, discussion

- R2-2100840, Support of IMS voice and emergency service for  SNPN, vivo, discussion

- R2-2101517, Support of IMS voice and emergency services for SNPN, LG Electronics, discussion, Rel-17

- R2-2101631, Support of IMS voice and emergency services for SNPN, CMCC, discussion, Rel-17, NG_RAN_PRN_enh

RAN2#113bis-e:

- R2-2103592	RAN2 Work Plan for Enhancement for Private Network Support for NG-RAN	Nokia, China Telecom (Rapporteurs)

- R2-2103595	Stage 2 specification for NPN enhancements	Nokia (Rapporteur)

- R2-2102657	LS on support of PWS over SNPN (S1-210368; contact: Qualcomm)	SA1

- R2-2102658	Reply LS on clarification request for eNPN features (S2-2101076; contact: Nokia)	SA2

- R2-2103671	Proposed reply for LS on support of PWS over SNPN (S1-210368/R2-2102657)	Nokia, Nokia Shanghai Bell

- R2-2103953	Discussion on Reply LS on support of PWS over SNPN	Qualcomm Incorporated

- R2-2104640	Reply LS on support of PWS over SNPN	Qualcomm	LS out

- R2-2104290	Summary Document for AI 8.16.2	CATT

- R2-2102795	Support SNPN with subscription or credentials by a separate entity	OPPO

- R2-2102836	Support SNPN along with subscription / credentials owned by an entity separate from the SNPN	Intel Corporation

- R2-2102914	Further Consideration on Subscription or Credentials by a Separate Entity	CATT

- R2-2102935	Resolving issues for SNPN with subscription or credentials by a separate entity	LG Electronics France

- R2-2103123	Support SNPN with subscription or credentials by a separate entity	vivo

- R2-2103170	Accessing to SNPN with credentials owned by a separate entity	Huawei, HiSilicon

- R2-2103222	Access to SNPN with credentials from a different entity	Qualcomm Incorporated

- R2-2103268	Cell (re)selection for Rel-17 NPN enhancements	Asia Pacific Telecom co. Ltd, FGI

- R2-2103593	Discussion on Group IDs from RAN2 perspective	Nokia, Nokia Shanghai Bell

- R2-2103618	Cell reselection using credentials from a separate entity 	Sony Europe B.V.

- R2-2103675	SNPN access using subscription from external Credentials Holder (CH)	Ericsson

- R2-2103726	Left Issues and Analysis on LS from SA2 on Supporting SNPN with Credentials by a Separate Entity	CMCC

- R2-2103782	RAN2 impact to support SNPN with credentials by a separate entity	MediaTek Inc.

- R2-2104041	On Supporting Visited SNPN with Credentials	Samsung

- R2-2104235	Consideration on the Separate Entity Supporting	ZTE Corporation, Sanechips

- R2-2104290	8.16.2 eNPN Support SNPN with subscription or credentials by a separate entity	CATT

- R2-2104492	Summary for UE onboarding and provisioning for NPN	Intel

- R2-2102796	Support UE onboarding and provisioning for NPN	OPPO

- R2-2102837	RAN2 impact on support UE onboarding and provisioning for NPN	Intel Corporation

- R2-2102915	Further Discussion on UE Onboarding and Provisioning for NPN	CATT

- R2-2102936	Resolving issues for UE onboarding and provisioning for NPN 	LG Electronics France

- R2-2103124	Support UE onboarding and provisioning for NPN	vivo

- R2-2103171	UE onboarding and remote provisioning for SNPN	Huawei, HiSilicon

- R2-2103223	UE onboarding and provisioning for NPN	Qualcomm Incorporated

- R2-2103466	Consideration of SIB design for UE onboarding and provisioning in eNPN	China Telecommunication

- R2-2103594	Onboarding related considerations	Nokia, Nokia Shanghai Bell

- R2-2103619	UE on-boarding cell reselection	Sony Europe B.V.

- R2-2103676	UE onboarding	Ericsson

- R2-2103690	Discussion the issues to support UE on-boarding and remote provisioning	CMCC

- R2-2103844	On the need for additional on-boarding options in eNPN	Apple

- R2-2104043	On Supporting Onboarding SNPN	Samsung

- R2-2104236	Consideration on the Onboarding and Provisioning for NPN	ZTE Corporation, Sanechips

RAN2#114-e:

- R2-2105241	RAN2 Work Plan for Enhancement for Private Network Support for NG-RAN	Nokia, China Telecom (Rapporteurs)

- R2-2105242	Draft Stage 2 CR: Non-Public Network enhancements	Nokia, Nokia Shanghai Bell

- R2-2104704	LS on limited service availability of an SNPN (C1-212601; contact: Nokia)	CT1

- R2-2104728	Reply LS on support of PWS over SNPN (S2-2102963; contact: Qualcomm)	SA2

- R2-2105243	Proposed reply for LS on limited service availability of an SNPN (C1-21212601/R2-2104704)	Nokia, Nokia Shanghai Bell

- R2-2106777	Reply LS on limited service availability of an SNPN	Nokia	LS out

- R2-2106659	SNPN and subscription or credentials by a separate entity	China Telecom

- R2-2104767	Support SNPN with subscription or credentials by a separate entity         OPPO

- R2-2105125       Additional considerations for access of SNPN with credentials from a different entity      Apple

- R2-2105167       Consideration on the Separate Entity Supporting            ZTE Corporation, Sanechips

- R2-2105192       Further Consideration on Subscription or Credentials by CH        CATT

- R2-2105200       Consideration on GIN related issues       China Telecommunication

- R2-2105244       Discussion on GINs from RAN2 perspective       Nokia, Nokia Shanghai Bell

- R2-2105291       Remaining issues on supporting SNPN with subscription or credentials by a separate entity vivo

- R2-2105409       SNPN access with different entity credentials     Qualcomm Incorporated

- R2-2105570       Accessing SNPN with credentials owned by a credentials holder Huawei, HiSilicon

- R2-2105632       Cell (re)selection for Rel-17 NPN enhancements  Asia Pacific Telecom, FGI

- R2-2105670       RAN2 impact to support SNPN with credentials by a separate entity        MediaTek Inc.

- R2-2105915       Support of credentials owned by third party entities in SNPN      Intel Corporation

- R2-2106034       SNPN access using external credentials Ericsson

- R2-2106199       On Supporting Visited SNPN with Credentials     Samsung

- R2-2106246       Left Issues on Supporting SNPN with Credentials by a Separate Entity    CMCC

- R2-2106296       Resolving issues for access with external CH     LG Electronics

- R2-2106662	UE onboarding and provisioning for NPN	Ericsson

- R2-2104768       Support UE onboarding and provisioning for NPN          OPPO

- R2-2105124       Additional considerations for UE on-boarding and provisioning for NPN  Apple

- R2-2105168       Consideration on the Onboarding and Provisioning for NPN        ZTE Corporation, Sanechips

- R2-2105193       Further Discussion on UE Onboarding and Provisioning for NPN CATT

- R2-2105245       Onboarding related considerations         Nokia, Nokia Shanghai Bell

- R2-2105292       Remaining issues on supporting UE onboarding and provisioning for NPN  vivo

- R2-2105410       UE onboarding and provisioning            Qualcomm Incorporated

- R2-2105554       UE onboarding and remote provisioning for SNPN         Huawei, HiSilicon

- R2-2105709       Discuss the need of UAC for UE on-boarding     Sony

- R2-2105916       Support UE Onboarding and provisioning for NPN         Intel Corporation

- R2-2106035       UE onboarding  Ericsson

- R2-2106200       On Supporting Onboarding SNPN          Samsung

- R2-2106228       Discussion the left issues to support UE on-boarding and remote provisioning    CMCC

- R2-2106297       Resolving issues for UE onboarding and provisioning for NPN   LG Electronics

RAN2#115-e:

- R2-2106903	Reply LS on support of PWS over SNPN (C1-13640; contact: Qualcomm)	CT1

- R2-2106934	Reply LS on support of PWS over SNPN in R17 (R3-212863; contact: Huawei)	RAN3

- R2-2106983	Reply LS on support of PWS over NPN (SP-210584; contact: Qualcomm)	SA

- R2-2107029	Support SNPN with subscription or credentials by a separate entity	OPPO

- R2-2107030	Support UE onboarding and provisioning for NPN	OPPO

- R2-2107031	Support of IMS Voice and Emergency Services for SNPN	OPPO

- R2-2107323	Further Consideration on Subscription or Credentials by CH	CATT

- R2-2107324	Open Issues on UE Onboarding and Provisioning for NPN	CATT

- R2-2107325	Open Issues on Support of IMS Emergency for SNPN	CATT

- R2-2107347	UE onboarding and provisioning 	Qualcomm Incorporated

- R2-2107348	Support of emergency services for SNPN	Qualcomm Incorporated

- R2-2107441	Support of IMS emergency call for SNPN	Intel Corporation

- R2-2107442	Remaining issues in support UE onboarding for SNPN	Intel Corporation

- R2-2107458	Discussion of GIN design for NPN	China Telecommunication

- R2-2107743	On Supporting Visited SNPN with Credentials	Samsung R&D Institute India

- R2-2107744	On Supporting Onboarding SNPN	Samsung R&D Institute India

- R2-2107752	On Supporting Emergency services in SNPNs	Samsung R&D Institute India

- R2-2107803	Remaining issue on support SNPN  by a separate entity	vivo

- R2-2107804	Remaining issue on support UE onboarding  for NPN	vivo

- R2-2107805	Discussion on support of IMS voice and emergency services for SNPN	vivo

- R2-2107953	RAN2 Work Plan for Enhancement for Private Network Support for NG-RAN	Nokia, China Telecom (Rapporteurs)

- R2-2107954	Proposals for open issues of the support of Credential Holders	Nokia, Nokia Shanghai Bell

- R2-2107955	Proposals for open issues of the support of onboarding	Nokia, Nokia Shanghai Bell

- R2-2107956	Considerations for PWS and IMS emergency services in SNPNs	Nokia, Nokia Shanghai Bell

- R2-2107957	Draft Stage 2 CR: Non-Public Network enhancements	Nokia, Nokia Shanghai Bell

- R2-2108046	Consideration on the Separate Entity Supporting	ZTE Corporation, Sanechips

- R2-2108047	Consideration on the Onboarding and Provisioning for NPN	ZTE Corporation, Sanechips

- R2-2108048	Consideration on the emergency services for SNPN	ZTE Corporation, Sanechips

- R2-2108229	RAN2 impact to support SNPN with credentials by a separate entity	MediaTek Inc.

- R2-2108254	SNPN access using external credentials	Ericsson

- R2-2108255	UE onboarding	Ericsson

- R2-2108256	Support of emergency services for SNPNs	Ericsson

- R2-2108337	Removal of ETWS/CMAS restriction for SNPN	Qualcomm Incorporated

- R2-2108342	[DRAFT] LS on introduction of PWS support over SNPN	Qualcomm Incorporated

- R2-2108499	Support of emergency services for SNPN	CMCC

- R2-2108517	Discussion the left issues to support UE on-boarding and remote provisioning	CMCC

- R2-2108545	Left Issues on Supporting SNPN with Credentials by a Separate Entity	CMCC

- R2-2108612	Accessing SNPN with credentials owned by a Credentials Holder	Huawei, HiSilicon

- R2-2108613	UE onboarding and remote provisioning for SNPN	Huawei, HiSilicon

- R2-2108614	Support of IMS voice and emergency services for SNPN	Huawei, HiSilicon

- R2-2108653	ASF CAG Priority	Qualcomm Incorporated

- R2-2108659	Open issues on access with external Credential Holder	LG Electronics

- R2-2108660	Open issues for UE Onboarding	LG Electronics

- R2-2109017	[Pre115-e][010][eNPN] Summary Document for AI 8.16.4	CMCC

- R2-2109033	[Pre115-e][009][eNPN] Summary 8.16.2 ext credentials + 8.16.3 onboarding (Nokia)	Nokia

RAN3#111e:

- R3-210104, Discussion on cell access control for eNPN, CATT, discussion

- R3-210105, Discussion on connected mode mobility support for eNPN, CATT, discussion

- R3-210112, Work Plan for ePRN WI, China Telecommunication, Work Plan

- R3-210113, On RAN support of SNPN along with credentials owned by a separate entitys, China Telecommunication, discussion

- R3-210114, On RAN support of UE onboarding and remote provisioning, China Telecommunication, discussion

- R3-210159, Support for Enhanced Non Public Networks, Nokia, Nokia Shanghai Bell, discussion

- R3-210160, Support for Enhanced Non Public Networks, Nokia, Nokia Shanghai Bell, draftCR

- R3-210161, Support for Enhanced Non Public Networks, Nokia, Nokia Shanghai Bell, CR

- R3-210359, RAN3 impacts of NPN onboarding and credential provisioning, Qualcomm Incorporated, discussion

- R3-210476, Supporting cell access control for enhanced NPN, Huawei, discussion

- R3-210477, Supporting cell access control for enhanced NPN, Huawei, CR

- R3-210478, Supporting connected mode mobility for enhanced NPN, Huawei, discussion

- R3-210637, SNPN and Service Provider (SP) separation, Ericsson, discussion

- R3-210638, UE onboarding, Ericsson, discussion

- R3-210826, Consideration on the enhanced NPN WI scope, ZTE Corporation, discussion

- R3-210827, Consideration on RAN impact for eNPN, ZTE Corporation, discussion

- R3-210829, Consideration on mobility support for key issue1, ZTE Corporation, discussion

- R3-210881, Discussion on connected mode mobility in eNPN, LG Electronics, discussion

- R3-210907, Support SNPN along with credentials owned by an entity separate from the SNPN, CMCC, discussion

- R3-210908, UE onboarding and provisioning for NPN, CMCC, discussion

- R3-211036, CB: # 1100_PRN_GEN - Summary of email discussion, China Telecom - moderator, discussion

- R3-211037, CB: # 1101_PRN_Onboarding - Summary of email discussion, Nokia - moderator, discussion

- R3-211038, CB: # 1102_PRN_Mobility - Summary of email discussion, Ericsson - moderator, discussion

- R3-211178, LS on Support for Enhanced Non Public Network, Nokia, Nokia Shanghai Bell, LS out

- R3-211179, Support for Enhanced Non Public Networks, Nokia, Nokia Shanghai Bell, draftCR

RAN3#112e:

- R3-211443	LS on support of PWS over SNPN	SA1

- R3-211454	Reply LS on support of PWS over SNPN	SA2

- R3-211619	Discussion of RAN3 impacts of supporting PWS over SNPN	Qualcomm Incorporated, Ericsson

- R3-211620	[DRAFT] Reply LS on LS on support of PWS over SNPN	Qualcomm Incorporated

- R3-211651	Support for Access with Subscription owned by a Separate Entity	Nokia, Nokia Shanghai Bell

- R3-211652	Support for Onboarding and Remote Provisioning	Nokia, Nokia Shanghai Bell

- R3-211653	Support for Enhanced Non Public Networks	Nokia, Nokia Shanghai Bell, China Telecom

- R3-211702	RAN3 impacts of Enhancement of Private Network Support	Qualcomm Incorporated

- R3-211703	Introduction of support for eNPN	Qualcomm Incorporated

- R3-211704	Introduction of support for eNPN	Qualcomm Incorporated

- R3-211709	Work Plan for Enhancement for Private Network Support for NG-RAN WI	China Telecommunication

- R3-211710	On mobility support for ePRN	China Telecommunication

- R3-211804	Discussion on cell access control for eNPN	CATT

- R3-211899	Supporting enhanced private network	Huawei

- R3-211900	Supporting enhanced private network	Huawei

- R3-211901	Supporting enhanced private network	Huawei

- R3-212065	Consideration on the enhanced NPN WI scopes	ZTE Corporation

- R3-212079	(TP for TS 38.300) Introduce eNPN	ZTE Corporation

- R3-212080	Discussion on open issues of eNPN	ZTE Corporation

- R3-212081	Consideration on mobility support for eNPN	ZTE Corporation

- R3-212099	Cell access control	Ericsson

- R3-212100	Mobility	Ericsson

- R3-212156	support of PWS over SNPN in R17	Huawei

- R3-212157	[Draft] Reply LS on support of PWS over SNPN in R17	Huawei

- R3-212192	UE onboarding	Ericsson

- R3-212446	Support of access using credentials from credentials holder	LG Electronics Inc.

- R3-212502	Cell access and mobility aspects for NPN	CMCC

- R3-212683	CB: # 1001_PRN_Gen - Summary of email discussion	China Telecom - moderator

- R3-212684	CB: # 1002_PRN_PWS - Summary of email discussion	Huawei - moderator

- R3-212685	CB: # 1003_PRN_Onboarding - Summary of email discussion	Nokia - moderator

- R3-212686	CB: # 1004_PRN_Mobility - Summary of email discussion	Ericsson - moderator

- R3-212801	Reply LS on support of PWS over SNPN in R17	Huawei

- R3-212818	Support for Enhanced Non Public Networks	Nokia, Nokia Shanghai Bell, China Telecom

- R3-212839	Supporting enhanced private network	Huawei

- R3-212850	LS on Clarifications for eNPN key issues 1 and 4	Nokia, Nokia Shanghai Bell

- R3-212856	Introduction of support for eNPN	Qualcomm Incorporated

- R3-212863	Reply LS on support of PWS over SNPN in R17	Huawei

- R3-212864	Support for Enhanced Non Public Networks	Nokia, Nokia Shanghai Bell, China Telecom

- R3-212865	Introduction of support for eNPN	Qualcomm Incorporated

- R3-212866	Supporting enhanced private network	Huawei

- R3-212867	LS on clarifications on eNPN features	Nokia, Nokia Shanghai Bell

- R3-212959	Support for Enhanced Non Public Networks	Nokia, Nokia Shanghai Bell, China Telecom

RAN3#113e:

- R3-213169	Introduction of support for eNPN	Qualcomm Incorporated

- R3-213170	Supporting enhanced private network	Huawei

- R3-213177	Support for Enhanced Non Public Networks	Nokia, Nokia Shanghai Bell, China Telecom

- R3-213266	(TP for BL CR for 38.413) Open issues for onboarding signalling	Qualcomm Incorporated

- R3-213301	Work Plan for Enhancement for Private Network Support for NG-RAN WI	China Telecommunication

- R3-213302	On configuration of necessary parameters for cell access of external credential user	China Telecommunication

- R3-213303	TP for eNPN BL CR for 38.413	China Telecommunication

- R3-213331	Discussion on cell access control for eNPN	CATT

- R3-213455	(TP for TS 38.300) Support for onboarding stage 2	Nokia, Nokia Shanghai Bell

- R3-213456	(TP for TS 38.413) Support for Onboarding stage 3	Nokia, Nokia Shanghai Bell

- R3-213586	Cell access control for UE onboarding	Ericsson

- R3-213587	Cell access control for SNPN access using external credentials	Ericsson

- R3-213642	(TP for ePRN BLCR for TS 38.413) Supporting enhanced private network	Huawei

- R3-213643	Supporting enhanced private network	Huawei

- R3-213763	Dicussion on On-Demand PRS	ZTE Corporation

- R3-213766	(TP for TS 38.413)Introduce eNPN	ZTE Corporation

- R3-213767	(TP for TS 38.300)Introduce eNPN	ZTE Corporation

- R3-214028	Support of access using credentials from credentials holder	LG Electronics

- R3-214029	(TP for eNPN BL CR for TS 38.413) Support of access using credentials from credentials holder	LG Electronics

- R3-214183	CB: # NPN1_Workplan_BLCRs - Summary of email discussion	China Telecom - moderator

- R3-214184	CB: # NPN2_CellAccessControl - Summary of email discussion	Nokia - moderator

- R3-214283	(TP for TS 38.300) Support for onboarding stage 2	Nokia, Nokia Shanghai Bell

- R3-214285	(TP for ePRN BLCR for TS 38.413) Supporting enhanced private network	Huawei

- R3-214292	(TP for BL CR for 38.410) Terminology change	Qualcomm

- R3-214299	(TP for TS 38.300) Support for onboarding stage 2	Nokia, Nokia Shanghai Bell

- R3-214502	Support for Enhanced Non Public Networks	Nokia, Nokia Shanghai Bell, China Telecom

- R3-214503	Introduction of support for eNPN	Qualcomm Incorporated

- R3-214504	Supporting enhanced private network	Huawei

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template