3GPP TSG RAN Meeting #93-e	RP-211869

Electronic Meeting, 13 – 17 September, 2021

## Status Report to TSG

Agenda item:			13.5.3

| WI / SI Name | UE Conformance Test Aspects for new Rel-16 NR bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_bands_BW_R16-UEConTest |  |  |  |  |
| Unique ID | 850062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200146 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2021 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 68% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Leif MATTISSON |
|  | Company | Ericsson |
|  | Email | Leif[dot]mattisson[at]ericsson[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

-

## 2.2	RAN2

-

## 2.3	RAN3

-

## 2.4	RAN4

-

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1]. The work plan shows current completion status for each new Rel-16 NR band and for each channel bandwidth extension of existing bands.

Note: The start of any RAN5 work for any new Rel-16 band or channel bandwidth extensions is pending completion of the associated RAN4 work item. The RAN4 completion status is tracked in the RAN5 work plan in [1].

10 CRs were agreed in [4] to [13] at RAN5#92-e.

Test tolerance of Band n259 was discussed in [3]. The document was noted but no proposals were endorsed.

Overall completion is 68%.

No additional band or CBW extension were completed at RAN5#92-e.

Completion status (see below for details):

- NR FR1 bands: 5 out of 7 completed (1 need company assignment)

- NR FR2 bands: 0 out of 1 completed

- NR SDL bands: 1 out of 1 completed

- NR SUL bands: 1 out of 2 completed (1 need company assignment)

- CBW extensions: 7 out of 15 completed (6 need company assignment)

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan and status:

[1] R5-214242	WP UE Conformance Test Aspects - New Rel-16 NR bands and extension of existing NR bands; Source: Ericsson

Discussion papers:

[2] R5-214402	Discussion about Test tolerance of Band n259; Source: DOCOMO Communications Lab.

CRs TS 38.508-1 – 5GS Common Test Environment:

[3] R5-214611	Correction of default test frequencies for band n48 and protocol testing; Source: Ericsson

CRs TS 38.508-2 – 5GS Common ICS:

None

CRs TS 38.521-1 – Transmitter & Receiver test cases SA NR FR1:

[4] R5-215391	Update of R16 new CBW configurations into TS38.521-1 clause 5; Source: China Unicom

[5] R5-215406	Update of CBW 70MHz into TC 6.3.4.2 absolute power tolerance; Source: China Unicom

[6] R5-215438	Update of CBW 70MHz into TC 6.3.4.3 relative power tolerance; Source: China Unicom

[7] R5-215439	Update of CBW 70MHz into TC 6.3A.3.1; Source: China Unicom

[8] R5-215452	Update of 6.3.3.6 for SRS time mask test for BW 70MHz; Source: ZTE Corporation, China Unicom

[9] R5-215513	Update of CBW 70MHz into TC 6.3A.3.1_1; Source: China Unicom

[10] R5-215929	Update of R16 new CBW configurations into TS38.521-1 clause 5; Source: China Unicom

[11] R5-216110	Update of 6.3.3.6 for SRS time mask test for BW 70MHz; Source: ZTE Corporation, China Unicom

CRs TS 38.521-2 – Transmitter & Receiver test cases SA NR FR2:

[12] R5-215509	Updating n259 TT in TS38.521-2; Source: DOCOMO Communications Lab.

CRs TS 38.521-4 – RF performace (Demod/QSI reporting):

[13] R5-215511	Addition of PDSCH demodulation for DC with power imbalance; Source: DOCOMO Communications Lab.

CRs TS 38.523-3 – Protocol Abstract Test Suite:

None

CRs TS 38.533 – RRM test cases:

None

CRs TR 38.905 – Test point analysis:

None