3GPP TSG RAN meeting #93e										RP-211941

Electronic Meeting, Sep. 13-17, 2021

## Status Report to TSG

Agenda item:			9.3.4.13

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_TxD |  |  |  |  |
| Unique ID | 920070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211597 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2022 | Performance part: 03/2022 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 50% | Performance Part: 10% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Ville Vintola |
|  | Company | Qualcomm Incorporated |
|  | Email | vvintola@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

R2-2108588 Discussion on transparent TxD capability signalling Huawei, HiSilicon, CMCC discussion Rel-17 NR_RF_TxD-Core

- [034] noted

- [034] Introduce a new per-band capability signalling for FR1 UEs supporting transparent TxD in Rel-16 by allowing early implementation from Rel-15 when RAN4 has completed the Phase 1 requirements.

- [034] CRs can be discussed and agreed in principle. Formal CRs can only be approved when RAN4 has completed the Phase 1 requirements.

R2-2108537 CR on 38.331 for introducing UE capability of txDiversity CMCC CR Rel-16 38.331 16.5.0 2778 - C TEI16, NR_RF_TxD-Core

R2-2108538 CR on 38.306 for introducing UE capability of txDiversity CMCC CR Rel-16 38.306 16.5.0 0627 - C TEI16, NR_RF_TxD-Core

- [034] both agreed-in-principle (not for RP)

#### 2.2.2	Remaining Open issues

- Phase 1:

  - UE capability signalling of Transparent Tx Diversity (TxD) and allowing early implementation from Rel-15 [RAN2]

- Phase 2:

  - Specify, if necessary, changes to enable Transmit Diversity (TxD) capable UE to support  SRS antenna switching and Uplink full power transmission (ULFPTx). [RAN4, RAN2]

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

List of approved documents:

| TDoc number | Title | Source | Explanation of content |
| --- | --- | --- | --- |
| R4-2113009 | TP for TR 38.837 on Annex part for Transparent Tx Diversity | vivo, Qualcomm, Huawei | TP for previous agreements for this work done under TEI/Maint |
| R4-2114358 | TR 38.837 skeleton for Transparent Tx Diversity | vivo, Qualcomm, Huawei | Skeleton for the TR |
| R4-2114514 | draft CR for TS 38.307: release independent requirements for TxD | Huawei, HiSilicon | Draft CR for the Rel-17 release independent |
| R4-2114552 | TxD work plan | Qualcomm Incorporated | Work plan for the WI |
| R4-2114554 | TxD WID revision | Qualcomm Incorporated | WID revision with the details added |
| R4-2114753 | Way forward on MPR table for TxD | Skyworks Solutions Inc. | MPR agreements, see below for more information |
| R4-2114970 | TP for TR 38.837 on Requirements part for Transparent Tx Diversity | vivo, Qualcomm, Huawei | TP for requirements captured so far |
| R4-2114971 | CR for TS 38.101-1 Tx diversity requirements | Huawei, HiSilicon, vivo, OPPO, CMCC, Qualcomm | Draft CR for the phase I requirements |
| R4-2115100 | CR for TS 38.101-1 Tx diversity requirements | Huawei, HiSilicon, vivo, OPPO, CMCC, Qualcomm | Formal CR for the phase I requirements |
| R4-2115111 | LS on TxD UE capability | Vivo | LS to RAN2 stating that: RAN4 would like to confirm the capability of transparent TxD applies to all power classes equally in all the applicable releases via a release independent manner. Note, cross WG impact |
| R4-2115110 | Draft CR on section D changes for TxD | Samsung | Draft CR for some phase II requirements. See below for explanations. |

#### 2.4.1.1	Agreements for phase I

In WF for MPR R4-2114753:

A-MPR for 2Tx TxD and UL MIMO

For PC3, there is no additional work  for A-MPR

For PC2, UL MIMO AMPR needs to be studied for TxD UE.

Ran4 can study first in this WI and then what is not finished, in UL MIMO bands WI.

MPR applicability for 2-layer UL MIMO and ULFPTx: 1 and 2-layer UL MIMO share the MPR

MPR for 2Tx PC3 operation

•	UE declaring PC3 and TxD or UL MIMO with or without ULFPTx support shall meet 1Tx PC3 MPR table

•	2TX TxD or UL MIMO PC3 single CC operation specification can use the same 1Tx MPR as in Table 6.2.2-1 in 38.1010-1

MPR for 2Tx PC2 based on two PC3 PAs.

Way forward on 2Tx PC2 MPR for UEs implementing two PC3 PAs.

Table xxxxx Maximum power reduction (MPR) for 2Tx power class 2

| Modulation |  | MPR (dB) |  |  |
| --- | --- | --- | --- | --- |
|  |  | Edge RB allocations | Outer RB allocations | Inner RB allocations |
| DFT-s-OFDM | Pi/2 BPSK | ≤ [3.5] | ≤ [1] | ≤ [0] |
|  | QPSK | ≤ [3.5] | ≤ [2] | ≤ [0.5] |
|  | 16 QAM | ≤ [3.5] | ≤ [2.5] | ≤ [1.5] |
|  | 64 QAM | ≤ [3.5] | ≤ [3] |  |
|  | 256 QAM | ≤ [5.5] |  |  |
| CP-OFDM | QPSK | ≤ [3.5] | ≤ [3.5] | ≤ [2] |
|  | 16 QAM | ≤ [3.5] | ≤ [3.5] | ≤ [2.5] |
|  | 64 QAM | ≤ [4.5] |  |  |
|  | 256 QAM | ≤ [8.5] |  |  |

MPR for 2Tx PC2 ULFPTx MIMO based on at least one PC2 PA.

•	Further study if PC2 + PC3 architecture can reuse 1Tx PC2 MPR

•	Architecture using two PC2 PA can reuse 1Tx PC2 MPR similarly to the agreement for PC3

- It is further studied if an improved MPR can be based on the PC1.5MPR since it correspond to the same PA configuration and emission requirements (ACLR/SEM/EVM) with only a 3dB difference in the reference power for MPR

•	Rel-17 Signaling to differentiate sets of PC2 MPR requirements for different PA configurations can be further studied in phase 2

#### 2.4.1.2	Agreements for phase II

In R4-2115110:

If UE not -indicating Tx diversity [xx, TS38.306] is scheduled for single antenna-port PUSCH transmission by DCI format 0_0 or by DCI format 0_1 for single antenna port codebook based transmission, the requirements in clause 6.2.1 apply for the power class as indicated by the ue-PowerClass field in capability signalling

Section 6.2D.1 change

To indicate when 6.2.1 requirements apply.

For UE support uplink full power transmission (ULFPTx) for UL MIMO, the allowed MPR for the maximum output power in Table 6.2D.1-1 is specified in Table 6.2.2-1, and the requirements shall be met with the PUSCH configurations specified in Table 6.2D.1-3, based upon UE’s support of uplink full power transmission mode.

The same MPR requirements shall be applicable to UE with 1-layer UL MIMO transmission (either with or without ULPFTx) as with the UL MIMO configurations of using 2-layer UL MIMO transmission with codebook of[on the condition that the same transmitter configuration is assumed]

For the UE maximum output power modified by MPR, the power limits specified in clause 6.2D.4 apply.

Section 6.2D.2 change

To indicate which MPR applies.

#### 2.4.2	Remaining Open issues

- Phase 1:

  - UL MIMO requirements for UE indicating TxD except ULFPTx

- Phase 2:

  - Specify, if necessary, changes to enable Transmit Diversity (TxD) capable UE to support  SRS antenna switching and Uplink full power transmission (ULFPTx). [RAN4, RAN2]

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2111904	On enabling ULFPTx UEs to employ transparent TxD	Qualcomm Incorporated

- R4-2112318	On the remaining power ambiguity issue	ZTE Wistron Telecom AB

- R4-2112319	Draft reply LS to RAN2 on the capability of transparent TxD	ZTE Wistron Telecom AB

- R4-2112320	Discussion on the differences  between NR transparent TxD and ULFPTx mode 1	ZTE Wistron Telecom AB

- R4-2112827	SRS antenna switching with antenna virtualization	Ericsson

- R4-2112828	ULFPTx and the TxD capability	Ericsson

- R4-2112829	Correction of Pcmax for an NR PC2 UE supporting NR PC3 for EN-DC	Ericsson

- R4-2113009	TP for TR 38.837 on Annex part for Transparent Tx Diversity	vivo, Qualcomm, Huawei

- R4-2113010	TP for TR 38.837 on Requirements part for Transparent Tx Diversity	vivo, Qualcomm, Huawei

- R4-2113011	Remaining issues in Power class related requirements and Reply LS to GCF	vivo

- R4-2113012	Clarification of 1-port fall back SA power class for Rel-15	vivo

- R4-2113013	Correction of general description of EN-DC related power class based on the TxD capability	vivo

- R4-2113014	Discussion and Reply LS on the capability related to transparent TxD	vivo

- R4-2113177	Discussion on Transparent TxD – Uplink Full Power Tx (ULFPTx) related	Samsung

- R4-2113178	Discussion on Transparent TxD – SRS antenna switching related	Samsung

- R4-2113306	Discussion on Tx diversity SRS antenna switching	Xiaomi

- R4-2113891	R17 Discussion on UL MIMO fallback to TxD	OPPO

- R4-2113892	R17 SRS IL for TxD	OPPO

- R4-2113893	Draft Rel-15 CR for introduction of TxD SRS IL	OPPO

- R4-2113894	R17 TxD and ULFPTx	OPPO

- R4-2114003	Discussion on requirements for Tx Diversity	Orange Spain

- R4-2114358	TR 38.837 skeleton for Transparent Tx Diversity	vivo, Qualcomm, Huawei

- R4-2114510	On remaining TxD requirements	Huawei, HiSilicon

- R4-2114511	CR for TS 38.101-1 Tx diversity requirements	Huawei, HiSilicon, vivo, OPPO, CMCC, Qualcomm

- R4-2114512	Discussion and draft reply LS on EN-DC power class	Huawei, HiSilicon

- R4-2114513	draft CR for TS 38.101-3 correction of power class for EN-DC	Huawei, HiSilicon

- R4-2114514	draft CR for TS 38.307: release independent requirements for TxD	Huawei, HiSilicon

- R4-2114545	PC2 TxD MPR evaluation and SD-CDD waveform choice	Skyworks Solutions Inc.

- R4-2114552	TxD work plan	Qualcomm Incorporated

- R4-2114553	Legacy UE type handling with TX Diversity	Qualcomm Incorporated

- R4-2114554	TxD WID revision	Qualcomm Incorporated

- R4-2114590	On Transmit Power Relaxations for SRS Switching	Lenovo, Motorola Mobility

- R4-2114731	Email discussion summary for [100-e][131] NR_TxD	Moderator (Qualcomm)

- R4-2114753	Way forward on MPR table for TxD	Skyworks Solutions Inc.

- R4-2114966	WF on Tx diversity system aspects	Orange

- R4-2114967	Draft CR on section D changes for TxD	Samsung

- R4-2114968	Draft CR on SRS antenna switching change	OPPO

- R4-2114969	LS on TxD UE capability	Vivo

- R4-2114970	TP for TR 38.837 on Requirements part for Transparent Tx Diversity	vivo, Qualcomm, Huawei

- R4-2114971	CR for TS 38.101-1 Tx diversity requirements	Huawei, HiSilicon, vivo, OPPO, CMCC, Qualcomm

- R4-2114972	Draft Rel-15 CR for introduction of TxD SRS IL	OPPO

- R4-2114974	draft CR for TS 38.101-3 correction of power class for EN-DC	Huawei, HiSilicon

- R4-2114975	Correction of general description of EN-DC related power class based on the TxD capability	vivo

- R4-2115031	Email discussion summary for [100-e][131] NR_TxD	Moderator (Qualcomm)

- R4-2115100	CR for TS 38.101-1 Tx diversity requirements	Huawei, HiSilicon, vivo, OPPO, CMCC, Qualcomm

- R4-2115102	WF on Tx diversity system aspects	Orange

- R4-2115111	LS on TxD UE capability	Vivo

- R2-2108537 CR on 38.331 for introducing UE capability of txDiversity CMCC CR Rel-16 38.331 16.5.0 2778 - C TEI16, NR_RF_TxD-Core

- R2-2108538 CR on 38.306 for introducing UE capability of txDiversity CMCC CR Rel-16 38.306 16.5.0 0627 - C TEI16, NR_RF_TxD-Core

- R2-2108588 Discussion on transparent TxD capability signalling Huawei, HiSilicon, CMCC discussion Rel-17 NR_RF_TxD-Core

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template