3GPP TSG-RAN #93-e	RP-21

Online, 13-17 September 2021

Agenda Item:	5.3

Source:	RAN3 Chair (ZTE)

Title:	Summary of Offline Discussion - Update to RAN3 TU Planning

Document for:	Discussion

# Introduction

Some WIs approval/updates with RAN3 scope will bring updates to the endorsed TUs for RAN3 in RAN#92e.

# Proposals, Company Comments

According to the RAN3 TU discussion in RAN#92e in RP-211498, pls note that for each RAN3 WG meeting, 0.5 TU overload per meeting should be manageable, further TU addition is not acceptable only if TU cutting is available.

LS in RP-211672 was agreed in RAN3#113e.

RAN3 would like to kindly request RAN to update the work item and allocate to RAN3 proper TU(s) for RAN3 to complete the work on UE Power Saving Enhancements, taking into account the schedule capacity of RAN3 in the remaining meetings of Rel-17.

In RP-212233, RP-212413, it is proposed to update the WID to include RAN3 on paging sub-grouping for reducing unnecessary UE paging reception. However, the detail information of subgroup information to be transferred over backhaul interfaces are highly correlated with solution discussion in RAN2, it seems better to start RAN3 work in Q1 2022.

- UE Power Saving Enhancements WI

If the WI scope update with RAN3 is approved, allocate 0.5 TU at RAN3 #114bis-e.

- New WI “User Plane Integrity Protection support for EPC connected architectures using LTE and NR”

If this WI is approved in RAN#93e, then include it to the basket for "late" Rel-17 WIs as needed (IoT over NTN, Multi SIM, UP Integrity Protection) with 0.5 TU at RAN3 #114bis-e and RAN3#115-e.

In RP-211999, it is proposed to Spreading the allocated 1 TU of RAN3#114e into 0.5 in RAN3#113bis-e and 0.5 in RAN3#114-e for Enhancement for data collection for NR and ENDC SI (R17 AI RAN SI) in order to ensure continuous discussion on technical details.

- AI RAN SI: Spreading the allocated 1 TU of RAN3#114bis-e into 0.5 in RAN3#114e and 0.5 in RAN3#114bis-e.

- TU adjustments as below based on workload estimation:

NB IOT/MTC enh. WI: Accept 0.5 TU reduction at RAN3#115-e.

SON/MDT WI: Accept 0.5 TU reduction at RAN3#114-e.

The above proposal is based on the observation of discussion in RAN3 meetings.

- Allocate 0.5 TU for corrections in RAN3#115-e

The continuous 0.5TU for correction/TEI is needed	 and only essential corrections are allowed for frozen releases, e.g., R15, R16.

According to the above observations, the updated RAN3 TU allocation is proposed in RP-211741 as below:

Q:Any comments on the updated RAN3 TU planning as proposed in RP-211741?

| Company | Comment |
| --- | --- |

Conclusion1:

## Intermediate Round

## Final Round

# Conclusion