## Slide 1: Progress and scope of Rel-17 IAB for NR
RP-212236
3GPP TSG RAN WG Meeting #93-e
Electronic Meeting, September 13 - 17, 2021‎
Document for: Discussion
Agenda Item: 9.3.2.6
China Academy of Telecommunications Technology (CATT)

## Slide 2
In the draft SR of [1] that has been available up to when this document is prepared, the following is included
35% of the items defined in the RAN2 WID objectives have been accomplished.
For the RAN2-led WID objective on topology, routing and transport, RAN2 has made progress on the topics of enhancement of LCG-range, RLF indication, and local rerouting. RAN2 could not agree on any enhancements related to topology-wide fairness, multi-hop latency and congestion mitigation. For this reason, the overall accomplishment level for the RAN2 WID objectives is rather low.
Background
[1] RP-211767 Status report for WI NR_IAB_enh

## Slide 3
There were some related discussions the IAB scope, partially triggered by some concerns on the slow progress for the corresponding objectives. More specifically
  In the last RP meeting some proposals were made about de-prioritization of IAB work in RAN2, and part of them were agreed (see [2] for details).
  Although discussed again extensively in the last R2 meeting (R2#115-e) [3], no agreements were made on ‘Enhancements to improve topology-wide fairness multi-hop latency and ‎congestion mitigation’ except for extended LCG length.
Background (cont.)
[2] RP-211522 Summary of [92-e-17-IAB-WI]
[3] Draft R2#115-e report, see https://www.3gpp.org/ftp/tsg_ran/WG2_RL2/TSGR2_115-e/Inbox/Chairmans_Notes

## Slide 4: Discussions and Views
Rel-17 has entered the stage where the WGs start to work on stage 3.
From the R2 discussions, it does not seem clear whether more technical debates could lead to progress.
The current status means that without some RP discussions/decision on WI scoping, it may lead to not only a less efficient utilization of WG meeting time in Q3/Q4, but also some potential risk of not completing the work at all in the end of the release.

## Slide 5: Discussions and Views (cont.)
Therefore we’d propose RP to look at this issue (again).
  General suggestion is to deprioritize the work on ‘enhancements to improve topology-wide fairness, multi-hop latency and congestion ‎mitigation‎’, with the exception that previously agreed enhancements can continue (e.g., on LCG range extension‎)
  This is reflected in the following proposal.
Proposal: In the WID, the RAN2-led objective on ‘enhancements to improve topology-wide fairness, multi-hop latency and congestion ‎mitigation’ should be deprioritized except for the previously agreed enhancements (e.g., on LCG range extension).