3GPP TSG RAN meeting #94e										RP-212891

Electronic Meeting, December 6-17, 2021

Status Report to TSG

Agenda item:			9.4.4.9

| WI / SI Name | High power UE (power class 2) for one NR FDD band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_PC2_UE_FDD |  |  |  |  |
| Unique ID | 930058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212633 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 40% | Performance Part: 40% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

WF on NR FDD PC2 HPUE (R4-2119946) was approved in RAN4-101e meeting, it was agreed that:

- Release independence:

  - NR FDD PC2 HPUE is release independent from Rel-15.

- UE Tx power and tolerance:

  - For both 1Tx and 2Tx, UE Tx power: 26dBm; Tolerance: +2/-3dB.

- MPR:

  - MPR for PC2 single Tx and dual Tx apply to FDD bands also.

  - PC2 FDD MPR requirements for 2Tx architecture can reuse the MPR requirements of PC2 TxD (2x23dBm) UE.

- A-MPR:

  - The A-MPR requirements for NS_100, NS_05, NS_05U, NS_48 and NS_49 shall be evaluated for PC2 n1, and NS_100 shall be evaluated for PC2 n3. For NS_48 and NS_49, evaluate A-MPR for BW<=20MHz for power class 2. Update the network signals to include smaller channel bandwidths if found necessary.

- CIM3: 60 dBc.

- CIM5: 70dBc

- Focus evaluations first on QPSK DFT-s-OFDM with Image and carrier leakage of 28dB for up to 64QAM.

- Evaluation of Higher order modulations is not precluded, for 256QAM image is 35dB,

- PA calibration for 20 MHz, SCS 15 kHz, QPSK, DFT-S-OFDM, 100 RB0 waveform to meet 31dB ACLR at 1 dB MPR based on [4~5]dB post PA losses,

- Post PA insertion loss: [4~5] dB

- PC2 studies assume the same filter rejection than those used for PC3 studies

Assumptions for 1Tx A-MPR evaluation:

- Assumptions for 2Tx A-MPR evaluation

- RF assumptions:

- PC2 with 2x23dBm PAs

- [4~5]dB post PA losses

- 10dB antenna isolation

- Equal power and Equal back-off power split for the two antennas

- Image and carrier leakage is 28dB for up to 64QAM, image is 35dB for 256QAM

- CIM3 is 60dB and CIM5 is 70dB

- PC2 studies assume the same filter rejection than those used for PC3 studies

- PA calibration for 20MHz SCS15kHz QPSK DFT-s-OFDM 100RB0 waveform based on [4~5]dB post PA losses to meet 30dB ACLR at 1dB MPR

  - To recreate the effect of CDD the two signals on each antenna can simply have a small delay between each other,

  - Focus evaluations first on DFT-s-OFDM QPSK waveforms,

  - Evaluation of Higher order modulations is not precluded,

  - Since simulation may not be available, at least some worst case corners are evaluated for inner/outer and edge allocations.

- ACLR:

  - PC2 ACLR of 31 dB applies. General emission requirements apply unchanged for PC2.  Emission requirements apply to the power sum of antenna ports for a 2Tx architecture. Existing UTRA ACLR requirement applies for PC3 and PC2 when NS_100 or NS_xxU is signalled.

- MSD requirements:

  - Companies need more time to check MSD requirements for n1 and n3 PC2 under 1Tx and 2Tx architecture.

  - PC2 MSD:

    - Option 1: Use PC3 REFSENS requirements as reference point, FFS if “MSD” is appropriate to capture PC2 REFSENS level, e.g.  use DeltaPC2_REFSENS instead of PC2 MSD.

    - Option 2: Define PC2 MSD using ideal RB scaled REFSENS level as reference point.

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4-101e

[1] R4-2119717	Email discussion summary for [101-e][117] NR_PC2_UE_FDD	Moderator (China Unicom)

[2] R4-2119917	Email discussion summary for [101-e][117] NR_PC2_UE_FDD	Moderator (China Unicom)

[3] R4-2119946	WF on NR FDD PC2 HPUE	China Unicom

[4] R4-2120046	WF on Half duplex operation	Apple

[5] R4-2117789	Work plan for WI on high power UE (power class 2) for NR FDD band	China Unicom

[6] R4-2117791	CR on release independence of FDD PC2 HPUE	China Unicom

[7] R4-2118889	R17 FDD HPUE	OPPO

[8] R4-2117748	Discussion on HP UE for FDD bands	Xiaomi

[9] R4-2117848	Practical considerations for FDD PC2	Samsung

[10] R4-2118293	Discussion on the remaining issue of FDD HPUE	vivo

[11] R4-2118464	Considerations on UE RF requirements for High power UE (power class 2) for NR FDD	LG Electronics Inc.

[12] R4-2117793	CR on UE maximum output power for n1 and n3 PC2	China Unicom

[13] R4-2118181	Discussion on HPUE FDD maximum output power related	ZTE Corporation

[14] R4-2119426	PC2 FDD UE RF requirements	Qualcomm Incorporated

[15] R4-2118546	Discussion on A-MPR requirements for PC2 FDD bands	Huawei,HiSilicon

[16] R4-2117989	Hybrid duplex operation for PC2 FDD bands	Apple

[17] R4-2118182	Discussion on HPUE FDD MSD		ZTE Corporation

[18] R4-2118588	Discussion of UE half-duplex capability for PC2 FDD bands	Mediatek India Technology Pvt.

[19] R4-2119484	PC2 and PC3+PC3 n3 MSD Measurements	Skyworks Solutions Inc.

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template