3GPP TSG RAN meeting #94e										RP-213218

Electronic Meeting, Dec. 6-17, 2021

## Status Report to TSG

Agenda item:			13.5.19

| WI / SI Name | UE Conformance Test Aspects - Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_L1enh_URLLC-UEConTest |  |  |  |  |
| Unique ID | 900054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202566 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 63% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

WP is updated based on RAN5#93 output as [1].

Demod

Test cases are specified for CQI reporting with table 3 [2, 7~12, 14]. Some maintenance CRs are agreed for PDSCH demodulation test cases [4~6].

Statistical testing description is added in Annex G for 0.001% BLER and 1% BLER test cases [13]. Whether to adopt minimum test samples needs further study for 1% BLER testing.

SIG

Default configuration of DCI 0_2 is added to TS 38.508-1 [3].

#### 2.5.2	Remaining Open issues

See details in WP [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General documents

[1]	R5-217406	WP - NR URLLC	Huawei, HiSilicon

38.508-1 documents

[2]	R5-218414	Update to demod parameter CSI-RS-ResourceMapping to add 1Tx condition	Huawei, HiSilicon

[3]	R5-217379	Addition of default DCI_0_2 for URLLC	Huawei, HiSilicon

38.521-4 documents

[4]	R5-218357	Update of URLLC demodulation Test Cases	Sporton

[5]	R5-218358	Updating 5.2.x.y.5 PDSCH with 1e-5 BLER	Huawei, HiSilicon, Apple Italia S.R.L.,Ericsson

[6]	R5-217370	Updating 5.2.x.y.7 PDSCH with UE processing capability 2	Huawei, HiSilicon

[7]	R5-218359	Addition of 6.2.2.1.1.2 URLLC 2RX FDD CQI reporting test case	Huawei, HiSilicon

[8]	R5-218467	Addition of 6.2.2.2.1.2 URLLC 2RX TDD CQI reporting test case	Huawei, HiSilicon

[9]	R5-218468	Addition of 6.2.3.1.1.2 URLLC 4RX FDD CQI reporting test case	Huawei, HiSilicon

[10]	R5-218469	Addition of 6.2.3.2.1.2 URLLC 4RX TDD CQI reporting test case	Huawei, HiSilicon

[11]	R5-217377	Update to applicability of optional features for URLLC test cases	Huawei, HiSilicon, Bureau Veritas

[12]	R5-217375	Update to Annex F for URLLC test cases	Huawei, HiSilicon

[13]	R5-218360	Addition of statistical testing limit for URLLC test cases in Annex G	Huawei, HiSilicon

[14]	R5-217378	Update to URLLC RMC for demodulation testing in Annex A	Huawei, HiSilicon, Bureau Veritas

38.522 documents

[15]	R5-217381	Addition of test applicability for URLLC test cases	Huawei, HiSilicon, Bureau Veritas

[16]	R5-217407	SR - NU URLLC	Huawei, HiSilicon

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template