## Slide 1
3GPP TSG RAN #95-e RP-220595
Electronic Meeting, March 17th – 23rd, 2022
Discussion on OTA related topics in Rel-18
Source: vivo
Document for: Discussion & Decision
Agenda Item: 9.1.4.5

## Slide 2
In the latest SR for FR1 TRP TRS WI (RP-220605), good progress has been achieved in RAN4:
    Core part is 100% completion level with a full package of anechoic chamber based test method aiming for requirement development
      Test method focus on smartphone UE type with SA single carrier and EN-DC with one LTE and one NR carrier
    Performance part is also started with well organized workplan and working procedure
      The requirement work is focused on limited working scope, i.e. SA mode and only n41/n78
      The WI is expected to be finalized on time in Sep RAN meeting
In the latest SR for MIMO OTA WI (RP-220591), good progress has been achieved in RAN4:
    Core part is 95% completion level with FR1 channel model validation pass/fail limits finalized
      FR2 channel validation pass/fail limit is under discussion
    Performance part is also started with well organized workplan and working procedure
      The requirement work is focused on limited working scope, i.e. SA mode and only n41/n78
      The WI is expected to be finalized on time in Sep RAN meeting
  Background

## Slide 3
Based on pre-meeting discussions in email thread [RAN95e-RAN4-R18Prep-05] (summary in RP-220023) the following proposals related to on-going MIMO OTA and TRP TRS WI are proposed in Moderator summary:
    Topic/Area #5: Others. Further discussion on Rel-17 OTA leftovers and follow-up work for ongoing Rel-17 SISO OTA and MIMO OTA work can be discussed separately in September RAN Plenary for Rel-18.
  Discussion outcome in pre-meeting

## Slide 4
Based on current good progress of on-going Rel-17 TRP TRS WI and MIMO OTA WI, these items are expected to be closed in Sep meeting.
However it should be noted that only limited work is focused in Rel-17 timeline, and some important working scope are not addressed, for example,
    Rel-17 TRP TRS WI only develops test method for smartphone UE type
    For SA mode, only test method for single carrier case
    Requirement work is only focused on SA mode with single usage scenario (hand only) for specific example band, i.e. n41/n78
Therefore, we support to consider a continuous work for TRP TRS WI in Rel-18 timeline to provide enhanced test methods to support other UE types and UE features, and specify requirements for other bands interested by operators. For example
    Test methods for FR1 RedCap UE
    Test methods for smartphone support Carrier aggregation
    Requirements for other FR1 bands for smartphone, e.g. n28, n1, n5
    Potential requirements for other UE type after test methods finalized
    Detailed working scope with high-level objectives is presented in Annex (page 6)
  Views on how to treat on-going Rel-17 OTA WIs

## Slide 5
Based on current good progress of on-going Rel-17 TRP TRS WI and MIMO OTA WI, these items are expected to be closed in Sep meeting.
Proposal 1, we support moderator’s WF, i.e., further discussion on follow-up work for ongoing Rel-17 SISO OTA and MIMO OTA work can be discussed separately in September RAN Plenary for Rel-18.
Proposal 2, we support to consider a continuous work for TRP TRS WI in Rel-18 timeline to provide both enhanced test methods and requirements
    Test methods for other UE types and UE features
    Requirements for other bands and UE types
  Summary and proposals

## Slide 6
The following high-level objectives for Rel-18 TRP TRS WI can be considered:
    OTA Test method enhancement (including phantom development) to support FR1 wearable device
    OTA Test method enhancement to support smartphone with carrier aggregation
    Other OTA test methods of Rel-17 leftovers
    OTA requirements of smartphone for the bands not finalized in Rel-17, based on operators’ interests
    New requirements work for other UE types
  Annex (Rel-18 FR1 TRP TRS objectives)