3GPP TSG RAN meeting #95e										      RP-220705

Electronic Meeting, March 17-23, 2022

## Status Report to TSG

Agenda item:			9.6.5.3

| WI / SI Name | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_Simult_RxTx |  |  |  |  |
| Unique ID | 911018 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211382 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2022 | Performance part: 06/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 85% | Performance Part: 85% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liu Ye |
|  | Company | Huawei |
|  | Email | leo.liuye@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Principles for simultaneous Rx/Tx capability

- WF on simultaneous RxTx capability for FR1 FDD-TDD MSD threshold has been agreed

  - Case by case analysis is considered for FR1 FDD-TDD band combination which may have difficulty to support simultaneous Rx/Tx operation, e.g. with large MSD. If a FR1 FDD-TDD band combination is identified which cannot support simultaneous Rx/Tx operation, a note similar to FR1 TDD-TDD band combination shall be indicated in the specification, and for such operation the minimum requirements are not applicable for this band combination. Otherwise, the FR1 FDD-TDD band combination with MSD can support simultaneous Rx/Tx operation.

- CRs for clarification on per band pair simultaneous RxTx capability for CA/SUL, DC were endorsed

- TP on update for simultaneous RxTx capability was approved

CRs for simultaneous Rx/Tx capability

- CR for FR2 band combinations with indication not supporting simultaneous Rx/Tx operation were endorsed

- CRs for updating simultaneous Rx/Tx capability status for some band combinations were endorsed

#### 2.4.2	Remaining Open issues

- Identification of simultaneous Rx/Tx capability for case by case band combinations

  - To be further studied upon requests by companies for specific band combinations

- Update clarification of simultaneous Rx/Tx capability rules in the TR

- Big CR to capture the endorsed CRs in RAN4#102e meeting

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#98-bis-e

[1] R4-2107311 TR skeleton for TR38.xxx Simultaneous RxTx band combinations, Huawei, HiSilicon

[2] R4-2105377 WF on Simultaneous RxTx, Huawei, HiSilicon

RAN4#99-e

[3] R4-2107841 WF on applicability and rules for simultaneous RxTx, Huawei, HiSilicon

[4] R4-2107842 WF on release independent for simultaneous RxTx, CHTTL, Huawei

[5] R4-2107843 WF on simultaneous RxTx for the inter-band combinations having more than two bands, Qualcomm

[6] R4-2108007 WF on simultaneous Rx/Tx for synchronous/asynchronous NR-DC, Apple

[7] R4-2111452 draft reply LS on simultaneous RxTx capability, Huawei, HiSilicon

[8] R4-2108003 Draft Reply LS on simultaneous RxTx capability, Qualcomm

RAN4#100-e

[9] R4-2114946 WF on Simultaneous RxTx, Huawei, HiSilicon

[10] R4-2114947 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1 EN-DC combinations SoftBank Corp., NTT DOCOMO, INC., CHTTL

[11] R4-2115148 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1 NR-CA combinations, CHTTL, SoftBank Corp., NTT DOCOMO, INC.

[12] R4-2115149 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1+FR2 NR CA and EN-DC combinations, CHTTL, SoftBank Corp., NTT DOCOMO, INC.

RAN4#101-e

[13] R4-2117665	Discussion on the simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination	SoftBank Corp.

[14] R4-2118881	R17 simultaneous RxTx	OPPO

[15] R4-2119215	Simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination, ShenZhen Zhongxing Shitong

[16] R4-2119528	TR 38.839 v0.1.0	Huawei, HiSilicon

[17] R4-2119529	TP for TR 38.839: Principles for simultaneous RxTx capability	Huawei, HiSilicon

[18] R4-2119947	WF on simultaneous Rx/Tx capability	Huawei, HiSilicon

[19] R4-2117681	Wording proposal for note of simultaneous Tx/Rx	MediaTek Beijing Inc.

[20] R4-2118887	R17 FR2 simultaneous RxTx	OPPO

[21] R4-2119519	On simultaneous RxTx for FR2	Huawei, HiSilicon

[22] R4-2119950	DRAFT CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA, ZTE Corporation

[23] R4-2120052	DRAFT CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA, ZTE Corporation

[24] R4-2117991	Draft CR for TS 38.101-2: FR2 inter-band DL CA requirements clarification	Apple

[25] R4-2117992	Draft CR for TS 38.101-2: FR2 inter-band DL CA requirements clarification	Apple

RAN4#102-e

[26] R4-2205439	Draft CR for clarification on per band pair simultaneous RxTx capability for CA and SUL for TS 38.101-1	NTT DOCOMO INC

[27] R4-2206485	Draft CR for clarification on per band pair simultaneous RxTx capability for CA and SUL for TS 38.101-1	NTT DOCOMO INC

[28] R4-2205440   Draft CR for clarification on per band pair simultaneous RxTx capability for CA and SUL for TS 38.101-1      NTT DOCOMO INC

[29] R4-2205444	Draft CR for clarification on per band pair simultaneous RxTx capability for CA and SUL for TS 38.101-1	NTT DOCOMO INC

[30] R4-2205446	Draft CR for clarification on per band pair simultaneous RxTx capability for TS 38.101-3	NTT DOCOMO INC

[31] R4-2206486   Draft CR for clarification on per band pair simultaneous RxTx capability for TS 38.101-1      NTT DOCOMO INC

[32] R4-2205447   Draft CR for clarification on per band pair simultaneous RxTx capability for TS 38.101-3      NTT DOCOMO INC

[33] R4-2205448   Draft CR for clarification on per band pair simultaneous RxTx capability for TS 38.101-3      NTT DOCOMO INC

[34] R4-2205449   Draft CR for clarification on per band pair simultaneous RxTx capability for DC for TS 38.101-1      NTT DOCOMO INC

[35] R4-2203683	MSD threshold for simultaneous Rx/Tx	Apple

[36] R4-2203684	draft CR to 38.101-1 on new column for mandatory simultaneous RxTx	Apple

[37] R4-2203685	draft CR to 38.101-3 on new column for mandatory simultaneous RxTx	Apple

[38] R4-2204212	Discussion on the simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination	SoftBank Corp.

[39] R4-2204222	Recap on no support of FR2 simultaneous TxRx discussion	MediaTek Beijing Inc.

[40] R4-2204741	Simultaneous RxTx capability for FR1+FR1 FDD-TDD band combination	ZTE Corporation

[41] R4-2204742	Draft CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA	ZTE Corporation

[42] R4-2204743	Draft CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA	ZTE Corporation

[43] R4-2204744	Draft CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA CA_n257-n259 and CA_n258-n260	ZTE Corporation

[44] R4-2204815	Discussion on principle for simultaneous Rx Tx band combinations for CA, SUL, MR-DC and NR-DC	Xiaomi

[45] R4-2205579	TR 38.839 v0.2.0	Huawei, HiSilicon

[46] R4-2205580	Further consideration on the simultaneous Rx/Tx capability for FR1 TDD-FDD	Huawei, HiSilicon

[47] R4-2205581	TP for TR 38.839: update for simultaneous RxTx capability	Huawei, HiSilicon

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template