3GPP TSG RAN meeting #97e										       RP-222123

Electronic Meeting, September 12-16, 2022

# Source:	CMCC, Ericsson

# Title:	Status report for WI on Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN

# Document for:	Approval

Agenda Item:	9.3.3.4

Status Report to TSG

Agenda item:			9.3.3.4

| WI / SI Name | Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_AIML_NGRAN |  |  |  |  |
| Unique ID | 941010 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213602 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 6/2023 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 10% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Fang Xie, Angelo Centonza |
|  | Company | CMCC, Ericsson |
|  | Email | xiefang@chinamobile.com, angelo.centonza@ericsson.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

- BL CR work split:

TS38.300 - CMCC

TS38.401 - ZTE

TS38.413 - Nokia

TS38.423 - Ericsson

TS38.473 - Huawei

TS37.483 -Samsung

- Stage2 Related

Draft CR to 38.300 on AI/ML for NG-RAN in R3-225110 rev in R3-225189 rev in R3-225211 Endorsed

Not to capture the flow charts right now, can be considered after the standard impacts are identified.

Both non-split architecture and split architecture are in scope. Focus on the non-split architecture first. Split architecture should be specified after the work of non-split architecture. The training/inference function location is referred to TR37.817.

Capture the Abbreviations of AI/ML in TS38.300.

Capture the general introduction of AI/ML in TS38.300.

Focus on Xn interface first, FFS on NG.

Start from SA and then consider DC.

- Stage3 Related

Define a new procedure over Xn which can be used for AI/ML related information, e.g., predicted information

The new procedure for reporting of AI/ML related information, e.g., predicted information, should be based in a requested way, like resource status report procedure.

RAN3 focus on the cell-level energy saving strategy as a start point, to avoid overlapped discussion for network energy saving SI.

Predicted resource status information of neighbouring NG-RAN node(s) generated by the current NG-RAN node is internally used, and no standard impacts.

Regarding AI/ML based Energy Saving, the following information should be specified as a start point on the basis of TR37.817:

- Predicted resource status information over Xn

- UE performance (e.g, UL/DL throughput, packet delay, packet loss)

Regarding AI/ML based Load Balancing, the following information should be specified as a start point on the basis of TR37.817:

- Predicted resource status information over Xn

- UE performance (e.g, UL/DL throughput, packet delay, packet loss)

Regarding AI/ML based mobility optimization, the following information should be specified as a start point on the basis of TR37.817:

- UE performance (e.g., UL/DL throughput, packet delay, packet loss)

- Predicted resource status information over Xn

Current Energy Efficiency metric can be exchanged between RAN nodes for the energy saving use case.

Energy Efficiency constitutes a metric that reflects the energy consumption of a cell or a node. It is FFS what the granularity and exact coding of this metric is.

Predicted cell-granularity UE trajectory can be exchanged over Xn for AI/ML based mobility optimization.

The new procedure over Xn used for AI/ML related information should be non-UE associated as a start point.

2.3.2	    Remaining Open issues

Specify data collection enhancements and signaling support within existing NG-RAN interfaces and architecture (including non-split architecture and split architecture) for AI/ML-based Network Energy Saving, Load Balancing and Mobility Optimization.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

- RP-213602	New WI Artificial Intelligence (AI) Machine Learning (ML) for NG-RAN	CMCC

- R3-224226	Consideration on use case of mobility optimization	PML

- R3-224231	AI/ML parameter Open Issue List Discussion	InterDigital

- R3-224232	Validity Time Discussion	InterDigital

- R3-224254	AI/ML Radio Measurement Discussion	InterDigital

- R3-224255	AI/ML UE location Discussion	InterDigital

- R3-224256	Discussion on Mobility Optimization Model Outputs	InterDigital

- R3-224257	Discussion on Load Balancing Model Outputs	InterDigital Finland Oy

- R3-224258	QoS Feedback	InterDigital

- R3-224298	discussion paper	NEC

- R3-224306	XN enhancements for NG-RAN AI/ML	Qualcomm India Pvt Ltd

- R3-224307	AI/ML information exchange for NG based handover	Qualcomm India Pvt Ltd

- R3-224308	UE impacts in NG-RAN AI/ML	Qualcomm India Pvt Ltd

- R3-224359	Discussion on data collection enhancements and signaling support	NTT DOCOMO, INC.

- R3-224421	(TP for TS38.300 TS38.401) Discussion on general framework	Lenovo

- R3-224422	Discussion on resource status prediction	Lenovo

- R3-224423	Discussion on UE traffic prediction	Lenovo

- R3-224424	Discussion on AI assisted network energy saving	Lenovo

- R3-224425	Discussion on prediction and feedback transfer in mobility scenario	Lenovo

- R3-224426	(TP for TS37.483 TS37.480) Support UE traffic prediction over E1 interface	Lenovo

- R3-224427	Discussion on AI for NR DC scenario	Lenovo

- R3-224488	AI/ML Network Energy Saving	Ericsson

- R3-224489	AI/ML Load Balancing	Ericsson

- R3-224490	AI/ML Mobility Optimization	Ericsson

- R3-224491	BL CR to TS 38.423: Support for AI/ML in NG-RAN	Ericsson

- R3-224492	User consent for AI/ML processes	Ericsson

- R3-224493	MDT enhancements to support AI/ML based processes	Ericsson

- R3-224494	Guidelines and way forward on AI/ML normative work	Ericsson

- R3-224560	AI/ML Network Energy Saving	Nokia, Nokia Shanghai Bell

- R3-224561	AI/ML Load Balancing	Nokia, Nokia Shanghai Bell

- R3-224562	AI/ML Mobility Optimization	Nokia, Nokia Shanghai Bell

- R3-224563	Feedback Collection after an AI/ML Action	Nokia, Nokia Shanghai Bell

- R3-224564	Predictions Exchange between NG-RAN Nodes	Nokia, Nokia Shanghai Bell

- R3-224565	Revisiting User Consent for the Purpose of Data Collection for AI/ML	Nokia, Nokia Shanghai Bell

- R3-224566	Discussion on AI/ML Model Output Validity Time	Nokia, Nokia Shanghai Bell

- R3-224655	Discussion on AI/ML deployment and Stage-3 impacts	CATT

- R3-224656	TP on TS 37.483 for AI/ML	CATT

- R3-224657	TP on TS 38.423 for AI/ML	CATT

- R3-224658	TP on TS 38.473 for AI/ML	CATT

- R3-224659	Discussion on Stage-2 descriptions of AI/ML	CATT

- R3-224660	TP on TS 38.300 for AI/ML	CATT

- R3-224661	TP on TS 38.401 for AI/ML	CATT

- R3-224675	Discussion on remaining issues of Mobility Optimization	VIVO TECH GmbH

- R3-224716	Discussion on stage 3 related impacts of mobility optimization	LG Electronics

- R3-224770	Discussion on Data Collection and Signaling Support of AI/ML for NG-RAN	Intel Corporation

- R3-224771	Discussion on Common Aspects in Stage 2 of AI/ML based Use Cases	Intel Corporation

- R3-224772	Discussion on Stage 2 of AI/ML based network energy saving and mobility optimization	Intel Corporation

- R3-224773	(TP for NR_AIML_NGRAN BL CR for TS 38.300)	Intel Corporation

- R3-224774	Discussion on Common Aspects in Stage 3 of AI/ML based Use cases	Intel Corporation

- R3-224775	Discussion on Stage 3 of AI/ML based network energy saving and mobility optimization	Intel Corporation

- R3-224776	(TP for NR_AIML_NGRAN BL CR for TS 38.423)	Intel Corporation

- R3-224849	Discussion on AI for NG-RAN Stage 2	Samsung

- R3-224850	Discussion on AI/ML based Network Energy Saving (Stage 3)	Samsung

- R3-224851	Discussion on AI/ML based Load Balancing (Stage 3)	Samsung

- R3-224852	Discussion on AI/ML based Mobility Optimization (Stage 3)	Samsung

- R3-224853	Correction of AI/ML for NG-RAN	Samsung

- R3-224854	Correction of AI/ML for NG-RAN	Samsung

- R3-224855	Correction of AI/ML for NG-RAN	Samsung

- R3-224874	Discussion of potential impacts on signalling procedures	China Unicom

- R3-224879	Discussion on AI-RAN Function Feature	ZTE

- R3-224880	CR to TS38.300 for addition of AI/ML RAN feature	ZTE

- R3-224881	Discussion on AI/ML energy saving strategy	China Unicom

- R3-224882	Discussion on AI/ML resource status	China Unicom

- R3-224890	General considerations on support RAN AI&ML in R18	Huawei

- R3-224891	Introduction of RAN AI/ML	Huawei

- R3-224892	Introduction of RAN AI/ML	Huawei

- R3-224893	Introduction of RAN AI/ML	Huawei

- R3-224894	Discussion on the support of mobility enhancements using AI&ML	Huawei

- R3-224895	Discussion on the support of load balancing using AI&ML	Huawei

- R3-224896	Discussion on the support of energy saving using AI&ML	Huawei

- R3-224907	Considerations on Rel-18 AI ML for NG-RAN	CMCC

- R3-224908	Open issues for AI ML for NG-RAN	CMCC

- R3-224909	Stage 3 issues on Rel-18 AI ML for NG-RAN	CMCC

- R3-224910	Work plan for AI for RAN	CMCC, Ericsson

- R3-224911	Draft CR to 38.300 on AI ML for NG-RAN	CMCC

- R3-224912	Draft CR to 38.401 on AI ML for NG-RAN	CMCC

- R3-224957	Signalling Procedure to support AI/ML in RAN	China Telecom

- R3-224960	Discussion on the standard impacts of AI-RAN	ZTE

- R3-224961	Discussion on standards impacts of load prediction across multiple AI/ML based use cases	ZTE

- R3-224962	Discussion on standards impacts of trajectory prediction across multiple AI/ML based use cases	ZTE

- R3-224963	CR to TS38.423 for the unified AI/ML procedure	ZTE

- R3-224964	CR to TS38.423 to enhance the existing procedure for AIML function	ZTE

- R3-224978	Data collection via MDT in split architecture	Beijing Xiaomi Mobile Software

- R3-224983	discussion on measurements of R18 AI for RAN	CMCC

- R3-225013	CB: # AIRAN1_General_Stage2 - Summary of email discussion	CMCC - moderator

- R3-225014	CB: # AIRAN2_Stage3 - Summary of email discussion	ZTE - moderator

- R3-225058	Draft CR to 38.401 on AI ML for NG-RAN	CMCC

- R3-225110	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE

- R3-225123	CB: # AIRAN2_Stage3 - Summary of email discussion	ZTE - moderator

- R3-225189	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson

- R3-225211	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, CATT, Samsung, Lenovo, Intel

- R3-225243	CB: # AIRAN2_Stage3 - Summary of email discussion	ZTE - moderator

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template