## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
RP-222692

## Slide 2: Executive Summary
RAN1#110bis-e was an electronic meeting while RAN1#111 was a F2F meeting held in Toulouse, France with remote participation
Both meetings handled LTE/NR maintenance and Rel-18 SI/WIs according to the TUs assigned by RAN
RAN1 specifications up to Rel-16 are very stable and Rel-17 specifications are also stabilizing well
Rel-18 study/work items had overall adequate progress except multi-carrier enhancement (details to follow)
RAN1#110bis-e | October 10th – 19th, 2022 | e-meeting
RAN1#111 | November 14th – 18th, 2022 | Toulouse, France
RAN #98-e | December 12th – 16th, 2022 | e-meeting

## Slide 3: Delegates in RAN1
RAN1#110bis-e had 1059 registered participants and 656 attended participants
RAN1#111 had 1189 registered participants (F2F: 783, remote: 406) and 656 attended participants
January, 2021
November, 2022
Chart: Participants per meeting (registered)
| 104-e | 104b-e | 105-e | 106-e | 106b-e | 107-e | 107b-e | 108-e | 109-e | 110 | 110b-e | 111
 | 853 | 851 | 919 | 885 | 951 | 865 | 809 | 852 | 1110 | 1086 | 1059 | 1189

## Slide 4: Tdocs submitted to RAN1
RAN1 continues to have over 2000 tdocs per meeting
Chart: contributions per meeting
| 104-e | 104b-e | 105-e | 106-e | 106b-e | 107-e | 107b-e | 108-e | 109-e | 110 | 110b-e | 111
 | 2273 | 1869 | 2231 | 2289 | 2013 | 2241 | 835 | 2159 | 2685 | 2609 | 2480 | 2206
January, 2021
November, 2022

## Slide 5: Online sessions
In general, online time assigned per WI/SI was roughly proportional to the number of TUs per WI/SI assigned by RAN
RAN1#110bis-e GTW online session time statistics (up to 3 parallel sessions)
  In addition, 500 min was spent for maintenance issues (12% of GTW online time)
RAN1#111 F2F online session time statistics (up to 3 parallel sessions)
  In addition, 920 min was spend for maintenance issues (15% of F2F online time)
Rel-18 WI/SIs | MIMO | AI/ML | Duplex | Sidelink | Position -ing | RedCap | NW EnSav | NWC Repeater | MC Enh | XR | NR-NTN /IoT-NTN | Cov Enh | LP-WUS | Mobility | UAV
RAN assigned TUs | 3 | 3 | 2 | 2 | 3 | 1 | 1 | 1 | 0.5 | 1 | 1 | 1 | 1 | 1 | 0.5
Time in RAN1#110bis-e | 478 min | 665 min | 311 min | 412 min | 591 min | 169 min | 178 min | 167 min | 122 min | 178 min | 232 min | 201 min | 167 min | 179 min | 95 min
Rel-18 WI/SIs | MIMO | AI/ML | Duplex | Sidelink | Position -ing | RedCap | NW EnSav | NWC Repeater | MC Enh | XR | NR-NTN /IoT-NTN | Cov Enh | LP-WUS | Mobility | <5MHz
RAN assigned TUs | 3 | 3 | 2 | 2 | 3 | 1 | 1 | 1 | 0.5 | 1 | 1 | 1 | 1 | 1 | 0.5
Time in RAN1#111 | 600 min | 840 min | 360 min | 450 min | 760 min | 210 min | 240 min | 180 min | 210 min | 220 min | 330 min | 240 min | 240 min | 240 min | 150 min

## Slide 6: Offline sessions
RAN1#110bis-e did not have any organized offline sessions
RAN1#111 had up to 2 parallel organized offline sessions
  In addition, 75 min was spent for maintenance issues
  All offline sessions were accessible to remote participants via MS Teams
Rel-18 WI/SIs | MIMO | AI/ML | Duplex | Sidelink | Position -ing | RedCap | NW EnSav | NWC Repeater | MC Enh | XR | NR-NTN /IoT-NTN | Cov Enh | LP-WUS | Mobility | <5MHz
RAN assigned TUs | 3 | 3 | 2 | 2 | 3 | 1 | 1 | 1 | 0.5 | 1 | 1 | 1 | 1 | 1 | 0.5
Time in RAN1#111 | 420 min | 420 min | 270 min | 255 min | 540 min | 105 min | 315 min | 120 min | 360 min | 270 min | 285 min | 150 min | 165 min | 135 min | 75 min

## Slide 7: F2F meeting with remote participation
RAN1#111 was held as a F2F meeting with remote participation
  Remote participants had full access to the online sessions (via GTW) and organized offline sessions (via MS teams)
  Remote participants had real-time/full access to the RAN1 inbox in 10.10.10.10
  Compared to the first F2F meeting with remote participation (in August), the quality of GTW and Tohru were significantly improved
  RAN1 leadership made efforts to manage workload, make sure remote participants could adequately participate, and all sessions start/end punctually
On behalf of RAN1, sincere thanks to Emmanuelle and MCC!

## Slide 8: Other Information on RAN1 for 2022.Q4
Additional effort was spent by RAN1 on post meeting email discussions to handle various topics in Q4 of 2022 (listed below)
  Endorsement of alignment CRs (Oct 20~24, Nov 28~30)
  Review of TRs on Rel-18 NW energy savings, Rel-18 XR, Rel-18 Positioning (Oct 20~24, Nov 28~30)
  Finalization of LS response to RAN2 LS on Rel-18 Mobility enhancement (Oct 20~21)

## Slide 9
E-UTRA

## Slide 10: Overview of Rel-18 LTE WIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
(RAN2-led) IoT (Internet of Things) NTN (non-terrestrial network) enhancements | WI | No | No | RAN#101 | RAN#101 | RP-223230
 | Disputed
red | Proposal for change

## Slide 11: LTE Summary
No tdocs were submitted for Rel-8 to Rel-16 LTE RAN1 specs
Rel-17 LTE RAN1 specs are stable
  2 Cat-F CRs were endorsed
  Rel-17 LTE UE feature list is stable
Rel-18 LTE (IoT NTN)
  Adequate progress in all topics (disabling of HARQ feedback, improved GNSS operations)

## Slide 12
5G NR

## Slide 13: Overview of Rel-18 NR WI/SIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
NR MIMO evolution for downlink and uplink | WI | No | No | RAN#101 | RAN#101 | RP-222836
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | SI | No | No | RAN#101 | RAN#101 | RP-223127
Study on evolution of NR duplex operation | SI | No | No | RAN#101 | RAN#101 | RP-223040
NR sidelink evolution | WI | No | No | RAN#101 | RAN#101 | RP-222805
Study on expanded and improved NR positioning | SI | YES | YES | RAN#98 | RAN#98 | RP-222982
Enhanced support of reduced capability NR devices | SI | No | No | RAN#101 | RAN#101 | RP-222827
Study on network energy savings for NR | SI | YES | YES | RAN#98 | RAN#98 | RP-223002
NR network-controlled repeaters | WI | No | No | RAN#101 | RAN#101 | RP-222874
Enhancement of NR Dynamic Spectrum Sharing (DSS) | WI | Yes | No | RAN#101 | RAN#101 | RP-223284
Multi-carrier enhancements for NR Note | WI | NO | No | RAN#101 | RAN#101 | RP-223164
Study on low-power Wake-up Signal and Receiver for NR | SI | No | No | RAN#101 | RAN#101 | RP-223097
(RAN2-led) NR support for UAV (Uncrewed Aerial Vehicles) | WI | No | No | RAN#101 | RAN#101 | RP-222959
(RAN2-led) Study on XR enhancements for NR | SI | YES | No | RAN#98 | RAN#98 | RP-222935
(RAN2-led) NR NTN (Non-Terrestrial Networks) enhancements | WI | No | No | RAN#101 | RAN#101 | RP-222812
(RAN2-led) Further NR mobility enhancements | WI | No | No | RAN#101 | RAN#101 | RP-223235
(RAN4-led) NR support for dedicated spectrum less than 5MHz for FR1 | WI | No | No | RAN#101 | RAN#101 | RP-222740
 | Disputed
red | Proposal for change
Note: For Multi-carrier enhancement, additional RAN1 TUs are needed to finalize the details

## Slide 14: NR Summary: Maintenance
Rel-15 and Rel-16 NR RAN1 specs for are stable
  No Cat-F CRs were endorsed for Rel-15
  12 Cat-F CRs were endorsed for Rel-16 (18 in Q1  16 in Q2  12 in Q3  12 in Q4)
Rel-17 NR RAN1 specs are stabilizing well
  105 Cat-F CRs were endorsed for Rel-17 in RAN1#110bis-e and RAN1#111
  Rel-17 NR UE feature list is stable except for few remaining details on MBS

## Slide 15: NR Summary: Rel-18 Details (1/3)
NR MIMO evolution for downlink and uplink
  Adequate progress – agreements on all topics (mTRP enhancement, CSI enhancement, RS enhancement, enhanced UL)
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface
  Adequate progress – agreements on all topics (AI/ML framework, AI/ML for CSI, AI/ML for BM, AI/ML for positioning)
  Finalized representative sub use cases for each use case for characterization and baseline performance evaluations
Study on evolution of NR duplex operation
  Adequate progress – agreements on all topics (evaluation, non-overlapping full duplex, dynamic TDD)
NR sidelink evolution
  Adequate progress – agreements on all topics (SL on unlicensed spectrum, co-channel coexistence for LTE and NR SL, FR2 SL)
  RAN1 has started work on FR2 SL (focusing on evaluation methodology)
Study on expanded and improved NR positioning
  Rel-18 positioning study item in RAN1 is completed
  RAN1 submitted TR 38.859 v1.0.0 Study on expanded and improved NR positioning for one step approval by RAN
Enhanced support of reduced capability NR device
  Adequate progress – agreements on all topics (UE complexity reduction)

## Slide 16: NR Summary: Rel-18 Details (2/3)
Study on network energy savings for NR
  Rel-18 network energy savings study item in RAN1 is completed
  RAN1 submit TR 38.864 v1.0.0 Study on network energy savings for NR for one step approval by RAN
NR network-controlled repeaters
  Adequate progress – agreements on all topics (side control information and NCR behavior, other aspects including control plane signalling and procedures)
Study on XR enhancements for NR
  From RAN1 perspective, Rel-18 XR study item in RAN1 is completed
NR NTN enhancements
  Adequate progress – agreements on coverage enhancement and conclusions/observations on NW verified UE location
Further NR mobility enhancements
  Work in RAN1 has been initiated and there is adequate progress – agreements on all topics (inter-cell beam management, timing advance management to reduce latency)
Study on low-power wake-up signal and receiver for NR
  Work in RAN1 has been initiated and there is adequate progress – agreements on all topics (evaluation, receiver architecture, L1 signal design and procedure)

## Slide 17: NR Summary: Rel-18 Details (3/3)
Further NR coverage enhancements
  Adequate progress – agreements on all topics (PRACH coverage enhancements, power domain enhancements, dynamic switching between DFT-S-OFDM and CP-OFDM)
NR support for dedicated spectrum less than 5MHz for FR1
  Work in RAN1 has been initiated and there is adequate progress
NR support for UAV (Uncrewed Aerial Vehicles)
  Work in RAN1 has been initiated and there is adequate progress
Multi-carrier enhancements for NR
  RAN1 was not able to finalize the details of the work item within the assigned TUs (by 2022.Q4)
  Of the two RAN1 objectives, details on multi-cell scheduling DCI design remains incomplete
  Additional TUs are needed beyond 2022.Q4 (at least 1 TU in RAN1#112)

## Slide 18: Concluding Remarks
RAN1#110bis-e and RAN1#111 focused on
  Rel-18 study/work item discussions
  Critical maintenance issues
  Responses to incoming LSs
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice-chairs David Mazzarese and Xiaodong Xu for sharing the e-meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213), Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Daewon Lee (TS38.215)
  Hiroki Harada for leading Rel-16 UE features discussions
  Hiroki Harada and Ralf Bendlin for leading Rel-17 UE features discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being constructive in driving consensus